Local Government Division

Local Government Engineering Department

Municipal Governance and Services Project (MGSP)

IDA Credit No: 5339-BD

Social Management Plan

Name of Subproject: Excavation, Landscaping, Beautification and Lighting of Shitalkyha- Dholeswary River via Baburail. (Ch.0.00-395.00m) in Ward No 15.(Sub. Package-01)

Package No: MGSP/NCC/2015-16/W-07

Narayanganj City Corporation

Narayanganj

Design, Supervision, and Management (DSM) Consultancy Services

Joint Venture of

Hifab International AB, Sweden

AQUA Consultant & Associates Ltd., Bangladesh

April 2016
Social Management Plan

Table of Contents

| No | Contents | Page. No |
| --- | --- | --- |
|  | Abbreviation | 3 |
| 1. | Introduction | 5 |
| 1.1 | Project Background | 5 |
| 1.2 | Legal and Policy Framework | 5 |
| 1.3 | Subproject Description | 6 |
| 1.4 | Social Management Plan | 7 |
| 2. | Description of Subproject Area | 7 |
| 2.1 | Brief Profile of Narayanganj City Corporation | 7 |
| 2.2 | Historical and Cultural Heritage Sites | 13 |
| 2.3 | The Subproject Location and Area Profile | 14 |
| 2.4 | Beneficiary Communities and Affected Persons | 14 |
| 2.5 | Gender and Vulnerability | 15 |
| 3. | Social Impact Assessment | 15 |
| 3.1 | Benefits of the Subproject | 15 |
| 3.2 | Social Screening and Safeguard Compliance Issue | 15 |
| 4. | Consultation and Community Participation | 16 |
| 4.1 | Stakeholder Analysis | 16 |
| 4.2 | Consultation and Participation Methodology | 16 |
| 4.3 | Consultation Outcomes – Issues, Concerns and Recommendations | 17 |
| 5.0 | Social Management for Site Selection and Design | 17 |
| 5.1 | Subproject Selection Process | 17 |
| 5.2 | Subproject Design Process | 18 |
| 5.3 | Grievance Redress Mechanism (GRM) | 18 |
| 5.4 | Implementation arrangement | 19 |
| 6. | Conclusions on Social Management Plan (SMP) | 19 |
| FIGURE |  |  |
| 1. | Map of Narayanganj City Corporation | 9 |
| 2. | Picture of present condition of Baburail Khal | 14 |
| 3. | Picture of Participation and Consultation meeting | 17 |
| 4. | Layout Plan of subprojects | 27 |
| ANNEXURE |  |  |
| 1. | Social Screening Report | 20 |
| 2. | Attachment of ownership certificate | 28 |
| 3. | CIP Minutes of Meeting | 29 |

Abbreviations

| ARP | Abbreviated Resettlement Plan |
| --- | --- |
| BMDF | Bangladesh Municipal Development Fund |
| CBO | Community Based Organization |
| CC | Cement Concrete |
| CIP | Capital Investment Plan |
| CUL | Compensation-Under-Law |
| DC | Deputy Commissioner |
| DLAC | District Land Acquisition Committee |
| DUTP | Dhaka Urban Transport Project |
| GoB | Government of Bangladesh |
| GRC | Grievance Redress Committee |
| GRM | Grievance Redress Mechanism |
| HCG | House Construction Grant |
| HTG | House Transfer Grant |
| IDA | International Development Association |
| IP | Indigenous People |
| IPP | Indigenous Peoples Plan |
| KII | Key Informants Interviews |
| FGD | Focus Group Discussion |
| LGD | Local Government Division |
| LGED | Local Government Engineering Department |
| M & S | Management &Supervision |
| MGSP | Municipal Governance and Services Project |
| MOLGRDC | Ministry of Local Government, Rural Development & Cooperatives |
| MSP | Municipal Services Project |
| MSL | Mean sea Level |
| NGO | Non-governmental Organization |
| PAH | Project Affected Household |
| PAP | Project Affected Person |
| RAP PMU | Resettlement Action Plan Project Management Unit |
| RCC | Reinforced Concrete Cement |
| RP | Resettlement Pan |
| SIA | Social Impact Assessment |
| SMP | Social Management Plan |
| SSS | Social Safeguards Specialist |
| TLCC | Town Level Coordination Committee |
| ULB | Urban Local Body |
| WB | World Bank |
| WC | Ward Committee |

NCC                       Narayanganj City Corporation

1. 	INTRODUCTION

1.1	Project Background

The Government of Bangladesh, through the Local Government Engineering Department (LGED) and Bangladesh Municipal Development Fund (BMDF) is implementing the Municipal Governance and Services Project (MGSP). The project aims to improve municipal governance and basic urban services in participating ULBs. Two physical components of the project include (i) Municipal Governance and Basic Urban Services Improvement (Component 1) to provide financial support to 26 pre-identified urban local bodies (ULBs) including municipalities and city corporations, and (ii) demand- based sub-credits to eligible ULBs for basic urban services improvement investment costs, at an 80:20 grant to loan ratio (Component 2). LGED is implementing the Component 1 while BMDF is implementing component 2 of the project.

The International Development Association (IDA) of the World Bank is co-financing the Project with the Government of Bangladesh (GoB). The implementation of the MGSP has started in April 2014 and will be closed in December 2019. The project finance is also targeted for capacity development of the project components including BMDF, LGED and the ULBs receiving project finance.

LGED is supporting the 26 pre-selected ULBs for investments in development and rehabilitation of Road, Bridge, Box-culvert, Pedestrian bridge, Street light, Traffic control, Bus terminal, Truck terminal, Boat landing Jetty, Drain, Retaining wall, Kitchen market, Cattle market, Slaughter house, Public toilet, Solid waste management, Sweeper colony,  Park, Community center and Whole sale Market. LGED is financing through (i) base allocation based on population category of ULBs; (ii) performance-based allocation and (iii) operations and maintenance support on a declining basis over the project period. The component interventions are largely been developed for construction and rehabilitation within existing available land owned by the ULBs. However, acquisition of land and displacement of people may be involved at unavoidable circumstances as critical requirement. Subprojects may also be undertaken in areas inhabited by tribal peoples. The ULBs will, however, address the land acquisition, population displacement and tribal people’s issues following the country’s legal framework and the World Bank policy on social safeguards.

1.2 	Legal and Policy Framework

Given the approach of subproject preparation and implementation, the World Bank’s Operational Policy (OP) on Involuntary Resettlement (OP 4.12) and on Indigenous Peoples (OP 4.10) is triggered to the project. A Social Management Framework (SMF) has been adopted for the project that meets the requirements of country legal framework and the Bank requirements including OP 4.12 and OP 4.10. The SMF also requires that subprojects are prepared ensuring inclusion, participation, transparency and social accountability. Subprojects are prepared by respective ULBs in a process complying with the SMF requirements. LGED reviews the subproject proposals for technical, engineering, environmental and social development and safeguards compliance before allocation of the financing to the ULBs.

Social Management Plans (SMP) will be prepared and implemented for subprojects with no land acquisition or involuntary displacement of people, while Resettlement Action Plan (RAP) and Tribal Peoples Plan (TPP) will be prepared for implementation for subprojects involving population displacement and tribal people’s issues.

1.3		Subproject Description

Name of Subproject: Excavation, Landscaping, Beautification and Lighting of Shitalkyha- Dholeswary River via Baburail.(Ch.0.00-395.00m) in Ward No 15.(Sub. Package-01)

The subproject is located in the Ward15 of Narayangonj City Corporation. The people of ward 15 are facing severe problems like water logging, odor, mosquito disturbance, etc. due to the filling of the canal. This canal connects the Shitalkyha and Dholeswary Rivers. But in the current situation, the household water could not discharge to the rivers properly. Actually, people are throwing almost everything like household waste, solid waste, and polythene, etc. in the canal. Moreover, people make different types of temporary structures on the canal which are hampering the regular flow. This subproject contains lake excavation works, protection works, footpath, drainage, landscaping and lighting.

Existing situation of the Subproject:

On 14/12/16, Regional Social Management Officer of DSM has visited the above mentioned project which is known as Baburail khal (Ch.0.00-395.00m) in Ward No 15 (Sub. Package-01).Accordingly, the visiting officer has identified the following structures and non-structures items which can be easily shiftable and vacate the khal land.

| No of Shift able semi-pucca shops / structures | No of inexpensive Tin shed shops | No of Lower level slum living household head (Inexpensive) |
| --- | --- | --- |
| 38 | 22 | 200 |

In addition, there are two thread mills, one kitchen market  (inexpensive) including two semi-pucca toilets, three culverts (Hongsho Bridge and two mandal para bridge). There is also a Mosque which does not require demolishing but Uzu khana adjacent to mosque has to be demolished. But these occupiers will vacate their commercial activities for the need of NCC. Secondly, in case of slum people living in the subproject area ,they will also vacate their inexpensive housing material for the need of NCC.

It is already mentioned here that the land of Baburail khal is owned by City Corporation. In this connection, City Corporation has already submitted the evidence letter to the project authority which is enclosed herewith. The Officer has organized participation and consultation meeting with the shop owners, slum household heads and other people living in the khal area. All of them have agreed to vacate the place with their existing structures/materials. Because of the fact, due to the land under the ownership of NCC, above mentioned shop owners may close down their business and other household heads may also leave the place voluntarily.

Alternatively, if the occupiers do not agree to vacate the land so that the project in coordination with NCC will prepare Social and Resettlement Action Plan (SRAP) to compensate the identified affected persons in the project area. .Accordingly, DSM in coordination with NCC will prepare the inventory along with the identification of subproject affected person following inclusive and participatory approach.

The excavation works will generate huge sediment, sludge, solid waste, brick chips, and other forms of waste materials. The area should be cleaned as soon as possible to make the area more livable. Proper waste management should be done for this.

RCC pipe drains and footpaths will be located on each side of the canal. The footpaths will be immediately adjacent to the canal bank. The RCC pipe drains will be placed under the footpaths. As the drains will be covered, so the mosquito disturbance will not increase significantly.

Narayangonj is a busy and densely populated city. But the people do not have enough recreational facilities. After implementation of this subproject, the landscape will beautify the area. If it is maintained well then it will be a recreational area and it will be a neat, clean, and healthy area.

The location of the subproject is Ch 0.00m to 395.00m.

The proposed length of the footpath with drain on each side of the canal and the estimated cost are given in the following table.

| Subprojects | Length (m) | Estimated Cost (BDT) |
| --- | --- | --- |
| Excavation, Landscaping, Beautification and Lighting of Shitalkyha- Dholeswary River via Baburail.(Ch.0.00m to 395.00m) in Ward No 15.(Sub.Package-01) | 395 | 174,200,089/= |

The total length of the footpath with drain is 395.00m. The estimated cost of subproject is BDT 174,200,089/=      .

Hence, this lake excavation, landscaping, and beautification need to be implemented. It will improve the water congestion problem and it will provide recreational facilities for the local people.

1.4 	Social Management Plan

This Social Management Plan (SMP) has been prepared for the identification of subproject and managing social concerns in the process of subproject design and implementation. Initially, the subproject proposal includes a social screening report along with impact assessment. After reviewing the social screening report by Social Unit of DSM, this subproject proposal is submitted to the PMU office. Social team of the DSM has carried out a site visit and consulted with the City Corporation officials, stakeholders and a section of the beneficiary communities through interview and participation & consultation meeting. The social screening findings and consultation method and proceedings were validated through the social survey and consultation.

The purpose of preparing this SMP is to demonstrate the all-inclusive consultative process in selection and design of the subproject as well as to provide guidance for social development and safeguards compliance in the implementation process.

The SMP contains a description of the subproject areas, social screening and impacts, consultation process adopted during identification and design, and consultation plan for implementation stage, impact mitigation measures, grievance resolution process, and implementation arrangements, and monitoring and evaluation.

Narayanganj City Corporation will ensure participation of the communities and grievance resolution in the process of implementation of the subproject.

2. 	Description of Subproject Area

2.1	Brief Profile of Narayanganj City Corporation

Narayangonj City Corporation is well-known for its commercial and industrial activities. Recently, the City Corporation has been established with three adjacent Municipalities, Narayangonj, Shiddhirganj, and Kadamrasul Municipalities on 05 May, 2011. It is very close to the capital city of Dhaka. Narayangonj is one of the biggest river ports in Bangladesh. The port is situated inside the City Corporation area. This area is very famous for jute and knit trading and numerous mills and factories are located within the City Corporation area. Consequently, a huge number of workers live in this area. Narayangonj City Corporation is connected with other parts of the country by river, railway and highway. It is a very big and important commercial place for trade and business. Many people come to this City Corporation from nearby areas every day as well as from other districts for trade and business.

The river Shitalkyha passes through the middle of the City Corporation. Former Kadamrasul pourashava is located on the East side and Siddhirganj Pourashava is located on the West side of the Shitalakha River. The City Corporation is bounded on the North by Demra; on the South by Kashipur, Gognagar unions; on the East by Madanganj to Madanpur Rail Line Sarak;on the West by part of  Fatulla, Kashipur, Enayet Nagar, Kutubpur unions.

Distance from Dhaka to Narayanganj City Corporation is about 20 km. The City Corporation consists of 27 wards. The area of the City Corporation is 72.43sq km. Total population of the City Corporation is 7, 09,381 and total household is 1, 65,637.

Narayanganj is one of the oldest urban centers of the country and the largest river port. Activities related to jute processing and transportation, for which Narayanganj came to be known as Dundee of East, is waning. Historically, Narayanganj was a salt trading center and the business is still alive today in a much larger scale. Flour milling and small scale engineering workshops to meet the local needs are also found here. For its easy transportation linkages Narayanganj is one of the important centers of the wholesale trading of all types of commodities, especially textile products. Traders from all around the country collect their needed commodities like yarn, dyes, chemicals, hosiery items, flour, edible oil, salt, cement, rod etc. from Narayanganj.

The City Corporation is headed by the Mayor. It is run by a joint staff of elected public representatives and government official. The City Corporation has 27 councilors and 9 elected women councilors from 27 wards.

FIGURE: 1 Map of Narayanganj City Corporation

## Narayanganj City at a Glance

1. Established: 05 May 2011

2. Area: 72.43 sq. km

3. Ward: 27 Nos.

4. No. of Voters:

| Voters | Number |
| --- | --- |
| Male | 2,03,096 |
| Female | 2,00,610 |
| Total | 4,03,706 |

5. Holding: (2010-2011 Assessment)

| Holding | Number |
| --- | --- |
| Government | 316 |
| Non-Government | 44,701 |
| Total Holding | 48,017 |
| Total Household | 1,65,637 |
| Total Population | 7,09,381 (Census 2011) |

6. Key Personnel:

| Class | Number |
| --- | --- |
| 1st class | 11 |
| 2nd class | 13 |
| 3rd class | 117 |
| 4th class | 32 |
| Total = | 173 |

7. Land Type:

| Land use type | Area (sq. km) | Percentage |
| --- | --- | --- |
| Residential | 29.48 | 40.70 |
| Commercial | 8.50 | 11.74 |
| Industrial | 10.14 | 14.00 |
| Water Bodies | 11.72 | 16.18 |
| Shitalakhya river | 4.24 | 5.85 |
| Others | 8.35 | 11.53 |
| Total | 72.43 | 100% |

8. Total City land: 314.43 acres

9. No. of Trade license: 21,639 Nos.

10. No. of park and Open spaces: 2 Nos.

11. No. of Play field: 13 Nos.

12. No. of Kitchen Market: 29 Nos.

13. No. of Graveyard: 17 Nos.

14. Youth Development &Training Center: 01 No.

15. Educational Percentage: 74%

16. Slaughter House: 04 Nos.

17. Dumping Yard: 04 Nos.

18. No. of Public Toilet: 11 Nos.

19. No. of Bus terminal: 03 Nos.

20. Library: 04 Nos.

21. Road Condition:

| Road Type | Length (km) |
| --- | --- |
| BC | 157.41 |
| CC | 79.74 |
| RCC | 5.02 |
| HBB | 13.58 |
| WBM | 1.50 |
| Katcha | 56.50 |
| BFS | 30.00 |
| Total | 343.75 |

22. Road light condition:

| Light Type | Length (km) |
| --- | --- |
| Sodium | 5.42 |
| Tube light | 16.05 |
| Bulb | 67.48 |
| Total | 88.95 |

23. Road light: 2474 Nos.

24. Solid waste Condition:

| Description of Solid waste | Total (ton) |
| --- | --- |
| Daily Generated Waste | 85 ton/day |
| Daily Disposed Waste Collection Rate (%) | 73 ton/day 85.88% |

25. Vehicle:

| Sl.No | Name | Number | Remarks |
| --- | --- | --- | --- |
| 1 | Jeep | 02 | Running |
| 2 | Double Cabin Pickup | 01 | Running |
| 3 | Water Truck | 01 | Running |
| 4 | Hydraulic Beam lifter | 01 | Running |
| 5 | Conservancy Truck | 14 | 8 Nos. Running |
| 6 | Road Roller | 13 | 7 Nos. Running |
| 7 | Wheel Loader | 01 | Running |
| 8 | Motor Cycle | 15 | 13 Nos. Running |

26. Water Supply Condition: Satisfactory (to be extended in Siddirganj zone)

27. Drain Condition:

| Drain Type | Length (km) |
| --- | --- |
| Brick Drain | 112.20 |
| RCC Drain | 49.85 |
| Pipe Drain | 21.89 |
| Katcha Drain | 0.71 |
|  | 184.65 |

28. Market: 32 Nos.

29. Hawker Market: 01 No.

30. Slum: 32 Nos.

31. Health condition:

| Type of Health Centre | Number |
| --- | --- |
| Hospital | 10 |
| Clinic | 41 |
| Diagnostic center | 26 |

32. EPI Center:

| Permanent | 17 |
| --- | --- |
| Temporary | 46 |
| Total | 63 |

33. Mosque: 461 Nos.

34. Temple: 32 Nos.

35. Church: 2 Nos.

36. School: 144

37. College: 10

38. Local Newspaper: 13 Nos.

39. Footpath Length: 10.5 km

40. Light Industry: 2180 nos.

41. Medium Industry: 355 nos.

42. Heavy Industry: 67 nos.

In Bangladesh, approximately 31.5% people live in below poverty level. Presently, among 15-crore people, 28% people live in urban towns/cities based on census of 2011.

2.2 	Historical and Cultural Heritage

The town got its name from Bicon Lal Pandey, a Hindu religious leader who was also known as Benur Thakur or Lakhsmi Narayan Thakur. He leased the area from the British East India Company in 1766 following the Battle of Plassey. He donated the markets and the land on the banks of the river as Devottor or Given to Godproperty, bequeathed for maintenance expenses for the worship of the god Narayan.

A post office was set up in 1866, and Dhaka-Narayanganj telegraph service was started from 1877. The Bank of Bengal introduced the first telephone service in 1882.

The Narayanganj Municipality was incorporated on 8 September 1876. The first hospital of the area of Narayanganj Victoria Hospital was established in 1885 by the Municipality with financial contributions from Harakanta Banerjee.

Places to visit: Shitalakha River, Haziganj Fort, ShaheedMinar, Victory Monument, Ram Krishna Mission, Narayanganj Club, Poura Library, Bibi Moriyam Majar, Kumudini Trust, Shudhijon Library, Shonakanda Fort, Kodom Rosul fort, Shiddhirganj Power Station, Adamjee EPZ, Petrolium Depo.

2.3 	The Subproject   Location and Area Profile

The subproject is located at ward no.15 under Narayanganj City Corporation. The subproject is: Excavation, Landscaping, Beautification and Lighting of Shitalkyha- Dholeswary River via Baburail.(Ch.0.00-395.00m) in Ward No 15.(Sub. Package-01)

Total population of the ward no. 15 is 24,096. It can assume that the people of ward no.15 will get benefit from this subproject directly as well as the person of the City Corporation who uses the subproject will also be benefited. Total length of the subproject is 395m.

The subproject is located at the central part of the City Corporation. Mina Bazar, Mahim Ganguly Road, Kitchen Market are located beside the canal. Rely Bagan Colony (Slam) is situated on the South side of the canal. About 400 families reside at that location. B. Das road, R.K. Mitra Road and B.B.  Road are located on the East side of the subproject. Tan Bazar Zam-A mosque, Thread mill, Zazira bhaban godown, salt godown, jute godown are also situated beside the khal. Different type of factories and community people live in this area.

Importance of the subproject increases greatly. Because a large number of people who are living beside the polluted khal in an unhealthy situation. On the other hand, the city dwellers need a recreational area. Though Narayanganj is a busy and thickly populated city but it has not enough recreational facilities. After implementation of the subproject, it will serve the purposes significantly.

Proposed excavation, Landscaping, Beautification and Lighting of Shitalkyha- Dholeswary River via Baburail will improve water logging problem and will also provide recreational facilities for the city dwellers.

Figure 2: Present condition of this subproject.

2.4	Beneficiary Communities and Affected Persons

The subproject is located under ward no. 15. A total of 24,096 people under 5,453 households of the ward will directly benefit from the subproject. The other people who will use the subproject area of the City Corporation will also benefit. There is no presence of tribal people in the subproject influence area or in the ward.

The subproject is excavation, Landscaping, Beautification and Lighting of Shitalkyha- Dholeswary River via Baburail. It is noted here that there may be affected person in this subproject. In Narayanganj City Corporation, most of the households are related with business sector, a large number of households are related with industry based profession, some are engaged with service sector and few are related with agriculture sector. In addition, there are some people who are rickshaw pullers, semi and skilled labors, carpenters, small traders and poor people. Narayanganj is a busy and thickly populated city. The dwellers of the city have no enough recreational facilities. So this subproject will be an attractable place for them.  It is also noted here that above mentioned people will benefit from this subproject as it will be a recreational area for all.

2.5	Gender and Vulnerability

Gender and vulnerability analysis have been considered as social impact assessment of this subproject. This has focused gender and vulnerability based on findings from specific queries during social screening and community consultation. The quantitative and qualitative analysis has brought out sex disaggregated data and issues related to discrimination by gender vulnerability, needs, constraints, and priorities as well as understanding whether there is a potential for inequitable risks, benefits and opportunities relating to gender and vulnerability. Based on the social analysis, specific interventions inclusion and participation encourages gender mainstreaming in the project cycle. Gender equity and empowerment will be ensured through encouraging participation of men and women equitably in the project cycle. The community participation and consultation also encourages gender mainstreaming in the subproject influence area. After subproject implementation, there are positive impacts for the vulnerable women; especially those who are small traders, landless, marginal farmers, etc. and can sell their household products. This subproject will create job creation and livelihoods. Due to the fact, gender and vulnerability has been taken into account and ensures the gender equity in the subproject implementation.

3. 	Social Impact Assessment

3.1	Benefits of the Subproject

Enough recreational facilities and neat and clean area are important components of a successful city. This subproject will be used for recreational area and comfortable living of the local people.  Those facilities will increase property values of nearby areas essentially represent a capitalization. Though Narayanganj is a busy city but it has no enough clean and refreshing area where people can pass their leisure time. After implementation of the subproject, it will serve the purpose significantly for the city dwellers.

When the subproject will be constructed, this will open new scopes of new types of jobs for local people. More people will be engaged in the small business sector which is related to new trade and business.

3.2	Social Screening and Safeguard Compliance Issue

After selection of this subproject from the CIP list, the City Corporation with the assistance of DSM Consultants has completed a social screening for the subproject using an inclusive and participatory approach.

Narayanganj City Corporation has ensured implementation of the subproject following socially inclusive and gender friendly. According to engineering design, implementation of this subproject will be carried out within the existing right-of-way.

Results from the social screening are given below.

- No additional public or private lands will be required for the subproject outside the existing right of way.

- Private, public, community, or cultural property and any kind of service delivery facilities as well as commercial activities may be affected.

- Preparation of SRAP may be required for implementing of the subproject.

The outcomes of social screening also confirm that local people across the subproject are positive about its implementation.

4. 	Consultation and Community Participation

4.1	Stakeholder Analysis

As a part of the overall assessment, the subproject identified the key stakeholders of the proposed subproject area and assessed the power relationships as well as influence and interests of stakeholders involved in the development work of the subproject. Key stakeholders for subproject were identified in consultation with the Mayor, Councilors and officials of Narayanganj City Corporation, local administration, civil society and local people of towns, representatives of business associations, local contractors for infrastructure development, road users, etc. Both males and females will benefit directly and indirectly by the improvement of this subproject.

4.2	Consultation and Participation Methodology

The participatory public consultations were conducted in the subproject area. Key Informant Interviews (KII) and Focus Group Discussion (FGD) were conducted involving the participants of the Narayanganj City Corporation Mayor, Councilors, City Corporation Officials, representatives of local Communities and civil society members as well as the representative of local LGED office and the consultant team. A walk-through informal group consultation with the local communities was also held. Through this participation and consultation meeting, the local communities were informed about subproject implementation and benefits. Suggestions and recommendations made by the participants are incorporated in the SMP accordingly. The photographs of the consultation meetings may be seen below.

Figure 3: Participation and consultation meeting.

4.3	Consultation Outcomes – Issues, Concerns and Recommendations

The participants raised their issues related to subproject improvement which mainly includes beautification, excavation, landscaping, lighting and drains. Feedback, suggestions and recommendations by the participants are listed below.

- Construction works should be scheduled properly and the quality of  construction work should be improved;

- By engaging active women, gender issues has been ensured

- Social safeguard compliance issues has been ensured through the inclusive participation of subproject beneficiaries in subproject  implementation

5.0	Social Management for Site Selection and Design

5.1	Subproject Selection Process

According to the opinions and views of the Mayor of Narayanganj City Corporation    and civil society, this subproject is important because Narayanganj is a busy and thickly populated city. But there are not enough recreational facilities. The subproject might be fulfilling the purpose significantly. Accordingly, MGSP in coordination with concerned Narayanganj City Corporation elected functionaries, local administration, relevant stakeholders and civil society members followed the participatory approach in different stages of subproject selection following inclusion, consultation and participation methods. Female Ward Councilors participated actively in the selection process. Moreover, the representatives of TLCC and WC from the City Corporation have contributed in the subproject selection process with an analysis of the inclusiveness of the selection process.

At the time of selecting this subproject, Social Screening and Focus Group Discussion (FGD) with City Corporation urban communities, local administration, traders, buyers, and sellers were conducted by the City Corporation officials and Consultants from DSM. Views and opinions of these consultations were to explain the objectives of subproject and sought feedback from the participants to maximize the social and economic benefits as well as to minimize the adverse impacts of the subproject.

5.2	Subproject Design Process

After final selection of the subproject, the DSM Consultant designed the proposed subproject (Excavation, Landscaping, Beautification and Lighting) under Narayanganj City Corporation. This subproject constructed under the City Corporation own land. Despite the inclusion and participatory consultations, if any person has a grievance relating to the implementation of the subproject, the City Corporation has mitigated it.

The Consultant interviewed stakeholders and beneficiaries of the subproject area before the design. The Consultant and City Corporation officials conducted a number of consultation meetings in the subproject area discussing the implementation procedures and mitigation measures, if any, required to be taken in implementing the proposed subproject.

Annexure: 2 Attachment of land ownership certificate from City Corporation Authority.

5.3.	Grievance Redress Mechanism (GRM): GRM has already operationalzed for NCC. Accordingly, this CC has formed Grievance Redress Committee (GRC) to handle any grievance raised due to implementation of the subproject. The committee will be headed by  Mayor of the NCC and consist of 7 members. The committee will answer to subproject-related queries and address complaints and grievances about any irregularities in application of the guidelines adopted for assessment and mitigation of social and environmental impacts. Based on consensus, the procedure will help to resolve issues/conflicts amicably and quickly without resorting to any expensive, time-consuming legal actions. It will ensure proper presentation of complaints and grievances, as well as impartial hearings and transparent decisions.

NCC has already appointed Focal Point of GRC who is at the level of Assistant Engineer. The Mayor of the NCC is the Chairman of the GRC. This GRC at the CC level is the responsibility to disclose the subproject implementation before civil works start.

Structure of the GRC Committee:

| Person | Status |
| --- | --- |
| NCC Mayor | Convener |
| Representative of Local Administration | Member |
| Teacher from a Local Educational Institution | Member |
| Representative of a Local NGO | Member |
| Representative of Civil Society | Member |
| Female Ward Councilor | Member |
| Head of Engineering Section of NCC | Member Secretary |

5.4 	Implementation Arrangement: DSM has initially completed social screening for the subproject and there are no problems for the improvement of subproject in regard to social safeguard issues. Accordingly, PMU, MGSP has issued the award letter against the subproject following all required procurement procedures. Then, Narayanganj City Corporation is the responsibility to implement the subproject timely in close coordination with the PMU of the project and also with the technical assistance of DSM. Engineering section of City Corporation and local representative of Consultancy team will ensure the quality construction work of the subproject. In addition, Consultant team from Head Quarter, DSM will ensure the close monitoring of the implementation of subproject. In these implementation procedures, Social safeguard Team will ensure the monitoring of social safeguard management before civil work start. During construction, the communities may not be affected following avoiding and minimizing the loss of communities. In addition, before civil work start, the City Corporation will make the video filmed and also social screening.

6. 	Conclusions on Social Management Plan (SMP)

PMU in the specific field site consultation with the elected functionaries of Narayanganj City Corporation has identified the selected subproject. Accordingly, DSM in consultation with Narayanganj City Corporation has conducted social screening and subsequently is preparing the Social Management Plan (SMP) for the subproject. According to SMP, PMU plans to disclose the vulnerable communities and subproject users in the subproject locations on Social Safeguard Issues for their empowerment and ability to mitigate the complaints amicably and successfully. To protect their livelihoods, daily trading, income, dropout of education of their children, and other income generating activities, this Social Management Plan will be followed strictly and carefully for subproject.

Social Management Framework for Excavation, Landscaping, Beautification and lighting of Shitalkyha- Dholeswary River via Baburail (Ch 0.00m to 395.00m) in Ward No 15 (Sub.Package-01)

- Form-1: Social Safeguards Screening of Sub-Project (Review and Evaluation)

- Form-1: Screening form for Social Safeguards Issues Screening

Annex 8.A

FORM 1: SOCIAL SAFEGUARDS SCREENING OF SUBPROJECTS

REVIEW and EVALUATION

Name of Subproject:Excavation, Landscaping, Beautification and lighting of Shitalkyha- Dholeswary River via Baburail (Ch 0.00m to 395.00m) in Ward No 15.(Sub.Package-01)

District:Narayanganj

Village/Mouza: 15 No. Ward,			District: Narayanganj

I.  Checklist for Exclusion

| 1) Subproject requires land acquisition and/or population displacement that can be compensated for or resettled | [ ] Yes | [√] No |
| --- | --- | --- |
| 2) Subproject affects mosques, temples, graveyards and cremation grounds, and other places/objects of religious, cultural and historical significance. | [ ] Yes | [√]No |
| 3) Subproject threatens cultural tradition and ways of life of tribal peoples; severely restrict their access to common property resources and livelihood activities. | [ ] Yes | [√] No |
| 4) Communities have objections on subproject interventions on social and environmental issues those cannot be resolved through design alternatives. | [ ] Yes | [√] No |
| II. Resettlement Impacts |  |  |
| In respect of the social impacts and community concerns, is there a need to, Undertake an in-depth social impact assessment study? | [ ] Yes | [√ ] No |
| Prepare a Resettlement Action Plan? | [ ] Yes | [√]No |
| III. Impacts on Tribal Peoples |  |  |
| In respect of the social impacts on tribal peoples and their concerns, is there a need to, Undertake an in-depth impact assessment study? | [ ] Yes | [√] No |
| Prepare a Tribal Peoples Plan? | [ ] Yes | [√] No |

On behalf of the DSM Consultant, the attached filled out format has been reviewed and evaluated by:

Decision on selection:  [1] recommended for selection [√] [2] recommended for exclusion

Prepared by: Akhter Jahan,            Designation: Social Management Officer, MGSP, LGED,

Signature: 						Date: 12.04.2016

Reviewed by: Juan Jose Gonzalez              Designation: Team Leader, MGSP, LGED,

Signature: 						Date: 12.04.2016

_________________________________________________________________________

A social screening report prepared   for each subproject covering    methodology, participants’ analysis,   community   agreements   &   their   concerns/suggestions,   &   summary   of   impacts   and   mitigation requirements.

FORM 1: SCREENING FORM FOR SOCIAL SAFEGUARDS ISSUES SCREENING

A.      Identification

1. Name of ULB: Narayanganj City Corporation	District : Narayanganj

Ward: 15				Upazila: Sadar

2. Subproject/spot screened: 	Excavation, Landscaping, Beautification and Lighting of Shitalkyha-Dholeswary River via Baburail (0.00m to 395.00 m) in Ward No 15 (Sub. Package- 01).

3. Project Component: Lake Excavation Works, Protection works, Footpath, Drainage, Lighting, and Landscaping.

4. Brief description of the physical works: Baburail khal runs through the city connecting the Shitalkyha and Dholeswary Rivers. For implementation of this sub project some demolition works of built infrastructures such as lakeside tin shed shops, semi pacca shops, and some inexpensive salvageable shops need to be done. These demolition works will generate solid waste, broken brick chips debris, and other forms of solid waste. Then the excavation works will generate sediments, sludge, solid waste debris, brick chips, and other forms of waste materials.

The slope protection works will be done by placing CC blocks in the slope and providing brick toe walls at the bottom. By the side of the canal two types of footpaths will be provided. One is ground level footpath with bicycle track and the other is footpath with sitting arrangement. Under Neath footpath the RCC pipe line will be provided to facilitate the drainage system. At some places saucer drain will be constructed by the side of the footpath as per requirement. These drains will help to improve the drainage system.

The landscaping will beautify the area. The lighting will make surroundings safe and secured. If these are maintained then it will be a recreational area and the area will be neat and clean. The location of the subproject will be from Ch. 0.00m to ch.0+395m.

5.  Screening Date(s): 26/01/16

B.  Participation in Screening:

6.  Names of Consultants’ representatives who screened the subproject:

- Mr. M Faridul Islam, Social Management Specialist, MGSP, LGED,

- Mr. Mortuza Reza Sr. Municipal Engineer, MGSP,LGED,

- Ms. Akhter Jahan, Social Management Officer, MGSP,  LGED,

- Mr. Md.Rezaul Karim, Assistant Municipal Engineer, MGSP, LGED,

- Mr. Md.Monjurul Islam, Pavement Design Engineer, MGSP, LGED&

- Mr. Md.Mahbubur Rahman, Environment Safeguard Specialist, MGSP, LGED.

7.   Names of ULB officials participated in screening:

(1) Mr. Abdul Aziz, Superintending Engineer, Narayangonj City Corporation,

(2) Mr. Ismail Chowdhury, Executive Engineer, Narayangonj City Corporation,

(3) Mr. A. S. M. Moshiur Rahman, Assistant Engineer, Narayangonj City Corporation&

(4) Mr. Shafiul Alam Chowdhury, Sub-Assistant Engineer, Narayangonj City Corporation

8.    WLCC   members, NGOs,   community   groups/CBOs participated   in   screening: Copy attached.

9.   Would-be affected persons participated in screening:  N/A but the affected persons may be identified

C.   Land Requirements & Ownership:

10. Will there be a need for additional lands to carry out the intended works under this contract?		[  ] Yes            [√] No

11.  If ‘Yes’, what will the additional lands be used for? (Indicate all that apply): N/A

[  ] road widening

[ ] curve correction

[ ] construction/expansion of physical structure

[ ] strengthening narrow eroding road section between high and low lands

[  ] others (Mention):

12.  If ‘Yes’, the required lands presently belong to (Indicate all that apply): N/A

[  ] ULB

[] Government – RHD’s ROW & other GOB agencies

[ ] Private Citizens

[  ] Others (Mention): N/A.

D.   Current Land Use & Potential Impacts:

13.   If the required lands belong to Private Citizens, they are currently used for (Indicate all that apply):

[  ] Agriculture                		Number of households using the lands: N/A

[  ] Residential purposes       		Number of households using them: N/A

[  ] Commercial purposes        	Number of persons using them: N/A,

No. of shops: N/A

[  ] Other Uses (Mention):  N/A	No. of users: N/A

Land does not belong to private citizen.

14.  If the required lands belong to ULB and/or other Government agencies, they are currently used for (Indicate all that apply):

[  ] Agriculture               	Number of persons/households using the lands: N/A

[  ] Residential purposes      	Number of households living on them: N/A

[ ] Commercial purposes       	Number of persons using them: N/A, No. of shops: N/A

[ ] Other Uses (Mention):    No. of users:

15.  How many of the present users have lease agreements with any government agencies? : N/A

16.  Number of private homesteads that would be affected on private lands:

Entirely, requiring relocation: N/A.

Partially, but can still live on present homestead: N/A.

17.  Number of business premises/buildings that would be affected on private lands: N/A

Entirely and will require relocation: N/A………# of businesses housed in them…N/A  	partially, but can still use the premises: N/A…..#Of businesses housed in them….N/A

18.  Residential households will be affected on ULB’s own and & public lands: N/A            Entirely affected and will require relocation:

No. of these structures: N/A

No. of structures built with brick, RCC, & other expensive and durable materials: N/A.

No. of structures built with inexpensive salvageable materials (bamboos, GI sheets, etc: N/A

No whole house shall be broken down.

Partially affected, but can still live on the present homestead: No. of structures.

No. of structures built with brick, RCC, & other expensive and durable materials: N/A.

No. of structures built with inexpensive salvageable materials (bamboo, GI sheets, etc): N/A.

19.  No of business premises that would be affected on ULB’s own & other public lands:

Entirely affected and will require relocation: N/A.

No. of these structures: N/A.

No. of businesses housed in these structures: N/A.

No. of persons presently employed in the above businesses: N/A

No. of these structures built with brick, RCC, & other durable materials: 38 nos.

The occupiers/squatters will clear these structures by their own responsibility.

No. of structure built with inexpensive salvageable materials (bamboo, GI sheets, etc).222 nos.

N.B: The occupiers/squatters will clear these structures by their own responsibility.

.

Partially affected, but can still stay in the present no of these structures: Premises: N/A

No. of businesses houses in these structures: 60 nos

No. of persons presently employed in these businesses: 90  nos

No. of these structures built with brick, RCC, & other durable materials: N/A

No. of structure built with inexpensive salvageable materials (bamboo, GI sheets, etc): N/A.

20.  No of businesses/trading activities that would be displaced from make-shift structures on the road, and other areas/spots:  N/A

21.   Do the proposed subproject works affect any community groups’ access to any resources that are used for livelihood purposes?         [ ] Yes            [√ ] No

22. If ‘Yes’, description of the resources: N/A.

23.  Do the proposed works affect community facilities like school, cemetery, mosque, temple, or others that are of religious, cultural and historical significance?	[  ] Yes     [√ ] No.

24. If ‘Yes’, description of the facilities	[  ] Yes     [√ ] No	
25. Describe any other impacts that have not been covered in this questionnaire?  None

26. Describe alternatives, if any, to avoid or minimize use of additional lands: N/A

E.  ADDITIONAL INFORMATION ON TRIBAL PEOPLES

(This section must be filled in if subprojects are located in areas that   are also inhabited by tribal peoples)

27. Names of tribal community members and organizations who participated in screening:

N/A

28.  Have the tribal community and the would-be affected TPs been made aware of the potential positive and negative impacts and consulted for their feedback and inputs?

[  ] Yes           [√] No

Has there been a broad-based community consensus on the proposed works?

[  ] Yes           [√] No

29.  Total number of would-be affected tribal households: N/A.

30.   The   would-be   affected   tribal   households   have   the   following   forms   of   rights   to   the   required lands:  N/A

[  ] Legal:        						No. of households:

[  ] Customary:    					No. of households:

[  ] Lease agreements with any GOB agencies: 	No. of households:

[ ] Others (Mention):         				No. of households:

31.  Does the subproject affect any objects that are of religious and cultural significance to the IPs? [  ] Yes           [√] No

32.  If ‘Yes’, description of the objects: N/A.

33.  The following are the three main economic activities of the would-be affected tribal households:

a.       N/A

b.       N/A

c.       N/A

34.  Social concerns expressed by tribal communities/organizations about the works proposed under the subproject: N/A

35.  The tribal community and organizations perceive the social outcomes of the subproject:

[  ] Positive    [  ] Negative      [√ ] Neither positive nor negative

On behalf of the DSM Consultant, this Screening Form has been filled in by:

Prepared by:

Name:  Akhter Jahan, 	Designation: Social Management Officer, MGSP, LGED.

Signature: SMO, MGSP, LGED			Date: 12.04.2016

Reviewed by:

Name: Juan Jose Gonzalez	Designation: Team Leader, MGSP, LGED,

Signature: 	                                                               Date: 12.04.2016