# Introduction

## Subproject Background

Saidpur Pourashava was established in the year of 1958. It was upgraded to A-class Pourashava in the year of 1997. The Pourashava covers an area of 53.04 square kilometer. The current population of Saidpur Pourashava is about 1, 27,104. At present, Saidpur Pourashava has about 81.54 km drains (katcha and pucca). (Source: Saidpur Pourashava Master Plan).

In Saidpur Pourashava, the current infrastructure situation is in vulnerable state. Drains are mostly clogged that cannot drain out storm water during heavy rain. Natural drainage systems have either been filled up or occupied by land grabbers creating water logging during monsoon. Hence, this subproject under the Municipal Governance Services Project (MGSP) is actively contributing infrastructures development of the Saidpur Pourashava.

This subproject includes the following components: a) Construction of RCC Drain from Wapda Moar to China Mosque (Ch.0-1210m L/S, Ch.0-1210m R/S and Ch. 1210-1660m) including Street Light (Ch.0-1210m); (b) Construction of RCC Drain from Patchmatha Moar to Alam press Moar including Street Light (Ch.0-881m); (c) Construction of RCC Drain from Sher-e-Bangla Road to Dakbanglo via LSD Godwon-Jasim bazar- Dulapara Nur Islam House(Ch.0-3350m) including link-1 length 575m; and (d) Construction of RCC Drain from Bus Terminal to Panchanala (Ch. 0 to 865m both sides).

The significant features of the subproject are stated below:

| Name of the Subproject : | a) Construction of RCC Drain from Wapda Moar to China Mosque (Ch.0-1210m L/S, Ch.0-1210m R/S and Ch. 1210-1660m) including Street Light (Ch.0-1210m); b) Construction of RCC Drain from Patchmatha Moar to Alam press Moar including Street Light (Ch.0-881m); c) Construction of RCC Drain from Sher-e-Bangla road to Dakbanglo via LSD Godowon-Jasim Bazar- Dulapara Nur Islam House (Ch.0-3350m) including link-1 length 575m (Total length 2920m); d) Construction of RCC Drain from Bus Terminal to Panchanala (Ch. 0 to 865m both sides). |
| --- | --- |
| Package No. : | MGSP/SAD/2016-2017/W-04 |
| District Name : | Nilphamari |
| ULB Name : | Saidpur Pourashava |
| Jurisdiction area : | Ward No. 1,2,3,4,5,6,7 and 8 |
| Design Option : | RCC Drain and Street Light |
| Beneficiary Population : | About 100,000 as per information by the Pourashava Officials |
| Tribal People : | No tribal people settlement found in the subproject area |
| Land Acquisition : | Pourashava owned; Private land acquisition is not required. |
| - Estimated Cost : | 188.878 million BDT |
| Subproject Duration : | 18 Months |
| Tentative Start Date : | 12 September 2017 |
| Tentative Completion Date: | 12 March 2019 |

## Objectives of the Study

The general objective of this study is to determine the major environmental impacts succeeding from execution of the subproject and to recommend mitigation measures to avoid or reduce adverse environmental impacts and to enhance positive impacts. The specific objectives include:

- To assess the existing environmental conditions of the subproject site and its influence area;

- To identify and assess impacts resulting from the subproject during its construction phase and operation phase;

- To develop a environmental management plan with recommendations for mitigating impacts and enhance positive impacts;

- To summarize environmental monitoring requirements.

## Scope and Methodology of the Study

The subproject appraisal is included environmental screening for all the subproject components. According to that screening, no further environmental assessment is required for the street light works. Nevertheless, environmental assessment is required to fulfill the regulatory requirement for RCC Drains. Hence, this report mainly included RCC Drains. However, in the EMP table mitigation measures for the street light are also included. The study methodology comprised the following activities: The study methodology comprised the following activities:

- Desktop Study;

- Field Investigations and Data Collection;

- Data Analysis and Report Writing.

Desktop Study

The desktop study involved:

- Initial meetings with client and stakeholders to discuss about the proposed subproject, and including subproject activities;

- Collection and review of the baseline data, maps, reports and other relevant information on the existing environmental and social conditions of the subproject area;

- Review of the relevant existing legislation, regulation and policies;

- Understand the anticipated technical processes that may affect the environment.

Field Investigation and Data Collection

A team of the consultants made a field investigation to the proposed site. Field investigations involved mainly site walks within the subproject area and the neighboring areas that may be affected by the subproject. The following key tasks were performed during the field visit:

- Taking photographs of the significant aspects to describe the baseline environmental conditions of the subproject area;

- Interviews with representatives of the Pourashava Officials, beneficiary and affected people within the subproject influence zone;

- Verifying information and data collected during the desktop study and to collect new information that may have been important in the assessment of the impacts and design of the mitigation measures.

Data Analysis and Report Writing

The data and information collected from all the sources (literature review, secondary and primary data, public consultation) were analyzed to describe the existing environmental setting of the subproject area, to identify the potential positive and negative impacts of the proposed subproject, as well as to provide preliminary suggestions for mitigation measures. Finally, after analyzing all the data, this environmental assessment report has been prepared.

# SUBPROJECT DESCRIPTION

## The Study Area

The subproject sites are located within the Ward no. 1,2,3,4,5,6,7 and 8 of the Saidpur Pourashava. The Layout Plan and Topographical Features of this subproject are shown in Figure 2.1.1, Figure 2.1.2, Figure 2.1.3, Figure 2.1.4 and Figure 2.1.5.

Figure 2.1.1: Location Map of the Wapda Moar to China Mosque Subproject site

Figure 2.1.2: Location Map of the Patchmatha Moar to Alam press Moar Subproject site

Figure 2.1.3: Location Map of the Sher-e-Banglaa to Dak Banglo Road Subproject site

Figure 2.1.4: Location Map of the bus Terminal to Panchanala Subproject site

Figure 2.1.5: Topographic View of the Subproject Sites

## Current Situation, Proposed Intervention and Need for the Subproject

The subproject areas are densely populated and mixed land-use pattern consisting of residential and commercial area. The major roadside built-up infrastructures are pucca, semi-pucca and tin shed houses and shops, bazars, NGO office, mosques, graveyards, rail Colony, Police Fari, educational and religious institutes etc.

At Wapda Moar to China Mosque Road, there is an existing brick drain at different sections at both sides of the road. At Patchmatha Moar to Alam Press Moar, from Ch.129-650 m there is an existing brick drain. However, there is no existing drain in the rest part of the road. At Patchmatha Moar to Alam Press Moar, from Ch. 129-650m, there is an existing brick drain. However, there is no existing drain in the rest part of the road. At Sher-e- Bangla to Dak Bangla Road, there is an existing brick drain at different sections.

Most of the existing brick drains are discontinuous. There is no connection between the existing brick drain and outfall. To drain-out the storm water from the existing brick drains, the drain need to be connected with the outfall. In addition, the existing brick drains are narrow and partially damaged. Due to discontinuity and blockage by waste materials, the existing brick drains are not functioning properly and cannot develop a complete drain network. Hence, in the subproject area drainage congestion is one of the key issues for environmental degradation and public health hazard. Hence, new drains are needed in the subproject area.

To provide drainage facility, at Wapda Moar to China Mosque Road, from Ch.0-1210 m RCC drain with footpath will be constructed at the left side of the road. From Ch.0-1210 m, RCC drain with cover slab at road level will be constructed at the right side of the road. To connect with outfall, additional RCC cover drain from Ch.1210-1660 m will be constructed. The drain water will be discharged at Panchanala Khal.  At Patchmatha Moar to Alam Press Moar, RCC drain with footpath will be constructed at Ch.0-650m (L/S) and at Ch.650-881m(R/S).The proposed drain will connect with the existing drain at Ch.129 m which will be primarily functioning as outfall. At Sher-e- Bangla to Dak Bangla Road, RCC drain with footpath will be constructed at right side of the road from Ch.0-165 m. Whereas RCC drain with cover slab will be constructed at left side of the road at Ch.165-260m and Ch.2225-3350m.  From Ch.265-365m, Ch.1280-2225m and at link (Ch.0-575m) RCC drain with cover slab will be constructed at the right side of the road. At Bus Terminal to Panchanala Road, RCC drain with footpath will be constructed from Ch.0-865 m at both sides of the road.

The existing site condition is further exhibited in the following Photographs 2.2.1. The storm water will be discharged into the Panchanala Khal and Khorkhoria River which will be functioning as outfall. The condition of the outfalls is exhibited in the Photographs 2.2.2.

Photographs 2.2.1: Current Situation of the Subproject Sites

Photographs 2.2.2: Current Situation of the Outfalls

Furthermore, inadequate street light hampers the traffic operation at night. Hence, fixing of the street light is also required for improved transport facilities. Hence, the street light will be fixed at one side of the Wapda Moar and Patchmatha Moar road. After completion this subproject has significant benefit to the community.

## Justification of Selection of this Subproject

There are several subprojects in the CIP list. The Pourashava prepared the priority list of the subprojects considering the demand and requirement. The consultant team has inspected and evaluated existing site condition of those subprojects sites. After sites investigation, DSM team recommended the subproject having low environmental and social negative impacts. To implement this subproject, road side trees and built-up infrastructures will not be severely affected. Moreover, private land acquisition is not an issue for implementation of this subproject.

After completion, the drain will improve the drainage system which will be minimized the water logging in the subproject area. Therefore, with considering the benefits that will derive, the subproject is selected for implementation.

## Envisaged Subproject Activities and Implementation Process

The general activities for the subproject includes: construction of the semi-pucca site office, construction of the labor shed, relocation of the electric poles and site clearing works.

The key activities of the RCC Drain include:

- Earth work in excavation of the foundation;

- Pumping and bailing out of water as per requirement;

- Lying of polythene sheet;

- Sand filling for the preparing foundation bed;

- Plain cement concrete work in foundation;

- Manufacturing CC blocks;

- Fabrication of the ribbed or deformed bar;

- Reinforced cement concrete work.

The key activities for Street Light:

- Assembling, fitting, fixing, installation, testing and commissioning of the GI pole;

- Erection of tubular pole;

- Farthing the electrical installation;

- Fixing of the wire rack;

- Fixing of the overhead conductor;

- Providing, fixing and fitting of the water tight street light;

- Fitting and fixing main and sub-main switch with fuse;

- Supplying and fitting of sub-distribution board.

The materials and resources to be used for the key activities: soil in earth work, sand, stone chips, cement, reinforcement, diesel, MS sheet, steel shutter, electricity and water. The major equipment to be used for the implementation of the subproject: hydraulic excavator, concrete mixer machine, steel cutter, mechanical vibrator machine, dumps truck, etc.

# Baseline ANALYSIS OF THE ENVIRONMENTAL CONDITION

## Physical Environment

### Important Environmental and Infrastructural Features

During site visit, the environmental and infrastructural features within the subproject area were collected. Conditional survey has also been conducted for designing the subproject. Hence, the survey data is also used for preparing the report. The environmental and infrastructural features listed within 100 m of the both sides of the road from the center line considering 100 m longitudinal interval are presented in Table 3.1.1, 3.1.2, 3.1.3 and 3.1.4.

Table 3.1.1: Environmental and Infrastructural Features of Wapda Moar to China Mosque Road

| Chainage(m) | Left | Right | Major Environmental and Infrastructural Features |
| --- | --- | --- | --- |
| Wapda Moar to China Mosque (Ch. 0 -1210m) and Link :(Ch.1210-1660m) |  |  |  |
| 0-100 | √ |  | Culvert, agricultural field, trees, tin shed and semi-pucca shops, electric pole(within 1-4m from the edge of the road) |
|  |  | √ | Culvert, agricultural field, tin shed and semi-pucca shops, electric pole, boundary wall (within 1-4m from the edge of the road). |
| 100-200 | √ |  | Agricultural field, varieties shops, tin shed and semi-pucca structure, Kafer Dental Care (within 1-4m from the edge of the road). |
|  |  | √ | Pucca and Semi-pucca structure, Suroj workshops, varieties shpos, koagolahat bazar, brick drain (within 1-4m from the edge of the road). |
| 200-300 | √ |  | Pucca, semi-pucca and tin shed structure, workshops, Boure Bangladesh Ancholik office, brick drain, electric pole(within 1-2.5 m from the edge of the road) |
|  |  | √ | Semi-pucca and tin shed shops, mosque, electric pole, trees( adjacent to the road edge and within 1-3m from the edge of the road) |
| 300-400 | √ |  | Sohel decorator, semi-pucca verities shops, electric pole, brick drain (within 1-2 m from the edge of the road) |
|  |  | √ | GF workshops, Folhat Kborostan, Shuvecha salon, brick drain, semi-pucca and tin structures, trees (within 1-4 m from the edge of the road). |
| 400-500 | √ |  | Brick drain , connecting road, gosta bitan, electric pole (within 1-4m from the edge of the road) |
|  |  | √ | Pond, pucca, semi pucca and tin shed structure, Verities shops, brick drain, verities electric shops(within 1-3m from the edge of the road) |
| 500-600 | √ |  | Mosque, brick drain, open space, Women care beauty parlor, verities shops, electric pole (within 1-4m from the edge of the road). |
|  |  | √ | Brick drain, Police fari, Mohila Bandon Prokolpo, stationary shops, boundary wall, (within 1-2.5m from the edge of the road) |
| 600-700 | √ |  | Open space, trees, Khaja Goreb a newer madrasa, brick drain, semi-pucca and tin structures, electric pole (within 1-2.5m from the edge of the road), |
|  |  | √ | Golahat purano colony, tailor shops, brick drain, trees, semi-pucca structures, Golahat Rail Colony Primary School ( adjacent to the road edge and within 1-2.5m from the edge of the road) |
| 700-800 | √ |  | Semi pucca and pucca structure, Verities shops, electric pole, trees, low land (within 1-2.5m from the edge of the road). |
|  |  | √ | Semi-pucca structures, brick drain ,tress, slaughter house(within 1-2m from the edge of the road) |
| 800-900 | √ |  | Pucca and semi-pucca structure, electric pole, trees, brick drain, open space(within 1-2.5m from the edge of the road) |
|  |  | √ | Pucca and semi-pucca structure, boundary wall, brick drain(within 1-2.5m from the edge of the road) |
| 900-1000 | √ |  | Semi-pucca structures, shops, trees brick drain, electric poles, open space (within 1-2m from the edge of the road). |
|  |  | √ | Pucca and semi-pucca structure, tress (within 1-2.5m from the edge of the road) |
| 1000-1100 | √ |  | Pucca and semi-pucca structure, Verities shops, electronics shops, brick drain (within 1-2.5m from the edge of the road). |
|  |  | √ | Pucca and semi-pucca structure, boundary wall, mobile tower, brick drain (within 1-15 m from the edge of the road). |
| 1100-1200 | √ |  | Diploma and Paramedical Training Center, Pucca and semi-pucca structure, open space, Saidpur Enterprise (within 1-2.5m from the edge of the road). |
|  |  | √ | Pervez verities shop, Sahara Rin Dan Somite, semi-pucca structures ,brick drain |
| 1200-1210 | √ |  | Brick drain, semi-pucca structure, low land (within 1-2.5m from the edge of the road). |
|  |  | √ | Brick drain, semi-pucca structure, electric pole (within 1-2.5m from the edge of the road). |
| Link – China Mosque to Panchanala Khal |  |  |  |
| 0-100 | √ |  | Semi-pucca and tin structures, electric pole (within 0.5-1m from the edge of the road). |
|  |  | √ | Madrasa, semi-pucca and tin structures, brick drain, electric pole, trees (adjacent to the drain) |
| 100-200 | √ |  | Semi-pucca and tin structures, electric pole, tress (within 0.5-1m from the edge of the road). |
|  |  | √ | Semi-pucca and tin structures, brick drain, electric pole(adjacent to the drain) |
| 200-300 | √ |  | Agricultural land, trees |
|  |  | √ | Agricultural land, trees |
| 300-400 | √ |  | Agricultural land |
|  |  | √ | Agricultural land |
| 400-450 | √ |  | Agricultural land |
|  |  | √ | Agricultural land |

There are 34 numbers of electrical poles to be re-located for the implementation of the subproject.

Table 3.1.2: Environmental and Infrastructural Features of Patchmatha Moar to Alam press Moar Road

| Chainage(m) | Left | Right | Major Environmental and Infrastructural Features |
| --- | --- | --- | --- |
| Patchmatha Moar to Alam Press Road (Ch.0-881m) |  |  |  |
| 0-100 | √ |  | Jom Jom misti ghor, Moshla factory, Anam pharmacy, verities shops, pucca and semi pucca structures and tin shops, rail line (adjacent to the road and within 0.5-10m from the edge of the road. |
|  |  | √ | Modina plaza, Dhaka Ceramic, Classic hair dresser, Tamanna Cinema Hall, and local market, tea stall (adjacent to road and within 4.5m from the edge of the road) |
| 100-200 | √ |  | Kichukhon villa, tin bitan, Monir traders, pucca and semi pucca structure, electric pole, Jewelry shops, rail line ( adjacent to the road and within about 0.5-10m from the center line of road |
|  |  | √ | Pucca and semi pucca shops, Saidpur lab former liberty hall, and under constructed building (adjacent to the road and within 1.5m - 8m from the edge of the road). |
| 200-300 | √ |  | Electric shops, Luban Thai Trading, TCL Show room, Semi pucca and pucca structure, electric pole, rail line (adjacent to the road and within .5–10m from the edge of the road). |
|  |  | √ | Shjalal Islami Bank, ATM both, Jewelry shops, Semi pucca and pucca shops (adjacent to the road and within 1.5m – 4.5m from the edge of the road). |
| 300-400 | √ |  | Semi pucca and pucca residents and shops, stationary shops, brick drain, rail line (adjacent to the road and within .5-10m from the edge of the road). |
|  |  | √ | Brack bank, ATM both, pucca and semi pucca structure, electric pole (adjacent to the road and within 1.5m – 3.5m from the edge of the road). |
| 400-500 | √ |  | Semi pucca and pucca structure, stationary shops, brick drain, Bata shops, brick drain, rail line (adjacent to the road and within .5 -10m from the edge of the road). |
|  |  | √ | Central lab, Oppo show room, Saidpur Plaza supper market, Computer zone, Red Chill Chinese (adjacent to the road and within 1-4.5m from the edge of the road) |
| 500-600 | √ |  | Saidpur plaza, pucca and semi pucca shops, electric pole(adjacent to the road and within(adjacent to the road and within 1-10m from the edge of the road) |
|  |  | √ | Communist Karzaloy, cinema road, Mur enterprise, brick drain, Walton show room (adjacent to the road and within 1-4.5m from the edge of the road). |
| 600-700 | √ |  | Rail crossing, pucca and semi pucca structure, electric pole, rail line(adjacent to the road and within 1-10m from the edge of the road) |
|  |  | √ | Connecting road, Alom press, boundary wall, pucca structure (within 1-3.5 m from the edge of the road). |
| 700-800 | √ |  | Rail line, trees, electric pole(adjacent to the road and within 1-10m from the edge of the road) |
|  |  | √ | Boundary wall, pucca and semi pucca structure, shops, electric pole (within 1-3.5 m from the edge of the road). |
| 800-881 | √ |  | Rail line, tress, semi pucca and tin structure, rail line (adjacent to the road and within 1-10m from the edge of the road). |
|  |  | √ | Boundary wall, Saidpur Thana, pucca and semi pucca structure, electric pole (within 1-3.5 m from the edge of the road). |

There are 31 numbers of electrical poles to be re-located for the implementation of the subproject.

Table 3.1.3: Environmental and Infrastructural Features of Patchmatha Moar to Alam press Moar Road

| Chainage (m) | Left | Right | Major Environmental and Infrastructural Features (Adjacent to road and 1-1.5 m from the edge of the road) |
| --- | --- | --- | --- |
| Sher-e-Bangla Road to Dakbanglo (Ch. 0 to 3350 m) |  |  |  |
| 0-100 | √ |  | Rail line, platform, trees |
|  |  | √ | Drain, Tin boundary, electric pole, tress, vegetation |
| 100-200 | √ |  | Tin-shed residents, electric poles, Two Connecting road, Drain |
|  |  | √ | Tin-shed and semi pucca residents, electric poles, trees, railway colony, ASEX Cricket Club and Academy. |
| 200-300 | √ |  | Tin-shed and semi residents, electric poles, open space connecting road, brick drain |
|  |  | √ | Tin-shed structures, electric poles, connecting road, dustbin |
| 300-365 | √ |  | Tin-shed and semi pucca house, electric poles, brick drain, boundary wall |
|  |  | √ | Pucca and tin shed residents, electric poles, boundary wall, trees , brick drain |
|  |  | √ | Pucca structures, boundary wall, trees, electric poles, open field, brick drain |
| 1280-1380 | √ |  | Trees, RCC drain, open space, boundary wall, electric pole, semi pucca and tin shed house, low land |
|  |  | √ | Semi-pucca and tin residents, boundary wall, trees, electric poles, open space |
| 1380-1480 | √ |  | Pucca & semi-pucca residents, boundary wall, trees, electric poles, agricultural field, open space |
|  |  | √ | Pucca & Semi-pucca residents, boundary wall, trees, electric poles, agricultural field, low land |
| 1480-1580 | √ |  | Pucca & semi-pucca residents, boundary wall, trees, electric poles, agricultural field |
|  |  | √ | Pucca & semi-pucca structures, boundary wall, trees, electric poles, open space |
| 1580-1680 | √ |  | Semi-pucca structures, boundary wall, trees, electric poles, Priyo varieties shops. |
|  |  | √ | Pucca & Semi-pucca residents, boundary wall, trees, electric poles |
| 1680-1780 | √ |  | Pucca & semi-pucca structures, boundary wall, trees, electric poles, Shek Lutfor Rahman Bidha Niketon, Saidpur Business Management Institute |
|  |  | √ | Pucca & semi-pucca residents, boundary wall, trees, electric poles, stationary shop, open space |
| 1780-1880 | √ |  | Tin & semi-pucca residents, boundary wall, Trust Accounting Coaching, trees, electric poles, agricultural field, graveyard |
|  |  | √ | Pucca & Semi-pucca structures, boundary wall, trees, electric pole, Niampotpur Munshi para Shomobay Shomiti |
| 1880-1980 | √ |  | Pucca & Semi-pucca structures, Nimbag Road Moar ,boundary wall, trees, Iqara BD Saidpur, electric poles |
|  |  | √ | Pucca & Semi-pucca structures, boundary wall, tees, electric poles., brick drain, Hiro Villa |
| 1980-2080 | √ |  | Low land, pond, brick drain, Niamotpur Mushipara Puraton Jame Mosque tin& semi-pucca residents, boundary wall, trees, Rini Vila |
|  |  | √ | Pucca & semi-pucca residents, stationary shop, Delux furniture, brick drain |
| 2080-2180 | √ |  | Tin shed , semi pucca and pucca shops, structure, boundary wall, trees, brick drain, Shurjer Hashi Clinic, kamal chosma ghor, Moriyam Eye Hospital |
|  |  | √ | Tin shed, semi pucca and pucca residents, boundary wall, trees, electric pole, |
| 2180-2280 | √ |  | Tin shed , semi pucca and pucca shops, Kazi office, boundary wall, stationary shop, electric pole |
|  |  | √ | Stationary shops, trees, electric pole, boundary wall, tin shed , semi pucca and pucca residents, desh trading |
| 2280-2380 | √ |  | Tin & semi-pucca residents, boundary wall, trees, electric poles |
|  |  | √ | Tin & semi-pucca structures, boundary wall, trees, electric poles, brick drain |
| 2380-2480 | √ |  | Pucca & semi-pucca residents, boundary wall, trees, electric poles, |
|  |  | √ | Pucca & semi-pucca residents, boundary wall, trees, electric poles, brick drain |
| 2480-2580 | √ |  | Open space, pucca & semi-pucca residents, boundary wall, trees, electric poles , brick drain |
|  |  | √ | Trees, electric pole, pucca and tin shed structure, brick drain, boundary wall, Pond |
| 2580-2680 | √ |  | Pucca & Semi-pucca structures, boundary wall, trees, electric poles, drain, connecting road, workshops |
|  |  | √ | Tin shed and pucca house, electric poles, trees, Grameen Bank, brick drain, connecting road |
| 2680-2780 | √ |  | Pucca & semi-pucca residents, boundary wall, trees, electric poles |
|  |  | √ | Pucca & semi-pucca residents, boundary wall, trees, electric poles, brick drain, Moriyam Chosma, S.A. beauty parlor, connecting road, |
| 2780-2880 | √ |  | Pucca & semi-pucca residents, trees, electric poles, Virk Education Center brick drain, Ideal Coaching Home |
|  |  | √ | High rise building, pucca & semi-pucca residents, electric pole, Rupa beauty parlor, mosque, brick drain |
| 2880-2980 | √ |  | Pucca & Semi-pucca residents, Intrigade Service Development Children, tin shed structures, boundary wall, trees, electric poles, Kutobdia Hifzul Quran Complex, brick drain |
|  |  | √ | Tin & semi-pucca residents, trees, boundary wall, brick drain |
| 2980-3080 | √ |  | Pucca & semi-pucca residents, boundary wall, trees, electric poles, |
|  |  | √ | Pucca & semi-pucca residents boundary wall, trees, electric poles, brick drain, Confidence English Learning Home |
| 3080-3180 | √ |  | Pucca & semi-pucca structures. trees, electric pole, boundary wall |
|  |  | √ | Tin & semi-pucca structures, boundary wall, trees, electric poles, tin shed tea stole. |
| 3180-3280 | √ |  | Pucca & semi-pucca structures, boundary wall, trees, electric poles, salon |
|  |  | √ | Pucca & Semi-pucca structures, boundary wall, trees, electric poles, Sports Learning Center |
| 3280-3350 | √ |  | Pucca & semi-pucca structures, boundary wall, trees, electric poles, |
|  |  | √ | Pucca & semi-pucca structures, Dakbanglo, boundary wall, trees, electric poles, , Drain |
| Link Road (Ch.0-575m) |  |  |  |
| 0-100 | √ |  | Semi pucca shops and residents, Shek Islam Jahan School, brick drain |
|  |  | √ | Pucca and semi pucca residents, salon, brick drain, trees |
| 100-200 | √ |  | Brick drain, Rahmatullah Govt. Primary School, |
|  |  | √ | Ekram varieties, brick drain, pucca and semi pucca residents |
| 200-300 | √ |  | Pucca and semi pucca residents, boundary wall |
|  |  | √ | Falguni beauty parlor, brick drain, pucca and semi pucca residents |
| 300-400 | √ |  | Varieties shops, Julekha Arago Bitan, brick drain |
|  |  | √ | Safe village foundation, varieties shops, tailor shops, hotel, trees |
| 400-500 | √ |  | Madrasa, water tank, Ali Motors, brick drain, stationary shops |
|  |  | √ | Delta Life Insurance Company Ltd., brick drain, pucca and semi pucca shops and houses |
| 500-575 | √ |  | Pucca and semi pucca residents, brick drain, boundary wall |
|  |  | √ | Pucca and semi pucca residents and shops, International School, Hotel, tea stole |

There are 24 numbers of electrical poles to be re-located for the implementation of the subproject.

Table 3.1.4: Environmental and Infrastructural Features of Bus Terminal to Panchanala Road.

| Chainage (m) | Left | Right | Major Environmental and Infrastructural Features (Adjacent to road and 6-20 m from the edge of the road) |
| --- | --- | --- | --- |
| Bus Terminal to Panchanala Khal (Ch. 0+00 to 865 m) |  |  |  |
| 0-100 | √ |  | Ahad Traders, culvert, Sazib Workshop, Miraz Traders, tin shed, puce and semi pucca shops, Azad Engr. Workshops, Now Shed Enterprise, low land |
|  |  | √ | Baitul Makaram, mosque, culverts, Asha café, open space, Disha Enterprise, Bsic Nipuno Bikash Kendro, trees, low land, culvert |
| 100-200 | √ |  | Open space, trees, electric pole, Sumon Filling Station, Holly Child School, Saidpur bus terminal, public toilet, and pucca and semi pucca residents. |
|  |  | √ | New Rowshenara Traders, Stationary shops, Saju Pharmacy, AL Karim Sweets, Bangla Link Service Point, Ticket Counters, |
| 200-300 | √ |  | Semi pucca shops, DBBL ATM both, Niramoy Herbal, Niamotpur Govt. Primary School |
|  |  | √ | Brick drain, Rajas trading, Walton show room, Saidpur Auto Rickshaw Shomoby Somite, Monir traders, trees. |
| 300-400 | √ |  | Semi-pucca and tin residents and shops, connecting road towards Saidpur Senanibash, brick drain, trees, boundary wall |
|  |  | √ | Pucca and semi pucca shpos, Hamdad Chikitshaloy, Vai-Vai Auto Bike Shops, Babul Trading, boundary wall, brick drain |
| 400-500 | √ |  | Semi pucca shops, electric pole, trees, brick drain |
|  |  | √ | Pucca, semi pucca and tin residents and shops, brick drain, H. A. Trading, Asha Electronics, electric pole |
| 500-600 | √ |  | Pucca and semi pucca shops and residents, brick drain, Chamra Gudam Mosque electric pole, saw mill, workshops |
|  |  | √ | Islam Motors, Suffix Seeds Fertilizer, Pucca and semi pucca shops |
| 600-700 | √ |  | Workshops, Siyem Motors, TATA Motors, Tasin store ,electric pole, tress |
|  |  | √ | Pucca and semi pucca shops and residents, electric pole, trees |
| 700-800 | √ |  | Nilphamari Zila Bus Malik Shomiti, semi pucca shops, low land, electric pole |
|  |  | √ | Semi pucca shops and , low land, electric pole |
| 800-865 | √ |  | Semi pucca electronic shops, low land, trees, Panchanala Khal |
|  |  | √ | Connecting road, BD Khudro o Kutir Corporation, Shilpo Nagor Karjaloy, trees, electric pole, low land, Panchanala Khal |

There are 14 numbers of electrical poles to be re-located for the implementation of the subproject.

### Geology, Topography, and Soils

The landscape condition of the subproject area is level upland like other areas of Saidpur. The elevation of land is ranging from 51.57-55.79 m PWD. Geology of Saidpur Pourashava belongs to Gravelly Sand (Alluvial Fan deposited sediments). The geology of the area can be attributed to Quaternary alluvial sequence which is a part of Tista floodplain. This deposition has resulted in a complex array of coarse sand and gravel channel-fills followed by intercalated finer sediment layers of alluvial and deltaic floodplain aquifers. The sedimentary environment has changed from braided streams and mean-daring rivers to floodplains making deposition of granular layers and finer silty sediments. General soil types predominantly include grey floodplain soils and non-calcareous brown floodplain soils. From GSB, the Saidpur Pourashava area falls in Zone II, i.e. medium intensity seismic zone of the country.

Figure 3.1.1: Earthquake zones of Bangladesh (Source: GSB)

### Climate and Meteorology

The climate of the subproject area can be described as hot, wet and humid tropical climate. It is characterized by warm, humid summers and cool, dry winters. From November to March, it is dry and cool while from April to May it is extremely hot during the pre-monsoon season. From June to October, the monsoon season is warm, cloudy, and wet. The warmest month is April, the coolest is January, the wettest is July and the driest is January.

The minimum temperature was 9.3°C in 2011 and maximum temperature was 33.1°C in 2010. The minimum humidity was 63.4% in 2010 and the maximum humidity was 77.4% in 2011.The average annual rainfall is around 1842 mm. The peak rainfall months in Saidpur are June, and July. About 92% of the total annual rainfall occurs in the period from May through October. The highest annual rainfall during the last ten years (2008–11) was 2140 mm in 2009, and the lowest was 1526 mm in 2010.

According to the statistics of wind data from the Bangladesh Meteorological Department Climate Division, wind direction changes by month. Nevertheless, the northwest, south, and northeast winds are predominant. The monthly average wind speed as recorded in Rangpur Met Station is mostly remaining in the range of 2.3 – 5.3 knots/ hr. But in the winter months it remains in the range of 2.3-4 knots/hour. Table 3.1.5 shows the key meteorological data from 2008 to 2011.

Table 3.1.5: Temperature, rainfall, humidity during 2008-2011

| Years | Temperature(centigrade) |  | Rainfall (millimeter) | Humidity (%) |
| --- | --- | --- | --- | --- |
|  | Maximum | Minimum |  |  |
| 2008 | 32.2 | 10.0 | 1881 | 71.0 |
| 2009 | 33.0 | 12.3 | 2140 | 77.0 |
| 2010 | 33.1 | 10.2 | 1526 | 63.4 |
| 2011 | 21.2 | 9.3 | 1821 | 77.4 |

The construction works can be influenced by the climatic condition and meteorological components like humidity, temperature, sudden rainfall, and wind speed. During high winds, dust generated from the construction activities may spread quickly. It is very risky to work under rain and in high winds because the possibility of risk and accident increases. Furthermore, work under high temperature and excess humidity creates health hazards like dehydration problem.

Hydrology (Surface Water and Ground Water)

Saidpur Pourashava belongs to the hydro-geological unit II Holocene Deltaic and Flood Plains. Groundwater is the main source of potable water in the subproject area. Deep groundwater is not saline and normally arsenic and iron free. Local people typically use deep tube-well water for drinking and other domestic purposes. In the subproject area, Panchanala Canal is located within the influence area of the subproject. Rain water harvesting system is not common in and around the subproject area.

### Flooding, Water Logging and Drainage Pattern

Saidpur Pourashava is not normally affected by external floods and or flash floods. The drainage system of the Pourashava is not adequate and non-functional. In addition, the maintenance of the existing drainage system is not satisfactory. People throw and dispose wastes in the drains. Therefore, the drain is being filled up. The poor conditions of the drains cause overflows when it rains heavily and spread bad smell and serves as a breeding ground for mosquitoes. According to the flood zoning map of Bangladesh, this area lies in the flood free area.

Figure 3.1.2: Location of Saidpur Pourashava in Flood Zone Map of Bangladesh

Air Quality and Dust

Ambient air quality data have not been found. From the site investigation, it is revealed that the main sources of air pollution are black smoke emitted from the vehicles. Dust is also generated due to vehicle movement in dry season. There are no heavy and small industries were found in the subproject area. In addition, open dumping of the waste materials make objectionable odor in the nearby area.

Noise Level

Ambient noise level data is not available. From the site investigation, it is revealed that the main sources of noise are vehicles. Vehicles such as trolleys, pick-up, trucks, motor cycles, mini trucks, and private cars generally move on the road during day and night. These vehicles generate noise in the subproject area. There are 4-5 flights from Dhaka to Saidpur every day. It also causes noise disturbances to the local people. During construction phase, concrete mixer machine, vibrator machine, asphalt plant and steel cutter may generate noise nuisance to the nearby people.

Solid Waste Management

Practically, there is no well-organized solid waste management/disposal system in the Pourashava. The people of the poor community accumulate their solid waste in their own yard, where it decomposes.  There is no proper conservancy set up in the Pourashava yet. From the site investigation, it is revealed that mass people are still dumping wastes in vacant low lands. Therefore, improper solid waste disposal by the community people creates severe public health hazards and environmental degradation to a great extent.

## Biotic Environment

Flora and Fauna

There are some road side planted trees include Mango, Banana, Shegun, Koroi, Meheguni, Rain tree, Akashi, Guava., Jam, Neem, Coconut, Papaya, Palm, Betel-nut, Debdaru, Eucalyptus, etc.

The common local birds such as Shalik, Crow, and Choroi in Bengali were found during the site visit.

## Socio-economic and Socio-cultural Environment

### Land Use,  Status of Housing and Built-up Infrastructure

### The subproject area consists of mixed land-use pattern. The subproject area is densely populated urban residential and commercial area. There are few roadside residential buildings, commercial buildings, clinics, banks, school, college, Saidpur Thana, mosque, madrasa etc. At Wapda Moar Road, (from Ch.0-100m and link Ch.200-450m) few agricultural lands were found during site visit.

### Beneficiary Population

The subproject sites cover the jurisdiction area of the wards number 1,2,3,4,5,6,7 and 8. As per information by the municipality, considering the wards’ population about 100,000 people will benefit directly and many others indirectly.

### Education

In the Pourashava area, literacy among the population is about 54.6%. This is higher than the national average (51.8%). The literacy rate among males (57.4) is still more than females (51.6). (Ref: Population and Housing Census 2011).

### Tribal Communities

There is no indigenous or tribal people settlement in the subproject area. Therefore, there are no measures needed for indigenous peoples’ safeguard.

### Land Acquisition and Resettlement

Private land acquisition is not needed. At Wapda Moar Road, due to site clearing work, removing of the existing few road side houses, shops (Jabed Taylors and Mery Taylors)  and boundary wall of Poroton Golahat Mosque (especially outer edge of the existing few road side semi-pucca structures need to be removed) at  Ch.200 – 300 m  and 600 - 700 m are needed. At Patchmatha Road, due to site clearing work, existing road side semi-pucca shops especially front side and outer edge of the existing structures needs to be removed from Ch.0-650m. At Sher-e- Bangla Road, due to site clearing work, removing of the existing road side boundary walls, tin shed, semi-pucca houses and shops (especially outer edge of the existing few road side tin shed and semi-pucca structures need to be removed) at Ch.1280 - 1380 m, Ch.1680-1780m, Ch.1880-1980, Ch. 2080- 2280m and Ch.2900-3000 and at link road in different sections are needed. At Bus Terminal Road, removing of the Oju Khana of Chamra Gudam Mosque is needed due to site clearing work.

The Pourashava authority has consulted with the owners of the structures. They have no objection regarding the implementation of the subproject. They have agreed to remove their structure and demolition of the boundary wall for the greater interest of the Pourashava. In this regard, an agreement has been signed by the Pourashava Authority and the owners of these structures. However, in case of any objection from the affected person, the DSM will investigate the actual situation. Then measure will be taken as per rules.

Principal Livelihoods and Economic Activities

The subproject area is now inhabited by the mixed occupational people where major income comes from non-farm activities such as business, and enterprises. Presently, a significant number of people work in small trades, private sector jobs, and government jobs in the town.

Cultural Heritage and Protected Areas

There is no protected area and historical sites identified in the subproject area.

Social Conflicts and Development Activities

There are no visible conflicts between the local communities regarding the subproject implementation. There are some ongoing subprojects under Pourashava funded by government and different donor agencies. However, there is no visible conflict between these donors and agencies.

# ENVIRONMENTAL SCREENING

Environmental Screening Checklist, as adopted in Appendix C of the Environmental Management Framework (EMF) of the MGSP, was administered for identifying the impacts and their extents.

The screening data and information for the RCC Drain of Wapda Moar to China Mosque have been formulated and are shown in below.

- Potential environmental impact during construction phase:

- Ecological impacts:

500000

- Felling of trees  		                Significant □	Moderate □ √  Minor □   Number of trees

- Clearing of vegetation  	                Significant □	Moderate □     Minor □  √

- Potential impact on species of       Significant □  	Moderate □     Minor □√

aquatic (i.e., water) environment

Major trees to be felled down are: Eucalyptus, Segun, Coconut, Akashi, etc. There is no tree to be felled down bring religious and heritage importance. Most of the trees to be felled down are medium to small size considering length and diameter. From Ch. 0 to1210 m, there is no road side vegetation coverage. From Ch.1300 m to outfall, vegetation exists. Since, the intensity of the vegetation coverage is not uniform. So clearing of the road side vegetation is considered as minor.  In addition, anticipated impact on species of aquatic environment is minor because except throwing of the wastes materials in to the road side low and agricultural land, the subproject activities do not have any impact on the aquatic environment. Considering the number of trees to be felled down, the ecological impact is considered as moderate.

- Physicochemical impacts:

- Noise pollution  	                 Significant □  	Moderate □√	Insignificant   □

- Air pollution  		                 Significant □  	Moderate □	Insignificant   □ √

- Drainage congestion                      Very likely □  	Likely       □   	Unlikely □√

- Water pollution  	                 Significant □  	Moderate □  	Insignificant   □ √

- Pollution from solid/construction

wastes                                            Significant □ Moderate □√	Insignificant   □

- Water logging  	                              Significant □  	Moderate □	Insignificant   □ √

The subproject will have impacts on noise and air quality during construction phase due to mobilization of the equipment, vehicles movement for the transportation of the materials, using of hydraulic excavator, concrete mixer machine, vibrator machine etc. The construction work will be performed section wise. Hence, it is anticipated that the overall impacts on noise and air quality will be limited, temporary and restricted within the subproject boundary. From Ch. 0 to 1410 m, in different segment there are road side Madrasa, school, residents, NGO Office, mosque, technical training center etc. Hence, anticipated impacts on noise may be significant for this particular section if measures are not taken properly. The generated dust during construction activities may provisionally disturb the local people if measures are not taken. Improper collection and disposal of the generated wastes materials also may degrade the quality of the surrounding environment and degrade the aesthetic value. The anticipated water logging and drainage congestion during construction period is minor because space is available at most sections of the road for drain-out the storm water. In addition, provision will be there for pumping out the storm water if required.

- Socio-economic impacts:

- Traffic congestion 			Very likely □  	Likely       □√ 	Unlikely     □

- Health and safety 			Significant □  	Moderate □√	Insignificant  □

- Impact on archaeological and historical   Significant □      Moderate □  	Insignificant □√

- Employment generation 		Significant □ 	Moderate □ √  	Insignificant  □

During construction, the subproject will have likely localized negative impact in traffic congestion. The traffic congestion due to drain construction work is comparatively less because it does not require closing of the entire road during construction period.  During construction period the pedestrians, cycle rider, biker can use the road. In addition, the Pourashava authority will inform local people to use motorized vehicles in the connecting and other adjacent road during construction period. The construction work will follow simple procedure with commonly used equipments. Hence, anticipated impact on health and safety is moderate. There is no archaeological and historical site within the influence area. The subproject has positive impact by generating work opportunities for the local people and supplying of the construction materials, equipment’s, food and other necessary stuffs to the campsite.

- Potential environmental impact during operational phase:

- Ecological impacts:

- Potential impact on species of aquatic           Significant □  Moderate □√ Minor  □

(i.e., water) environment

The waste water from the drain may degrade the water quality of the outfall if carries pollutants. Though, the drain is designed for storm water only. However, the storm water may carry washed-out materials, pollutants from any sources that may disturb the aquatic environment of the outfall.

- Physicochemical impacts:

- Potential air quality             Improvement □√    No-improvement     □   Deterioration □

- Noise level                          Improvement □      No-improvement     □    No impact □ √

- Drainage congestion           Improvement □√     Minor Improvement □  No Impact     □

- Risk of Water pollution       Significant     □        Moderate   □√   	      Minor            □

- Pollution from solid waste  Improvement □√      No-improvement     □   Minor            □

The new drain will minimize drainage congestion and water logging problem. Thus, it will provide better environment to the community people. The covered drain will minimize spreading of the bad odor from the drain. The drain does not have any impact on noise during operational phase. The storm water to be discharged through the drain may degrade the water quality of the outfall if carry pollutants from any sources. The covered drain will reduce throwing of the waste materials into the drain.

- Socio-economic impacts:

- Traffic                                      Improvement  □√   No-improvement      Adverse  □

- Safety 			         Improvement  □√    No-improvement     Adverse □

- Employment generation         Significant      □   	 Moderate  □             Minor     □ √

After construction, the drain will complete the drainage network. In addition, new drain prevents the accumulation of the stagnant water on the road surface. Consequently, it will enhance safety traffic operation and pedestrians’ movement.

The screening data and information for the RCC Drain with Cover Slab at Patchmatha Moar Road have been formulated and are shown in below.

- Potential environmental impact during construction phase:

- Ecological impacts:

Felling of trees  			Significant □	Moderate □   Minor □√ Number of trees

Nil

- Clearing of vegetation  		Significant □	Moderate □  Minor □√

- Potential impact on species of 	Significant □  	Moderate □  Minor □√

aquatic (i.e., water) environment

The subproject area covers developed area and brick drain exists in most of the section. Hence, there is no impact on the felling of the road side trees, clearing of the road side vegetation, bushes, herbs and shrubs.  Consequently, the overall ecological impact is insignificant during construction phase.

- Physicochemical impacts:

- Noise pollution                           Significant □  	Moderate □√	Insignificant   □

- Air pollution  	                          Significant □  	Moderate □	Insignificant   □ √

- Drainage congestion                  Very likely □  	Likely       □   	Unlikely □√

- Water pollution  	             Significant □  	Moderate □  	Insignificant   □ √

- Pollution from solid/construction

wastes                                         Significant □    Moderate □√       Insignificant   □

- Water logging  	Significant □  	Moderate □	Insignificant   □ √

The subproject will have impacts on noise and air quality during construction phase due to mobilization of the equipment, vehicles movement for the transportation of the materials, using of hydraulic excavator, concrete mixer machine, vibrator machine etc. The construction work will be performed section wise. Hence, it is anticipated that the overall impacts on noise and air quality will be limited, temporary and restricted within the subproject boundary. It should be noted that anticipated impacts on noise may be significantly affected the adjacent residents, shops, and other establishment if measures are not taken properly. It is anticipated that dust generation due to drain construction work will be minimum. Improper collection and disposal of the generated wastes materials may degrade the quality of the surrounding environment and degrade the landscape value. Drain construction work mostly will be covered in the dry season. Hence, it is anticipated that drainage congestion and water logging problem due to drain construction will be minor. In addition, provision will be there for pumping out the storm water if required.

- Socio-economic impacts:

- Traffic congestion 			Very likely □  	Likely       □√ 	Unlikely     □

- Health and safety 			Significant □  	Moderate □√	Insignificant  □

- Impact on archaeological and historical   Significant □      Moderate □  	Insignificant □√

- Employment generation 		Significant □ 	Moderate □ √  	Insignificant  □

During construction, the subproject will have likely localized negative impact in traffic congestion. The traffic congestion due to drain construction work is comparatively less because it does not require closing of the entire road during construction period.  During construction period the pedestrians, cycle rider, biker can use the road. In addition, the Pourashava authority will inform local people to use motorized vehicles in the connecting and other adjacent road during construction period. The construction work will follow simple procedure with commonly used equipments. Hence, anticipated impact on health and safety is moderate. There is no archaeological and historical site within the influence area. The subproject has positive impact by generating work opportunities for the local people and supplying of the construction materials, equipments, food and other necessary stuffs to the campsite.

- Potential environmental impact during operational phase:

- Ecological impacts:

- Potential impact on species of aquatic Significant □   Moderate □√  Minor  □

(i.e., water) environment

The waste water from the drain may degrade the water quality of the outfall if carries pollutants. Though, the drain is designed for storm water only. However, the storm water may carry washed-out materials, pollutants from any sources that may disturb the aquatic environment of the outfall.

- Physicochemical impacts:

- Potential air quality            Improvement □√    No-improvement     □    Deterioration □

- Noise level                         Improvement □      No-improvement     □    No impact □ √

- Drainage congestion          Improvement □√    Minor Improvement □   No Impact     □

- Risk of Water pollution      Significant     □       Moderate   □√   	       Minor            □

- Pollution from solid waste  Improvement □√   No-improvement     □    Minor            □

The new drain will minimize drainage congestion and water logging problem. Thus, it will provide better environment to the community people. The covered drain will minimize spreading of the bad odor from the drain. The storm water to be discharged through the drain may degrade the water quality of the outfall if carry pollutants from any sources. The covered drain will reduce throwing of the waste materials into the drain.

- Socio-economic impacts:

- Traffic                                     Improvement  □√   	 No-improvement      Adverse  □

- Safety 				Improvement  □√   	 No-improvement      Adverse □

- Employment generation  	Significant      □   	  Moderate  □            Minor     □ √

After construction, the drain will complete the drainage network. In addition, new drain prevents the accumulation of the stagnant water on the road surface. Consequently, it will enhance safety traffic operation and pedestrians’ movement.

The screening data and information for the RCC Drain with Cover Slab at Sher-e-Bangla Road have been formulated and are shown in below.

- Potential environmental impact during construction phase:

- Ecological impacts:

4000

- Felling of trees  		              Significant □	Moderate □√  Minor □ Number of trees

- Clearing of vegetation  	              Significant □	Moderate □  	Minor □√

- Potential impact on species of

aquatic (i.e., water) environment  Significant □  	Moderate □	Minor □√

Major trees to be felled down are: Mahogany, Akashi, Neem, Jackfruit, Coconut, Papaya, Mango, Rain Tree, Betel-nut, Segun, etc. There is no tree to be felled down bring religious and heritage importance. Most of the trees to be felled down are medium to small size considering the length and diameter. The subproject goes through developed area. Hence, except Ch. 0 to 50m, there is no vegetation coverage.  So clearing of the road side vegetation is considered as minor. In addition, anticipated impact on species of aquatic environment is minor because except throwing of the wastes materials in to the low land, the subproject activities do not have any impact on aquatic environment. Considering the number of trees to be felled down, the ecological impact is considered as moderate.

- Physicochemical impacts:

- Noise pollution  	                  Significant □  Moderate □√	Insignificant   □

- Air pollution  		                  Significant □  Moderate □	Insignificant   □ √

- Drainage congestion                        Very likely □  Likely       □   	Unlikely  □√

- Water pollution  	                  Significant □  Moderate □  	Insignificant   □ √

- Pollution from solid/ construction

wastes                                            Significant□    Moderate □√	 Insignificant   □

- Water logging  	Significant □  	    Moderate □	Insignificant   □ √

The subproject will have impacts on noise and air quality during construction phase due to mobilization of the equipment, vehicles movement for the transportation of the materials, using of the hydraulic excavator, concrete mixer machine, vibrator machine etc. The construction work will be performed section wise. Hence, it is anticipated that the overall impacts on noise and air quality will be limited, temporary and restricted within the subproject boundary. The dust generation during construction activities may provisionally disturb the local people if measures are not taken. Improper collection and disposal of the generated wastes materials also may degrade the quality of the surrounding environment and degrade the landscape value. Drain construction work mostly will be covered in the dry season. Hence, it is anticipated that drainage congestion and water logging problem due to drain construction will be minor. However, provision will be ensured pumping out of the storm water if required.

- Socio-economic impacts:

- Traffic congestion 		              Very likely □  	Likely       □√ 	Unlikely     □

- Health and safety 		              Significant □  	Moderate □√	Insignificant  □

- Impact on archaeological and historical   Significant □      Moderate □       Insignificant □√

- Employment generation 	              Significant □ 	Moderate □ √  	Insignificant  □

During construction, the subproject will have localized negative impact in traffic congestion that is comparatively less for drain construction because it does not require closing of the entire road during construction period.  During construction period the pedestrians, cycle rider, biker can use the road. In addition, the Pourashava authority will inform local people to use motorized vehicles in the connecting and other adjacent road during construction period. The construction work will follow simple procedure with commonly used equipment’s. Hence, anticipated impact on health and safety is moderate. There is no archaeological and historical site within the influence area. The subproject has positive impact by generating work opportunities for the local people and supplying of the construction materials, equipment’s, food and other necessary stuffs to the campsite.

- Potential environmental impact during operational phase:

- Ecological impacts:

- Potential impact on species of aquatic Significant □  Moderate □√  	      Minor  □

(i.e., water) environment

The waste water from the drain may degrade the water quality of the outfall if carries pollutants. Though, the drain is designed for storm water only. However, the storm water may carry washed-out materials, pollutants from any sources that may disturb the aquatic environment of the outfall.

- Physicochemical impacts:

- Potential air quality                  Improvement □√    No-improvement     □    Deterioration □

- Noise level                               Improvement □      No-improvement     □    No impact □√

- Drainage congestion               Improvement □√     Minor Improvement □   No Impact □

- Risk of Water pollution            Significant     □       Moderate   □√                Minor  □

- Pollution from solid waste       Improvement □√     No-improvement     □    Minor   □

The new drain will minimize drainage congestion and water logging problem. Thus, it will provide better environment to the community people. The covered drain will minimize spreading of the bad odor from the drain. The storm water to be discharged through the drain may degrade the water quality of the outfall if carry pollutants from any sources. The covered drain will reduce throwing of the waste materials into the drain.

- Socio-economic impacts:

- Traffic                                	Improvement  □√    No-improvement      Adverse  □

- Safety 				Improvement  □√    No-improvement      Adverse □

- Employment generation  	Significant      □      Moderate  □              Minor     □ √

After construction, the drain will complete the drainage network. In addition, new drain prevents the accumulation of the stagnant water on the road surface. Consequently, it will enhance safety traffic operation and pedestrians’ movement.

The screening data and information for the RCC Drain with Cover Slab at Bus Terminal Road have been formulated and are shown in below.

- Potential environmental impact during construction phase:

- Ecological impacts:

Nil

- Felling of trees  			Significant □	Moderate □   	Minor □√ Number of trees

- Clearing of vegetation  		Significant □	Moderate □  	Minor □√

- Potential impact on species of 	Significant □  	Moderate □	Minor □√

aquatic (i.e., water) environment

The subproject area covers developed area and brick drain exists in most of the section. Hence, there is no impact on the felling of the road side trees and clearing of the road side vegetation. Consequently, the overall ecological impact is insignificant during construction phase.

- Physicochemical impacts:

- Noise pollution     		   Significant □  	Moderate □√	Insignificant   □

- Air pollution  			   Significant □  	Moderate □	Insignificant   □ √

- Drainage congestion  	               Very likely □  	Likely       □   	Unlikely □√

- Water pollution  		   Significant □  	Moderate □  	Insignificant   □ √

- Pollution from solid/ construction

wastes                                        Significant□   Moderate □√	 Insignificant□

- Water logging  		               Significant □  	Moderate □	Insignificant   □√

The subproject will have impacts on noise and air quality during construction phase due to mobilization of the equipment, vehicles movement for the transportation of the materials, using of hydraulic excavator, mechanical compaction machine, concrete mixer machine, vibrator machine etc. The construction work will be performed section wise. Hence, it is anticipated that the overall impacts on noise and air quality will be limited, temporary and restricted within the subproject boundary.  In few section, there are road side Mosques, Schools, Residents, NGO offices etc. Hence, anticipated impacts on noise and air quality may be significant for this particular section if measures are not taken properly. The generated dust during construction activities may temporarily disturb the local people if measures will not be taken. The generated construction wastes, un-suitable materials and solid wastes may degrade the adjacent water body if not properly collected and disposed and thrown in to water body.  Improper collection and disposal of the generated wastes materials also may degrade the quality of the surrounding environment and degrade the aesthetic value. The anticipated water logging and drainage congestion during construction period is minor because space is available at few sections of the road for drain-out the storm water. In addition, provision will be there for pumping out the storm water if required. It should also be noted that drain construction work mainly covers dry season. Hence, water logging and drainage congestion due to drain construction is minor.

- Socio-economic impacts:

- Traffic congestion 		Very likely □  	Likely       □	Unlikely     □√

- Health and safety 		Significant □  	Moderate □√	Insignificant  □

- Impact on archaeological

and historical                               Significant □  Moderate □  	Insignificant □√

- Employment generation 	Significant □ 	Moderate □ √  	Insignificant  □

There is sufficient road width between proposed drain alignment and road edge. Hence, pedestrians, motorized and non-motorized traffic can use the road during drain construction work.  In addition, construction work will be performed section wise. Hence, during construction period the anticipated traffic congestion will be limited. The construction work will follow simple procedure with commonly used equipment’s. Hence, anticipated impact on health and safety is moderate. There is no archaeological and historical site within the influence area. The subproject has positive impact by generating work opportunities for the local people and supplying of the construction materials, equipment’s, food and other necessary stuffs to the campsite.

- Potential environmental impact during operational phase:

- Ecological impacts:

- Potential impact on species of aquatic Significant □ Moderate □√  	    Minor  □

(i.e., water) environment

The waste water from the drain may degrade the water quality of the outfall if carries pollutants. Though, the drain is designed for storm water only. However, the storm water may carry washed-out materials, pollutants from any sources that may disturb the aquatic environment of the outfall.

- Physicochemical impacts:

- Potential air quality            Improvement □√    No-improvement     □    Deterioration □

- Noise level                         Improvement □      No-improvement     □    No impact □ √

- Drainage congestion          Improvement □√    Minor Improvement□    No Impact     □

- Risk of Water pollution       Significant     □       Moderate   □√   	    Minor            □

- Pollution from solid waste  Improvement □√     No-improvement     □  Minor         □

The new drain will minimize drainage congestion and water logging problem. Thus, it will provide better environment to the community people. The covered drain will minimize spreading of the bad odor from the drain. The storm water to be discharged through the drain may degrade the water quality of the outfall if carry pollutants from any sources. The covered drain will reduce throwing of the waste materials into the drain.

- Socio-economic impacts:

- Traffic                              Improvement  □√    No-improvement      Adverse  □

- Safety 			 Improvement  □√    No-improvement      Adverse □

- Employment generation  Significant □   	       Moderate  □    	Minor     □√

The new drain will reduce water logging problem. By reducing environmental hazards caused by water logging problem, it will provide better environment to the community people. The new subproject will minimize the frequency of the maintenance for first three-five years after completion.

(3)  Summary of Possible Environmental Impacts of the Subproject

# The overall ecological impact due to the subproject implementation is moderate. Additionally, the subproject activities do not have any severe impact on the road side built-up infrastructures. The subproject activities may degrade the air quality and noise level to a limited extent. The wastes generated due to the construction activities should be properly collected and disposed in a designated dumping site. The inputs that may affect the environment will be mainly at construction phase and limited within the subproject boundary. Moreover, mitigation measures will be taken according to the EMP for minimizing the air, dust, and noise pollution. The socio-economic environment mainly includes health and safety and employment generation. Safety concern is an important issue for the construction phase. This subproject will have positive impacts in terms of the generation of the employment and business activities by supplying construction materials and equipment’s.

# The anticipated environmental impact due to the installation of the street light is insignificant. However, it has significant positive social impacts. Short circuit and improper electrical connection of the street light may cause potential health and safety risk.

# Specific impact, mitigation, AND enhancement measures

From the environmental study, the probable impacts of the subproject are mainly caused by the key activities required for the implementation of the subproject, raw materials and equipment to be used for the execution of the activities. This section describes some specific impacts due to the subproject activities and their mitigation measures.

## Dismantle Work, Site Clearing, Excavation Work and Earth Work

The drain construction work consists of dismantling of the existing brick drain, earth excavation, earth filling, back filling and removal of the unsuitable materials. These works lead dust blowing, construction waste generation, noise and vibration which may disturb the local people.

Mitigation Measures

- Proper care will be taken by the contractor as well as Saidpur Pourashava Officials, during dismantle, excavation, soil work and back filling so that this activity does not disturb the nearby establishment.

- Cover the exposed dry loose soil  with fabric to avoid any dust generation;

- Disposal of unused soil and construction wastes at authorized dumping site at Dolagash and or Vagra dump site.

## Tree Felling, Clearing of Vegetation and Ecological Impact

90 no. of trees mostly Eucalyptus, Segun, Coconut, Akashi, Mahogany, Neem, Jackfruit, Coconut, Papaya, Mango, Rain Tree, Betel-nut to be felled down due to the subproject implementation. Removal of vegetation and shrubs are minimal.

Mitigation Measures

- 136 nos. of the trees will be planted @ 3m C/C at Wapda Moar to China Mosque Road at Ch. 500 to 600m (L/S as per Chainage direction), Ch. 1210 to 1300 m (R/S as per Chainage direction), and Ch. 1300 to 1400 m (both sides as per Chainage direction) where space is available-preferably local fruits, flowers, medicinal and ornamental trees- Mango, Jackfruit, Jam, Neem, Amloki, Jarul, Krisnachura, Mahogany, Shal, Segun, Rain Tree, Koroi, Palm Tree;

- Planting trees and vegetation will enhance the ecological balance of the area after their successful growth.

## Pollution from the Construction Materials

Dumping of the construction spoils, including accidental leakage of the oil, grease, and fuel in equipment yards is a significant hazard. Storm water may carry these substances during rain. Thus, both surface and groundwater might be polluted from these contaminants. Air pollution and dust may affect the nearby settlement which is generated from fine aggregate such as sand and loose dry soil.

Mitigation Measures

- Safe transport, storage, and disposal of  the construction materials, and the equipment have to be carried out in order to avoid the accidental spillage and loss;

- Maintain adequate moisture content of soil and sand during transportation, compaction and handling;

- Use tarpaulins or polythene  to cover sand and loose soil when carried on trucks;

- Fuels, lubricants, and other hazardous materials should be stored over raised platforms and  not directly on the ground.

- Disposal of soil and construction wastes at the designated dump site at Dolagash and or Vagra dump site.

## Air Quality and Dust

During the construction phase, air pollutants emitted from the equipment and construction vehicles are expected to remain low. Local residents in the vicinity of the work sites will be disturbed temporarily by the limited dust pollution. The overall impacts, however, are expected to remain low.

Mitigation Measures

- Water should be sprayed to control the dust, which is the main way to suppress dust at the worksite.

- Ensure sprinkle and cover stockpiles of loose materials (e.g., fine aggregates);

- Maintain adequate moisture content of soil and sand for transportation, compaction, bed preparation, backfilling and  handling;

- Avoid use of dust generating equipment which produce significant amount of particulate matter and scatter these dusts in a large area;

- Ensure that all subproject vehicles are in good operating condition.

## Noise and Vibration

Noise and vibration caused by the equipment and movement of the construction vehicles may temporarily disturb nearby residents. In this subproject, sensitive areas like roadside residents, office, shops, schools, banks, mosques to be affected from the noise, though the impacts are anticipated to be limited.

Mitigation Measures

- Transportation of the construction materials have to be carried during the scheduled times, and mainly during the day;

- If needed, all powered mechanical equipment such as hydraulic excavator and machineries will be fitted with noise abating gear such as mufflers for effective sound reduction;

- Avoid using of the steel cutter at night;

- Avoid using of the concrete mixer and vibrator machine at night and schooling time.

## Water Quality

There is no remarkable sources of the water pollution have been found. The water quality may deteriorate if the construction materials, construction wastes, effluent from work camps, and food waste are dumped in low land, and open place. During rain, the storm water may carry these substances and discharge to the nearby water bodies.

Mitigation Measures

- Proper construction management including waste management as well as training should be given to the operators and other workers to avoid pollution of the water bodies;

- Construction wastes should be disposed at a designated dumping site at Vagra and it must be ensured that these wastes are not dumped in any water bodies or lowland. Contractor will be responsible for all of these.

## Occupational Health and Safety

The most important risks associated with the construction activities are listed below:

- Exposure to the sunlight- workers are being exposed to the sun for long hours;

- Exposure to the high temperature, and humidity for a long time resulting in dehydration;

- Contact with the hazardous substances and wastes pose risks of the infections and diseases;

- Risk of respiratory problem due to the dust;

- Risk due to collision (traffic);

- Risks from head loads for carrying soil, construction materials and construction equipment;

- Risks from machineries in motion;

- Risk associated to the sudden bad weather working conditions such as storm, thunder and earthquake etc.

General Requirements for the Workers’ Health and Safety

The key salient features of the general requirements for the workers’ health and safety stated are presented in Table 5.7.1.

Table 5.7.1:  General Requirements for the Workers Health and Safety

| Issues | Requirements |
| --- | --- |
| Health and Hygiene | - Cleanliness at the site premises and workers living places and at the Labor Shed; - Arrangement of the proper ventilation and temperature at the Labor Shed; - Protection against dust by using dust masks and covering of the head and body; - Proper disposal of the wastes and effluents; - Provision of the adequate latrines and separate toilets for the women; - Sufficient dustbins for the solid waste management system. |
| Safety and First Aid Box | - Using of the personal protective equipment (helmet, gloves, goggles, nose mask, safety boots); - Precautions during work on or near machineries in motion; - Head loads are prohibited; - First aid facilities should be provided and maintained; - Ensure one first aid box for every one hundred workers; - The first aid kit should include adhesive bandages, regular strength pain medication, and gauze and low grade disinfectant. |
| Compensation for Accidents at Work | - Contractors will bear medical treatment costs. If any severe accidents such as loss of hands, legs or loss of working ability or any case of death needs compensation-(the amount of the compensation should be fixed considering the type of accidents). |
| Dust and Fumes | - For any dust, fumes, or other impurities likely to be injurious to the workers, effective measures shall be taken to prevent their accumulation and its inhalation by the workers. |
| Overcrowding | - No labor room should be overcrowded. |
| Latrines and Urinals | - Sufficient latrines shall be provided; - Latrines shall be maintained in clean and sanitary condition; - Latrines shall be adequately lighted and ventilated. - Latrines should be provided with adequate water supply and soaps, tissues etc. |
| Disposal of Wastes and Effluents | - Proper disposal system for the solid waste and effluent is required. - Waste bins must be provided by the contractor at labor shed. - Latrine sewage should be treated in septic tank before disposal. |

## Impacts on Social Environment and Common Property Resources

Through comprehensive study, it is revealed that impacts are expected not to be severe and to be largely manageable. The following Table 5.8.1 presents impacts on socio-economic environment and common property resources.

Table 5.8.1: Impacts on Social Environment and Common Property Resources

| Social Components | Impacts on IECs | Impact Significance |
| --- | --- | --- |
| Community Perception | The local community people welcome this subproject and there is no visible objection from them. | Significant (+ve) |
| Employment and Business Opportunity | Community feels happy because generally the local contractor will be engaged for the construction works which will create work opportunity for the skilled and non-skilled labor. The subproject will create business opportunity for the equipment and materials suppliers’. | Significant (+ve) |
| Community Order and Security | This subproject activity does not create any severe security problems to the local community and community people. | Minor (-ve) |
| Possible damage to infrastructure and facilities | Possible damage of the existing road infrastructure by the construction equipment and vehicles used in this subproject. | Minor (-ve) |
| New infrastructure and facilities | Improvement of the existing road and drain will enhance infrastructure facilities. | Moderate (+ve) |
| Labor Habitat | Most of the labors will stay at the Labor sheds which will have impacts on the environment relates to the generation of the solid wastes, effluent, and water consumption. | Moderate (-ve) |
| Health Care | Workers may suffer from the dehydration problems, respiratory problem, and other health hazards. | Minor (-ve) |
| Accident | Road accidents by the vehicles to be used for the transportation may have serious negative impact. | Moderate (-ve) |

Mitigation Measures

- Conduct dissemination with the local community about the subproject details;

- Continue liaison with the community leaders in order to maintain the community support;

- Engage local contractor and local people as much as possible for positive perception of the local community;

- Follow traffic rules to avoid any accidents;

- Transportation and mobilization of the equipments and construction materials avoiding peak hours and scheduled time;

- Ensure first aid facilities and effective use of personal protective equipments where applicable.

## Labor Influx and Anticipated Impacts

The labor force and associated goods and services required for the construction of infrastructure civil works under this subproject cannot be fully supplied locally. The migration to and temporary settlement of laborers in the subproject, referred to as labor influx, carries an array of potentially positive and negative impacts in terms of demands on public infrastructure, utilities, housing and sustainable resource management and the strain on social dynamics.

Labor influx effects on host communities include positive impacts such as:

- The subproject activities will generate work opportunities for the local people and supplying of the construction materials, equipment, food and other necessary stuffs to the campsite;

- Improved infrastructure and public service access and availability whereby subproject investment catalyzes larger allocation of resources to a region, stimulating the development or expansion of infrastructure and public services.

Critical negative social risks include:

- Increase in criminal activity and alcohol and drug abuse, domestic violence, political attachment and violence, smuggling and robbery etc;

- Increase in gender-based violence, including eve teasing, sexual harassment etc;

- Increases in communicable diseases, including respiratory problems, diarrheal diseases, vector-borne diseases (e.g., malaria), and sexually transmitted infections (e.g., HIV/AIDS, syphilis, gonorrhea, hepatitis B);

- Conflicts arising from increased demand on existing infrastructure, services, and utilities, including transportation, health, education, water and sanitation, waste management, public utilities and community, religious, and recreational facilities and loss of land for access routes.

The general environmental impacts of labor influx include pressure on the natural resources such as using of the water, electricity, other fuel for cooking, loss of land for the labor establishment, depletion of the water supply, sewage and waste water generation, degradation of the air quality, waste generation,  increased demands on the local energy and resources and noise pollution effects. The number of local and migrated people involved in the subproject activities can be only identified in the construction phase. Hence, these specific impacts will be quantified during construction work and environmental assessment report will be modified accordingly. However, the following safeguard measures are recommended to avoid any risk of labor influx:

- Inform local people about the subproject activities;

- Liaison with the community leaders in order to get community support;

- Engage local people as much as possible to minimize workers from outsiders;

- Monitor workers attitude and behavioral matter;

- Monitor the workers movement for avoiding any unexpected social activities (robbery, crime, political attachment and conflicts, drugs abuse);

- Inform and use local administration to get support if needed;

- Inform local utilities service providers (such as for new electricity connection REB or any other department);

- Ensure effective use of natural resources such as water, electricity, fuel, wood etc.

## Impacts on Traffic Movement

The traffic congestion due to drain construction work is comparatively less because it does not require closing of the entire road during construction period.  During construction period the pedestrians, cycle rider, biker can use the road. At Terminal Road, there is sufficient road width between proposed drain alignment and road edge. Hence, small motorized vehicles such as private car can also use this road during drain construction work. In addition, the Pourashava authority will inform local people to use motorized vehicles in the connecting and other adjacent road during construction period. Hence, diversion and connecting roads in the subproject area will diversify the motorized traffic volume. In addition, construction work will be performed section wise. Hence, during construction period the anticipated traffic congestion will be limited.

During construction phase, interruption of the traffic movement and impact on the local traffic system due to the subproject activities will be monitored closely. Then separate traffic management plan will be provided if required. However, the following safeguard measures are recommended to minimize the impacts associated to the traffic movement:

- Inform local people about the subproject activities;

- Inspire local people to use connecting and diversion roads;

- Ensure schedule deliveries of material/ equipment during off-peak hours;

- Place traffic sign/cautionary sign to avoid undue traffic congestion and associated traffic control measures to limit possible disruption;

- The place of construction works should be fenced off with fences if required and should be isolated from general public access and marked with signs to ensure safe movement.

# Environmental Management Plan (EMP)

The purpose of the Environmental Management Plan (EMP) is to ensure that the activities are undertaken in a responsible and non-detrimental manner. The EMP will guide the environmentally sound construction of the subproject and ensure efficient lines of communication between the PMU (LGED), PIU (Saidpur Pourashava), DSM, and the contractors.

## Access to Information

The environmental assessment report should be translated into Bengali and disseminated locally. The copies of the report (both in English and Bengali) will be sent to all the concerned personnel responsible for subproject implementation. It will also be made available to the public. The final assessment report will also be uploaded in the LGED website and World Bank website after approval.

## Grievance Redress Mechanism

The project-specific Grievance Redress Mechanism (GRM) has been established at Saidpur Pourashava to receive, evaluate, and facilitate the solution of APs concerns, complaints, and grievances concerning the social and environmental performance of the subproject. The GRM aimed to provide a time-bound and transparent mechanism to voice and resolve social and environmental concerns linked to the subproject.

The grievance mechanism is related to resolve the risks and adverse impacts of the subproject. It addresses APs’ concerns and complaints promptly, using an understandable and transparent process that is also gender responsive, and culturally appropriate. It is readily accessible to all segments of the affected people at no costs and without retribution. The mechanism should not impede access to the country’s judicial or administrative remedies. The affected people will be appropriately informed about the mechanism.

LGED has its own Grievance Redress Procedure (GRP), which it operates to address any dissatisfaction and complaints by the local people regarding its activities. This procedure is being applied to address any complaints or grievances through negotiations with the community leaders and representatives of the APs during implementation of the MGSP.

### Grievance Redress Committee (GRC)

The discussions and negotiations will be conducted by the Project Implementation Unit (PIU) of Saidpur Pourashava, and will involve the APs and Grievance Redress Committee (GRC) headed by the Mayor. With the facilitation of DSM, the Mayor nominated the GRC members and included representative from Government Agencies, local NGO and Civil Society. The GRC has been formed and established at Saidpur Pourashava. A complaints box has already been provided at the Saidpur Pourashava Office. The grievance response Focal Point is available at Saidpur Pourashava for instant response to an aggrieved person. The Focal Point will receive written complaints or suggestions, and produce them to the GRC for hearing and resolution. The GRC members are as follows:

Table 6.2.1: List of GRC committee members

| SL. No. | GRC Members Name | GRC Designation | Position |
| --- | --- | --- | --- |
| 1 | Md. Amzad Hossain Sarker | Chairman | Mayor, Saidpur Pourashava |
| 2 | Md. Ayub Ali | Member secretary | Executive Engineer, Saidpur Pourashava |
| 3 | Ahamed Mahbub-Ul- Islam | Member | A.C. Land, Saidpur Upazilla |
| 4 | Md. Anowarul Islam | Member | Headmaster, Saidpur Pilot high school |
| 5 | Md. Mahab-ul Alam | Member | Head Executive, Sharp NGO |
| 6 | Md. Ruhul Alam | Member | Reprehensive of Civil society |
| 7 | Female word Councilor (Project related) | Member |  |
| 8 | Elected Word Councilor (Project related) | Member |  |

### Grievance Resolution Process

All complaints and suggestions will be received formally in the Pourashava Office by the GRC Member Secretary. A sample Grievance Redress Form has been prepared and sent to Saidpur Pourashava prior to the implementation of the subproject.

An intake register will be maintained at the office of the Member Secretary. Member Secretary will record the details of the grievances in the intake register for documentation and ensure impartiality, fairness, and transparency. The intake register will have data and information columns including (i) Case no., (ii) Date of receipt, (iii) name, type of complaint, grievance, (iv) father’s name, husband’s name, (v) sex, (vi) complete address of the person raising the complaint, grievance, (vii) main objection (loss of land, property, or entitlement), (viii) detailed complaint story, (ix) expectation with documentary evidence and previous records of similar grievances etc.

No GRC members are allowed to contact the aggrieved persons in advance. Rather, the concerned persons are informed to attend the formal hearings at an appointed date. The GRC committee will sit for hearing the complaints of the aggrieved persons. The GRC will record salient points presented by the aggrieved person and will examine documentary evidence submitted during informal hearings. A resolution register will be maintained by the Member Secretary at Pourashava Office. The resolution register will contain (i) serial no., (ii) case no., (iii) name of complaint, (iv) complaint story and expectation, (v) date of hearing, (vi) date of field investigation (if any), (vii) results of hearing and field investigation, (viii) decision of GRC, (ix) progress (pending, solved) and (x) agreement or commitments. Closing register will keep records such as, (i) serial no., (ii) case no., (iii) name of complaint, (iv) decision and response to complaints, (v) mode and medium of communication, (vi) date of closing, (vi) confirmation of complainant’s satisfaction, and (vii) management actions to avoid recurrence.

The GRC will decide within 30 days of receiving a complaint. There will also be an appeals procedure where, if a person is dissatisfied with the ruling of the GRC, he or she or a representative may attend their next meeting to present the case again. The committee will then reconsider the case in private, after which their decision is final. If the appellant is still not satisfied, he or she has the right to take the case to the public courts. Saidpur Pourashava should also publish the outcome of cases on public notice boards. All costs involved in resolving the complaints (meetings, consultations, communication, and information dissemination) will be borne by the Saidpur Pourashava.

Based on consensus, this procedure will help to resolve issues or conflicts amicably and quickly, saving the aggrieved persons from having to resort to expensive, time consuming legal action. The procedure will however, not pre-empt a person’s right to go to the courts of law.

## Institutional Arrangement for Safeguard Compliance

In the institutional arrangement procedure, Project Director, Team Leader/Deputy Team Leader will directly involve. The PD, TL/DTL would be supported by DSM Environmental Safeguard Specialist and Social Management Expert. The Pourashava Officials, especially engineers, would be responsible for supporting the construction supervision as well as environmental and social management with the facilitation of DSM consultants. The civil works contractors will implement these environmental mitigation measures.

The PMU, with the help of Environmental Safeguard Specialist and Social Management Expert, will submit the monthly and quarterly progress reports on Environmental and Social Compliances to World Bank.

PD-MGSP

TL/DTL-DSM

Environmental Safeguard Specialist-DSM

Social Management Expert-DSM

Senior Municipal Engineer-DSM

Junior Environmental Specialist-DSM

Assistant Municipal Engineer-DSM

Social Management Officer-DSM

Focal Point/Asst. Engr.

Contractor

Figure 6.3.1: Environmental and Social Management Team (Tentative)

## Capacity Building

A demonstration training program has already been conducted by PMU (LGED) and DSM Consultants at Comilla City Corporation on 16 May 2016. Similar capacity building workshop will also be conducted by PMU and DSM Consultants in the Rangpur region for the capacity building. This workshop will be conducted by the PMU (LGED) and DSM Consultants. The participants from the Saidpur Pourashava will attend this training program. Under this training program, PMU and DSM will organize an introductory course for the training and preparing the participants on: (i) Environmental Screening, (ii) EMP Implementation, including environmental monitoring requirements related to mitigation measures; and (iii) taking immediate action to remedy unexpected adverse impacts or ineffective mitigation measures found during the course of the implementation. The contractor should be also included in the training program to enhance the Environmental awareness and orientation among the workers before deploying to the work sites in order to achieve the expected standards. A detailed training manual has already been developed by the Environmental Safeguard Specialist and Social Management Specialist prior to the demonstration training program in Comilla Region. Hence, the existing manual will be reviewed and modification will be done as per requirement.

## Emergency Response and Disaster Management

Disaster management can be defined as the organization and management of
resources and responsibilities for dealing with all humanitarian aspects of emergencies, in particular the preparedness, response, and recovery to lessen the impact of disasters. Emergency Preparedness Planning (EPP) and Contingency Planning (CP) are the processes of disaster management plan for developing strategies, arrangements, and procedures to address the humanitarian needs of those adversely affected by the crisis. There are four main types of disasters, namely: Natural disasters, Environmental Emergencies, Complex Emergencies, and Pandemic Emergencies.

For MGSP activities, Saidpur Pourashava would identify the immediate needs, prioritize the tasks, and identify resource requirements to address the humanitarian needs of those adversely affected by the crisis.

## Environmental Management Action Plan

The activity wise anticipated environmental impacts and corresponding mitigation measures have been outlined in Table 6.6.1 and Table 6.6.2.

Table 6.6.1: Anticipated Environmental Impacts during Construction Phase and Corresponding Mitigation and Enhancement Measures (EMP Table)

| Activity / Issues | Potentials Impacts | Proposed Mitigation and Enhancement Measures | Responsible Parties |
| --- | --- | --- | --- |
| Construction and operation of labor shed for the workers (Workforce and labor shed management ) | - Generation of sewage and solid waste may cause environmental pollution in the surrounding area | - Construction of sanitary latrine considering 15 persons for one toilet at the labor shed and separate toilet for male and female; - Erection of “no litter” sign, provision of waste bins/cans (introduce separate waste bins for organic and inorganic wastes); - Ensure wastes (solid wastes and other forms of the waste) disposal at Dolagash and or Vagra dumping site. | Contractor Monitoring- Primarily by Pourashava Secondarily by PMU,LGED and DSM Contractor Monitoring- Primarily by Pourashava Secondarily by PMU,LGED and DSM |
|  | - Health of workers | - Conduct formal and unofficial discussion to increase awareness about hygiene practices among the workers; - Ensure availability and access to first-aid equipment (at least one first aid box for one labor shed) and medical supplies for the workers. |  |
|  | - Possible development of labor camp into permanent settlement | - Contractor to remove labor camp at the completion of contract. |  |
|  | - Outside labor force causing negative impact on health and social well-being of local people | - Ensure that contractor employ local work force to provide work opportunity to the local people and conduct formal and unofficial awareness program for the health and social well-being of the local people. |  |
| General Construction Works | - Drainage congestion and flooding | - Ensure provision for adequate drainage of storm water, if needed; - Ensure provision for pumping of congested water, if needed; - Ensure adequate monitoring of drainage effects, especially if construction works are carried out during the wet season. |  |
|  | - Air pollution | - Check regularly and ensure that all the subproject vehicles are in good operating condition; - Ensure contractor spray water on dry surfaces regularly to reduce dust generation; - Maintain adequate moisture content of soil and sand for transportation, compaction, bed preparation, backfilling and handling; - Ensure contractor sprinkle and cover stockpiles of loose materials (e.g., fine aggregates); |  |
|  | - Traffic congestion, effect on traffic and pedestrian safety | - Ensure schedule deliveries of materials/ equipment during off-peak hours; - Place traffic sign to avoid undue traffic congestion and associated traffic control measures to limit possible disruption; - Local people should be informed about subproject activities so that they can choose their routes and thus avoid traffic congestion. |  |
|  | - Noise pollution | - Construction works nearby schools and other educational institutes should be performed after school time or during holiday; - Check and maintenance the equipment properly; - Avoid using of construction equipment producing excessive noise at night; - Avoid prolonged exposure to noise (produced by equipment) by the workers; - Regulate use of horns and avoid un-due use of hydraulic horns by subproject vehicles. |  |
|  | - Water and soil pollution | - Prevent discharge of fuel, lubricants, chemicals, and wastes into adjacent water bodies, low lands and soil. |  |
|  | - Accidents | - Conduct formal and informal discussion for creating awareness about the accident; - Provide personal protective equipment (PPEs) and ensure using of the PPEs by the workers where applicable; |  |
|  | - Felling of trees, clearing of vegetation and ecological disturbances | - 136 nos. of the trees will be planted @ 3m c/c at WABDA Moar to China Mosque Road at Ch. 500 to 600m (L/S as per Chainage direction), Ch. 1210 to 1300 m (R/S as per Chainage direction), and Ch. 1300 to 1400 m (both sides as per Chainage direction) where space is available-preferably local fruits, flowers, medicinal and ornamental trees- Mango, Jackfruit, Jam, Neem, Amloki, Jarul, Krisnachura, Mahogany, Shal, Segun, Rain Tree, Koroi, Palm Tree. |  |
|  | - Spills and leaks of oil, toxic chemicals | - Proper handling of lubricating oil and fuel so that it does not fall on the soil and adjacent water bodies; - Collection and disposal of spills. |  |
| All construction works | - Beneficial impact on employment generation | - Employ local people in the subproject activities as much as possible; - Give priority to poor people living within subproject area in subproject related works (e.g., excavation and other works, which do not require skilled manpower); |  |
|  | - Possible damage of road side infrastructure due to earth excavation for drain construction | - Ensure drum sheet palisading work for shallow depth to stabilize the structure; - Ensure plunk palisading work for shallow depth to stabilize the structure; - Bolly drive for deep depth construction works. |  |
|  | - General degradation of the environment | - Ensure environmental enhancement measures, such as tree plantation and cautionary signs. |  |
| Environmental impacts due to the key construction activities and corresponding mitigation measures for the RCC Drain |  |  |  |
| Excavation/ Dismantle work for existing brick drain | - Generation of solid & construction wastes due to the dismantle works; - Generation of debris and sediments/ clay soil due to the earth excavation work. | - Disposal of soil and construction wastes at Dolagash and or Vagra dumping site; - Cover exposed earth works with much fabric. | Contractor Monitoring- Primarily by Pourashava Secondarily by PMU,LGED and DSM Contractor Monitoring- Primarily by Pourashava Secondarily by PMU,LGED and DSM |
|  | - Accidents | - Operate the hydraulic excavator carefully; - Operate the hammer carefully for the dismantle work. |  |
|  | - Air pollution | - Regular maintenance of the equipment to avoid black smoke emission. |  |
| Back filling work for RCC drain | - Air and dust pollution affecting nearby settlements | - Maintain adequate moisture content of soil during transportation, compaction and handling; - Carry the materials especially loose soil and sand with adequate cover. |  |
| Cutting and welding of the reinforcement | - Noise pollution due to rod cutter and welding machine if any | - Avoid using of steel cutter and wielding machine at night; - Avoid prolonged exposure to noise (produced by equipment) by workers. |  |
|  | - Potential health and safety risks from rod cutter and welding machine | - Ensure use of the personal protective equipment’s (helmet, goggles, gloves, safety boot); - Availability and access to first-aid equipment and medical supplies in case of any accidents. |  |
| RCC (reinforcement concrete) work | - Air pollution due to black smoke emission from concrete mixer machine and vibrator machine | - Regular maintenance of the concrete mixer and vibrator machine to avoid any black smoke emission. |  |
|  | - Noise nuisance from concrete mixer machine and vibrator machine | - Avoid operation of the concrete mixer and vibrator machine at night; - RCC work should be avoided at schooling time; - Inform local people about casting work and potential impacts. |  |
| Environmental impacts due to the key construction activities and corresponding mitigation measures for the street light |  |  |  |
| Setting up the pole and electrical connection | - Potential health and safety risks | - Inform the local authority to switch off power during connection; - Ensure use of the PPEs. |  |
| Source of electricity and equipment | - Reduce resource usage i.e. use of electricity | - Provision of renewable energy (solar panel electrification) and use of environmental friendly equipment (LED bulb rather than CFL bulb). |  |

Table 6.6.2: Anticipated Environmental Impacts during Operational Phase and Corresponding Mitigation and Enhancement Measures (EMP Table)

| Activity / Issues | Potentials Impacts | Proposed Mitigation and Enhancement Measures | Responsible Parties |
| --- | --- | --- | --- |
| Operation of RCC drain | - Pollution of downstream water body due to disposal of polluted water from the drain | - Ensure installation of septic tank in all establishment - Stop direct connection of sanitation facilities to storm drain | Primarily by the Pourashava Secondarily by the LGED |
|  | - Possible backflow of water through drainage canal causing water logging | - Proper maintenance and cleaning of the drain and outfall/ lowland ditches/ on regular basis. |  |
|  | - Possible degradation of the water quality | - Raising awareness among the beneficiaries, "Do not through solid waste and plastics into the water body"; |  |
| Operation and maintenance for street light | - Accident due to collapse of the arms, electric bulbs and poles; | - Monthly checking and maintenance of the arms, switch box, electric bulbs; if needed; - Provision of automatic shut-down the switch, lamps during thunder storm and other natural disasters. |  |
|  | - Traffic congestion, traffic problems for maintenance works; | - Schedule deliveries of materials/ equipment during off-peak hours; |  |
|  | - Beneficial impact on employment generation for maintenance works. | - Engage local people for the maintenance activities. |  |

## 6.7     Environmental Monitoring Plan

Environmental Monitoring Plan for this subproject will help to evaluate the extent and severity of environmental impacts against the predicted impact and the performance of environmental protection measures. The following Table 6.7.1 has been prepared for the key environmental indicators.

Table 6.7.1: Matrix Table of Monitoring Plan (Visual and observation during construction phase)

| Monitored Parameter/ Issues | Monitoring method/ Key aspects | Location of monitoring | Period & Monitoring Frequency |
| --- | --- | --- | --- |
| Safety orientation & training of workers | Frequency of training & orientation of workers for safety | Subproject site | - Once in a month - Reporting: Once in a month |
| Personal Protective Equipment and safety equipment | Ensure every single person involved in the activities wear and use safety equipment | Subproject site | - Daily - Reporting: Once in a month |
| Worker’s health | Monitoring process of worker’s health | Subproject site | - Daily - Reporting: Once in a month |
| Sanitation & drinking water facility to the workers | Availability of safe drinking water and sanitation to the workers | Subproject site | - Daily - Reporting: Once in a month |
| Incident record & reporting | Documented record of all incident, accident, near misses and its remedial process | Subproject site | - Daily - Reporting: Once in a month |
| Site security | Isolation of site from general access | Subproject site | - Daily - Reporting: Once in a month |
| Bulletin/ announcement boards/ prohibition signs | Visible in good condition or not | Subproject site | - Daily - Reporting: Once in a month |
| Equipment /vehicles | Switched-off diesel engines when not in use; Search any possible leakage; Fuelling. | Subproject site | - Daily - Reporting: Once in a month |
| Dust | Dust is visible or not | Subproject site | - Daily - Reporting: Once in a month |
| Oil waste generation and disposal | Quantity of oily waste, storage and disposal | Subproject site | - Daily - Reporting: Once in a week |
| Solid waste generation | Quantity of solid wastes and disposal | Subproject site | - Daily - Reporting: Once in a month |
| Drainage facilities | Provision of open /closed surface drainage | Subproject site | - Monthly - Reporting: Once in a month |
| Gender equity | No discrimination regarding payment | Subproject site | - Daily - Reporting: Once in a month |
| Child labor | No child will be engaged in the activities | Subproject site | - Daily - Reporting: Once in a month |
| Handling of hazardous materials | Fuelling, storage, operation | Subproject site | - Daily - Reporting: Once in a month |

In addition, a comprehensive Environmental Compliance Monitoring Checklist has been prepared that is enclosed in Appendix-I.

## Environmental  Management Budget

Considering the environmental impacts and their mitigation measures for this subproject, several items are included in the BOQ for environmental management. The estimated cost for environmental management is elaborated in Table 6.8.1.

Table 6.8.1: Environmental Management Budget

| Item No. | Description of the Items | Costs (Tk) |
| --- | --- | --- |
| eme-1 | Dust suppression measures by water spraying throughout the construction period in and around the subproject sites, uncovered aggregates and loose materials such as stockpiles of the sands, excavated earth etc. (Lump sum) | 25,000.00 |
| eme-5 | Prevention of the spillage, leakage of the polluting materials (Lump sum) | 5,000.00 |
| eme-6 | Wastes disposal facility for the Labor shed during the construction period (collection, transportation, and dumping of the wastes at authorized dumping site at Dolagash and or at Vagra dumping site: 2 nos. (1 no. for the organic wastes and 1 no. for the inorganic wastes disposal facility) | 40,000.00 |
| eme-7 | Water supply facilities (for the Labor shed and work site):1 no. tube well at the Labor shed | 20,000.00 |
| eme-8 | Sanitation facilities (at the Labor shed): 2 nos. of toilets preferably sanitary toilets (1 no. for women and 1 no. for men) | 40,000.00 |
| eme-9 | Providing safety gear packages like hand gloves, spectacles for eye protection, helmets, masks, visible jacket, rubber shoes for at least 20 person and one first aid box | 62,500.00 |
| eme-11 | Tree plantation at WABDA Moar to China Mosque Road at Ch. 500 to 600m (L/S as per Chainage direction), Ch. 1210 to 1300 m (R/S as per Chainage direction), and Ch. 1300 to 1400 m (both sides as per Chainage direction) where space is available-preferably local fruits, flowers, medicinal and ornamental trees- Mango, Jackfruit, Jam, Neem, Amloki, Jarul, Krisnachura, Mahogany, Shal, Segun, Rain Tree, Koroi, Palm Tree (including protection, fencing and conservation during project defect liability period-fencing as per drawing) 136 nos. of the trees @ 3m c/c | 136,000.00 |
| eme-14 | Cautionary signs (detailed design will be given prior to the works)- 8 nos. | 20,000.00 |
|  | Total | 348,500.00 |

After approval to revise the cost estimate has lengthy complex procedure. Hence, as per project EMF, PMU suggestion and experience from other LGED projects, adequate budget has been allocated for the environmental management for the mitigation and enhancement measures. The subproject activities such as earth work, sand filling, black smoke emission from the subproject vehicles & equipment etc. may degrade the air quality in the subproject area. In addition, mechanical compactor, hydraulic excavator, vibrator, mixer machine and subproject vehicles may generate noise nuisance to the surrounding area.

For this subproject, there is no provision of the analytical monitoring because air, noise and waste water quality data from the previous subproject (MGSP/SAD/2015-2016/W3) can be used as a baseline data to evaluate the impacts.  To compensate the felled trees and to enhance the ecological condition, adequate budget for tree plantation is included. The budget for labor shed and site office construction is included in the civil works items. Therefore, it is not included in the environmental budget. It should be noted that the contractor will be paid as per actual work done.

# Public Consultation and participation

## Methodology

In the context of preparing the Environmental Assessment (EA), participatory public consultation was conducted in the subproject site. The Pourashava Mayor, Officials, Engineers, and local individuals as well as LGED and Consultant participants participated. Informal Focus Group Discussions (FGD) and a formal CIP were conducted involving the participants. In addition, walk-through informal group consultations were also held. The local populations were informed about subproject interventions including their benefits. Recommendations made by the participants were listed and amalgamated in the EMP accordingly.

Photographs 7.1.1: Subproject Site Visit with Pourashava Officials

Photographs 7.1.2: Consultation Meeting at the Pourashava Official and Local Individuals

## Issues Raised by the Participants

The participants raised the issues related to the infrastructure development of Saidpur Pourashava. They emphasized on the subproject selection for the future development and also discussed about the procedure for the quality construction work. In the FGD, the participants discussed the requirements of the infrastructure development of Saidpur Pourashava through a list of the subprojects.

## Feedback, Suggestions, and Recommendations of the Participants

The participants were presented with feedback, suggestions, and recommendations listed below:

- The FGD results confirmed that an improved communication network, drainage facility, solid waste management, water treatment plant and sewerage treatment plant is needed for future development of Saidpur Pourashava;

- Most of the participants stated that the subproject should be inclusive i.e. construction of the road with drain and street light for the same road;

- The participants stated that public water supply facilities, sanitation facilities, drainage system and access road is not adequate;

- The participants stated that construction works should be scheduled properly;

- The participants discussed about the environmental and social issues to be addressed prior to the subproject implementation.

# Conclusions and Recommendations

The environmental impacts of all the elements of the subproject have been assessed. All potential impacts were identified in relation to design and location, construction and operation of the subproject. The anticipated ecological impact due to the implementation of the subproject is moderate due to felling of the 90 trees. However, 136 trees will be planted to compensate the felled down trees. The anticipated impacts on the physicochemical components will be mainly at the subproject sites and limited within the subproject boundary. The overall conclusion is that if the mitigation, compensation and enhancement measures are entirely implemented, there will be no considerable negative environmental impacts due to the subproject intervention. Moreover, fixing proper design parameters of the drains and effective implementation of the EMP will ensure significant benefit to the community people after completion.

This study formulates well-structured EMP. This EMP will assist Pourashava Officials, PMU-LGED, contractor and DSM personnel in mitigating the environmental impacts, and guide them in the environmentally sound execution of the proposed subproject. A copy of the EMP shall be kept on-site during the construction period at all times. The EMP shall be made binding on contractor operating the site, and will be included in the contractual clauses.

It should be noted that environmental assessment report is a live document. Hence, due to changing circumstances during the construction phase if any, there might be minor adaptation needed for environmental, health and safety issues.

### Appendix - I: Environmental Monitoring Checklist