Government of the People’s Republic of Bangladesh

Ministry of Local Government, Rural Development & Co-operatives

Local Government Division

Local Government Engineering Department

Municipal Governance and Services Project (MGSP)

Agargaon, Dhaka -1207, Bangladesh.

IDA Credit No: 5339-BD

.

Name of Subproject: Construction of the Community Centre at Old Pourashava Compound under Gopalganj Pourashava, Gopalganj

Social Management Plan

Package No: MGSP/GOP/2016-2017/W-04

Gopalganj Pourashava

Design, Supervision, and Management (DSM) Consultancy Services

Joint Venture of

Hifab International AB, Sweden

AQUA Consultant & Associates Ltd., Bangladesh

May 2017

Social Management Plan

| No |  | Contents | Page. No |
| --- | --- | --- | --- |
|  |  | Abbreviations | 3 |
| 1. |  | Introduction | 5 |
| 1.1 |  | Project Background | 5 |
| 1.2 |  | Legal and Policy Framework | 5 |
| 1.3 |  | Subproject Description | 5 |
| 1.4 |  | Social Management Plan | 6 |
| 2. |  | Description of Subproject Area | 7 |
| 2.1 |  | Brief Profile of Gopalganj Pourashava | 7 |
| 2.2 |  | Historical and Cultural Heritage Sites | 11 |
| 2.3 |  | The Subproject Location and Area Profile | 12 |
| 2.4 |  | Beneficiary Communities and Affected Persons | 12 |
| 2.5 |  | Gender and Vulnerability | 13 |
| 3. |  | Social Impact Assessment | 13 |
| 3.1 |  | Benefits of the Subproject | 13 |
| 3.2 |  | Social Screening and Safeguard Compliance Issue | 14 |
| 4. |  | Consultation and Community Participation | 14 |
| 4.1 |  | Stakeholder Analysis | 14 |
| 4.2 |  | Consultation and Participation Process | 15 |
| 4.3 |  | Consultation Outcomes – Issues, Concerns and Recommendations | 15 |
| 5. |  | Social Management Plan (SMP) | 15 |
| 5.1 |  | Subproject Selection Process | 16 |
| 5.2 |  | Subproject Design Process | 16 |
| 5.3 |  | Implementation | 16 |
| 5.3.1 |  | Institutional Arrangement | 16 |
| 5.3.2 |  | Consultation and Participation | 16 |
| 5.3.3 |  | Grievance Redress Mechanism (GRM) | 17 |
| 5.3.4 |  | Problem during implementation and mitigation | 17 |
| 5.3.5 |  | Labor Management | 17 |
| 6. |  | Monitoring and Evaluation Framework | 17 |
| 7. |  | Conclusions on Social Management Plan (SMP) | 19 |
| FIGURE |  |  |  |
| 1. | Area map of Gopalganj Pourashava |  | 8 |
| 2. | Present Condition of Subproject Area |  | 12 |
| 3. | Participation And Consultation Meeting |  | 15 |
| ANNEXURE |  |  |  |
| 1. | Social Screening Report |  | 20 |
| 2. | Layout Plan |  | 32 |
| 3. | Land ownership document |  | 36 |
| 4. | CIP Minutes of Meeting |  | 37 |
| 5. | Agreement and NOC from Gopalganj Ideal Academy Authority |  | 41 |
| 6. | Mutation Document |  | 45 |
| 7. | Tax Certificate |  | 46 |

|  | Abbreviations |
| --- | --- |
| ARP | Abbreviated Resettlement Plan |
| CBO | Community Based Organization |
| CC | Cement Concrete |
| CIP | Capital Investment Plan |
| CUL | Compensation-Under-Law |
| DC | Deputy Commissioner |
| DLAC | District Land Acquisition Committee |
| DUTP | Dhaka Urban Transport Project |
| GoB | Government of Bangladesh |
| GRC | Grievance Redress Committee |
| GRM | Grievance Redress Mechanism |
| HCG | House Construction Grant |
| HTG | House Transfer Grant |
| IDA | International Development Association |
| IP | Indigenous People |
| IPP | Indigenous Peoples Plan |
| KII | Key Informants Interviews |
| FGD | Focus Group Discussion |
| LGD | Local Government Division |
| LGED | Local Government Engineering Department |
| M & S | Management &Supervision |
| MGSP | Municipal Governance and Services Project |
| MOLGRDC | Ministry of Local Government, Rural Development & Cooperatives |
| MSP | Municipal Services Project |
| MSL | Mean sea Level |
| NGO | Non-governmental Organization |
| PAH | Project Affected Household |
| PAP | Project Affected Person |
| RAP | Resettlement Action Plan |
| PMU | Project Management Unit |
| RCC | Reinforced Concrete Cement |
| RP | Resettlement Pan |
| SIA | Social Impact Assessment |
| SMP | Social Management Plan |
| SSS | Social Safeguards Specialist |
| TLCC | Town Level Coordination Committee |
| ULB | Urban Local Body |
| WB | World Bank |
| WC | Ward Committee |
| DSM | Design, Supervision, and Management |

1. INTRODUCTION

1.1Project Background

The Government of Bangladesh, through the Local Government Engineering Department (LGED) and Bangladesh Municipal Development Fund (BMDF) is implementing the Municipal Governance and Services Project (MGSP). The project aims to improve municipal governance and basic urban services in participating ULBs. Two physical components of the project include (i) Municipal Governance and Basic Urban Services Improvement (Component 1) to provide financial support to 26 pre-identified urban local bodies (ULBs) including municipalities and city corporations, and demand-based sub-credits to eligible ULBs for basic urban services improvement investment costs, at an 80:20 grant to loan ratio (Component 2). LGED is implementing the Component 1 while BMDF is implementing component 2 of the project.

LGED is supporting the 26 pre-selected ULBs for investments in development and rehabilitation of Road, Bridge, Box-culvert, Pedestrians bridge, street light, Traffic Control, Bus terminal, Truck terminal, Boat landing Jetty, Drain, Retaining wall, Kitchen market, Cattle market, slaughter house, Public toilet, Solid waste management, Sweeper colony, Park, Community Centre and Whole sale market. The component interventions have largely been developed for construction and rehabilitation within existing available land owned by the ULBs. However, acquisition of land and displacement of people may be involved for unavoidable circumstances as critical requirements. Subprojects may also be undertaken in areas inhabited by tribal peoples. The ULBs will, however, address the land acquisition, population displacement and tribal people’s issues following the country’s legal framework and the World Bank policy on social safeguards.

1.2 Legal and Policy Framework

Given the approach of subproject preparation and implementation, the World Bank’s Operational Policy (OP) on Involuntary Resettlement (OP 4.12) and on Indigenous Peoples (OP 4.10) triggered to the project. A Social Management Framework (SMF) has been adopted by LGED for the project that meets the requirements of the country’s legal frameworks in Bangladesh “The Acquisition and Requisition of Immovable Property, Ordinance, 1982” and the Bank requirements including OP 4.12 and OP 4.10. The SMF also requires that subprojects are prepared ensuring inclusion, participation, transparency, and social accountability. Subprojects are prepared by respective ULBs in a process complying with the SMF requirements. LGED reviews the subproject proposals for technical, engineering, environmental, social development, and safeguards compliance before allocation of the financing to the ULBs.

Social Management Plans (SMP) will be prepared and implemented for subproject with no land acquisition or involuntary displacement of people, while Resettlement Action Plans (RAP) and Tribal Peoples Plans (TPP) will be prepared for implementation for subprojects involving population displacement and tribal peoples’ issues.

1.3 Subproject Description

Name of Subproject: Construction of the Community Centre at Old Pourashava Compound under Gopalganj Pourashava, Gopalganj

The sub project works comprise construction of community center and mosque at old Paurasova compound in Gopalganj.

The subproject is located at ward no 5 under Gopalganj Pourashava.

Under the sub project, a modern community center will be constructed at old Pourashava Bhaban of Gopalganj Paurshava. The Community center will be used for arranging different types of socio-programs for the people of the area. This will also be an important   income source for the pourashava. Presently there is no community center under the management of the paurasova. However, there are private community centers which charges high rental and so cultural and civil society organization cannot organize various programs. The paurasova will charge reasonable fee which will contribute some income to the paurasova but it will be less expensive than private community centers. The old paurasova compound has a semi pacca mosque which is very old. The new mosque will be a three storied building hence will accommodate more musullis.

The land of the paura bhaban which accommodates the proposed sub project interventions is owned by the parasova. They have proper mutation in the name of Paurasova Mayor and the receipt of Land Development Tax is attached (Annex 6 & 7) for Bangla year 1422 (2015).

In the old compound of the Pourashava, there was a school named “Gopalgonj Ideal Academy” which was rented to the School Authority by the Pourashava. The duration of the present rent agreement expired on 31.12.16.(copy attached at Annexure) The Pourashava authority served a notice to the school authority and the school has already been shifted to another place (third floor at Polu Miya Super Market near Go-Hata Bot tola). After shifting the school to the abovementioned place, there is no problem for the students and the school is running smoothly. The school authority has provided an NOC in this regard (copy attached at Annexure- 5)

This Community Center will be a four storied complex and in the same compound there will be a three storied mosque. The existing area of the subproject site is 860.24sq.m.The plinth area (maximum ground coverage) of the community center is 545.914 sq.m. The plinth area of the mosque is 262.409sq.m.  Ground floor of the community center will be used as office room, mechanical room (generator, pump room etc), car parking, kitchen, pump room etc. First and second floor will be used for multipurpose hall room. Third floor will be used for rest rooms. One dormitory will be located in the 4th floor. Five suites will be constructed for guests use at 4th floor.

It is mentioned here that the mosque will be a three storied complex. Prayer Hall will be constructed at ground floor, first and second floor. Ozu khana (ablution) and toilet will be constructed at ground floor.

Estimated cost of construction of the community center and that of the mosque is 79.474 million BD Taka.

1.4 Social Management Plan

After reviewing the social screening report by DSM, this community center including mosque construction proposal has been submitted to the PMU office. The DSM has carried out a series site visits and consulted with the Gopalganj Pourashava officials, other local stakeholders, town dwellers and the beneficiary communities through interview and participation & consultation meeting. The social screening findings and proceedings of meetings were validated through the social survey and consultation.

The purpose of preparing this SMP is to demonstrate carrying out of an all-inclusive consultative process in selecting the sub project and designing the community center and the mosque. This will help ensuring compliance of the social development and safeguards policies of the GOB and of the World Bank during sub project implementation and participatory M&E.

The SMP comprises a description of the subproject areas, social screening, assessment of social impacts, consultation process adopted for identification and designing the sub project and a plan for consultation, mitigation measures, grievance resolution process, implementation arrangements, and monitoring and evaluation etc.

2. Description of Subproject Area

2.1 Brief Profile of Gopalganj Pourashava

After independence of the country the father of the nation Bangabandhu Sheik Muzibur Rahman declared the town as Pourashava since delivering the civic services.

Gopalganj Pourashava stands on a small river connecting Madaripur Beel Route to the Madhumati River. This Pourashava lies within the Gopalganj Sadar Upazila. It lies between 22054’ and 23013’ north latitudes and between 89040’ and 89058’ east longitudes. The Pourashava is located in the Sadar Upazila and the Sadar Upazila is bounded on the north by Kashiani and Muksudpur upazilas; on the east by Rajoir upazila of Madaripur zila and Kotalipara upazila of Gopalganj zila, on the south by Tungipara upazila of Gopalganj zila and Mollahat upazila of Bagerhat zila and on the west by Kaliaupa zila of Narail zila.

Distance of Gopalganj by road from Dhaka is 124 km. Gopalganj is an a class “A” Pourashava. The Pourashava consists of 9 wards and 75 mahallas. The area of the Pourashava is 13.82 sq km. The Master Plan area of the total Pourashava is 35.32sq.km. Total population of the Pourashava is 114,950. Out 0f it 60,540 are male and 54,410 are female.

Industrial base in Gopalganj is low and a limited number of industries located at BSCIC industrial area is occupying only about 4.64 acre of land. Industries found in the pourashava area are of poultry, atta and rice mills and saw mills etc. The development of commercial activities in commercial area is currently growing up with new shopping centers and markets. Among the industries, rice mills cover the major part. Significant numbers of saw mills are also situated here. Industry is distributed scatter all over the Pourashava area.

The main income source of the pourashava is business (23.36%) followed by services (16.11%) and agriculture (2.99%). Others are rickshaw pullers, carpenters, skill laborers, and semi skill laborers people etc.

The Pourashava is headed by the Mayor and the 9 general wards have 9 councilors and 3 woman councilors. In addition, the paurasova functioning is supported government officials including a few engineers.

Gopalganj paurasova map showing location of the subproject is provided below.

FIGURE: 1 Map of Gopalganj Pourashava

At a glance Gopalganj Pourashava

Table 1: General Feature

| Name of the Pourashava |  |  | : |  |  | Gopalganj Pourashava |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date of Establishment |  |  | : |  |  | 20 January 1972 |  |  |  |  |  |
| Area |  |  | : |  |  | 13.82 sq km (BBS and GIS area- 2001) |  |  |  |  |  |
|  |  |  | : |  |  | 8.39 sq km (at the time of establishment) |  |  |  |  |  |
| Class A pourashava |  |  | : |  |  | 10 July 1996 |  |  |  |  |  |
| No. of Wards |  |  | : |  |  | 9 |  |  |  |  |  |
| Mouza |  |  | : |  |  | 14 |  |  |  |  |  |
| Councilor |  |  | : |  |  | 12 (male-9, female -3) |  |  |  |  |  |
| Mahalla |  |  | : |  |  | 75 |  |  |  |  |  |
| Present Population |  |  | : |  |  | (51,346 BBS 2011 paura area,Male-26,369,Female-24,977) |  |  |  |  |  |
| Holding no. |  |  | : |  |  | 6,254 |  |  |  |  |  |
| Family |  |  | : |  |  | 15,501 |  |  |  |  |  |
| Birth rate |  |  | : |  |  | 1.5 |  |  |  |  |  |
| Death rate |  |  | : |  |  | 1.00 |  |  |  |  |  |
| Literacy rate |  |  | : |  |  | 56% |  |  |  |  |  |
| Park |  |  | : |  |  | 1 |  |  |  |  |  |
| Stadium |  |  | : |  |  | 2 |  |  |  |  |  |
| Play ground |  |  | : |  |  | 6 |  |  |  |  |  |
| Auditorium |  |  | : |  |  | 1 |  |  |  |  |  |
| Hospital |  |  | : |  |  | 1 |  |  |  |  |  |
| Community clinic |  |  | : |  |  | 2 |  |  |  |  |  |
| Private Clinic |  |  | : |  |  | 11 |  |  |  |  |  |
| Family Planning |  |  | : |  |  | 3 |  |  |  |  |  |
| Livestock |  |  | : |  |  | 1 |  |  |  |  |  |
| Public library |  |  | : |  |  | 2 |  |  |  |  |  |
| Cinema hall |  |  | : |  |  | 1 |  |  |  |  |  |
| Public hall |  |  | : |  |  | 1 |  |  |  |  |  |
| Primary school |  |  | : |  |  | 29 |  |  |  |  |  |
|  |  |  | : |  |  | Govt-8 |  |  |  |  |  |
|  |  |  | : |  |  | Non govt-21 |  |  |  |  |  |
| High school |  |  | : |  |  | 8 |  |  |  |  |  |
|  |  |  | : |  |  | Govt-2 |  |  |  |  |  |
|  |  |  | : |  |  | Non-govt-6 |  |  |  |  |  |
| Madrasa |  |  | : |  |  | 6 |  |  |  |  |  |
| College |  |  | : |  |  | 4 |  |  |  |  |  |
| Technical college |  |  | : |  |  | 5 |  |  |  |  |  |
| Orphanage |  |  | : |  |  | 5 |  |  |  |  |  |
| Moszid |  |  | : |  |  | 51 |  |  |  |  |  |
| Mandir |  |  | : |  |  | 16 |  |  |  |  |  |
| Church |  |  | : |  |  | 4 |  |  |  |  |  |
| Bank |  |  | : |  |  | 12 |  |  |  |  |  |
| NGO |  |  | : |  |  | 7 |  |  |  |  |  |
| Hat |  |  | : |  |  | 2 |  |  |  |  |  |
| Bazar |  |  | : |  |  | 4 |  |  |  |  |  |
| Shopping center |  |  | : |  |  | 3 |  |  |  |  |  |
| Kutcha bazaar |  |  | : |  |  | 3 |  |  |  |  |  |
| Plastic industry |  | : |  |  | 1 |  |  |  |  |  |
| Rice/flour mill |  |  | : |  |  | 12 |  |  |  |  |  |
| Slaughter house |  |  | : |  |  | 1 |  |  |  |  |  |
| Ghatla |  |  | : |  |  | 20 |  |  |  |  |  |
| Saw Mill |  |  | : |  |  | 8 |  |  |  |  |  |
| Bekery |  |  | : |  |  | 10 |  |  |  |  |  |
|  |  |  | : |  |  | Non-govt-06 |  |  |  |  |  |
| Oil mill |  |  | : |  |  | 2 |  |  |  |  |  |
| Muri mill |  |  | : |  |  | 2 |  |  |  |  |  |
| Rickshaw |  |  | : |  |  | 2,500 |  |  |  |  |  |
| Van |  |  | : |  |  | 1,500 |  |  |  |  |  |
| Bank |  |  | : |  |  | 12 |  |  |  |  |  |
| NGO |  |  | : |  |  | 7 |  |  |  |  |  |
| Hat |  |  | : |  |  | 2 |  |  |  |  |  |
| Bazar |  |  | : |  |  | 4 |  |  |  |  |  |
| Shopping center |  |  | : |  |  | 3 |  |  |  |  |  |
| Kutcha bazaar |  |  | : |  |  | 3 |  |  |  |  |  |
| Plastic industry |  |  | : |  |  | 1 |  |  |  |  |  |
| Rice/flour mill |  |  | : |  |  | 12 |  |  |  |  |  |
| Slaughter house |  |  | : |  |  | 1 |  |  |  |  |  |
| Ghatla |  |  | : |  |  | 20 |  |  |  |  |  |

Table 4: Land use

| Type | : | Area (hector) |
| --- | --- | --- |
| Low Land | : | 3,506.75 |
| Pond, Khal | : | 520.25 |
| Residential, | : | 1,279 |
| Commercial | : | 155.14 |
| Recreational | : | 17.98 |
| Educational | : | 126.81 |
| Institutional | : | 105.31 |
| others | : | 1,427.80 |
| Total | : |  |

Table 5: Road, Bridge, Culvert, terminal, stoppage

| Pucca road | : | 47.70 Kilometer (km) |
| --- | --- | --- |
| HBB | : | 04.00 Kilometer (km) |
| Brick soling | : | 10.00 Kilometer (km) |
| WBM | : | 10.00 Kilometer (km) |
| Kutcha road | : | 17.23 Kilometer (km) |
| Bridge | : | 297 meter (m) |
| Culvert | : | 66 meter (m) |
| Bus Terminal | : | Kuadanga Bus terminal (stoppage) |
|  | : | Inter district Terminal |
| Bus Stoppage | : | 5 |
|  |  | Kuadanga |
|  |  | Bedgram |
|  |  | Mandertala |
|  |  | Bangabandhu college |
|  |  | Pourashava Mor |
| Truck Terminal | : | 1 |
| Drain |  |  |
| Pucca Drain | : | 21Km |
| Kutcha Drain | : | 17Km |
| Electric linage |  |  |
| Sub station | : | 1 |
| Connection | : | 14,725 |
| Electric Pole | : | 3,015 |
| Street light no. | : | 1,205 |
| Telephone connection | : | 1,076 |
| WATSAN |  |  |
| Treatment Plant | : | 3 |
| Pipeline | : | 68 km |
| Overhead tank | : | 3 |
|  |  | Kuadanga Water treatment plant |
|  | : | Shishuban |
|  | : | DPHE |
| Home connection | : | 3,788 |
|  | : | Residential-3,628 |
|  | : | Commercial-160 |
| Hygienic latrine | : | 4,449 |
| Un-Hygienic latrine | : | 149 |
| Public toilet | : | 7 |
| Dumping center | : | 1 |
| Dumping truck | : | 4 |
| Garbez van | : | 7 |
| Dustbin | : | 16 |
| Sweeper | : | 33 |

Table 6: VEHICLE (pourashava property)

| Jeep |  |  |
| --- | --- | --- |
| Road roller | : | 4 |
| Water trunk | : | 1 |
| Mixture machine | : | 1 |
| Tar boiler | : | 1 |
| Vibrator | : | 1 |
| Religious |  |  |
| Graveyard | : | 3 |
| Cremation ground | : | 1 |
| Eidgah | : | 1 |
| Poor Settlement |  |  |
| No of Slum | : | 31 |
| Poor family | : | 10,600 |

2.2 	Historical and Cultural Heritage

The name of our country is the “Government of the People Republic of Bangladesh”. It was established as an independent country on the 26 March 1971.

In Bangladesh, there are 64 districts and Gopalganj is one of the most important districts; because the father of the nation Bangabandhu Sheik Muzibur Rahman was born in this holy district.

The District Gopalganj has a memorable history. The then Rajganj Bazar is now the Gopalganj city. Once it was familiar as a small bazar. It stands by the side of a small connecting Madaripur Beel Route to river Modhumati. At one time it was a state under the kingdom of the Queen Rashmani. She had a grandson named NaboGopal. In order to make the name of her grandson and the history memorable, she had named the region Gopalganj taking the “Gopal” from Nabo Gopal and the “Ganj” from Rajganj.  Gopalganj was recognized as a municipal town in 1921. According to the then population census, the population was 3478. At that time, it was governed by the Town Committee. After coming to the home land in 1972, the father of the nation Bangabandhu Sheik Muzibur Rahman declared the tpwn as Pourashava. Since then, it has been functioning for delivering the civic services.

During construction of the construction community none of these cultural heritages will be affected.

2.3 The Subproject Location and Area Profile

The proposed community center and mosque building are located at ward no 5 under Gopalganj Pourashava. A post Office, Bangabandhu College, a three storied Shohag Hotel, and different types of shops are located on the main road adjacent to the proposed community center and mosque compound. There are some trees beside the subproject and these will not be affected. Total population of ward no 05 was 4141(paurasova master plan). Religious facility of ward no 05  is: mosque-12, temple-2 and church-1.

| B |  |
| --- | --- |
| Figure 2: Present Condition of the subproject. |  |

2.4   Beneficiary communities and Affected Persons

The subproject will benefit all people of the paurashava with total population of 51,346(BBS,2011). After implementation of the subproject, people will be able to arrange various socio-cultural programs at the new community center. The musullis of the pourashava and the adjoining are including visitors will have more convenient place for prayer.

In this subproject, there is no issue of resettlement and no affected person. There is no tribal community people living in the subproject influence area.

2.5	Gender and Vulnerability

In compliance with LGED’s gender strategy, Gender Action Plan (GAP) and Bank policy on gender, this subproject proposed the following relevant principles, guidelines and procedures to identify gender actions in respect of subproject interventions to include those actions in subproject SMP (Social Management Plan). To mainstream gender in the subproject process, MGSP has applied the following basic principles in selection, design, implementation and monitoring of the subproject.

Gender analyses for the subproject has taken into account of general and specific gender concerns and social vulnerabilities and identified specific actions which are as follows:

  - Promote women’s participation in subproject planning and implementation

For the preparation of subproject planning, women participation has been ensured through group discussions and hot-pot consultation. Moreover, vulnerable women have also been involved in subproject planning preparation during the outset stage of the subproject preparation.

  - Maximize women’s access to subproject benefits

After implementation of the subproject, women of the Pourashava will have access to use this facility for their needs. But some vulnerable women will also have the opportunity to do their small business which will generate their income and change their livelihoods.

  - Ensure that women are involved in selection, design, implementation and  the subproject activities through consultation and participation .

In this subproject, women will be involved in the selection, design, and implementation which will contribute for the quality improvement of the subproject.

  - Identify appropriate actions to ensure and maximize subproject benefits to women through the consultative process.

After implementation of the subproject, women communities will easily have a scope of new job opportunities.

Women will be involved in civil works construction of this subproject, ensure: (i) equal pay for equal work; (ii) gender friendly work environment; and (iii) work place safety for women.

During construction of the subproject, the project authority will ensure equal pay for equal work and ensure work place safety for women, create gender friendly work environment.

Gopalganj Pourashava is responsible for managing social safeguard issues including gender and vulnerability issues in the subproject area. Moreover, after implementation of the subproject, job opportunities for women will increase.

3. Social Impact Assessment

3.1	Benefits of the Subproject

Community centers are at public locations where members of a community tend to gather for group activities, social support, and other purposes. It has several benefits. Creating scope for meeting among the society members is the top most advantage of a community center. Local people can hire community centers to hold parties, festivals and other ceremonies since it is difficult to accommodate huge number of guests at residence. Other problems such as car parking, safety issues, noise disturbance etc. can be easily avoided if functions are held in the community center. In this subproject, the profit from community center will accrue to the pourashava. So it will be a good source of income for the ULB. The proposed Community center will allow town dwellers to gather for group activities or cultural activities.

After completion of community center and mosque, there will be job scope for the cook, cleaners, maintenance persons, security guards, and many others.  So the community center is of a great interest for every individual of the Pourashava.

Present mosque in the old paurashava is too small and the semi pacca will not sustain long. The new mosque will accommodate more mussullis from the paurasova, the adjoining areas and visitors particularly on Fridays.

.

3.2	Social Screening and Safeguard Compliance Issue

Gopalganj Pourashava has ensured the implementation of subproject following socially inclusive and gender friendly mannner. According to engineering design, implementation of this subproject will be located in the existing premise of the old paurashava Bhaban.

Results from the social screening are given below.

- No additional public or private lands will be required for the subproject.

- No private, public, community, or cultural property of any kind of service delivery facilities as well as commercial activities will be affected.

- Preparation of RAP will not be required for implementing the subproject.

The outcomes of social screening also confirmed that local people across the subproject area are positive about its implementation.

4. 	Consultation and Community Participation

4.1	Stakeholder Analysis

As part of the overall assessment, the subproject DSM identified the key stakeholders of the proposed subproject areas and assessed the power relationships as well as influence and interests of stakeholders involved in the development work of the subproject. Key stakeholders for subproject consulted include identified the Mayor and officials of Gopalganj Pourashava, local administration, civil society and local people of town, representatives of business associations, local contractors, musullis, likely users of the community center, vulnerable like women and workers etc. Both males and females will benefit directly and indirectly by the improvement of this subproject. Stakeholder analysis are shown billow.

| Stakeholder | How | Analysis |
| --- | --- | --- |
| Local people | Community center users. | There is no enough community center for arranging different types of programs such as marriage ceremony, seminar, get-together etc. After implementation of the subproject, they can use it and will generate income for livelihoods change. |
| Officials | Community center users. | Officials can use the community center for their official seminar or meeting purpose. They can also rent the center for their own ceremony. |
| Vulnerable people | Work at community center | During construction, they will be engaged as semi-skilled labor daily wages basis. Secondly, some of them will have the opportunity to get the employment. |
| Community people | Mosque users. | Local people can use the mosque for their prayer. The subproject area is densely populated. There is not available mosque for prayer in the nearby. If the mosque is constructed which will be useful for the community. |
| Students | Community center users | Student community can use the community center for arranging their different types of programs. |

In addition, many people will use the community center for arranging their necessary programs and also increase their livelihood change. Mosque will also provide the opportunity to pray for religious people.

4.2	Consultation and Participation Process

The participatory public consultations were conducted in the subproject areas. Key Informant Interviews (KII) and Group Discussions were conducted involving the participants of the Gopalganj Pourashava Mayor, Councilors, Pourashava Officials, representatives of local Communities and civil society members as well as the representative of local LGED office and the consultant team. A walk-through informal group consultation with the local communities was also held. Through this participation and consultation meeting, the local communities were informed about subproject implementation and benefits. Suggestions and recommendations made by the participants are incorporated in the SMP accordingly. The photographs of the consultation meetings may be seen below.

Figure 3: Participation and Consultation Meeting at Gopalganj Pourashava Bhaban,

Dated: 05/09/2016.

4.3 Consultation Outcomes – Issues, Concerns, and Recommendations

The participants raised their issues related to subproject improvement which mainly includes community center and mosque. Feedback, suggestions and recommendations by the participants are listed below.

- Construction works should be scheduled properly and the quality of  construction work should be improved;

- By engaging working women, gender issues will be addressed

- Women organization will get preference to hold meeting, seminar and cultural program etc. in the new community center.

Social safeguard compliance issues will be ensured through inclusive participation of subproject beneficiaries in subproject implementation.

5.0	Social Management Plan (SMP): SMP will ensure the compliance of social management requirements including social safeguards for the subproject implementation of Gopalganj Pourashava in a participatory process. This plan will assist Project Implementation Unit (PIU) of the Pourashava by providing importance covering subproject selection, design, institutional arrangement for implementation, participation and consultation process, grievance resolution process, labor management issues, monitoring and supervision etc.

5.1	Subproject Selection Process

According to the opinions and views of the Gopalganj Pourashava Mayor, Councilors, Community people and civil society, the   subproject is important for dwellers of Gopalganj. Gopalgnj is a thickly populated town. But they have not enough facility to arrange their necessary cultural programs etc. in the town. The subproject will play an active role about the issue. The MGSP in coordination with concerned Gopalganj Pourashava elected functionaries, local administration, relevant stakeholders, and civil society members followed a participatory approach in different stages of subproject selection following inclusion, consultation and participation methods. Female Ward Councilors participated actively in the selection process. Moreover, the representatives of TLCC and WC from the Pourashava have contributed in the subproject selection process with an analysis of the inclusiveness of the selection process.

At the time of selecting this subproject, Social Screening was conducted by the Gopalganj Pourashava officials and Consultants from DSM. Views and opinions of these consultations were to explain the subproject objectives and sought feedback from the participants to maximize the social and economic benefits as well as to minimize the adverse impacts of the subproject.

5.2	Subproject Design Process

After final selection of the subproject from the Pourashava, the DSM Consultant will design the proposed subproject (Community Center and mosque). This subproject will be constructed on the Pourshava’s own land. Despite the inclusion and participatory consultations, if any person has any grievance relating to the implementation of the subproject, the Pourashava will mitigate it through the GRC.

The Consultant and Pourashava officials conducted a number of consultation meetings in the subproject area for discussing the implementation procedures. Required mitigation measures, if any, will be resolved in the paurasova level.

5.3. Implementation

5.3.1. Institutional Arrangement: DSM has initially completed social screening for the subproject and there is no problem for the improvement of subproject in regard to social safeguard issues. Accordingly, PMU, MGSP has processed it for procurement procedures. After finalization of award letter against this subproject, Gopalganj Pourashava will be responsible for implementation of the subproject timely in close coordination with the PMU of the project and also with the technical assistance of DSM. Engineering section of Pourashava and local representative and Consultancy team will ensure the quality construction work of the subproject. In addition, Consultant team from Head Quarter DSM will ensure close monitoring of the implementation of subproject. In the implementation process, Social safeguard Team will ensure monitoring of social safeguard management before civil works start. During construction, the communities will not be affected. In addition, before civil works start, the Pourashava will make video film so that nobody raises undue claims for compensation. Afterwards, DSM will ensure close social management monitoring during the implementation of the subproject

5.3.2. Consultation and Participation Plan: The objectives of consultation and participation process for this subproject will be  disclosed, informed, consulted, engaged, collaborated and empowered the communities and other local stakeholders from the planning to implementation at the Gopalganj pourashava. Consultation and participation will be undertaken to achieve specific objectives at subproject identification, planning, design, implementation and evaluation stages.

5.3.3. Grievance Redress Mechanism (GRM): GRM has already operationalized for Gopalganj Pourashava. Accordingly, this Pourashava has formed Grievance Redress Committee (GRC) to handle any grievance raised due to implementation of the subproject. The committee will be headed by the Mayor of the Pourashava and consist of 7 members. The committee will answer to subproject-related queries and address complaints and grievances about any irregularities in application of the guidelines adopted for assessment and mitigation of social and environmental impacts. Based on consensus, the procedure will help to resolve issues/conflicts amicably and quickly without resorting to any expensive, time-consuming legal actions. It will ensure proper presentation of complaints and grievances, as well as impartial hearings and transparent decisions.

Gopalganj Pourashava has already appointed Focal Point of GRC who is the Assistant Engineer. But he will also act Social Development Officer for the MGSP subproject implementation in their pourashava. The Mayor of the Gopalganj Pourashava is the Chairman of the GRC. This GRC at the Pourashava level is responsible to disclose the subproject implementation before civil works start.

5.3.4. Problem during implementation and mitigation: During the subproject implementation, different kind of problem may arise in terms of social safeguard issues and quality. PIU of the Gopalgonj Pourashava will mitigate the problem with the assistance of PMU and DSM by ensuring Community participation. The PIU of the Pourashava will also ensure to minimize adverse social effects and maximize subproject benefits to the community. The project also ensures transparency and social accountability at each stage of the subproject execution through engaging communities in the process of suggestion and complaint and grievance redress mechanism (GRM). As a continued process of participation, the Pourashava has included consultation and Participation Plan and Grievance Redress Mechanism for further participation, transparency and social accountability in the implementation process.

5.3.5. Labor Management: The Pourashava is responsible for overall labor management through implementing contractors. The Pourashava will also ensure to engage the skilled and semi-skilled labor during the construction of the subproject. Moreover, the Pourashava will oversee the equal pay for equal work for the male and female labors and will look into consideration for the safety and security of working labor in the subproject areas. Also, the Pourashava will see whether labor are paid in due time or not. The pourashava management will avoid the child labor and elder labor (less than 18 years and more than 65 years) for implementation work of the subproject through the Contractors. PMU will monitor the labor management issues with the assistance of DSM Consultants.

6. MONITORING AND EVALUATION FRAMEWORK

A. Monitoring Strategy

Monitoring in the MGSP will be done in a participatory manner and will use a bottom up process. The  participants  in  monitoring  and  evaluation  particularly  in  reporting  the  grassroots  level activities  on  social  management  in  subproject  planning  and  implementation   will  be  the beneficiary communities including the residents of Pourashavas, traders, marketers, pedestrians and visitors in the Pourashava areas. Self-monitoring by communities through WLCCs will be a main input to both internal and external monitoring.

B. Internal Monitoring

LGED will carry out internal monitoring with the assistance from their respective DSM Social Management Officer and the Social Development (SD) Specialist (ULB representative not below AE level). The Executive Engineer of the Pourashava will be responsible for internal monitoring of the social management actions. The SD Specialist will develop monitoring formats in consultation with the HQ DSM will be filled in by the social development officer (SDO) at Pourashava. The SDOs will be thoroughly briefed about the SMF and any RAP and the Bank’s Policy on social safeguards. The SDOs will visit the subproject areas routinely at both planning and implementation stages.  The internal monitoring will broadly involve:

·	Administrative monitoring

·	Social management issues

·	Impact evaluation

C. External Review and Evaluation

External review and evaluation will be carried out to assess how effectively and efficiently social development and social safeguards issues have been identified, management and mitigation measures planned and implemented. An independent consultant (individual expert of MGSP) will be employed by LGED   for carrying out independent evaluation. The external review and evaluation will specifically assess

·	Whether the broader social management objectives of the subproject are met, what difficulties are there and suggest corrective measures.

·	Whether the subproject impacts on key social, economic and environmental indicators show positive trend, what difficulties are there and suggest corrective measures.

·	Whether   the project   strategy   of inclusiveness,   participation,   transparency,   social accountability and equity are followed specifically in rehabilitation and improvement of urban infrastructures.

D.        Indicators for Social Management

1.   Social Development Process

Social development processes have several intricacies. Social development will be monitored using following indicators. Data regarding these indicators will be collected periodically and will be analyzed to find the outcomes of the processes. However, these indicators will be reviewed at the subproject preparation stage and customized for specific subprojects.

| Inclusiveness | 1. Access to vulnerable communities considered in subproject identification for improved urban infrastructure services 2. Subproject budget and components, construction time table and contractors information are discussed in TLCC meetings |
| --- | --- |
| Participation | 3. Representation of women and vulnerable groups in WLCCs and (pilot) CBOs 4. Representation of women and vulnerable groups in GRCs 5. Representation of women, tribal and vulnerable groups, occupational groups, men and women in consultation process, 6. Beneficiary options reflected in subproject design and implementation |
| Transparency | 7. Disclosure of project information SMF/RAP 8.Community awareness about the subproject and the social management issues and policies |
| Social accountability | 9. Feedback from communities carried for design and implementation support by ULBs 10. Grievance petitions received at WLCCs and at GRCs 11. Grievance cases resolved at the entry level at WLCC 12. Representation of community peoples in monitoring process |
| Social Safeguards Compliance issues | 13.Ensure social screening and impact assessment 14.Ensure land acquisition if necessary 15. Prepare Resettlement Action plan and implementation 16. Develop relocation strategy 17. Prepare compensation plan and cash payment process. |

e.        Reporting

The Pourashava will provide monthly progress reports to the PMUs at LGED on progress and achievements in social management and resettlement of project affected persons.  The PMUs  at  LGED   will  provide  IDA  with  the  following  information  for  review  of performance and compliance with the SMF and the Bank’s OP 4.12 and other requirements.

- Quarterly Progress Report indicating  progress on social development  issues, and social safeguards including land acquisition and implementation of any impact mitigation plans (with and without land acquisition) adopted by the individual ULB;

- ULB-wise  updates  on  compensation  payment  for  land  acquisition  (where  ULBs decide to acquire) and other impacts as and when the Bank requests them for work- package clearance and disbursement; and

- Updates  for  formal  supervision  missions,  if  the  report  produced  for  the  current quarter is deemed not sufficiently informative.

The independent social review and evaluation consultant will produce a baseline, a mid-term review and an end-term evaluation report.

7. Conclusions on Social Management Plan (SMP): The subproject was selected in consultation with the elected representatives as well as local communities and other concerned stakeholders. PMU in the specific field site in consultation with the elected representatives of Gopalganj Pourashava has selected the subproject. Accordingly, Social Management Officer of DSM in close coordination and consultations with Gopalganj Pourashava has conducted social screening and subsequently prepared the Social Management Plan (SMP) for subproject. According to the SMP, PMU plans to disclose the vulnerable communities and subproject users in the subproject locations on Social Safeguard Issues for their empowerment and ability to mitigate the complaints amicably and successfully. To protect their livelihoods, daily trading, income, dropout of education of their children, and other income generating activities, this Social Management Plan will be followed strictly and carefully for subproject implementation

.

Annexure:1

Local Government Engineering Department (LGED)

Municipal Governance and Services Project (MGSP)

Agaragaon, Dhaka-1207

SOCIAL SAFEGUARDS SCREENING OF SUBPROJECTS

REVIEW and EVALUATION

Social Screening Report

Package No: MGSP/GOP/2016-2017/W-04

Name of Subproject. Construction of the Community Centre at Old Pourashava Compound under Gopalganj Pourashava, Gopalganj

May 2017

Gopalganj Pourashava

Gopalganj

FORM 1: SOCIAL SAFEGUARDS SCREENING OF SUBPROJECTS

REVIEW and EVALUATION

Name of Subproject: Construction of the Community Centre at Old Pourashava Compound under Gopalganj Pourashava, Gopalganj

- Name of District: Gopalganj				Upazila: Gopalganj

Village/Mauza: 05 ward

1. Description of subproject:

The sub project works comprise construction of community center and mosque at old Paurasova compound in Gopalganj.

The subproject is located at ward no 5 under Gopalganj Pourashava.

Under the sub project, a modern community center will be constructed at old Pourashava Bhaban of Gopalganj Paurshava. The Community center will be used for arranging different types of socio-programs for the people of the area. This will also be an important   income source for the pourashava. Presently there is no community center under the management of the paurasova. However, there are private community centers which charges high rental and so cultural and civil society organization cannot organize various programs. The paurasova will charge reasonable fee which will contribute some income to the paurasova but it will be less expensive than private community centers.

The land of the paura bhaban which accommodates the proposed sub project interventions is owned by the parasova. They have proper mutation in the name of Paurasova Mayor and the receipt of Land Development Tax is attached (Annex 6 & 7) for Bangla year 1422 (2015).

The old paurasova compound has a semi pacca mosque which is very old. The new mosque will be a three storied building hence will accommodate more musullis.

In the old compound of the Pourashava, there was a school named “Gopalgonj Ideal Academy” which was rented to the School Authority by the Pourashava. The duration of the present rent agreement expired on 31.12.16.(copy attaechd at Annexure-5) The Pourashava authority served a notice to the school authority and the school has already been shifted to another place (third floor at Polu Miya Super Market near Go-Hata Bot tola). After shifting the school to the abovementioned place, there is no problem for the students and the school is running smoothly. The school authority has provided an NOC in this regard (copy attached at Annexure- 5)

This Community Center will be a four storied complex and in the same compound there will be a three storied mosque. Ground floor of the community center will be used as office room, mechanical room (generator, pump room etc), car parking, kitchen, pump room etc. First and second floor will be used for multipurpose hall room. Third floor will be used for rest rooms. One dormitory will be located in the 4th floor. Five suites will be constructed for guests use at 4th floor.

In addition, it is also proposed for construction of a new mosque in lieu of old one beside the community center. Actually, the subproject is located in a densely populated area. The old mosque does not have adequate accommodation for the local religious persons for the prayer. So it is also proposed for construction.

The community center will be a four storied complex and the mosque will be a three storied complex. The existing area of the subproject site is 860.24sq.m.The plinth area (maximum ground coverage) of the community center is 545.914 sq.m. The plinth area of the mosque is 262.409sq.m. The ground floor will be mainly used for kitchen, car parking. Office room, Mechanical room etc. First and second floor will be mainly used as multipurpose hall room. Third floor will be used as rest room. Separate toilet facility will be available for males and females.

It is mentioned here that the mosque will be a three storied complex. Prayer Hall will be constructed at ground floor, first and second floor. Ozu khana (ablution) and toilet will be constructed at ground floor.

The subproject will also result in improved social conditions of the area. Therefore, this subproject shall be implemented on a priority basis.

Date of Social Screening: 05. 09. 2016

2. INTRODUCTION

This questionnaire has been designed to facilitate assessment of the current situation of Social Management related subprojects in 22 Municipalities and 4 City Corporations under Municipal Governance and Services Project (MGSP). The information collected by the Screening form for Social Safeguards Issues will help to assess the initial Social Management needs quickly and ensure related subprojects are approved in the earliest possible time.

This screening will enable the best effective assessment of social matters in any ULB and it should be completed as accurately as possible based on factual material.  Finally, this questionnaire has been used to collect information and accurate data for the community center and mosque of Gopalgonj Pourashava.

3. OBJECTIVES AND GOALS

The primary objective of this Social Screening is to ensure that potential social safeguards compliance issues and social impacts associated with the quality construction. It checks applicability of the World Bank OP 4.12, 4.11 and OP 4.10 and establish “Social Management Plans” for the urban community members.

5. TEAM COMPOSITION

The social screening analysis based on the received documents on subproject related social safeguards aspects from the Pourashava was conducted by following members:

.

- Mr. Mortuza Reza, Senior Municipal Engineer, DSM, Narayanganj Zone

- Mr. Tofayel Hossain  Basunia, Social Management Specialist, MGSP, LGED.

- Mr. Md. Shaikh Saidul Huque, Assistant Engineer, Gopalganj Pourashava.

- Akhter Jahan, Social Management Officer, DSM, Narayanganj Zone

6. SOCIAL SCREENING REPORT ON SUBPROJECT

Subproject screening was carried out as per Social Management Framework of MGSP which prescribed a social screening format to be used by the representative of Pourashava, the concerned Social Management Officer and Senior Municipal Engineer. It followed a participatory process for consultation with the local people using Focus Group Discussion,  Hot Spot consultation, discussion with different categories of people such as elected public representatives, local administrations, teachers, businessmen,  NGOs, social workers and civil society members who are aware about local situation and needs as subproject users.

This Social Screening is based on collection of primary data and information through field surveys. The survey used structured questionnaires designed in the Social Management Framework of MGSP and have been supplied to the field officials for obtaining necessary primary data relating to social issues in connection with social safeguard compliance issues such as losses of land, displacement of population, income, gender and vulnerability, tribal peoples, and any kind of assets. The social screening reports were prepared by the Social Management Officer and the Social Management Specialist has reviewed the report. We are concerned and ensured that anybody in the subproject area will not be adversely affected or deprived due to implementation of the subproject.

8 KEY FINDINGS.

8.1 LAND REQUIREMENTS

Based on the Social Screening for the Gopalganj Pourashva, it is confirmed that there is no question of resettlement issues and also there is no need for resettlement or even temporary dislocation.

8.2 HOMESTEAD AND OTHER NON-LAND ASSETS

It is noticed that within proposed improvement area no land belongs to private citizens. The proposed site entirely belongs to the paurashava and there are no obstacles to be removed. No house or other assets are affected.

8.3 INCOME LOSS and BUSINESS LOSS

It has been observed that no businesses or trading activities would be displaced from make-shift structures on the community center and mosque. The proposed subproject works are not expected to affect any community groups’ access to any resources that are used for livelihood purposes. None of the community facilities like schools, cemeteries, mosques, hospitals, temples, or others religious, cultural and historical properties are going to be affected.

8.4 INDIGENOUS PEOPLE (IP), ADHIBASHI and MARGINALIZED POPULATION

There is no Indigenous, Adhibashi and marginalized population that will be affected during subproject intervention and implementation. The survey team did not find any Indigenous, Adhibashi or marginalized population living in the sub project area.

CONCLUSIONS AND RECOMMENDATIONS

It is confirmed that no land will be required and no private, public community, or cultural property as well as mini-commercial activities will be affected. The proposed interventions for the construction of community center and mosque are not expected to pose any negative social impact.

The community centre will have positive impact on local dwellers social and economic sector. The mosque has positive impact on social and religious life of town dwellers. All these factors have incremental value on socio-economic aspects in general and social aspects in particular. Therefore, implementations of the proposed subproject are safely and highly recommended. Sheet of attendance are available with Social Screening Reports is given at Annex.

This report has been prepared following filled up questionnaire and checklist which follow

FORM1:SOCIAL SAFEGUARDS SCREENING OF SUBPROJECTS

REVIEW and EVALUATION

Name of Subproject : Construction of the Community Centre at Old Pourashava Compound under Gopalganj Pourashava, Gopalganj

Name of District: Gopalganj                                         Name of ULB: Gopalganj Pourashava

I.  Checklist for Exclusion

| 1) Subproject requires land acquisition and/or population displacement that can be compensated for or resettled | [ ] Yes | [√] No |
| --- | --- | --- |
| 2) Subproject affects mosques, temples, graveyards and cremation grounds, and other places/objects of religious, cultural and historical significance. | [ ] Yes | [√]No |
| 3) Subproject threatens cultural tradition and ways of life of tribal peoples; severely restrict their access to common property resources and livelihood activities. | [ ] Yes | [√] No |
| 4) Communities have objections on subproject interventions on social and environmental issues those cannot be resolved through design alternatives. | [ ] Yes | [√] No |
| II. Resettlement Impacts |  |  |
| In respect of the social impacts and community concerns, is there a need to, Undertake an in-depth social impact assessment study? | [ ] Yes | [√ ] No |
| Prepare a Resettlement Action Plan? | [ ] Yes | [√]No |
| III. Impacts on Tribal Peoples |  |  |
| In respect of the social impacts on tribal peoples and their concerns, is there a need to, Undertake an in-depth impact assessment study? | [ ] Yes | [√] No |
| Prepare a Tribal Peoples Plan? | [ ] Yes | [√] No |

On behalf of the DSM Consultant, the attached filled out format has been reviewed and evaluated by:

Decision on selection:    [√] recommended for selection        [] recommended for exclusion

Prepared by :  Akhter Jahan 	Designation:  Social Management Officer, MGSP, LGED  Signature: 					Date: 	22.01.2017

Reviewed by: Tofayel Hossain Basunia Designation: Social Management Specialist, MGSP, LGED

Signature: 					Date: 22.01.2017

______________________________________________________________________

A social screening report prepared   for each subproject covering    methodology, participants’ analysis,   community   agreements   &   their   concerns/suggestions,   &   summary   of   impacts   and   mitigation requirement.

FORM 1: SCREENING FORM FOR SOCIAL SAFEGUARDS ISSUES

- Identification

- Name of ULB:	Gopalganj Pourashava..		District: Gopalganj

Ward/Mahalla: Ward 05

2. Name of subproject / spot screened Construction of the Community Centre at Old Pourashava Compound under Gopalganj Pourashava, Gopalganj

3.Project component: Community center and Mosque construction

4. Brief description of the physical works:

The sub project works comprise construction of community center and mosque at old Paurasova compound in Gopalganj.

The subproject is located at ward no 5 under Gopalganj Pourashava.

Under the sub project, a modern community center will be constructed at old Pourashava Bhaban of Gopalganj Paurshava. The Community center will be used for arranging different types of socio-programs for the people of the area. This will also be an important   income source for the pourashava. Presently there is no community center under the management of the paurasova. However, there are private community centers which charges high rental and so cultural and civil society organization cannot organize various programs. The paurasova will charge reasonable fee which will contribute some income to the paurasova but it will be less expensive than private community centers.

The old paurasova compound has a semi pacca mosque which is very old. The new mosque  will be a three storied building hence will accommodate more musullis.

In the old compound of the Pourashava, there was a school named “Gopalgonj Ideal Academy” which was rented to the School Authority by the Pourashava. The duration of the present rent agreement expired on 31.12.16.(copy attached Annexure-5). at The Pourashava authority served a notice to the school authority and the school has already been shifted to another place (third floor at Polu Miya Super Market near Go-Hata Bot tola). After shifting the school to the abovementioned place, there is no problem for the students and the school is running smoothly. The school authority has provided an NOC in this regard (copy attached at Annexure- 5)

This Community Center will be a four storied complex and in the same compound there will be a three storied mosque. The existing area of the subproject site is 860.24sq.m.The plinth area (maximum ground coverage) of the community center is 545.914 sq.m. The plinth area of the mosque is 262.409sq.m. Ground floor of the community center will be used as office room, mechanical room (generator, pump room etc), car parking, kitchen, pump room etc. First and second floor will be used for multipurpose hall room. Third floor will be used for rest rooms. One dormitory will be located in the 4th floor. Five suites will be constructed for guests use at 4th floor.

5.  Screening Date(s): 05-09-.2016

- Participation in Screening:

6.  Names of Consultants’ representatives who screened the subproject:

1. Mr. Mortuza Reza, Senior Municipal Engineer, DSM, Narayanganj Zone

2. Mr. Nityananda Nondy , Assistant Municipal Engineer, Gopalganj Pourashava

3. Mst. Tasrima Sultana, Junior Environmental Specialist, MGSP, LGED

4. Ms. Akhter Jahan, SMO, MGSP, LGED

7.   Names of ULB officials participated in screening:

1. Mr. Md.Kazi Liakat Ali, Mayor, Gopalganj Pourashava.

2. Mr. Abinash Chandra Sarker, Executive Engineer, Gopalganj Pourashava

3.Mr. Shaikh Saidul Haque, Asstt.Engineer,Gopalganj Pourashava

4.Mr. Ratan kumar Roy,Sub Asstt,Engineer,Gopalganj Pourashava

8.    WLCC   members,   NGOs,   community   groups/CBOs participated   in   screening: Yes,      copy enclosed for information.

9.   Would-be affected persons participated in screening:  N/A

C.   Land Requirements & Ownership: No.

| 10. Will there be a need for additional lands to carry out the intended works under this contract? | [ ] yes | [√ ] No |
| --- | --- | --- |

11.  If ‘Yes’, what will the additional lands be used for? (Indicate all that apply): N/A

[ ]road widening      [ ] curve correction     [ ] construction/expansion of physical structure

[  ] strengthening narrow eroding road section between high and low lands [ ] others (Mention):

12.  If ‘Yes’, the required lands presently belong to (Indicate all that apply): N/A

[ ] ULB         [ ] Government Land

[ ] Private Citizens         [  ] Others (Mention):

D.   Current Land Use & Potential Impacts

13.   If the required lands belong to Private Citizens, they are currently used for (Indicate all that apply):N/A

[  ] Agriculture                		Number of households using the lands:

[  ] Residential purposes       		Number of households using them:

[  ] Commercial purposes        	Number of persons using them: Shops:

[  ] Other Uses (Mention):  		few Users:

Land does not belong to private citizen.

14.  If the required lands belong to ULB and/or other Government agencies, they are currently used for (Indicate all that apply): N/A

[  ] Agriculture               		Number of persons/households using the lands:

[  ] Residential purposes      		Number of households living on them:

[  ] Commercial purposes       	Number of persons using them: No. of shops:

[ ] Other Uses (Mention):

15.  How many of the present users have lease agreements with any government agencies?  None

16.  Number of private homesteads that would be affected on private lands: None

Entirely requiring  relocation……………………. Partially but can still live on present homestead

17.  Number of business premises/buildings that would be affected on private lands: None.

Entirely and will require relocation:  		 # Of businesses housed in them: .

Partially, but can still use the premises:	# Of businesses housed in them:

18.  Residential households will be affected on ULB’s own and & public lands: None

Entirely affected and will require relocation:          No. of these structures:

No. of structures built with brick, RCC, & other expensive and durable materials:

No. of structures built with inexpensive salvageable materials (bamboo, GI sheets, etc:

Partially affected, but can still live on the present homestead: houses will be partially affected

No. of structures built with brick, RCC, & other expensive and durable materials:

No. of structures built with inexpensive salvageable materials (bamboo, GI sheets, etc):

19.  No. of business premises that would be affected on ULB’s own & other public lands: None

Entirely affected and will require relocation:           No. of these structures:

No. of businesses housed in these structures:

No. of persons presently employed in the above businesses.

No. of these structures built with brick, RCC, & other durable materials:

No. of structure built with inexpensive salvageable materials (bamboo, GI sheets, etc):

Partially affected, but can still stay in the present no. of these structures:

No. of businesses housed in these structures:

No. of persons presently employed in these businesses:

No. of these structures built with brick, RCC, & other durable materials:

No. of structure built with inexpensive salvageable materials (bamboo, GI sheets, etc):

20.No of businesses/trading activities that would be displaced from make-shift structures on the road, and other areas/spots:  None

21.   Do the proposed subproject works affect any community groups’ access to any resources that are used for livelihood purposes?         [  ] Yes            [√] No

22. If ‘Yes’, description of the resources: N/A

23.Do the proposed works affect community facilities like school, cemetery, mosque, temple, or others that are of religious, cultural and historical significance?	[  ] Yes     [√ ] No.
  24. If ‘Yes’, description of the facilities: N/A.
 25. Describe any other impacts that have not been covered in this questionnaire?  No.
 26. Describe alternatives, if any, to avoid or minimize use of additional lands: N/A

E.  ADDITIONAL INFORMATION ON TRIBAL PEOPLE

(This section must be filled in if subprojects are located in areas that   are also inhabited by tribal peoples)

27. Names of tribal community members and organizations who participated in screening: N/A

28.  Have the tribal community and the would-be affected TPs been made aware of the potential       positive and negative impacts and consulted for their feedback and inputs?

[  ] Yes           [√] No

Has there been a broad-based community consensus on the proposed works?

[  ] Yes           [√] No

29.  Total number of would-be affected tribal households: N/A.

30.   The   would-be   affected   tribal   households   have   the   following   forms   of   rights   to   the   required lands:  N/A

[  ] Legal:        		No. of households:

[  ] Customary:    		No. of households:

[  ] Lease agreements with any GOB agencies: No. of households:

[ ] Others (Mention):         		No. of households:

31 Does the subproject affect any objects that are of religious and cultural significance to the IPs?  [  ] Yes           [√] No

G.32.  If ‘Yes’, description of the objects: N/A.

33.  The following are the three main economic activities of the would-be affected tribal households:

a.       N/A

b.       N/A

c.       N/A

34.  Social concerns expressed by tribal communities/organizations about the works proposed under the subproject: N/A

35.  The tribal community and organizations perceive the social outcomes of the subproject: N/A

[  ] Positive    [  ] Negative      [ ] Neither positive nor negative

On behalf of the DSM Consultant, the attached filled out format has been reviewed and evaluated by:  Decision on selection:

Prepared by :   Akhter Jahan     Designation:  Social Management Officer, MGSP, LGED

Signature: 					        Date: 22.01.2017

Reviewed by :   Tofayel Hossain Basunia	 Designation: Social Management Specialist, MGSP,LGED

Signature: 						Date: 22.01.2017

Annexure:2

Annexure:3

Annexure:4

Annexure:5

Annexure 6

Annexure 7