Acknowledgements

The Study Team involved in ‘Impact Evaluation Study for Benefit Monitoring and Evaluation (BME) under Participatory Small Scale Water Resources Sector Project (PSSWRSP) included professionals of CEGIS and DPM. The Study Team is grateful to LGED for providing necessary support to carry out the study.

The Study Team thanks to the Project Director of PSSWRSP for his guidance and support. The Team acknowledges the generous support and suggestions provided by the Project’s Engineers, Socio-economists and Consultants from the central and field level offices of LGED which contributed to complete the field surveys, data analysis and writing the reports.

The sample households in both subproject and control areas, and members of the WMCAs are gratefully acknowledged for providing their valuable time during conducting the surveys.

Table of Contents

Acknowledgements	i

Table of Contents	iii

List of Tables	vii

List of Figures	xi

List of Maps	xii

Acronyms and Abbreviations	xiii

Glossary of Local Terms	xv

Definition of Technical Terms	xvii

Conversion Units	xix

Executive Summary	xxi

1	Introduction and Study Methodology	1

1.1	Introduction	1

1.2	Objectives and Scope	3

1.2.1	Scope of Work	3

1.3	Methodology	3

1.3.1	Selection of Subprojects	3

1.3.2	Study Approach	4

1.3.3	Sampling Procedures	4

1.3.4	Survey Instruments	5

1.3.5	Poverty Measurement	6

1.3.6	Evaluation Design and Limitations	7

1.3.7	Impact Indicators	11

1.3.8	Study Households and Landholding Stratum	12

1.4	Organization of the Report	12

2	Socio-Economic Impacts	13

2.1	Introduction	13

2.1.1	Type of Data and Analytical Techniques Used	13

2.1.2	Organization of the Chapter	14

2.2	Profile of the Sample Households	14

2.2.1	Landholding size	14

2.2.2	Demographic Profile of the Sample Households	15

2.2.3	Occupational Profile of the Sample Households	17

2.3	Economic Impacts	18

2.3.1	Impacts on Assets	18

2.3.2	Impact on Income	20

2.3.3	Impacts on Employment	24

2.3.4	Wider Economic Impacts	25

2.4	Social Impact	26

2.4.1	Impact on Living Environment	26

2.4.2	Impact on Food Security	28

2.5	Migration	29

2.6	Inequality	30

2.7	Calorie Intake and Poverty	34

2.8	Summary of Findings and Concluding Remarks	36

3	Agriculture	39

3.1	Introduction	39

3.2	Distribution of Farms and their Sizes	39

3.2.1	Farm Households and their Average Size	39

3.3	Major Crops Grown and Acreage under Major Crops	40

3.3.1	Cropping Intensity	42

3.4	Agricultural Production	44

3.4.1	Productivity of Selected Crops	44

3.4.2	Area under Irrigation	46

3.4.3	Irrigation Cost	48

3.4.4	Cost and Return of Selected Major Crops	49

3.4.5	Marketing of Farm Products	51

3.5	Farm Income	52

3.6	Concluding Remarks	53

4	Water Management and Institutional Issues	55

4.1	Introduction	55

4.2	Water Resources Management	55

4.2.1	Problems and Solutions: Perception of Beneficiaries	55

4.2.2	Water logging and drainage	56

4.2.3	Changes in inundation levels and drainage system	58

4.2.4	Changes in Irrigated Areas	59

4.2.5	Changes in Irrigation Methods	60

4.3	Aspects related to Hydraulic Structure	61

4.3.1	Status of infrastructure and maintenance	61

4.3.2	Perceived Problems of Maintenance	64

4.3.3	Present Situation with Water Availability and Other Facilities	65

4.4	Sustainability and Institutional Issues	65

4.4.1	Involvement of Beneficiaries in the Participatory Process	66

4.4.2	Coverage and Membership	67

4.4.3	Trend of Savings and Operation and Maintenance Fund	68

4.4.4	Information on WMCA’s Present Activities	69

4.4.5	Women Participation	70

4.4.6	Training	71

4.5	Employment Generation	72

4.5.1	Direct Employment Generation	72

4.5.2	Indirect Employment Generation	74

4.5.3	Benefits to Landless and Marginal Farmers	76

4.6	Suggestions towards Better Functioning of WMCAs and the Subprojects			76

4.7	Summary and Conclusion	77

5	Fisheries	79

5.1	Introduction	79

5.2	Impact on Open Water Fisheries	80

5.2.1	Changes in Involvement of Households in Open Water Fishing	80

5.2.2	Changes in Catch and Fishing Area	81

5.2.3	Income from Open Water Fishing	82

5.3	Impacts on Aquaculture	83

5.3.1	Involvement of Households in Aquaculture	84

5.3.2	Aquaculture Practices and Production	84

5.4	Role of Women in Aquaculture	86

5.5	Changes in Aspects related to Aquaculture	87

5.6	Problems in Open Water Fisheries and Aquaculture	89

5.7	Conclusion	90

6	Women and Development	91

6.1	Background	91

6.2	Impact of the Small-scale Water Resources Development Subprojects on Women’s Economic Development	92

6.2.1	Participation of Women in Economic Activities	92

6.2.2	Women’s Employment	94

6.2.3	Occupational Pattern and Size of Income	94

6.2.4	Pattern of Workload and Daily Activity Profile	97

6.2.5	Women’s Power of Making Decision	97

6.2.6	Participation of Women in WMCA	98

6.2.7	Problems faced by Women in the Study Areas	98

6.2.8	Changes in Well-being	99

6.3	Recommendations	101

7	Environmental Status	103

7.1	Introduction	103

7.2	Physical Resources	103

7.2.1	Soil Health	103

7.2.2	Quality of Water	105

7.3	Ecological Resources	107

7.3.1	Present Status of Biodiversity	107

7.3.2	Crop Agriculture	108

7.4	Diagnosis of Environmental Degradation: Respondents Perspectives	109

7.4.1	Respondent’s Perception about Environmental Degradation	109

7.4.2	Major Causes of Environmental Degradation	111

7.5	Concluding Remarks	111

8	Overall Performance of the Subprojects/WMCAs	113

8.1	Introduction	113

8.2	Economic Effects of SSWRDSP-II Intervention	113

8.2.1	Impact on Household income and Assets: A Multi-variate Econometric Analysis	113

8.2.2	The household income (assets) determination model 	114

8.3	Overall Performance Evaluation of SPs and WMCAs	122

8.3.1	Performance Criteria	122

8.3.2	Method of Evaluation	123

8.3.3	Discussion of Results	124

8.4	Conclusion	127

9	Conclusion and Policy Direction	129

9.1	Summary of findings	129

9.2	Sustainability of the Subprojects/WMCAs and Policy Implications	131

9.3	Concluding Remark	133

References	135

Appendix A: Introduction & Study Methodology	137

Appendix B: Survey Questionnaires (Bangla)	141

Appendix C: Chapter wise Appendix Tables	143

Appendix D: Comments and Responses on Main Report (Draft)	199

Appendix E: Study Team	209

List of Tables

Table 1.1: List of Subprojects under Study by Location	4

Table 2.1: Sample Households by Landholding category in Study Areas	14

Table 2.2: Landownership (Homestead and Cultivable) by Landholding Categories	15

Table 2.3: Household Members by Level of Education	15

Table 2.4: Population, Household Size and Earner by Landholding category after Intervention	16

Table 2.5: Dependency Ratio (Demographic) by Landholding Category after Intervention	17

Table 2.6: Household Members by Primary Occupation	17

Table 2.7: Comparison of Value of Assets between Study Areas by Type of Assets	19

Table 2.8: Change of Ownership of Livestock and Poultry Birds	19

Table 2.9: Asset Base of Households by SP Type	20

Table 2.10: Changes in the Composition of Gross Household Income from Various Sources	21

Table 2.11: Comparison of Gross Household Income between the Study Areas by Landing Category	22

Table 2.12: Comparison of Gross Household Income between the Study Areas by Type of SP	22

Table 2.13: Annual Gross Income Per Household by Sources by SP Type	23

Table 2.14: Extent of Employment of Main Earners by Period	24

Table 2.15: Reasons of Increase in Extent of Employment	25

Table 2.16: Trends in Price of Homestead and Cultivable Lands by Type	26

Table 2.17: Dwelling House by Type of Wall Construction Materials	27

Table 2.18: Dwelling House by Type of Roof Construction Materials	27

Table 2.19: Change in Sources of Drinking Water Used	28

Table 2.20: Change in Households by Sanitation Arrangement	28

Table 2.21: Food Deficit/Surplus Condition of Households	29

Table 2.22: Asset Inequality between the Land-poor and Land-rich Household categories by SP Types	31

Table 2.23: Income Inequality between Land-poor and Land-rich Household Categories by SP Types	32

Table 2.24: Lorenz curve: Control areas (Before and After Intervention)	33

Table 2.25: Per Capita Daily Calorie Intake and Incidence of Poverty	35

Table 3.1: Ownership of Cultivated Land by Landholding Category	39

Table 3.2: Operation of Cultivated Land by Landholding Category	40

Table 3.3: Pattern of Land Ownership, Area Operated and Land Tenancy	40

Table 3.4: Major Crops Grown by Acreage (Last Year)	41

Table 3.5: Cropping Intensity by Landholding Category	42

Table 3.6: Cropping Intensity by Landholding Category and SP Types	43

Table 3.7: Productivity of Selected Major Rice Crops	44

Table 3.8: Productivity of Selected Major Crops (Last Year)	46

Table 3.9: Irrigation Status of Operated Land by Landholding Category	47

Table 3.10: Cost of Production of Selected Major Rice Crops (Last Year)	48

Table 3.11: Cost and Return of Selected Major Crops (Last Year)	50

Table 3.12: Net Returns from Cultivation of Major Rice Crops	51

Table 3.13: Availability of Facilities for Marketing of Output	52

Table 3.14: Average Household Agricultural Income by Subsector in the Study Areas		52

Table 4.1: Reasons for Constructing the SPs in Study Areas	55

Table 4.2: Respondents’ Perception on Whether the Major Problems of Project area are Solved by SP	56

Table 4.3: Distribution of Respondents Suggesting Problems Still Unsolved by SP				57

Table 4.4: Operated Land by Flooding/Drainage Characteristics	58

Table 4.5: Changes in Situation of Water Logging and Drainage System	59

Table 4.6: Influence of the Subprojects in Effecting Changes in Flood/Drainage Characteristics	59

Table 4.7: Land Irrigated per Household in Pre- and Post-Project Situations by SP Before and After Intervention	60

Table 4.8: Irrigation Modes used by Households by Types of Land	61

Table 4.9: Perception of Respondents about Present Condition of SPs by components	62

Table 4.10: Perception of Respondents about Overall Condition of SPs by type	62

Table 4.11: Opinion of Respondents about Maintenance of Subprojects	63

Table 4.12: Canal/Embankment Maintenance Activities of Subprojects during Last Two Years	64

Table 4.13: Respondents’ Perception about Maintenance Problems with SPs	64

Table 4.14: Present Situation of Physical Facilities Compared to Pre-project Situation	65

Table 4.15: Problems Faced during SP Identification and Implementation by WMCA Officials	67

Table 4.16: Respondents by Reasons for not being a Member of WMCAs at Present	67

Table 4.17: Present Office Status of WMCAs	68

Table 4.18: Trend of saving and Operation and Maintenance Fund by Subprojects			69

Table 4.19: Information on WMCA’s Present Activities	69

Table 4.20: Information regarding Labor Contracting Society (LCS) (as per WMCA officials)	70

Table 4.22: Training Received So Far by Type of Stakeholders by Sex	71

Table 4.23: Distribution of Respondents by Type of Training by Sex	72

Table 4.24: Direct Employment Generated during Implementation and O&M Stages by SP	72

Table 4.25: Direct Employment Generated during Implementation and O&M Stages by SP Type	73

Table 4.26: Annual Indirect Employment Generated by Increased Agricultural Activities in 30 Subprojects	75

Table 4.27: Suggestions Made by Households for Better Functioning of WMCAs	77

Table 5.1: Types of Water Management Interventions of SSWRDSP and their Impact on Fish Habitat	79

Table 5.2: Households’ Involvement in Open Water Fishing by Landholding Category	80

Table 5.3: Opinion of Fisher Households about Changes in Quantity (by Weight) of Fish Catch in Open Water	81

Table 5.4: Opinion of Fishers Households about the Changes of Open Water Fishing Area	82

Table 5.5: Fisher Households Perceptions about the Changes of Income from Open Water Fishing	83

Table 5.6: Average Household Income from Open Water Fishing (Year 2014)	83

Table 5.7: Distribution of Households Involved in Aquaculture (Year 2014)	84

Table 5.9: Fish Production and Net Return from Ponds Aquaculture (as per Year 2014)		85

Table 5.10: Per Household (Fish Farmer) Income and Expenditure from Aquaculture	86

Table 5.11: Involvement of Women in Aquaculture Practice by Various Activities				86

Table 5.12: Overall Changes in Various Aspects of Aquaculture over the Last Seven Years (2007-2014)	88

Table 5.13: Overall Changes in Quantity of Fish Production of Aquaculture	88

Table 5.14: Problems Faced by Households in Aquaculture and Open Water Fishing	89

Table 6.1: Women Participation in Direct Income Earning Activities (Last Year) by Landholding Category	92

Table 6.2: Women Participation in Direct Income Earning Activities (Last Year) by SP Type	93

Table 6.3: Distribution of Women Respondents by Length of Employment (Last Year)		94

Table 6.5: Distribution of Women Respondents by Duration of Work byHousehold Landholding Category	96

Table 6.6: Persons Deciding on Expenditure of Income Earned by Women Respondents	98

Table 6.7: Participation of Women in WMCA	98

Table 6.8: List of Problems related to Women and Development	99

Table 6.9: Changes in Well-being of Women Respondents over the Last 7 Years				100

Table 7.1: Operated Land according to Productivity and Salinity as Assessed by Households	104

Table 7.4: Arsenicosity in Tubewell Water	106

Table 7.6: Present Status of Biodiversity in Study Areas	107

Table 7.7: Use of Compost/Organic Fertilizer in Different Crops	109

Table 7.8: Perception about the Existing Environmental Degradation in Study Areas		110

Table 7.9: Major Causes of Environmental Degradation in Study Areas	111

Table 8.1: Results from regression using benchmark data (before intervention)				117

Table 8.2: Results from regression using benchmark data (before intervention)				117

Table 8.3: Results from regression using impact data (after intervention)	120

Table 8.4: Results from regression using impact data (after intervention)	121

Table 8.5: Performance Criteria for Subprojects	123

Table 8.6: Performance Criteria for WMCAs	123

Table 8.7: Performance of SPs and WMCAs and their Ranks	125

Table 8.8: Correlation between Performances of SPs and WMCAs	126

List of Figures

Figure 2.1: Percentage Point Change (PPC) of Extent of Employment of Main Earners by Period (Last Year)	25

Figure 2.2: Diagrammatic Representation of Changes in Food/ Deficit Condition of Sample Households over the Last Seven Years	29

Figure 2.3: Lorenz curve: Project areas (Before and After Intervention)	33

Figure 2.4: Lorenz curve : Control areas (Before and After Intervention)	34

Figure 2.5: Incidence of poverty of households in the study areas	36

Figure 2.6: Distribution of 30 subprojects by population below poverty line by landholding category	36

Figure 3.1: Cropping intensity by landholding category	43

Figure 3.2: Changes in crop productivity of Major Rice Crops	45

Figure 3.3: Percentage of cultivated land irrigated inproject areas by landholding category	48

Figure 3.4: Change in Net Return of Rice Crops in Study Areas	50

Figure 3.5: Percentage increase in net return in project over the control area	51

Figure 3.6: Percentage increase in agricultural income by subsector over pre-project situation	53

Figure 4.1: Distribution of households suggesting siltationproblem still unsolved by subprojects	57

Figure 4.2: Changes in percentage of operated landby flood level in project areas				58

Figure 4.3: Perception of respondents about presentcondition of subprojects by components	62

Figure 4.4:  Opinion of respondents about maintenance of subprojects	63

Figure 4.5: Percentage of respondents mentioning changes in physical facilities	65

Figure 4.6: Direct employment generated through LCSs duringimplementation and O&M Stages by SP Type	74

Figure 4.7: Annual indirect employment generatedby increased agricultural activities in 30 subprojects	75

Figure 4.8 : Per subproject indirect employmentgenerated to family/hired labors				76

Figure 5.1: Involvement (as percentage) of women in different kinds of aquaculture activities	87

Figure 6.1:  % of Women respondents’ directly earning income for family by landholding size	93

Figure 6.2: Annual per HH agriculture income directly earned by women respondents	96

Figure 6.3: % Change level of business (very busy) in daily schedule of women				97

Figure 8.1: Performance of SPs and WMCAs and their Ranks	127

List of Maps

Map 1.1: Locations of 30 Study Subprojects	2

Acronyms and Abbreviations

| ADB |  | = | Asian Development Bank |
| --- | --- | --- | --- |
| ADTA |  | = | Advisory Technical Assistance |
| BBS |  | = | Bangladesh Bureau of Statistics |
| BDT |  | = | Bangladesh Taka |
| BPPM |  | = | Beneficiary Participation and Project Management |
| BRAC |  | = | Bangladesh Rural Advancement Committee |
| BRDB |  | = | Bangladesh Rural Development Board |
| BS |  | = | Block Supervisor (Now Sub-Assistant Agriculture Officer) |
| BWDB |  | = | Bangladesh Water Development Board |
| CAD |  | = | Command Area Development |
| CEGIS |  | = | Center for Environmental and Geographic Information Services |
| DAE |  | = | Department of Agricultural Extension |
| DLS |  | = | Department of Livestock Services |
| DoF |  | = | Department of Fisheries |
| DR |  | = | Drainage |
| DR & IRR |  | = | Drainage and Irrigation |
| DR & WC |  | = | Drainage and Water Conservation |
| DTW |  | = | Deep Tube Well |
| EIA |  | = | Environmental Impact Assessment |
| EIRR |  | = | Economic Internal Rate of Return |
| FAP |  | = | Flood Action Plan |
| FCD |  | = | Food Control and Drainage |
| FGD |  | = | Focus Group Discussion |
| FIRR |  | = | Financial Internal Rate of Return |
| FM |  | = | Flood Management |
| FM & WC |  | = | Flood Management & Water Conservation |
| FMD |  | = | Flood Management and Drainage |
| FMD & WC |  | = | Flood Management, Drainage & Water Conservation |
| GoB |  | = | Government of Bangladesh |
| HH |  | = | Household |
| HYV |  | = | High Yielding Variety |
| IEE |  | = | Initial Environmental Examination |
| IGA |  | = | Income Generating Activities |
| IPM |  | = | Integrated Pest Management |
| IWRMU |  | = | Integrated Water Resources Management Unit |
| Kcal | = | Kilocalorie |
| KII | = | Key Informant Interview |
| LCS | = | Labor Contracting Societies |
| LGED | = | Local Government Engineering Department |
| LLP | = | Low Lift Pump |
| LV | = | Local Variety |
| NGO | = | Non-Government Organization |
| O&M | = | Operation & Maintenance |
| PMO | = | Project Management Office |
| PRA | = | Participatory Rural Appraisal |
| PSSWRSP | = | Participatory Small Scale Water Resources Sector Project |
| RRA | = | Rapid Rural Appraisal |
| SP | = | Subproject |
| SRDI | = | Soil Resources Development Institute |
| SSWRDSP | = | Small Scale Water Resources Development Sector Project |
| SSWRDSP-II | = | Second Small Scale Water Resources Development Sector Project |
| STW | = | Shallow Tube Well |
| ToR | = | Terms of Reference |
| UNO | = | Upazila Nirbahi Officer |
| UP | = | Union Parishad |
| USD | = | Untied States Dollar |
| WB | = | World Bank |
| WC | = | Water Conservation |
| WMA | = | Water Management Association |
| WMCA | = | Water Management Co-operative Association |
| WRS | = | Water Retention Structures |
| XEN | = | Executive Engineer |

Glossary of Local Terms

Aman	Monsoon rice. Transplanted Aman (T. Aman) is transplanted during the monsoon (which begins in June) and harvested in early dry season (October-December). Broadcasted Aman (B. Aman) or the deep-water Aman rice are sown in the pre-monsoon season and harvested in the post monsoon season or in the early dry season.

Aus	Rice planted during March-May, grown during the pre-monsoon season to early monsoon season and harvested during July-August.

Bari	Homestead/House

Beel	Low lying depression on a floodplain, which may hold water permanently or dry up during the winter season.

Boro	Rice transplanted in December to February and harvested during April-June or winter rice grown during winter season to the pre-monsoon season.

Ft	Foot (12 inches or 30.48 cm).

Gram	Village

Haor	A big size of depressed basin, situated at north-eastern part of Bangladesh or depression in the floodplain located between two or more rivers which function as an internal drainage basin.

Khal	Canal or natural channel of smaller size (perennial or seasonal).

Kharif I	Cropping season during pre-monsoon (March-June).

Kharif II	Cropping season during monsoon (July-October).

Mauza	Administrative title of a village. It may be one village or more than one.

Nadi	River.  Natural channel of larger size (perennial or seasonal).

Rabi	Cropping season during winter (October-March).

Upazila	Sub-district level local government.

TK.	Taka (Bangladesh currency)

Union	The lowest administrative unit of the local government

Definition of Technical Terms

| Borrow Pit Canal | Artificial channel excavated for the purpose of collecting (borrowing) fill material for the construction of flood or road embankment. |
| --- | --- |
| Canal | Artificial channel excavated/constructed for the purpose of supply of water for irrigation, drinking, industrial use and/ or for navigation. |
| Channel | Natural channel; it may be re-excavated for the purpose of drainage improvement. |
| F0 to F4 land | Classification of land considering flood/inundation depth as follows: Classification of Land Types; Symbol; Water Depth (meter); Water Depth (Foot). Highland; F0; 0.0-0.3; 0.0-0.98. Medium Highland; F1; 0.3-0.9; 0.98-2.95. Medium Lowland; F2; 0.9-1.8; 2.95-5.90. Low land; F3; 1.8-3.6; 5.90-11.81. Very low land; F4; > 3.6; >11.81. |
| Floodplain | Lower land along rivers and khals inundated during flood season by river floods. |
| Regulator | Hydraulic structure equipped with slide gates designed to check flood inflow into protected area and/ or to conserve water inside the subproject area. Regulator structures are constructed in non-tidal zone. |
| Sluice cum Regulator | Hydraulic structure equipped with both flap gates and slide gates. The flap gates are installed on riverside for automatic flood prevention and the slide gates on country side for conservation (retention) of land or regulating water level within the protected area. Both, sluices and regulators are constructed across a channel/khal near its outfall. Their primary function is to prevent flood inflow into the protected area by means of complete closing of the gap in flood embankment or in higher ridge. Sluices and regulators provide flood protection but do not improve drainage directly. |
| Sluice | Hydraulic structure equipped with flap gate (s) on the riverside designed to check flood inflow into the protected area. The flap gates automatically close under water pressure when water level in the river is higher than in the protected area. Sluices generally are used in tidal zone. Flap gates are also installed in structures in non-tidal zone on flashy rivers where there is a danger of sudden flash flood entering the protected area at night when the structure is located in remote area. |
| WRS | Water Retention Structures or Water Conservation Structures or hydraulic structures designed to conserve (retain) water in the subproject area for irrigation or other use. These are weir type structures with open space above gates or fixed-raised overflow sill designed for automatic control of water level inside the subproject area. WRS structures are constructed across channel/khal at suitable location(s) along the channel to optimize benefits obtained from the water retention level and storage capacity of the channel. WRS do not provide flood protection and do not improve drainage. |

Conversion Units

Hectare (ha)	10,000 square meters (1 ha = 2.47 acres = 247 decimals)

Kilometer (km)	1000 meters (1 km = 0.62 miles)

Meter (m)	100 cm (1m = 3.28 feet = 39.36 inches)

Kilogram (kg)	1000 grams (1 kg = 2.204 pounds = 1.072 seers)

Quintal (Q)	100 kg (1 q = 107.24 seers = 2.68 mounds

Ton (T)	1000 kg (1 ton = 26.81 mounds = 10724 seers = 2204 pounds)

Mounds	40 kg.

Executive Summary

The Participatory Small Scale Water Resources Sector Project (PSSWRSP) of the Local Government Engineering Department (LGED) builds on lessons learnt from Small Scale Water Resources Sector Projects 1 and 2 (SSW-1 and SSW-2), implemented during 1996 and 2010 respectively. The project has a target to develop 270 new subprojects and enhance performance of 150 subprojects completed under SSW-1 and SSW-2. The PSSWRSP aims to improve implementation activities through gaining lessons provided by the present study. Therefore, a Benefit Monitoring and Evaluation (BME) Study has been carried out by the Center for Environmental and Geographic Information Services (CEGIS) in 2015 on the performance of 30 subprojects under the PSSWRSP which are located over 25 districts spreading over eight division. This main report of the study is concerned with information synthesized from 30 individual reports obtained from the impact survey, and compares these with the information gathered from benchmark study undertaken earlier.

The subprojects under this BME Study were grouped into the five broad categories viz. Flood Management and Drainage (FMD); Flood Management, Drainage and Water Conservation (FMD&WC); Water Conservation (WC); Drainage and Water Conservation (DR&WC) and Command Area Development (CAD). The impact evaluation study involved a survey of 30 subprojects for which a benchmark study was conducted by BIDS in 2006-07. The study followed the same approach and same landholding categories (i.e. landless, marginal farmer, small farmer, medium farmer and large farmer) as adopted during the benchmark study. Briefly, the methodology involved carrying out comparisons between the “before” and “after” situations for both the project and the control areas by assessing the changes in, among others, household and farm incomes, wages, employment creation (on a gender disaggregated basis), fish production (distinguishing between capture and culture fishery), biodiversity and impacts on poverty reduction and overall socio-economic development. Similar to the benchmark survey, a total sample of 2,104 households (40 from project areas and 30 for control areas for each subproject along with some extra sample) were selected during the impact survey. The impact study thus conducted 12,624 formal interviews altogether in the 30 subproject areas considering six separate interview modules viz. Socio-economic, Agriculture, Water resources management (aspects related to hydrology, engineering and institutions), Fisheries (open and culture), Women and development, and Environment. Besides, a cross section of people comprising WMCA members and non-members, farm and non-farm households, open water and culture fishers, and absentee landholders have been included in the sample. In line with the above broad areas, a set of indicators were constructed. The main impact indicators included agricultural production, fisheries production, employment, household income and aspects related to water, flood and irrigation management. An econometric modeling exercise and multivariate regression model were carried out to determine the likely impact of water management interventions on household incomes and assets, by using the information available from the household surveys. Finally, a multi-criteria analysis was carried out to assess the overall performance of both the subprojects and WMCAs, which allowed to testing whether the performance of the former depended on that of the latter.

The findings regarding the socioeconomic impacts of the interventions are presented in Chapter Two of this report highlighting ‘demographic characteristics’ of the respondents; ‘economic impacts’ covering some key economic variables such as assets, employment and income; ‘social impacts’ encompassing living environment with focus on housing, drinking water and sanitation arrangements, as well as poverty, food security and inequality.

The Demographic Profile of the Sample Households is encouraging since the literacy rate has increased from 74.1 to 85.2% in project area and from 74.1 to 85.2% in control area with 35% and 34% household members having an education level equivalent to secondary and above in these two areas respectively. The average household size decreased to 5.35 and 5.43 from 5.7 and 5.5 in the project and control areas respectively in the last seven years. However, the number of dependents per earner over the last seven years has not been favorable, increasing from 1.59 to 1.76 in the project areas and from 1.65 to 1.80 in the control areas. Overall, the dependency ratio was 49.0 and 50.6 percent in the project and the control areas respectively, which favorably compares with the national figure of 69 percent in rural Bangladesh (LFS 2013; BBS 2015).

It was found that the overall value of asset relatives increased from 1.16 for the pre-project period to 1.47 for the post-project period. However, the value of asset relatives for non-agricultural assets was found to marginally decrease during the same period. On the other hand, the value of asset relatives for items such as homestead lands (1.60), agricultural lands (1.32), ponds (2.24), gardens/orchard (2.26), house structure (1.37), agricultural equipment (2.66) and fishing equipment (1.58) was found to be much higher in the project areas. The project interventions has widen the gaps in value of asset gaps in project and control areas over the reference periods so much that the project areas now have much higher asset values than that of the control areas in the cases of most of asset types. Out of the five types of SPs, all registered over 200 percent growth in value of assets in the project areas while such rapid pace of growth was not observed in the control areas.

Average household, in the aggregate, income of the sample households in the project areas has grown by 155 percent in the last seven years compared to 112 percent in the control areas over the last seven years as a result of the project interventions. Agriculture was found to be the leading sector in both the study areas, accounting for around 46 percent of total household income in the project areas and 42 percent of the same in the control areas though the share of agriculture in total household income declined in both the study areas. The impressive income growth in all the subproject areas over the last seven years was therefore likely to be attributable to the implementation of the subprojects in the project areas. Gross total household income for the project areas under the five types of subprojects grew at much higher rates (143-170%) over time compared to their counterparts in the control areas (101-129%) under the same types of subprojects. Out of the five types of subprojects, the CAD-type project areas had the highest income growth rates (170%) as against the lowest growth rate (101%) for their counterpart control areas. In aggregate, agriculture income growth in the project areas has been around 113 percent as against only 56 percent growth rate for their counterpart control areas.

The subprojects has created a favorable influence on the employment situation in the project areas as the number of main earners employed for 10-12 months have been increased by 81 percent for the project areas and about 74 percent for the control areas with the degree of changes being +47 PPC and +37 PPC in these two areas respectively. The subprojects have generated direct employment opportunities for the disadvantaged groups of people, especially during their construction through LCSs and some additional employments were generated due to increased cropping activities.

The subprojects have positive indirect impacts on land resources in the project areas. Higher price trends for all the types of cultivable lands, prices of homestead lands were evident for the project areas compared to those for the control areas. The pace of improvement in the condition of dwelling houses was found faster in the project areas than that in the control areas over the last seven years. As regards roof materials, the increase in percentage points change in the use of cement/brick in roofs was again higher for the project areas (8.0 PPC) than for the control areas (5.1 PPC).

It was observed that the subprojects made favorable/positive impact on most of the economic and social variables. The household economy in the project areas has progressed at a faster rate, which is likely to have been due to the increase in agricultural production, resulting from the reduction of crop loss/damage by flooding and increased access to irrigation facilities, for example. Of the social issues, such as living environment, food security, poverty and inequality, the project impacts varied. Of the three aspects of living environment, namely dwelling house, access to domestic water supply and sanitation arrangements, dwelling house and sanitation arrangements were found to have been significantly and positively impacted. The use of sanitary toilets has increased by nearly 18.2 percentage points in the project areas and by 11.7 percentage points in the control areas. Food surplus/deficit status of households, the subprojects, again, appeared to have given an impetus to the rapid improvement in the household economy in the project areas. The rate of improvement to food-surplus status was also faster in the project areas than in the control areas.The poverty situation appeared to have much improved in the project areas. For example, the daily per capita kilocalorie in the project areas has significantly increased from 2,156 Kcal to as high as 2,403 Kcal over the last seven years while the Daily Calorie Intake (DCI) of both the project and control area households was much lower than that of the national figure in the pre-project periods. The percentage of population below poverty line has reduced to 28.8% from 47.2% in the project areas and to 34.0%from 48.5% in the control areas over the last seven years which shows that poverty reduction has been much faster in the project areas compared to that in the control areas. This also implies that poverty situation in the subproject areas has substantially improved compared to national average, which may be largely attributable to the subproject interventions (see Table 2.25 for rural Bangladesh). The Gini coefficients, measuring income inequality, were 0.34 and 0.31 for project and control areas respectively before the interventions, while these have decreased to 0.31 and 0.29 for project and control areas respectively after the interventions. To sum up, although both the study areas experienced growth, the project areas experienced faster growth in a number of key economic and social variables over the last seven years, which is likely to have been possible due to the increase in agricultural production, resulting from the reduction of crop loss/damage by flooding and increased access to irrigation facilities, for example.

Chapter Three deals with impact on agriculture, as a whole, with a special focus on impact on crop sector, through combining information from 30 subprojects.  The size of owned lands in the study areas appeared to be lower compared to other rural areas of Bangladesh (1.5 acres). The change in terms of land ownership over the last seven years was insignificant or similar in both the project and the control areas as the average size of cultivated land owned per farm household in the project areas and control areas has increased to only 1.15 acre from 1.14 acre while the amount of owned land has been found to increase from 0.88 acre to 0.93 acre in the control areas after the intervention. However, the operated land has been decreased by about 11 percent and 14 percent in the project and control areas respectively after the intervention.

The subprojects appeared to have experienced change in cropping practices after the intervention, with relatively high value crop production, in favor of Boro (+16%), pulses (+22%), vegetables (+42%) and sugarcane (+106%), for example. The difference was statistically significant, for up to 90 percent level, for almost all the rice crops and pulses. The cropping intensity in the project areas has increased by about as high as 52 percentage points (to 202% from 150%) while it has increased by only 15 percentage points (to 160% from 153%) in the control areas. The highest cropping intensity of 210 percent was recorded for small farmers’ category after the intervention, followed by landless farmers (208%), marginal farmers (200%), medium farmers (188%) and large farmers (164%). The differential level of the cropping intensity within the project areas was found more prominent in the case of landless category of farms (+66 PPC), followed by marginal farms (+45 PPC), small farms (+54 PPC), medium farms (+35 PPC), and large farms (+27 PPC). The overall difference in cropping intensities between the project and the control areas was statistically significant. The CAD subproject areas recorded the highest cropping intensity of 216 percent, followed by FMD subprojects (212%), WC subprojects (203%), FMD&WC subprojects (196%) and DR&WC subprojects (185%).

Crop yields in the control areas were recorded much lower compared to that in the project areas, and the project areas have experienced much higher crop production in general and paddy production in particular. This was so mainly due to three factors: (a) increase in cultivated area, (b) shift of land under local varieties to high yielding varieties (c) increase in per acre yields (d) increase in irrigated area, and (e) enhanced agricultural extension services.

The area irrigated accounted for as high as about 73 percent (from 60% in the pre-project situation) in the project areas, compared to around 63 percent (from about 62% in the pre-project situation) in the control areas. The large farmer and also the landless category of households in the project areas, however, appeared to have considerably contributed to this change (14.1 PPC and 13.9 PPC respectively).

The efficiency of production was reflected mainly by costs and return of crop production. Estimates of costs and return of a few major crops grown showed that the unweighted average per acre net return in the project areas in the previous year (relative to time of the survey) was higher by at least 13.7 percent against that in the control area, of course, with wide variations among the crops. Higher returns were mainly due to increased per acre yields. Higher increase in rates of net return were found for Aus (162%)  Boro (43%), wheat (41%), pulse (74%). potato (92%) and sugarcane (49%) in the project villages.

The small scale water projects implemented in the selected study areas resulted in higher income, especially from crop production. The extent of crop losses, caused earlier largely by flooding and drainage congestion, also reduced substantially. Data on agricultural income show that farm households in the project villages had substantially higher income (Tk.102,311), about 65 percent more than that in the control village, where farm household income was Tk. 61,998. However, suitable institutional reform with respect to marketing is urgently needed where the existing WMCAs could actively be involved. In fact, bargaining power of the farming community needs to be enhanced through suitable institutional reform where the existing WMCAs may be made more active and accountable.

Chapter Four, through combining information from 30 subprojects, has largely focused on the issues related to the institutions, sustainability of the subprojects and their operation and maintenance activities, highlighting on the lessons learned, and makes recommendations towards WMCAs better performance in the future. Although the performance of the WMCAs and status of maintenance were found to be not very satisfactory in a number of cases, the distribution of the respondents on the question of their problem solution shows not a very discouraging picture as more than 62% of the respondents termed their problems as largely solved  or solved as per their expectation.

Improved drainage, water conservation and increased irrigation facilities were the major objectives of the DR&WC type of subprojects. The siltation in khals was the most common problem reported to be largely unresolved, which caused drainage problem in their low pockets as mentioned by 41.6 percent of the respondent households. Some of the other problems that remained to be addressed were non-operation of sluice gates (11.8%), water logging due to drainage congestion (5.3%), water borne diseases (5.1%), frequent breach of embankments (4.6%), crop loss/damage to property (2.8%) and water logging due to embankment (1.2%).

After the interventions, flooded areas in the project areas have substantially been reduced. For example, flood free lands have increased to as high as 93 percent which was about 24 percent before interventions. On the other hand, the land types by flood intensity in the control areas have remained nearly the same. The situation with respect to irrigation coverage appeared to have improved substantially. In some subprojects even without irrigation component, surface water provision has generally become available for irrigation facilities (e.g., FMD subprojects). Across subproject types, the highest increase (444%) was found to have taken place in the WC subprojects, followed by 125 percent in the FMD&WC, 71 percent in the CAD, 65 percent in the FMD and the lowest 36 percent in the DR&WC subprojects. The overall growth in irrigated land was around 121 percent, demonstrating a growth of approximately 17 percent per year over nearly the last seven years following the implementation of the subprojects. .

About 64% of the respondents reported the condition of khals and canals as “excellent” or “good” while around 35% reported as “bad” or “deplorable”. Moreover, nearly 74 percent of the respondents perceived the condition of the embankments to be “excellent” or “good”. However, the status regarding the structures or sluice gates was perceived in a “bad” state by 22% of the respondents. Thus, overall, the state of khals, embankments and structures was found to be good, at least compared to SSWRDSP-I subprojects (see BIDS Report on previous evaluation study).

Operation and maintenance has a large bearing on the condition of the subproject infrastructures. Around 54% of the respondents reported of regular maintenance of the subprojects, while more than 40% of the respondents reported that there had been hardly any maintenance. However, field investigations generally show that O&M had not developed to its much required level of performance due to many reasons like lack of motivation of the local beneficiaries and under performance of the WMCAs.

In many subprojects, siltation was found to be a common problem, which needed to be addressed through re-excavation of khals. Most subprojects encountered a few major maintenance problems, some of which were not difficult to have been addressed. Some common problems in relation to the maintenance of the subprojects are identified as indifference of WMCAs, O&M fund inadequacy, non-functioning of O&M group, lack of dynamism on the part of the WMCAs, lack of unity/common interest on the part of the beneficiaries etc. However, Some of the problems perceived to be related to subprojects design or their so-called defective construction. Some of the subproject’s designs lacked long-term planning associated with potential changes in the future water regime. Despite of many limitations like malfunction of WMCAs, lack of O&M activities, inadequate funds and participation, an overwhelming proportion of the respondents mentioned a number of facilities that have increased; these included water availability in canals in dry season (60%), irrigation facilities (65%), water conservation capacity (65%) and  vegetables cultivation (81%). All these positive changes have been enormously helpful in fulfilling the target of enhanced agricultural production.

By and large, the beneficiaries had participated in a moderate way in the activities of the WMCAs, but largely during the identification phase only (observed also in Islam et al. 2008c). To some extent, they have also participated as wage laborers during construction and during the O&M phases. They have contributed to the initial fund for the construction and occasionally to the O&M fund. Informal discussion with general people, however, revealed that the initial fund was largely arranged by major contribution of the local elites on behalf of the beneficiaries. This had some implications in the exertion of control by them over the WMCAs. Field investigations generally revealed that the participation of the beneficiaries in the O&M and post-construction phases had been constrained by two factors. First, not all of them could benefit equally, as many lacked land in the project areas to directly derive the benefit. Second, the WMCAs being practically operated by the rural affluent people in many cases seemed to have prevented fuller participation of the general people. It was gathered that the rules for general memberships and managing committee memberships were largely not broad-based. As regards problems faced during the subprojects identification and implementation, lack of adequate discussion with villagers, conflicts/differences in opinions, lack of supervision/participation and appropriate construction quality turned out to more dominant, as mentioned by the respondents. More importantly, some other reasons such as delay in implementation, delayed hand over and political and internal conflicts were among the major problems at the implementation stage.

It is encouraging to note that nearly 63.3% of the WMCAs under study have their own formal offices; while 16.7% have no office (largely operated from WMCAs key officials), another 16.7% operate from rented office and over 3% operate from other premises.

It can be seen that the fund on savings has a significant positive trend, the average annual positive trend being nearly 7.7 percent over the years, which was quite encouraging. The change in saving funds in 2014 over 2009 was reported to be as high as 45 percent. The saving funds were reported to be used as a revolving fund in activities such as micro credit. The interest earned from this was reported to be spent in O&M on an annual basis. All these indicate that the subprojects under study have developed a reasonable capacity in terms of O&M and savings but possibly the O&M has not been given due emphasis.

Earthwork was one of the major components in the subprojects under study, carried out through formation of labor contracting societies (LCSs). The landless, widows and destitute were expected to get priority in the formation of the LCSs and their employment. However the formation of LCS has been found somewhat faulty and there are conflicts of interest among the leaders on their formation at the initial stage. It was also a common complaint that the women laborers of LCSs were exploited in respect of wages. The total number of LCSs formed (male and female) during project implementation and maintenance stages under the 30 SPs was 478, altogether employing a total of more than 6033 members. On an average, a WMCA was reported to have employed nearly 411 LCS members during the project implementation stage as against only an average of 67 members during the project maintenance stage. It was encouraging to note that female participation was considerable during the implementation stage, over 28 percent. There were also substantial number of LCSs formed during project maintenance stage. The formation of LCSs, in some cases, however, was said to be temporary and hardly could they continue.  LCSs operation could continue provided any new work was available. In a few cases, the WMCA leaders and traditional Sardars were said to have formed LCS with their own people, thereby depriving some genuine destitute laborers. It was also observed that some members of the WMCAs had left the association at some stage after having failed to get a job in earthwork.

Substantial training facilities were made available to project beneficiaries. The members of the WMCAs and subprojects beneficiaries received various types of training in different components. According to WMCA officials, in all, 201 beneficiaries (out of 527) received training so far since inception. Among those who received training, the male members constituted 62 percent while the female members constituted the remaining, around 38 percent. The fields of training were crop cultivation (30.8%), technical (18.4%), handicrafts/cottage industry (14.4%), fisheries (13.9%), livestock and poultry rearing (11.4%), and IPM (8.5%).Quality-wise the trainings were reported to be quite good. In terms of relevance, again, almost all viewed that the trainings were quite relevant and fruitful. As gathered from relevant LGED officials, further enhancement of training quality has already been stepped up in the ongoing PSSWRSP, which was quite encouraging.

In general, the subprojects have generated direct employment opportunities for the disadvantaged groups of people, especially during their construction through LCSs. In terms of direct employment from construction, particularly earthwork, the poor and land-poor people were benefited more. Moreover, in some subprojects, where repair and maintenance works have been carried out, some more direct employment opportunities were created. In terms of 10-12 months employment in a year, the degree of positive change was much higher in the project areas relative to that in the control areas. Total employments generated during construction works (excluding the work of structures) in the 30 SPs estimated at over 301,000 person-days. An average FMD subproject employed the highest number of person-days (over 77,000). If considerable maintenance works did take place, the subprojects could have generated more direct employment opportunities for the land-poor people.

Apart from the direct employment opportunities created during the construction, some additional employments were generated due to increased cropping activities. More importantly, a larger part of the indirect employment was likely to have gone to the hired agricultural laborers, small and marginal farmers through increased cropping activities. Annual employment generated by increased agricultural activities in the 30 intervention areas was in the range of over 963,000 person-days. It was estimated that wage employment to the extent of approximately 327,000 person-days was likely to have gone to female laborers. This appeared to be an enormous contribution of the SSWRD-II subprojects. The employment thus generated was expected to have some positive role in poverty reduction. However, not all the generation was due to the subproject interventions following some autonomous growth resulting from other contributing factors such as a switch to HYV varieties and increased use of inputs due to lower perceived risk of crop failure or reduced losses due to flooding.

The situation in the post-project periods with respect to inundation, flood levels and irrigation appeared to have improved substantially. The drainage system also generally improved even though there has been the persistent problem of siltation. Surprisingly though, despite many limitations of the WMCAs, an overwhelming proportion of the respondents perceived the water management facilities to have largely improved. The subprojects have generated direct employment opportunities for the disadvantaged groups of men and women, especially during its construction. Besides, a larger part of the indirect employment was perceived to have gone to the hired agricultural laborers and land-poor population through increased cropping activities. Obviously, this was likely to have contributed to the reduction of poverty. Besides, the WMCAs have, to a great extent, developed facilities towards community development at local levels, through provision of microcredit, training and other activities. Therefore, most of the suggestions for better functioning of WMCAs and the subprojects are related to ensuring adequate fund for O&M activities/making O&M committee active, followed by those towards making the WMCA officials more dynamic/active, mobilizing funds through more contribution from rich farmers,  making the WMCA officials more committed  and introduction of some incentive mechanism for the officials. Reduction of local/political pressures on WMCA activities, enhancing manpower skill within WMCAs, and increased support for technical assistance from LGED even after handover have also been suggested.

Chapter Five, consolidating information from 30 subprojects, deals with the impact of interventions on fisheries sector – both capture (open water) fishery and culture (closed water) fishery. There are four major types of water management interventions under the current study – flood management, drainage improvement, water conservation and command area development. These interventions have the potentials for impacting the fisheries sector in the following two major dimensions: reduced watershed area and reduced depth affecting fisheries habitats and restrict migration of river and floodplain breeders resulting in the depletion of fish biodiversity and reduction of natural fish production.

In the project and control areas only 12.8 percent and 13.4 percent of the households respectively undertook open water fishing before the project intervention, which shifted to  13 percent and 11.7 percent after the project intervention. It is worth mentioning that among five farm categories mostly the landless and small farm categories participated in open water fishing in both the pre-project and post-project periods for both the project and control areas. This indicates that there has been displacement of a few fishermen to other economic activities or some became unemployed in both the project and control areas. In respect of change in their fish catch, as high as 63.4 percent and 68.0 percent  fisher respondents in the project and control areas respectively opined that the size and weight (kg) of fish catch from open water have decreased in the post-project situation. This, however, implies that the project interventions have not particularly caused this decline in amount of catch; rather this has generally happened. In respect of change in the fishing areas, about 56.3 percent (against 54.8 percent before) and 43 percent (against 60 percent before) of the respondent households from the project and control areas respectively reported about reduced fishing areas/habitat compared to before the situation. However, it was difficult to conclude whether the project interventions had particularly created this situation of reduced open water fishing areas; or this had generally happened. Reduced access to open water bodies was said to be one of the main reasons for decline in open water fishing areas in both inside and outside the project areas. The overall household income (in terms of money, nominal income) from open water fish catch both in the project (44.3% against 11.7% before; PPC +32.6) and the control areas (26.3 % against 3.3% before; PPC +23.0) has decreased in the post-project period, presumably because of reduced access and/or reduced fish catch.

All the interventions, except the subproject of CAD type, were supposed to support, directly or indirectly, aquaculture practices in the fisheries sector as aquaculture activities were the main avenues under the fisheries program interventions in the project areas. A large proportion of the respondents who had ponds in the project and the control areas undertook pond aquaculture. It is worth noting that there had been a revolutionary growth in recent years in fish production from pond aquaculture in Bangladesh; the study areas were not an exception to this. The percentage of households suggesting significant increase in aquaculture production in the project areas was as high as 58.7 percent after the interventions (as against only 9.9% before – PPC +48.8%). On the other hand, in the control areas the households suggesting significant increase in aquaculture production was 45.2 percent after the interventions (as against 9.7% before – PPC +36.0). Moreover, in the project areas, there has been an increase in productivity (16.7%), compared to that in the control areas in the previous year.  It was perceived from the local people that there were two major reasons behind the increased productivity in the project areas:  (i) increased pond water availability period at the depth suitable for culturing fish; and (ii) investment and caring was more as the ponds were under protection from inundation. In terms of value of per decimal production and net income also, the estimates were found to be higher in the project areas, 23 percent and 31 percent higher for value of production and net income respectively. One can note that SSWRDSP-II provided some aquaculture extension services and trainings. On an average, annual household income from fish production per hectare from aquaculture in the project areas after the interventions was about 42.8 percent higher compared to that in the control areas after the interventions.

To sum up, open water fish catch, the size and open water bodies, as a whole has decreased over the last seven years in both the study areas. Currently, the problem of reduced fishing areas was said to have been a common problem in both the project and control areas compared to before the situation. This implies that the project interventions have not particularly created this situation; rather this has generally happened. In contrast, there had been a significantly increased involvement of households in aquaculture, particularly in the project areas.  Most facilities related to aquaculture activities in the project areas at present were said to have been enhanced to a great extent, compared to those in the control areas before the intervention. This has been a common development in the country as a whole, but this might have been possible, particularly in the project areas, due to considerable fisheries program and related support services extended.

Chapter Six is aimed at assessing the impact of the SSWRDSP-2 on women’s development. Attempts have also been made in this section to assess the project impact on women’s empowerment, particularly in terms of decision-making power. Some improvement in women’s participation in the project areas was observed in terms of length of employment. In general, the positive change in well-being or increased activities was evidenced in the case of women’s employment, expenditure-saving activities, crop processing activities, women’s empowerment and collection of water. Some deteriorations were also reported in respect of such aspects as women’s workload. Qualitative field investigation revealed that the positive impact would have been more if some supporting facilities could be provided adequately.

In terms of level of income, the subprojects clearly has positive impact on women’s income, as the facilities provided by the subprojects (and also by the WMCAs) were supposed to have helped women to get either more profitable jobs or make the existing jobs more profitable. It was expected that more women in the project areas would undertake rearing domestic animals as they could get credit from the WMCAs and also because of the more market services available for this type of farming activities. Unfortunately, this appeared to have not happened. The women respondents spent a good chunk of their working hours in household jobs including participating in crop production/processing and in other agriculture-related works such as livestock rearing after the interventions. Apart from these productive activities, the female respondents spent a substantial amount of time in doing their reproductive responsibilities such as nursing and caring children and the elderly. However, the impact of the subprojects on women’s daily working hours in various activities was not obvious. The impact of the project on women’s empowerment, however, was somewhat clear. It has been found that a significant positive change has happened as the increased number of women in the project areas spent their own earnings on their own decision after the interventions. The WMCAs activities or general awareness might have had a role in this regard.

The impacts on various environmental aspects/issues, through combining information from 30 subprojects, are presented in Chapter Seven, with a comparison with the benchmark information gathered about seven years ago. It may be recalled that the subproject areas utterly small, often comprised of two or a few villages. It posed difficulties to segregate the effects of the project interventions on aspects relating to changes in environments such as land productivity, fertility, salinity and status of biodiversity.

The productivity of land in both the project and control areas have been found to be slightly fallen. Nevertheless, this change of productivity may not be attributable to the project interventions. It appeared that after the interventions, severity of quite a number of problems like arsenic contamination, water logging and excessive use of ground water turned out to decrease in both the study areas. However, water pollution, siltation and incidence of water-borne diseases came out to be more acute in both the study areas. All these positive and negative changes, however, were inconclusive as to whether theses could be attributable to the project interventions or WMCAs activities.

Chapter Eight has been organized to present an analysis on economic effects of SSWRDSP-II interventions through carrying out econometric modeling including multi-variate analyses. This chapter also assesses the overall performance of the subprojects and WMCAs through multi-criteria analyses. The econometric modeling exercise carried out to analyze the determinants of income and assets revealed that the SSWRD-II subprojects had considerable positive impacts on the income and assets of the target population in the project areas. The variables, literacy, irrigation and credit have direct and substantial bearing on household income and assets. Institutional credits appeared to play relatively a more important role than the non-institutional credits in livelihood activities. Agriculture has relatively less contribution (compared to that from non-agricultural sources) to total income and assets at household level. The agricultural land operated was positively related to income. Greater floods and droughts were likely to have some adverse influence on household income and assets. High and medium lands had relatively more contribution to generation of income, compared to from low lands. Boro rather than Aman or Aus was generally more important in livelihood activities. The variables, HYV ¬technology (proportion of HYV cropped land) and cropping intensity were generally found to have positive and statistically significant relationship.

The WMCA members (having greater access to created water facilities) were expected to have reaped greater economic impacts than that by the WMCA non-members. Unfortunately, this had not happened implying that WMCAs generally have not yet been able to come up with much attractive economic packages to their members. There were exceptions, however, as the analysis included a number of outlier cases where WMCAs were not performing well.  All these have great policy implications in terms of integrated water resources management (IWRM). Finally, the multi-criteria analysis led to the conclusion that the performance of the SPs was highly dependent on the performance of the WMCAs.

Chapter Nine, the concluding chapter summarizes and reviews the major findings obtained from the previous chapters, along with suggesting policy implications and recommendations. Overall, the LGED model for small-scale water resources development with the WMCAs as the foundation stone is pioneering. The impact study revealed that there were significant positive impacts in diverse areas. Despite many limitations of the WMCAs, an overwhelming proportion of the respondents perceived the water management facilities to have largely improved. Nevertheless, the WMCAs sustainability has suffered due to, among others, internal/political conflicts, lack of leadership, motivation, commitment and community interest. Above all, regular maintenance of the physical infrastructures must be ensured through making WMCAs stronger and sustainable.

However, as also observed in Islam et al. (2014; 2008c), towards faster growth in crop production and farm income, prices of inputs should be strictly monitored through enhancement of marketing system. This is important to make farm activities profitable and thereby making the subprojects sustainable. The bargaining power of the farming community needs to be enhanced through suitable mechanism created through strong presence and leadership of the WMCAs.

The study revealed that the success of the subprojects was largely dependent on the satisfactory performance of the WMCAs. Hence, unless the WMCAs are active and well-organized, the impacts of the subprojects are bound to be limited. Some of the subprojects and WMCAs require urgent attention to achieving a required level of performance. The WMCAs should now be treated as a platform for overall development through coordinated efforts from all concerned agencies. All efforts should be made to improve the performance of the WMCAs in terms of improved operation and maintenance in order to ensure the sustainability of the subprojects and avoid their costly rehabilitation in the future.

# Introduction and Study Methodology

## Introduction

The Participatory Small Scale Water Resources Sector Project (PSSWRSP) builds on lessons learnt from Small Scale Water Resources Sector Projects 1 and 2 (SSW-I and SSW-II), implemented during 1996 and 2010 respectively, developing 580 subprojects in 61 districts of the country. The Local Government Engineering Department (LGED) is the implementing agency of PSSWRSP. The project has a target to develop 270 new subprojects and enhance performance of 150 subprojects completed under SSW-I and SSW-II. Each subproject is designed to improve water management through flood management, drainage improvement, water conservation and command area development, benefitting an area of up to 1,000 ha (for each subproject) for the purpose of increasing production in agricultural and fishery sectors, and increasing employment and income, thereby contributing to overall reduction of poverty. The PSSWRSP aims to improve implementation activities through gaining lessons provided by the present Benefit Monitoring and Evaluation (BME) Study.

In order to examine performance of the subprojects, this BME Study is carried out by the Center for Environmental and Geographic Information Services (CEGIS), covering 30 subprojects, that is 10 percent of total subprojects implemented under SSW-II. A benchmark study of 30 subprojects, before their implementation, was carried out during 2006-07 by the Bangladesh Institute of Development Studies (Islam et al. 2008a: BIDS). The list of the subprojects is presented in Table 1.1. The 30 subprojects, for which the baseline study was undertaken about seven years ago are shown in Table 1.1 (see also Map 1.1).

This is the main report, which is concerned with information synthesized from 30 individual reports obtained from the impact survey, and compares these with the information gathered from benchmark study undertaken earlier.

The report is prepared in accordance with the provisions of the contract of the Impact Evaluation Study of the Participatory Small Scale Water Resources Sector Project (PSSWRSP). The purpose of this chapter is to present an elaborate methodology for carrying out the evaluation study, starting with the study background.  At the outset, it describes the objectives, scope and methodology of the study below.

Map 1.1: Locations of 30 Study Subprojects

## Objectives and Scope

Broadly, the Impact Evaluation Study assessed changes in, among others, farm income, wages, employment creation (on a gender disaggregated basis), fish production (distinguishing between capture and culture fishery), biodiversity and water quality, and impacts on poverty reduction and overall socio-economic development.

### Scope of Work

As outlined in the ToR, the Impact Evaluation Study consisted of collection, compilation, analysis and interpretation of findings on the socio-economic parameters that were likely to cause changes as a result of the subprojects. The main impact indicators were agricultural production, fisheries production, employment generated and household incomes, disaggregated by firm size categories, occupational groups and by gender, where relevant. The poverty situation in the subproject areas is also assessed on the basis of standard research methods.

## Methodology

### Selection of Subprojects

The study involved a survey of 30 SPs for which a benchmark study was conducted by BIDS in 2006-07 (Islam et al. 2008a: BIDS). Out of the 30 subprojects for which the benchmark study was undertaken, however, two were found nonexistent. Later, in consultation with LGED experts, two new subprojects were selected as replacement of the two nonexistent SPs. CEGIS collected data for these two new SPs, for both before and after the situation at one point of time during the impact survey, the methodology of which was presented in individual subproject reports in question.

The subprojects were located across 25 districts spread over eight divisions – Barisal, Chittagong, Dhaka, Khulna, Mymesingh, Rajshahi, Rangpur and Sylhet. The districts were Dhaka, Tangail, Mymensingh, Netrakona, Kishoreganj, Narsingdi, Faridpur, Gopalganj, Madaripur, Sylhet, Moulvibazar, Rajshahi, Chapai Nwabganj, Noagaon, Natore, Bogra, Meherpur, Rangpur, Panchagarh, Khulna, Chittagong, Cox’s Bazar, Laxmipur, Barisal and Patuakhali. The field survey for the impact study was carried out during the second half of 2015.

The subprojects were grouped into the following five broad categories:

(1)	Flood Management and Drainage (FMD)

(2)	Flood Management, Drainage and Water Conservation (FMD & WC)

(3)	Water Conservation (WC)

(4)	Drainage and Water Conservation (DR&WC)

(5)	Command Area Development (CAD)

Table 1.1: List of Subprojects under Study by Location

| Subproject/Type | Location (District) | Subprojects | Location (District) |
| --- | --- | --- | --- |
| FMD |  | DR&WC |  |
| 1.Nishanbari-Belna | Dhaka | 22.Kahalia Khal | Dhaka |
| 2. Chayburia-Kuliati | Netrokona | 23.Shail Shindur Khal | Tangail |
| 3. Hialer Beel | Rangpur | 24.Padrishibpur | Barisal |
| 4.Gomara Beel | Meherpur | 25. Dewli- Subidkhali | Patuakhali |
| 5.Bagha Beel | Sylhet | 26.Madhukhali | Madaripur |
| 6.Folier Beel | Faridpur | CAD |  |
| FMD & WC |  | 27.Ichamoti | Mymensingh |
| 7.Balajtala-Kalmadanga | Gopalganj | 28.Baliardi | Kishoreganj |
| 8.Chiratal Beel | Mymensingh | 29.Kashimpur | Rajshahi |
| 9.Bhurburia Khal | Narsingdi | 30.Agrani-Dighali-Gandharbpur | Laxmipur |
| 10.Mesoghata | Natore |  |  |
| 11.Khudra-Fulkot-Rajara | Bogra |  |  |
| 12.Sreerampur | Khulna |  |  |
| WC |  |  |  |
| 13.Lelung-Kutubchari-Kalapania | Chittagong |  |  |
| 14.Dolu-Mohorkhil Khal | Chittagong |  |  |
| 15.Paglir Beel-Sikderpara | Cox’s Bazar |  |  |
| 16. Mandari-Gandhayapur Khal | Laxmipur |  |  |
| 17.Kaloir Shobaitara | Chapai Nwabganj |  |  |
| 18.Khorda Kalna | Noagaon |  |  |
| 19.Fulbari-Sekhbandha | Panchagar |  |  |
| 20.Shir Shiri Chara | Sylhet |  |  |
| 21.Marua Chara | Mowlavi Bazar |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

### Study Approach

The study followed the same approach as adopted during the benchmark study. Briefly, the methodology was to carry out comparisons between the “before” and “after” situations for both the project and the control areas (“with-without”). The purpose was to (a) assess changes that occurred over time after the interventions and (b) identify possible differences between the project and control areas before and after the intervention.

### Sampling Procedures

Village and Household Selection – Project and Control areas

As followed in the benchmark study, two villages from the “project” areas and one village from the “control” areas for each of the 30 subprojects were under investigation. The control sites were chosen in such a way that all (or at least major) initial conditions were the same or very close to the pre-intervention situations.

Sample Size

The following formula (Cochran1953) is usually used for sample size determination:

n=P (1-P) ()2

[n = sample size,

P= Proportion of beneficiaries = 0.40 (assumed 0.40, as the SPs were small, consisting of, in many cases, two or three villages)

Z=1.96 (value of standard score, at 95 percent confidence level)

E = Admissible error = 0.05 (or 5% is considered as standard margin of error)]

The above formula gives the acceptable total sample size, which turned out to be around 370. If the design effect is taken as 5, the required sample size becomes 1,850.  At the end, as was selected during the benchmark survey, a total sample of 2,104 households (40 for project areas and 30 for control areas for each subproject plus some extra sample selected) were selected during the impact survey. Such higher sample size was justified on the consideration that as high as at least five categories of  farm households (from landless to large) had to be included in the sample, apart from incorporation of categories such as share croppers, absentee landlords and nonfarm households. Since the subproject areas were small and households of Jele community were sparse, special attention was given such that at least a few such households were included in the main sample. Using a pre-tested structured questionnaire, thus, a total of 2,104 households were interviewed during the impact study.

Considering six separate interview modules, the impact study thus conducted 12,624 formal interviews altogether in the 30 subproject areas. Aside from that, 30 key-informant interviews (KIIs) with WMCA officials (one in each SP) were conducted. A systematic sampling procedure was adopted for the selection of the households. This involved choosing every k-th subsequent unit after the first sample were chosen at random, where k= N/n, N = population size, n = sample size.

### Survey Instruments

Comprehensive survey instruments were used in line with the research questions, objectives and set of parameters. The survey instruments comprised six modules as the following (the same as was followed in the benchmark survey):

Socio-economic

Agriculture

Water resources management (aspects related to hydrology, engineering and institutions)

Fisheries (open and culture)

Women and development, and

Environment.

Despite that there was limited scope to change the survey instruments used in the benchmark survey, comments and suggestions received from LGED Officials were incorporated as much as possible (obtained from discussion meeting with relevant officials held in Project Director’s room on 10 March 2015).

Following that the constructed subprojects were centered on issues related to sustainable water management, it was important that the changes in water management be explored at length. It was equally important to examine the formation and functioning of institutions such as WMCAs, especially with respect to sustainability, present conditions of the subprojects, and their maintenance. Hence, water resources management was included as a separate module, and both farm-households and WMCA officials have been interviewed to seek their views on sustainability of water resources management and engineering issues.

Besides, a cross section of people comprising WMCA members and non-members, farm and non-farm households, open water and culture fishers, and absentee landholders were included in the sample.

One cannot, however, expect to divide the issues and indicators across six modules in a water-tight manner. The cross-cutting issues such as those related to poverty, women, livelihood and water management were included almost in all the modules. In particular, poverty issues were, explicitly or implicitly, present in most of the modules.

### Poverty Measurement

Poverty is one of the major concerns of the impact study. Hence, as also presented in the benchmark study, a note on the measurement of poverty including research methods used is in order.

There are different methods of dealing with incidence of poverty such as Cost of Basic Needs (CBN) and Direct Calorie Intake (DCI) methods. This study adopted DCI method (DCI), which was a standard method for estimating the incidence of poverty. In this method, poverty lines were constructed for identifying the poor below and above the line. This allowed determining the number of such poor households in each subproject area and thereby evaluating of impact of the subprojects on poverty, in terms of, say, increase/decrease of such households during the impact study. Two poverty lines were considered as follows:

- Food poverty line

A basic food basket (See Module 1 – Socio-economic) was first selected based on the average food consumption habits per person per day in the locality.

The quantities in the basket were scaled as per the nutrient contents of different food items explained by the Institute of Nutrition and Food Science, Dhaka University. These were compared with the national average of calorie intake per person per day.

- Non-food poverty line

A basic non-food basket (see Module 1 – Socio-economic) was then selected based on the average non-food consumption habits per person per day of the locality.

The current study estimated poverty lines, based on one week’s consumption, using DCI method (see Module 1 – Socio-economic), whereby any household with per capita calorie intake below a given poverty line was considered as poor. Poverty lines represent the level of per capita intake at which the members of a household can be expected to meet their basic needs (comprised of food and non-food consumption). The study also attempts to make comparisons of poverty rates across different subproject areas.

### Evaluation Design and Limitations

The separation of the project impact from that of other factors requires a research design which can control for the effect of these external factors. It may not, however, be possible to exclude external factors such as flooding, political intervention, relocation of employment centers and macro-economic trends.

The general approach was then to estimate the net impacts of a project by comparing the conditions of the beneficiaries after the project with what they would have been if the project had not taken place. The use of independent samples assumes that it would be possible to interview the same group of subjects before and after the project interventions. Unfortunately, there was often a high population outmigration rate in the areas studied, particularly among the control groups, in consequence of which it was often not possible to re-interview the same set of households. Any evaluation ignoring this problem may result in errors in the interpretation of the findings as households which have not moved usually have quite different characteristics from movers. Clearly, an analysis, based only on those households which have remained, may give a misleading picture of what had happened.

Both interventions and control groups were the study subjects. Ideally, the impact survey should be carried out through interviewing the same set of households as interviewed during the benchmark study. Surveys which involve “before” and “after” comparisons or a series of observations over time posed special problems.  Since the impact survey was primarily concerned with measuring changes, it was usually desirable to maintain the same units in the sample. This allowed full advantage to be taken of the correlation between the before and after observations which, when it is positive – as it normally is – reduces the variance of the estimate of the difference.  When the survey is a periodic one, generating time series data, a rotating design is generally used. This results in partial overlapping of units in successive samples.  This retained some of the advantages of the positive correlation between observations on the same units, but spreads the burden over more respondents and diminishes the possibility of bias that could arise when frequently surveyed respondents ceased to be representative.  Replacing the sample also spreads the risk of selecting an unrepresentative sample on random selection.

As far as the present study was concerned, the major problem arose when households interviewed during the benchmark survey had changed. If the sample households covered under the baseline survey could be identified, the same households were re-interviewed.  If the sample households moved away or could not be traced, the equal numbers of new “independent sample” households were selected randomly from the same category (for example, the current survey observed that many of the previous benchmark households had been split or divided for various reasons over the last seven years). That is, it had what was known as “mixed sample”, that is, the sample households included those already covered under the benchmark survey and those that were not originally covered under the benchmark survey. In the whole process, assistance was sought from the WMCA and LGED officials at respective locality.

Mean values and standard deviations of all the principal indicators were estimated. Then the 95% confidence interval of these estimates was constructed. This allowed determining the lower and upper limits of the estimated indicators.

One of the major limitations of this impact survey was that some of the SPs or WMCAs were non-functioning at the time of this survey. The reasons were, among others, the following:

  - Some of the WMCAs were non-functioning because of, among others, internal conflicts, lack of leadership, lack of community interest, delayed construction, delayed hand over of responsibility to new committees and incomplete construction of a few SPs. Relevant research (e.g., Islam and Islam 2015; Islam et al. 2013) shows that the performance of a subproject was heavily dependent on the performance of a concerned WMCA. So, performance of a WMCA was considered as a good indicator for the performance of a subproject, and, thus, we made an attempt to assess the performance of the WMCAs as well.

  - Following the above, the current impact survey suffered from some particular limitations in a few cases. The methodology had to be modified, especially for the SPs with incomplete construction. In such cases, full or even partial impacts were not expected. In a bid to surmount this, investigations were solicited relating to potential impacts (in respect of some key variables) that could be generated if the SPs in question were fully constructed.

  - The main objective of the PSSWRSP is to ensure better water management to facilitate mainly agriculture so that the goal of poverty reduction is achieved. The major problem is related to the recent trend of low return from agriculture, especially rice but also other crops to some extent; so, change in cropping pattern is important. This is because of, among others, high cost of inputs and wage labors. In consequence, farmers in some areas have a tendency to move away from rice cultivation, focusing on non-rice crop cultivation. On top of that, in general, people have the tendency to engage in non-farm activities such as poultry, livestock which often give better returns and have little to do with water management. Apart from that, business, rent seeking activities (shop keeping, marketing outlets) and house building, real estate and the like are on the increase. As a result of this, rampant urbanization has taken place in some areas of SPs such as Keraniganj and Nawabganj locations. In consequence, water management to facilitate agriculture in such areas has often lost significance.

  - While it was difficult to find out a proper control areas in Bangladesh, both the project (intervention) and control (non-intervention) area households at times have changed by types. Besides, many control areas by the span of about seven years turned out to be no longer control areas as in the meantime some interventions had taken place in those areas. Moreover, the same set of households was difficult to be interviewed, apart from their inability to refer to the past responses after a long span of seven years, in respect of key variables such as incomes, expenditures, consumptions and employments, thus resulting in response and non-responses errors. Besides, some response errors were also inevitable as the same set of field investigators could not be engaged.

A Note on Methodology for Evaluation of Three Incomplete Subprojects

Three of the subprojects under the study were problematic in the sense that they were not completely constructed.  The three subprojects were (1) Baliardi Command Area Development (CAD) Subproject (located in Bajitpur Upazila of Kishoreganj District), (2) Ichamoti Command Area Development (CAD) Subproject (located in Trisal Upazila, Mymensingh District), and (3) Khudra Fulkot-Rajarampur Flood Management, Drainage and Water Conservation (FMD&WC) Subproject (located in Sadar Upazila of Bogra District).

The relevant WMCAs were also not functioning well at the time of the survey. As the subprojects could not be fully implemented, the WMCA committees and general members appeared to have lost their interest and trust. The WMCA executive committees in question have often no account of the previous shares and savings; that is why people have lost trust over the committees. As a result, conflicts and confusions prevailed in the locality among people and WMCA authorities in these areas. On top of that, as also in some other cases, the performance of WMCAs had suffered because of old committees not properly handing over of the responsibility to new committees. In consequence, adequate data and information could not be made available, particularly following lack of documents (e.g., membership registrar books, bank account details, savings and O&M funds details).

As a result, the impact survey for these three subprojects suffered from obtaining required data and information and it was not feasible to assess full impacts. Hence, the methodology had to be modified for the three incomplete subprojects. In this situation, as full or even partial impacts were not expected, potential impacts were solicited that could have been achieved if the subprojects were completely constructed.

However, benchmark data were available for both the project and control villages. The general approach was then to estimate the net impacts due to the project by comparing the conditions of the beneficiaries before the project with what they would have been if the project had been fully implemented. The respondents were asked to assert on what could be the potential impacts had the subproject been completed in all respect. However, this was not feasible for all the impact variables such as land ownership, land operation, condition of dwelling houses, and changes in fisheries and environment. The respondents were pursued to reflect on the likely impacts in respect of indicators such as income, assets, irrigation, crop production, cropping intensity and cropping pattern. The investigators, however, had to keep in mind that impacts could have two components: impacts due to SPs (e.g., via income/asset enhancement, crop production and cropping intensity) and those due to WMCAs (e.g., via training, extension support, micro credit activities and linkages effects). One also had to keep in mind that some of the impacts were driven by auto growth or overall development in the areas concerned. As a result, although the subprojects were not completely constructed, there would be some impacts on employment and consumption, for example; moreover, as the WMCAs were still somewhat active, there would be some impacts on community development via enhancement of awareness, micro credit facilities and the like.

Hence, the major variables considered for evaluation were income, asset, consumption, poverty, irrigation coverage, cropped land, crop production, cropping intensity and productivity. In fact, investigation was initiated first with variables related to agricultural cropping, which was the major impact sector. Based on evaluation of potential changes relating to these variables, perceptions were collected about possible changes in other variables such as socioeconomic conditions, income and assets, food surplus/deficit situations, and consumption and poverty levels. For the project areas, ‘‘after situation’’ in such cases refers to ‘‘potential situation’’ as if the project had been implemented completely, while for the control areas, ‘‘after situation’’ refers to actual situation as of at present. By and large, impacts on fisheries and environment refer to actual situation except that there would be some effects due to various WMCA activities such as trainings, extension programs and micro credit.

To sum up, the term ‘‘potential impact’’, where appropriate in a few such cases, was used to denote the likely impact, which could have been achieved had the subproject implemented in all respect. So, the principle of modelling impacts was to first objectively assess the impacts (with respect to the present situation), and then estimate potential impacts based on that. Apart from examining before-after conditions, project-control conditions, where feasible, were compared as benchmark situations of project and control areas were assumed to be the same or similar. Thus, only for selected important variables, potential changes were assessed mainly based on perceptions of the interviewed respondents.

Subproject included in Performance Enhancement Program

The three incomplete subprojects, two of which were CAD and the other was, FMD&WC, have been recently included in the Performance Enhancement Program to complete these in all respect.  The enhancement works for the two CAD-type SPs were proposed for (1) Construction of Pumping Platforms (including power pumps), (2) Electrification of pumping platforms (including transformer) and (3) Reconstruction of the embankment/canal excavation.

The proposed performance enhancement works were expected to improve water management by ensuring the reliability of irrigation water supply that would increase irrigated production and reduce the adverse impact of drought on yield, apart from flood protection.

A Note on Methodology for Evaluation of Two Nonexistent Subprojects

As mentioned earlier, out of the 30 subprojects for which the benchmark study was undertaken, two have been found to be nonexistent. Later, in consultation with LGED experts, two subprojects were selected as replacement of the two nonexistent SPs. The detailed methodology is outlined in the individual Report in question. The two nonexistent SPs were as follows:

- Mohismara DR SP, Chandanais  Upazila, Chittagong District

- Bodh Khanar Beel FMD&WC SP, Jhikargasa Upazila, Jessore District

The above two SPs were replaced by the following two SPs:

- Agrani-Dighali-Gandharbpur CAD Subproject, Sadar Upazila, Laxmipur District, and

- Foliar Beel FMD Subproject, Boalmari Upazila, Faridpur District.

Consequently, there was no alternative but to assess the effects of the project interventions by interviewing households for pre- and post-project situations, by collecting data virtually at one point in time at the risk of some recall problems, using the same questionnaire. In such a situation, there was no other option but to first prepare, in consultation with the WMCA officials, a list of households representing various landholding categories for interviews. Efforts were made to minimize response and recall problems.

### Impact Indicators

The evaluation study involves the collection of data in relation to, but not necessarily limited to, the changes due to the subproject in the following broad areas:

a)	Socio-economic and poverty aspects;

b)	Agricultural production;

c)	Water resources management;

d)	Fisheries production (capture and culture) and livelihood aspects;

e)	Women and development; and

f)	Environment.

In line with the above broad areas, a set of indicators were constructed (Appendix Table A1.1). The main impact indicators included agricultural production, fisheries production, employment, household income and aspects related to water, flood and irrigation management.

The subprojects were intended to improve the social and economic conditions of the target population, and it was essential to know whether they were able to do this. An assessment of the impact of any project must verify to what extent the objectives of the project have been achieved. The yield of major crops such as paddy was expected to be higher within the project areas due to potential adoption of modern varieties, and increased use of inputs with less risk of crop failure due to potentially better water management. Similarly, the areas without any project interventions were likely to have relatively limited opportunities and thus comparatively lower yields.

In terms of employment patterns, it was expected that there were comparatively higher concentrations of workers in agriculture in the project areas than outside the project areas. In the project villages, income was expected to be distributed relatively more evenly due to comparatively intensive agricultural activities, requiring relatively higher levels of labor.

Econometric modeling of household incomes

The provision of water management facilities in rural areas was one of the major features of LGED’s water management infrastructure development. Finally, therefore, an econometric modeling exercise and multivariate regression model were carried out to determine the likely impact of water management interventions on household incomes and assets, by using the information available from the household surveys. Finally, a multi-criteria analysis was carried out to assess the overall performance of both the subprojects and WMCAs, which allowed to testing whether the performance of the former depended on that of the latter.

### Study Households and Landholding Stratum

The same landholding categories, as used in the benchmark study, were followed in the study, defined as follows:

LL	= Landless (owning no cultivated land)

MRF	= Marginal Farmer (owning 1 - 49 decimals of cultivated land)

SF	= Small Farmer (owning 50 - 249 decimals of cultivated land)

MDF	= Medium Farmer (owning 250 - 749 decimals of cultivated land)

LF       = Large Farmer (owning 750 and above decimals of cultivated land)

## Organization of the Report

This is the main report, which is concerned with information synthesized from 30 individual reports. The report contains nine chapters. Starting with introduction, background and study methodology in Chapter 1, Chapter 2 broadly deals with socio-economic impacts, including aspects relating to incomes, assets, employment, consumption and poverty. Chapter 3 broadly deals with agriculture, with particular reference to cropping, while Chapter 4 deals with water resources management, including engineering, WMCAs and institutional aspects. Chapter 5 addresses fisheries impact, while Chapter 6 addresses women and development; Chapter 7 addresses impact on environment. Chapter 8 presents overall performance of the SPs and WMCAs. Finally, Chapter 9 presents conclusions and policy implications. Apart from these, an executive summary is presented at the beginning of this report.

# Socio-Economic Impacts

## Introduction

This main report is concerned with information synthesized from 30 individual subproject reports obtained from the impact survey and compares these with the information gathered from the benchmark study undertaken earlier.

This chapter presents socioeconomic impacts, through combining information from 30 subprojects. As can be recalled, the 30 subprojects were implemented about seven years  ago across 25 districts spread over eight divisions – Barisal, Chittagong, Dhaka, Khulna, Mymesingh, Rajshahi, Rangpur and Sylhet. The subprojects under study encompass five broad types of water projects, namely FMD, FMD&WC, WC, DR&WC and CAD.

### Type of Data and Analytical Techniques Used

An important point to note here is about the type of data and analytical techniques used. It is increasingly recognized by evaluation experts that it is hardly possible to objectively capture project impacts solely relying on quantitative data because of the sheer difficulty of quantification of impacts. Besides, “much information – often the most relevant – is lost in the quantification process” (Kumar 1995:153).  As far as the socioeconomic impact assessment under this study is concerned, the study primarily remains “quantitative” complemented by “qualitative” data.

Based on the primary data collected through the household survey carried out in the 30 project areas as well as 30 corresponding control areas. Mainly three analytical techniques were used as mentioned below:

(i)	Relative comparison by means of percentage to show changes in growth and composition over time.

(ii)	Absolute comparison by means of ratio/proportion to show spatial changes across farm categories and study areas.

The “relative changes over time” have been estimated in percentages or in terms of percentage points, which measure the extent of changes in the value of various indicators to help assessing the impacts of the subprojects over the last seven years. The “absolute comparison” shows to what extent the project areas lie above/below the control areas in terms of the values of various indicators at two points in time – at the inception of the project interventions (“before”) and thereafter (“after”). These two types of comparison have been used, as suggested by evaluation experts to analyze two sets of data (Peatman 1947:44).

The data have been analyzed at the following levels:

(i)	Household level,

(ii)	Farmer category level, and

(iii)	Subproject level.

### Organization of the Chapter

The findings are presented highlighting mainly ‘demographic characteristics’ of the respondents; ‘economic impacts’ covering some key economic variables such as assets, employment and income; ‘social impacts’ encompassing living environment with focus on housing, drinking water and sanitation arrangements, as well as poverty, food security and inequality.

## Profile of the Sample Households

### Landholding size

By and large, the heads of the sample households were selected as the respondents of the impact survey. The land owned by the respondents varied in size. Based on the ownership of land size, the respondent farmers were classified into five categories, namely landless farmers (LL), marginal farmers (MRF), small farmers (SF), medium farmers (MDF) and large farmers (LF) (Table 2.1). The distribution of the sample households by landholding size was observed to be more or less similar in both the project and control areas (see also Appendix Table A2.1 for pre- and post-project sample households). Around 38 to 41 percent of the households were observed to belong to the landless category in the project and control areas. In the project areas, only 3 percent of sample households were observed to be large farmers, while in the control areas around 2 percent belonged to this land category.

Table 2.1: Sample Households by Landholding category in Study Areas

| HH category by landholding size (Agricultural land owned in acres) | Project area |  | Control area |  |
| --- | --- | --- | --- | --- |
|  | No. | % | No. | % |
| Landless (LL) | 454 | 37.7 | 366 | 40.6 |
| Marginal farmer (0.01-0.49) (MRF) | 227 | 18.9 | 169 | 18.8 |
| Small farmer (0.50-2.49) (SF) | 348 | 28.9 | 256 | 28.4 |
| Medium farmer (2.50-7.49) (MDF) | 137 | 11.4 | 93 | 10.3 |
| Large farmer (7.50 +) (LF) | 37 | 3.1 | 17 | 1.9 |
| All | 1203 | 100.0 | 901 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: An extra sample of 39 households was purposively included in the project and control areas to cover open water fishermen.

On the whole, as can be observed from Table 2.2, the average area of total own land per sample household in the project areas has decreased to 1.12 acres (from at 1.45) after the interventions, while it increased slightly in the control areas, to 1.18 acres (from 1.12 areas) (see also Table 3.1 in Agriculture Chapter). This indicates that the total land ownership pattern for the respondent categories in the project areas was a little different from those of their counterparts in the control areas. In the after project intervention situation, however, the landownership has not much changed, per household land estimating as 1.42 acres and 1.18 acres in the project and control areas respectively.

Table 2.2: Landownership (Homestead and Cultivable) by Landholding Categories

| HH category by landholding size | Average land owned (acres) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | % change | Before | After | % change |
| LL | 0.12 | 0.10 | -16.7 | 0.10 | 0.13 | +30.0 |
| MRF | 0.52 | 0.45 | -13.5 | 0.46 | 0.39 | -15.2 |
| SF | 1.71 | 1.48 | -13.5 | 1.53 | 1.44 | -5.9 |
| MDF | 4.88 | 4.47 | -8.4 | 4.50 | 4.50 | - |
| LF | 12.20 | 12.00 | -1.6 | 10.66 | 10.81 | +1.4 |
| All | 1.45 | 1.42 | -2.1 | 1.12 | 1.18 | +5.4 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Land includes homestead and agricultural lands in both within and outside project areas.

### Demographic Profile of the Sample Households

Level of education

The distribution of household members by level of education shows a similar pattern across project and control areas (Table 2.3). In the pre-project situation, about 25.9 percent of those of the project areas and 25.8 percent of those of the control areas had no formal education. About 39 percent of the household members have been in the primary education group in the project areas, while the corresponding percentage in the control areas was 42. It is encouraging to note that a significant number of household members have an education level equivalent to secondary and above, namely 35 percent in the project areas and 34 percent in the control areas. It is also encouraging to note that literacy rate after the interventions has significantly enhanced in both the study areas, however, more in the project areas (from 74.1 to 85.2%) than in the control areas (from 74.2 to 83.1). Appendix Table A2.7 showing the distribution of household heads by level of education indicates a similar pattern across project and control areas (see also Appendix Table A2.8 by SPs). It was, however, inconclusive whether this was due to project interventions.

Table 2.3: Household Members by Level of Education

| Attainment of education | % of household members by education level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| A. Illiteracy (No education) | 25.9 | 14.8 | 25.8 | 16.9 |
| B. Literacy |  |  |  |  |
| Primary | 38.9 | 40.6 | 41.7 | 40.9 |
| Secondary | 29.4 | 35.0 | 27.8 | 33.9 |
| Higher Secondary | - | 6.6 |  | 5.4 |
| Degree & above | 5.8 | 3.0 | 4.7 | 2.9 |
| All | 74.1 | 85.2 | 74.2 | 83.1 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Household members refer to above 6 years of age.

Household size

The average household size for the sample households was higher at 5.7 and 5.5 before the interventions for the project and control areas respectively (Table 2.4), compared to 4.5 recorded in the HIES 2010 for rural Bangladesh (BBS 2011) (see also Appendix Tables A2.4 and A2.5). While the household size for the rural Bangladesh declined by 0.30 over a period of seven years, both the study areas experienced similar trends during the last seven years. The average household size decreased to 5.35 and 5.43 in the project and control areas respectively over the same period (Table 2.4). The results presented show that the project areas have a slower population growth rate relative to the control areas over the last seven years.

Table 2.4: Population, Household Size and Earner by Landholding category after Intervention

| HH category by landholding size | Average hh size |  |  |  | No. of dependents per earner |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | Project area |  | Control area |  |
|  | Before | After | Before | After | Before | After | Before | After |
| LL | 5.14 | 4.97 | 5.26 | 5.29 | 1.65 | 1.69 | 1.73 | 1.92 |
| MRF | 5.44 | 5.17 | 5.51 | 5.3 | 1.58 | 1.72 | 1.67 | 1.95 |
| SF | 6.02 | 5.47 | 5.65 | 5.61 | 1.49 | 1.73 | 1.65 | 1.64 |
| MDF | 6.37 | 6.26 | 6.19 | 5.52 | 1.63 | 2.04 | 1.43 | 1.76 |
| LF | 9.34 | 6.62 | 7.37 | 6.35 | 1.60 | 1.95 | 1.22 | 1.25 |
| All | 5.69 | 5.35 | 5.53 | 5.43 | 1.59 | 1.76 | 1.65 | 1.80 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Number of dependents per earner

The burden of dependency was found to be higher among the sample households in both the study areas after the project intervention. The number of dependents per earner over the last seven years has not been favorable, increasing from 1.59 to 1.76 in the project areas and from 1.65 to 1.80 in the control areas (Table 2.4). The average rate of increase in the burden of dependency was found to be at a similar rate in both the study areas. However, dependency in the study areas appeared to be much higher compared to that for the rural Bangladesh (1.27 for 2010), as recorded in the HIES 2010. Thus, the burden tends to have deteriorated over the last seven years in the study areas. It was not certain whether this had any relationship with the project interventions.

Table 2.5 presents dependency ratio (demographic) in both the project and control areas in the pre-intervention as well as post-intervention periods.  It can be seen that the dependency ratio (demographic) has worsened all through in the project areas as compared to that in the control areas. It is interesting to note that in the project areas dependency ratio has increased systematically with the hierarchy of land categories. The landless category of farmers in the project areas, for example, has experienced the lowest increase in dependency ratio after the interventions (PPC 4.2), followed by marginal farmers (PPC 9.0), small farmers (PPC 13.4), medium farmers (PPC 13.9) and the highest, large farmers (PPC 21.1). Such a pattern, however, was not observed for in the control areas.  Overall, the dependency ratio was 49.0 and 50.6 percent in the project and the control areas respectively, which favorably compares with the national figure of 69 percent in rural Bangladesh (LFS 2013; BBS 2015) (for more details see Appendix Table A2.6).

Table 2.5: Dependency Ratio (Demographic) by Landholding Category after Intervention

| HH category by landholding size | Dependency Ratio (%) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| LL | 47.3 | 51.5 | +4.2 | 49.0 | 58.1 | +9.1 |
| MRF | 40.9 | 49.9 | +9.0 | 43.5 | 59.5 | +16.0 |
| SF | 32.9 | 46.3 | +13.4 | 41.3 | 42.2 | +0.9 |
| MDF | 34.4 | 48.3 | +13.9 | 30.0 | 48.0 | +18.0 |
| LF | 20.7 | 41.8 | +21.1 | 19.8 | 24.6 | +4.8 |
| All | 38.8 | 49.0 | +10.2 | 42.5 | 50.6 | +8.1 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

### Occupational Profile of the Sample Households

Agriculture was found to be the major primary occupation of the members of the sample households in both the project and control areas in the pre- as well as post-intervention periods (Table 2.6). Nearly half of the household members (49%) were found to be engaged in agriculture in the project areas, as compared to 45 percent in the control areas; however, the relative importance of farming as a leading occupation decreased over time – from 48.9 to 40.6 percent in the project areas and from 45.2 to 36.5 percent in the control areas.

Table 2.6: Household Members by Primary Occupation

| Occupation | % of working population having occupation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Agriculture | 48.9 | 40.6 | -8.3 | 45.2 | 36.5 | -8.7 |
| Industry | 4.0 | 2.4 | -1.6 | 3.9 | 3.3 | -0.6 |
| Construction | 4.3 | 7.3 | +3.0 | 4.9 | 9.7 | +4.8 |
| Transport | 4.9 | 5.1 | +0.3 | 7.9 | 7.2 | -0.7 |
| Trade | 12.6 | 13.6 | +1.0 | 15.2 | 15.3 | +0.1 |
| Selling wage/salaried job | 18.3 | 19.7 | +1.4 | 15.0 | 17.3 | +2.3 |
| Overseas employment | 7.0 | 11.3 | +4.3 | 7.9 | 10.7 | +2.8 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

Selling wage labor/salaried job was found to be the second important occupation of the household members in both the study areas, their relative share increased marginally over the last seven years in both the study areas. Business/trading was the third largest occupation and its relative share in total increased marginally over time – from 12.6 to 13.6 percent in the project areas, and from 15.2 to 15.3 percent in the control areas. Overall, the occupation pattern of the household members in none of the study areas over the last seven years changed significantly, except that from overseas employment and its relative share in total changed – from 7.0 to 11.3 percent in the project areas, and from 7.9 to 10.7 percent in the control areas.

## Economic Impacts

This section has discussed economic impacts of the 30 subprojects on three key areas of economic activities of the sample households, namely assets, income and employment. Economic impacts of the subprojects on these economic variables along with wider impacts were assessed using the analytical techniques mentioned in Section 2.1 above.

### Impacts on Assets

Having been in rural settings, the sample households were found to have a fairly wide range of assets which fall into four broad types as follows :

(i)	Land,

(ii)	Farm assets,

(iii)  Non-farm assets, and

(v)	Household assets.

Comparison of value of assets between study areas

The value of relative change in value of assets (often more than income levels) in the project areas relative to that in the control areas sheds light on the relative performance of the two study areas over time. For the purpose, asset relatives on the basis of per household value of assets have been calculated for all the asset types for both the study areas (Table 2.7). An asset relative shows whether the value of an asset in one area is higher or lower than the other and if it is, to what extent, or whether it is the same at a particular point in time.  On the whole, the aggregate value of all the assets in the project areas was higher than that in the control areas both before and after the project interventions (1.16 before vs. 1.47 after). This was generally true for all types of assets. However, after the project interventions, the value of asset gaps between two reference periods generally widen so much that the project areas now have much higher asset values than that of the control areas in the cases of most of asset types. But the more important point was whether asset relatives for these assets changed over time or not, and if any change, to what extent. It was found that the overall value of asset relatives increased from 1.16 for the pre-project period to 1.47 for the post-project period. However, the value of asset relatives for non-agricultural assets was found to marginally decrease during the same period. On the other hand, the value of asset relatives for items such as homestead lands (1.60), agricultural lands (1.32), ponds (2.24), gardens/orchard (2.26), house structure (1.37), agricultural equipment (2.66) and fishing equipment (1.58) was found to be much higher in the project areas.

The subprojects then may have had some positive impact on the acquisition of assets by the sample households in the project areas over time but whether the findings were adequately robust or not remained open to question. In contrast, however, unlike the acquisition of assets, the ownership of livestock such as bullocks and cows, in the project areas has not experienced significant positive change over the years (Table 2.8) (see also Appendix Tables A2.10 and A2.11). But decline in Cow/Bullock/Bull/Goat etc. may be attributable to decline in grass-fields and high price of feed. Decline in chicken/ducks was observed probably due to relatively more focus on farm and other non-farm activities.

Table 2.7: Comparison of Value of Assets between Study Areas by Type of Assets

| Asset | Value of assets in Tk. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | Asset Relative (AR)* |  |
|  | Before | After | Before | After | Before | After |
| Homestead land | 179,161 | 822,436 | 179,244 | 515,324 | 1.00 | 1.60 |
| Agricultural land | 502,724 | 1,951,444 | 422,839 | 1,476,388 | 1.19 | 1.32 |
| Pond | 55,249 | 155,345 | 41,513 | 69,260 | 1.33 | 2.24 |
| Garden/orchard/fallow/other land | 74,720 | 304,740 | 53,326 | 134,554 | 1.40 | 2.26 |
| House structure | 63,783 | 103,513 | 63,288 | 75,334 | 1.01 | 1.37 |
| Furniture and personal effects | 28,824 | 53,886 | 22,225 | 37,196 | 1.30 | 1.45 |
| Livestock | 16,382 | 27,174 | 13,148 | 18,772 | 1.25 | 1.45 |
| Agricultural equipment | 3,175 | 6,608 | 2,238 | 2,484 | 1.42 | 2.66 |
| Fishing equipment | 943 | 1,007 | 665 | 639 | 1.42 | 1.58 |
| Non-agricultural assets | 24,961 | 70,956 | 17,257 | 50,155 | 1.45 | 1.41 |
| Total | 949,922 | 3,497,109 | 815,743 | 2,380,106 | 1.16 | 1.47 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Asset relative = value of an asset for the project areas/value of an asset for the control areas. Asset relative with value greater than 1 shows higher value for the project areas compared to that for the control areas

Table 2.8: Change of Ownership of Livestock and Poultry Birds

| Farm animal | % of households having livestock * |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Bullock/bull | 32.3 | 20.3 | -12.0 | 27.9 | 20.5 | -7.4 |
| Cow | 33.9 | 34.8 | +0.9 | 30.2 | 28.9 | -1.3 |
| Heifer/calf | 26.5 | 29.3 | +2.8 | 24 | 23.2 | -0.8 |
| Buffalo | 1.5 | 0.4 | -1.1 | 1.2 | 0.7 | -0.5 |
| Goat/sheep | 24.4 | 15.7 | -8.7 | 20.2 | 16.5 | -3.7 |
| Chickens/duck | 88.9 | 75.1 | -13.8 | 86.1 | 76.1 | -10.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Information refers to valid cases; PPC – Percentage points change.

Growth in value of assets by SP Type

Quantitative impact results on assets by the five types of subprojects show that the value of the broad types of assets by SP types grew at considerable rates (ranging from 201 to as high as 492%) in the project areas, while it grew at much lower rates (ranging between 141 and 393%) in the control areas over the last seven years (Table 2.9) (see also Appendix Tables A2.13 and A2.14 by landholding and individual SPs)). Out of the five types of SPs, all registered over 200 percent growth in the project areas while such rapid pace of growth was not observed in the control areas. All types of assets in the project areas had growth rates faster than those for the control areas (268% vs. 192%). It can be seen that the households in the FMD&WC areas have experienced highest growth rate (492%), followed by those in the WC areas (314%), DR&WC areas (241%), CAD areas (225%) and FMD areas (201%).

Table 2.9: Asset Base of Households by SP Type

| Subproject type | Per household value of asset (000Tk.) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | % change | Before | After | % change |
| FMD | 1,695 | 5,097 | +200.7 | 1,033 | 2,853 | +176.2 |
| FMD&WC | 506 | 2,997 | +492.3 | 408 | 2,011 | +392.8 |
| WC | 732 | 3,033 | +314.4 | 747 | 2,192 | +193.3 |
| DR&WC | 941 | 3,209 | +241.1 | 1,028 | 2,479 | +141.0 |
| CAD | 1,000 | 3,253 | +225.2 | 990 | 2,526 | +155.2 |
| All | 950 | 3,497 | +268.1 | 816 | 2,380 | +191.8 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: One DR&IRR subproject is included in DR&WC group.

### Impact on Income

The income of the sample households has been thoroughly investigated. Qualitative data were also collected to analyze, interpret and complement quantitative results and compare with the benchmark data set. It must be noted that income has been used here in “gross” sense, not in “net” sense. In other words, neither wear and tear [depreciation] nor tax has been deducted from earnings to work out net income because of the problems involved in measuring depreciation and collecting data on tax. Moreover, income implies throughout this section “household” income, not “individual” income. Gross household income is therefore defined as the sum of gross individual incomes for all relevant members of the household and “gross individual income includes earnings, income from self-employment, investments and occupational pensions/annuities, benefit income, and income from miscellaneous other sources” (Mort 2003 :54).

Growth in household income

In nominal terms, the average annual income of the sample households in the project areas estimated at Tk 104,880 and Tk 266,879 at the inception of the subprojects and seven years after respectively (Table 2.10). The corresponding figures for the control areas were Tk 95,492 and Tk 202,829. In the aggregate, average household income of the sample households in the project areas grew by 155 percent in the last seven years compared to 112 percent in the control areas (see also Appendix table A2.15). The income growth over the last seven years was likely to be attributable to the project interventions as the differences were found to be statistically highly significant.  as the differences were found to be statistically highly significant.

Composition of income

Agriculture was found to be the leading sector in both the study areas, accounting for around 46 percent of total household income in the project areas and 42 percent of the same in the control areas (Table 2.10). The contribution of agriculture to household income, however, recorded differential changes in the two study areas. The share of agriculture in total household income declined in both the study areas, from 46 to 38 percent in the project areas and from 42 to 31 percent in the control areas over the same period. There have been different patterns of changes in the contribution of the sub-sectors in household income in the study areas.

In terms of importance, agriculture was followed by business/trade the relative income shares of which increased over the same period in both the project and control areas – from 14.2 to 17.1 percent and from 15.0 to 17.7 percent respectively. Wage employment made progressively larger contribution to household income in both the study areas – from 9.2 to 11.0 percent for the project areas and from 11.2 to 15.0 percent for the control areas. In the case of paid/salaried job, the relative income share increased not only in the project areas (from 7.1 to 7.8%), but also increased in the control areas (from 6.8 to 8.4%). Although a minor contributor, rent/leasing was found to be a source of income that made increasing contribution to household income in both the study areas, from 2.2 to 2.8 percent and from 2.3 to 3.1 percent in the project and control areas respectively. The other sources of income, which included remittance, transport, construction and financial investments show progressively increasing contribution to household, from 21.5 percent to 23.0 percent and from 23.1 percent to 25.2 percent in the project and control areas respectively.

The value of relative change in the sources of income may provide some indication about the direction and magnitude of impacts. Due to development interventions in the agricultural sector, the subprojects under review have a priori reasoning to expect that agriculture, especially crop agriculture was likely to have contributed more to the household income in the agriculture sector over the last seven years. Despite decline in share of absolute percentage, percentage point changes in the composition of income show that agriculture as a source of income had an increasing trend in the after intervention period compared to before (Table 2.10).

Table 2.10: Changes in the Composition of Gross Household Income from Various Sources

| Source of Income | % share in total income |  |  |  | Percentage point difference |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |  |  |
|  | Before | After | Before | After | Before | After |
| Agriculture | 45.8 | 38.3 | 41.6 | 30.6 | +4.2 | +7.7 |
| Business/industry | 14.2 | 17.1 | 15.0 | 17.7 | -0.8 | -0.6 |
| Paid/salaried job | 7.1 | 7.8 | 6.8 | 8.4 | +0.3 | -0.6 |
| Wage | 9.2 | 11.0 | 11.2 | 15.0 | -2.0 | -4.0 |
| Rent/lease/mortgage/sale, etc. | 2.2 | 2.8 | 2.3 | 3.1 | -0.1 | -0.3 |
| Others* | 21.5 | 23.0 | 23.1 | 25.2 | -1.6 | -2.2 |
| All | 100.0 | 100.0 | 100.0 | 100.0 | - | - |
| Annual Gross Household Income (Tk.) | 104,880 | 266,879 | 95,492 | 202,829 | - | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note:* Others include sources e.g., transports, construction, agriculture by-products, VGD, VGF, stipends, govt. allowance, etc.

Comparison of Household Income between Study Areas

The absolute comparison of the two sets of household incomes in the project and control areas can be made by calculating income relatives  for the farm categories and SP types concerned (Tables 2.11 and 2.12). In the aggregate, the income level of the sample households in the project areas was found to be higher than that of their counterparts in the control areas before the project interventions, as reflected in income relative of value higher than one (1.10) (Table 2.11). Except for the MDF (IR 0.95), all the household categories in the project areas had incomes higher than their counterparts in the control areas before the project interventions, as reflected in the value of income relatives – 1.01, 1.08, 1.07 and 1.03 for the LL, MRF, SF and LF respectively. However, in the post-intervention period, the income levels of all the household groups were found to be higher than those of their counterparts in the control areas as reflected in the greater-than-one income relatives, in the range of 1.21 and 1.37. Among all the household categories, the MDF had the highest value of income relatives (1.37), followed by the LF (1.28), MRF (1.22), SF (1.21) and LL (1.21). The overall income relative increased to 1.32 after interventions over the last seven years as against 1.10 before the interventions.

Table 2.11: Comparison of Gross Household Income between the Study Areas by Landing Category

| Landholding category | Per household gross annual income in Tk. |  |  |  | Income Relative (IR)* |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |  |  |
|  | Before | After | Before | After | Before | After |
| LL | 65,670 | 183,077 | 64,973 | 151,620 | 1.01 | 1.21 |
| MRF | 83,533 | 220,912 | 77,034 | 181,580 | 1.08 | 1.22 |
| SF | 125,573 | 287,584 | 117,432 | 237,308 | 1.07 | 1.21 |
| MDF | 186,733 | 471,075 | 195,930 | 342,940 | 0.95 | 1.37 |
| LF | 332,697 | 718,220 | 323,459 | 559,728 | 1.03 | 1.28 |
| All | 104,880 | 266,879 | 95,492 | 202,829 | 1.10 | 1.32 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Income relative = income for the project areas/income for the control area. Income relative with value greater than 1 shows higher income for the project areas compared to that for the control area.

As regards an analysis disaggregated by types of subprojects, except for CAD-type, all other subprojects had lower income relatives before the project interventions (Table 2.12). However, within a span of seven years the average household income of all the types of subprojects rose so much that all the respective counterpart control areas lagged behind them, which were reflected in the income relatives. The impressive income growth in all the subproject areas over the last seven years was therefore likely to be attributable to the implementation of the subprojects in the project areas. The differences between before and after intervention, between and project and control areas were statistically highly significant (more that 99% level) (not shown here) (see Appendix Table A2.17 for relevant statistical tests).

Table 2.12: Comparison of Gross Household Income between the Study Areas by Type of SP

| Landholding category | Per household gross annual income in Tk. |  |  |  | Income Relative (IR)* |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |  |  |
|  | Before | After | Before | After | Before | After |
| FMD | 117,108 | 298,389 | 92,760 | 204,950 | 1.26 | 1.46 |
| FMD&WC | 83,751 | 225,163 | 75,917 | 174,135 | 1.10 | 1.29 |
| WC | 106,676 | 263,472 | 96,283 | 200,926 | 1.11 | 1.31 |
| DR&WC | 115,022 | 279,879 | 109,096 | 222,922 | 1.05 | 1.26 |
| CAD | 101,513 | 273,602 | 110,167 | 221,854 | 0.92 | 1.23 |
| All | 104,880 | 266,879 | 95,492 | 202,829 | 1.10 | 1.32 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015). 	Note: * Income relative = income for the project areas/income for the control areas. Income relative with value greater than 1 shows higher income for the project areas compared to that for the control areas.

To sum up, some observations are made. Firstly, the income growth rates for all the categories of farmers in the project areas were faster than those for their counterparts in the control areas giving a strong ground to believe that the subprojects had had positive impact on household incomes of all the categories of  the farming communities in the project areas, without exceptions. Secondly, of all the farmer categories, the land-rich farmers (e.g., LFs and MDFs) in the project areas were likely to have benefited more from the project interventions than other categories of land, reflected in the relatively faster growths in income they experienced.

The findings that the project areas had higher level of income compared to the control areas in the post-intervention period appeared  to be robust because of the large differences in the values of the relevant  income relatives (statistically significant).

Income impact at the level of subproject type

Household incomes for five types of subprojects in both the study areas grew over the last seven years at varying rates.  It can be seen that gross  total household income for the project areas under the five types of subprojects grew at much higher rates (143-170%) over time compared to their counterparts in the control areas (101-129%)  under the same types of subprojects. Out of the five types of subprojects, the CAD-type project areas had the highest income growth rates (170%) as against the lowest growth rate (101%) for their counterpart control areas. The high growth rates for all the types of subprojects in the project areas relative to the control areas are, therefore, attributable to the project interventions. It can also be argued that as there had been no other reportedly major intervention effective enough to generate impact on household incomes in the project areas, the higher rates of income growth were most likely the outcome of agricultural development due to the implementation of the subprojects in these areas (ranging from 93 to 130%). As regards growth in agriculture income, the FMD&WC-type project areas had the highest income growth rates (130%) as against generally the relatively lower growth rates for their counterpart control areas. In aggregate, agriculture income growth in the project areas has been around 113 percent as against only 56 percent growth rate for their counterpart control areas (Table 2.13). The differences between before and after interventions, and between project and control areas were statistically highly significant (more that 99% level) (not shown here) (see Appendix Table A2.17 for relevant statistical tests).

Table 2.13: Annual Gross Income Per Household by Sources by SP Type

| Subproject type | Annual gross income (Tk.) per household |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |
|  | Agriculture |  | % change | All sources |  | % change |
|  | Before | After |  | Before | After |  |
| FMD | 57,320 | 124,617 | +117.4 | 117,108 | 298,389 | +154.8 |
| FMD&WC | 40,801 | 93,660 | +129.6 | 83,751 | 225,163 | +168.8 |
| WC | 47,812 | 103,544 | +116.6 | 106,676 | 263,472 | +147.0 |
| DR&WC | 49,065 | 94,430 | +92.5 | 115,022 | 279,879 | +143.3 |
| CAD | 44,094 | 88,901 | +101.6 | 101,513 | 273,602 | +169.5 |
| All | 48,025 | 102,311 | +113.0 | 104,880 | 266,879 | +154.5 |

| Subproject type | Annual gross income (Tk.) per household |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Control area |  |  |  |  |  |
|  | Agriculture |  | % change | All sources |  | % change |
|  | Before | After |  | Before | After |  |
| FMD | 41,555 | 68,603 | +65.1 | 92,760 | 204,950 | +120.9 |
| FMD&WC | 36,050 | 64,130 | +77.9 | 75,917 | 174,135 | +129.4 |
| WC | 33,744 | 56,306 | +66.9 | 96,283 | 200,926 | +108.7 |
| DR&WC | 45,062 | 60,817 | +35.0 | 109,096 | 222,922 | +104.3 |
| CAD | 48,996 | 63,176 | +28.9 | 110,167 | 221,854 | +101.4 |
| All | 39,687 | 61,998 | +56.2 | 95,492 | 202,829 | +112.4 |
| Z value (Income) project over control after intervention = 7.326 ; Sig. level (2-tailed)= 000 Which indicates that annual gross income of household is highly significantly varies on project over control area after completion of the interventions. |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note:  Agriculture includes crop, livestock, poultry and fisheries.

### Impacts on Employment

Extent of employment

Employment is an important economic variable which has been used to assess project impact on the economic lives of the sample household members in the project areas. In line with data collected during the benchmark survey, the impact study collected related data on specific aspects of the extent of employment. The findings from the impact survey on the extent of employment are presented in Table 2.14. The detailed estimates of employment, directly and indirectly generated, are presented in chapter on water management (Chapter 4: Section 4.5).

Table 2.14: Extent of Employment of Main Earners by Period

| Employment period | % of respondents |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| 1-3 months | 11.4 | 0.3 | -11.1 | 9.6 | 0.8 | -8.8 |
| 4-6 months | 20.4 | 6.0 | -14.4 | 19.5 | 6.8 | -12.7 |
| 7-9 months | 33.6 | 12.3 | -21.3 | 34.5 | 18.7 | -15.8 |
| 10-12 months | 34.6 | 81.4 | +46.8 | 36.4 | 73.7 | +37.3 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

It can be seen that relatively small segments of main earners were found employed for 10-12 months before the project interventions, around 35 percent  for the project areas and 36 percent  for the control areas (Table 2.14). After seven years of the initiation of the subprojects, the corresponding figures were over 81 percent for the project areas and about 74 percent for the control areas. As the degree of change was higher (+47 PPC) for the main earners in the project areas compared to that in the control areas (+37 PPC), it can be concluded that the subprojects had had favorable influence on the employment situation in the project areas (see also Figure 2.1).

Figure 2.1: Percentage Point Change (PPC) of Extent of Employment of Main Earners by Period (Last Year)

A number of factors were found responsible for the increasing trend in employment over time. The major factors that might have contributed to the increase in employment included increased agricultural activities, in particular crop sector, and increased non-agricultural activities (Table 2.15). The increase in employment in the non-agricultural sectors was presumably due to increased agricultural activities (thereby creating linkage activities), increase in non-farm activities and increase in project-related activities. The impact on employment (e.g. through LCS, direct and indirect) is further analyzed in Chapter 4 (Water Management).

Table 2.15: Reasons of Increase in Extent of Employment

| Factors/Reasons of increase in extent of employment | % of respondents suggesting reasons |  |
| --- | --- | --- |
|  | Project area | Control area |
| NGO support in credits and training | 0.7 | 1.0 |
| Increased bank credits | 0.2 | - |
| Increased agricultural activities within crop sector | 59.6 | 40.2 |
| Increased agricultural activities outside crop sector | 14.0 | 16.6 |
| Increased non-agricultural activities | 51.2 | 61.2 |
| Decreased wage labors due to outmigration | 1.5 | 3.1 |
| Change of occupations | 21.7 | 27.2 |
| All | 100.0 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: Multiple responses; PPC – Percentage points change.

### Wider Economic Impacts

The primary objectives of the subprojects, among others, were to improve economic well-being of the households in the project areas by improving water management. The above discussion has been devoted to assess the progress made so far towards achieving that goal. The assessment of direct impact on the economic well-being of the sample households has been carried out covering three key economic variables, namely household assets, employment and household income. However, the subprojects were found to have transcended the parameters of direct impacts and had had wider impacts on some economic aspects in the communities. One such area is the price of land including both homestead land and cultivable land. Subproject-wise disaggregated price data on both types of land were also collected to examine trends and levels of price in both the study areas.

Trends in Land Price

The prices of two types of land – homestead and cultivable land – and their percentage changes over the last seven years are reported in Table 2.16. As expected, the prices of homestead land by all the three types of elevation were found higher than those of cultivable lands in both the study areas. It was also found, as expected, that prices of high land were higher than medium and lower land in both the study areas. Although land prices increased over time in both the study areas, the rates of increase, however, markedly varied between the study areas, and between and among all the land types over this period. It is worth emphasizing that higher price trends for all the types of cultivable lands were evident for the project areas (ranging from 223% to 256%) compared to those for the control areas (ranging from 193 to 215%) (see also Appendix Table A2.28). Similarly, the prices of homestead lands in the project areas increased more than it did in the control areas over this period. All these findings led to support the view that the subprojects had had positive indirect impacts on land resources in the project areas.

Table 2.16: Trends in Price of Homestead and Cultivable Lands by Type

| Level of land | Price of land per acre (Tk) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | % change | Before | After | % change |
| Cultivable land |  |  |  |  |  |  |
| High land | 992,023 | 3,530,945 | +255.9 | 1,038,819 | 3,271,058 | +214.9 |
| Medium land | 773,920 | 2,725,557 | +252.2 | 870,736 | 2,615,653 | +200.4 |
| Low land | 619,583 | 2,003,462 | +223.4 | 646,210 | 1,890,790 | +192.6 |
| Homestead land |  |  |  |  |  |  |
| High land | 1,189,600 | 5,419,407 | +355.6 | 1,141,161 | 4,897,839 | +329.2 |
| Medium land | 989,321 | 4,371,598 | +341.9 | 1,003,326 | 3,948,185 | +293.5 |
| Low land | 709,084 | 3,155,235 | +345.0 | 755,056 | 2,905,877 | +284.9 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

## Social Impact

The very objectives of the subprojects were to enhance both economic and social well-being of the people in the project areas. Keeping aside the economic variables such as household assets, employment and household incomes, impact of the subprojects on some social variables are addressed in this section. The social variables taken up for assessment here ranged from the issues related to living environment, such as dwelling houses, sanitation facilities and domestic water supply, to food security, consumption, poverty and inequality.

### Impact on Living Environment

Condition of dwelling house

Dwelling house is an important physical asset on which the project was expected to have impact in terms of living conditions. As changes in construction materials are very easy to observe, this variable is widely used in impact assessment. Changes in the condition of dwelling house in terms of changes in construction materials are presented in Tables 2.17 and 2.18. Construction materials included three types of roof materials (namely, thatched, CI/metal sheet and cement/brick), and four types of wall materials (namely thatched/bamboo, wood, CI/metal sheet and cement/brick). Concentrating on roof materials, Table 2.18 shows that the condition of dwelling houses owned by the sample households was a little similar in the study areas for roof materials seven years before but this has changed since then.

The pace of improvement in the condition of dwelling houses was found faster in the project areas than that in the control areas over the last seven years. For instance, the increase in percentage points change in the use of cement/brick in walls was higher for the project areas (+14.8 PPC) than for the control areas (10.1)(Table 2.17). As regards roof materials, the increase in percentage points change in the use of cement/brick in roofs was again higher for the project areas (8.0 PPC) than for the control areas (5.1 PPC) (Table 2.18).

Table 2.17: Dwelling House by Type of Wall Construction Materials

| Wall materials | Project area (%) |  | PPC | Control area (%) |  | PPC |
| --- | --- | --- | --- | --- | --- | --- |
|  | Before | After |  | Before | After |  |
| Thatched/bamboo/mud/unburnt brick | 42.9 | 20.9 | -22.0 | 47.7 | 24.0 | -23.7 |
| Wood | 0.8 | 0.7 | -0.1 | 0.8 | 0.9 | +0.1 |
| CI/metal sheet | 39.5 | 46.8 | +7.3 | 37.2 | 50.7 | +13.5 |
| Cement/brick | 16.8 | 31.6 | +14.8 | 14.3 | 24.4 | +10.1 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

Table 2.18: Dwelling House by Type of Roof Construction Materials

| Roof materials | Project area (%) |  | PPC | Control area (%) |  | PPC |
| --- | --- | --- | --- | --- | --- | --- |
|  | Before | After |  | Before | After |  |
| Thatched | 7.7 | 1.5 | -6.2 | 7.9 | 1.7 | -6.2 |
| Tiles/CI sheet | 87.5 | 85.7 | -1.8 | 87.7 | 88.8 | +1.1 |
| Cement/brick | 4.8 | 12.8 | +8.0 | 4.4 | 9.5 | +5.1 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

To sum up, the rate of reduction in the number of worst kind of (thatched) houses was generally higher in the project areas than in the control areas, while the rate of improvement in other types of dwelling houses was found to be higher in the project areas than those of their counterparts in the control areas as reflected in the increase in percentage points changes for the quality houses. The faster pace of improvement in the condition of dwelling houses of the sample households in the project areas may be at least to some extent attributable to the project interventions in these areas.

Access to domestic water supply

A large percentage of the sample households had already access to water from their own tube-wells before the project interventions in both the study areas, and this increased over time – from 61 to 72 percent in the project areas and from 60 to 68 percent in the control areas (Table 2.19). The access for the sample households to domestic water supply from own tube-wells thus increased at a higher rate in the project areas – by around 11 percentage points in the project areas and by 8 percentage points in the control areas – over the last seven years. Thus, the project interventions might have some positive impact on the access to water supply from own sources in the project areas.

Table 2.19: Change in Sources of Drinking Water Used

| Sources of water | % of households |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Own tube-well | 61.3 | 72.1 | +10.8 | 59.6 | 67.6 | +8.0 |
| Govt./Others’ tube-well | 38.7 | 27.9 | -10.8 | 40.4 | 32.4 | -8.0 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source :  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note : PPC – Percentage points change.

Sanitation arrangements

Household coverage by type of sanitation arrangement is analyzed (Table 2.20). With almost the same level of sanitation arrangement among the sample households before, the rate of improvement in sanitation arrangements was found higher in the project areas than in the control areas over the last seven years. For example, the use of sanitary toilets has increased by nearly 18.2 percentage points in the project areas and by 11.7 percentage points in the control areas. Following this, there were grounds to believe that the project interventions (through increased income) had positive impact on sanitary arrangement in use in the project areas (Table 2.20).

Table 2.20: Change in Households by Sanitation Arrangement

| Type of sanitation facility | % Household by type of sanitation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Sanitary/ring slab | 72.8 | 91.0 | +18.2 | 77.7 | 89.4 | +11.7 |
| Kutcha | 27.2 | 9.0 | -18.2 | 22.3 | 10.6 | -11.7 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source :  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note : PPC – Percentage points change.

### Impact on Food Security

This sub-section looks at project impact on some aspects of the food security of the sample households. Food security here has been approached from supply perspective (outcome perspective, such as degree of starvation and number of meals taken a day, has not been analyzed here). The supply perspective seeks to assess the extent of the surplus/deficit status of the sample households, and its changes over time.

The distribution of households showing the surplus/deficit status of the sample households in the study areas is shown in Table 2.21 (see also Figure 2.2). The table shows that both the study areas had a little different distribution patterns before the project interventions. Around 53 and 49 percent of the households were suffering from food deficit in the project and control areas respectively in the pre-intervention period as against 47 and 51 percent with either food surplus or at breakeven respectively in the same period. During the post-intervention period, it can be seen that the rate of reduction in deficit status of the households was faster in the project areas (-35 PPC) than in the control areas (-22 PPC) over the last seven years (Table 2.21). Similarly, the rate of improvement to food-surplus status was also faster in the project areas (+35 PPC) than in the control areas (+22 PPC). All these findings indicated that even in the absence of any other intervention in the project areas the subprojects appeared to have given an impetus to the rapid improvement in the household economy of the sample households in the project areas. The household economy in the project areas progressed at a faster rate compared to that in the control areas mainly due to the increase in agricultural production resulting from the reduction of crop loss /damage by flooding and increased access to irrigation facilities, for example (see also Chapter 3 : Agriculture). A similar picture in terms of surplus/deficit status of household by landholding size can be found from Appendix Table A2.22.

Table 2.21: Food Deficit/Surplus Condition of Households

(as perceived by respondents)

| Annual period of food surplus/deficit | % of households |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Deficit |  |  |  |  |  |  |
| 1-3 months | 26.7 | 15.0 | -11.7 | 22.8 | 18.4 | -4.4 |
| 4-6 months | 19.7 | 3.0 | -16.7 | 18.6 | 6.1 | -12.5 |
| 7-9 months | 2.8 | 0.0 | -2.8 | 3.2 | 1.2 | -2.0 |
| 10-12 months | 4.1 | 0.7 | -3.4 | 4.0 | 1.1 | -2.9 |
| Sub-total | 53.3 | 18.7 | -34.6 | 48.6 | 26.8 | -21.8 |
| No shortage |  |  |  |  |  |  |
| Break-even | 38.8 | 54.6 | +15.8 | 45.7 | 54.5 | +8.8 |
| Surplus | 7.9 | 26.7 | +18.8 | 5.7 | 18.7 | +13.0 |
| Sub-total | 46.7 | 81.3 | +34.6 | 51.4 | 73.2 | +21.8 |
| Total | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

Figure 2.2: Diagrammatic Representation of Changes in Food/ Deficit Condition of Sample Households over the Last Seven Years

## Migration

Appendix Tables A2.30 and A2.31 present information on aspects related to migration, the former showing absolute number of migration that took place over the last seven years and the latter showing percentage of reasons for migration. It should be mentioned that migration in this study referred to a duration for greater than one month and the aspects relating to migration were not covered during the benchmark survey. Apart from this, it posed problematic to segregate the effects of the project interventions on aspects relating to migration.

While analyzing information on migration, several factors need to be kept in mind. It may be recalled that the individual subproject areas under study were utterly small. As the sample households (40 for project and 30 for control areas) under each subproject were small, information on aspects related to migration may not be representative of the whole areas. Even when data and information of all the 30 subprojects are merged together, the picture may not be a true one.

Nevertheless, the subprojects were intended to improve the social and economic conditions of the target population; obviously, it was expected that the project interventions would invite more in-migration for better income and employment. So far the information presented are concerned, this has not taken place (Appendix Tables A2.30 and A2.31). A number of factors were found responsible for this. It can be seen that migration took place for various reasons: economic and non-economic.  Economic reasons included better earning, employment and living standard. Non-economic reasons included education, marriages, family/political conflicts and splitting of families.

Keeping aside the non-economic reasons such as education, marriages, conflicts and split of families, the subproject areas unexpectedly have experienced far more out-migrations than in-migrations. One of the major reasons appeared to be widespread urbanization, creating wider economic opportunities across the country. Additionally, farm households in a few subproject areas had shown a tendency to move away from cultivation, to engage in non-farm activities which often gave better returns. Apart from this, employment outside the country has proved rewarding over time. Hence, out-migration for  better earning elsewhere in the country (outside the project area) and employment trend outside the country have been a widespread phenomenon, particularly given the relatively narrow scope and avenues for employment within small impact areas under study.

Thus, as demonstrated in Appendix Tables A2.30 and A2.31, the reason of better earning elsewhere in the country and outside the country accounted for the higher out-migration, 14.4 and 18.9 percent respectively. Among non-economic reasons, the purpose of marriages, accounted for the highest percentages, around 49 percent for out-migration and as high as 67 percent for in-migration. The purpose of education (within and outside the country together) accounted for around 4.5 percent. Of course, the project interventions have generated increased employment (direct and indirect) in the project areas compared to that in the control areas. But the information presented were inconclusive in respect of expectation of more in-migration from outside the project areas. One can, however, tend to conclude that the project interventions have not been able to invite in-migration from outside the project areas following particularly the relatively narrower scope for employment, perhaps, due to prevailing unemployment and underemployment situation within our small impact areas, compared to elsewhere in the country. But, of course, it was widely gathered from the field observations that considerable temporary seasonal migration had taken place in terms of wage employment from outside the project areas.

## Inequality

Inequality is an important social issue, the extent and trends of which have been estimated using both asset and income data for both the study areas. Out of the five landholding groups (for each of five SP types), the values of assets and income for the two extreme groups, namely the landless and large farmer categories, have been compared to quantify the extent of inequality.

Asset inequality

Asset inequality is defined as the proportion of average value of assets owned by the large farmer category of households to that owned by the landless category of households. The asset inequality between these two extreme land categories in both the project and control areas at the two reference points in terms of proportion gives the ratio of the value of asset for the large land category (LF) to that for the landless (LL) category. As presented in Table 2.22, the degree of asset inequality between the land-poor and land-rich household categories has been worse all through in the project areas compared to that in the control areas in both the pre- and post-project periods. For example, the average value of assets owned by the large farmer category in the project areas was found to be 45.3 times as much as owned by the landless before, but it increased to over 45.8 times after the intervention, showing a slight increase in inequality (by +0.55 point change) over the last seven years. In the control areas, the degree of inequality was found a little better before (38.9) and it rather declined to as low as over 26.8, indicating significant reduction in inequality (by -12.1 point change) in the post-intervention period. Thus, the degree of inequality significantly declined over time in the control areas, while it has remained almost the same in the project areas. The difference in the value of point changes in the two study areas appeared to be significant, indicating some negative impact of the subprojects on the asset inequality of the households in the project areas.

Table 2.22: Asset Inequality between the Land-poor and Land-rich Household categories by SP Types

| Study Area | Proportion of average value of assets owned by large farmer to that owned by landless category of households |  | Change in inequality (Point change) |
| --- | --- | --- | --- |
|  | Before | After |  |
| Project area |  |  |  |
| FMD | 45.5 :1 | 68.9 :1 | +23.37 |
| FMD&WC | 102.0 :1 | 58.9 :1 | -43.18 |
| WC | 38.22 :1 | 17.12 :1 | -21.1 |
| DR&WC | 30.30 :1 | 39.02 :1 | +8.72 |
| CAD | 32.05 :1 | 27.96 :1 | -4.09 |
| All | 45.27 :1 | 45.82 :1 | +0.55 |
| Control area |  |  |  |
| FMD | 21.00 :1 | 28.15 :1 | +7.15 |
| FMD&WC | 32.34 :1 | 30.76 :1 | -1.58 |
| WC | 56.08 :1 | 14.66 :1 | -41.42 |
| DR&WC | 34.70 :1 | 27.66 :1 | -7.04 |
| CAD | 42.58 :1 | 42.90 :1 | +0.32 |
| All | 38.90 :1 | 26.80 :1 | -12.10 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: See Appendix Table A2.32.

Income inequality

As with asset inequality, income inequality is also defined as the proportion of gross annual income of the large farmer to the landless category of households. Income inequality between these two extreme household categories in both the project and control areas at the two reference points gives the ratio of the income of the first category to the income of the second category. The results by SP types are presented in Table 2.23. The findings show that the average income of the extreme land-rich household category (LF) was more than five times higher than that of the landless category (LL) in the project areas (1 : 5.1) and the income gap narrowed over time (1 : 3.9) (- 1.2 point change) after the interventions. Income inequality in the control areas was found a slightly lower for both before and after seven years (1: 4.5 and 1: 3.7) (-0.8 point change) compared to that in the project areas. The findings show that income inequality improved over the last seven years  in both the study areas but the rate of improvement in the degree of inequality was found significantly faster in the project areas (-1.2 points change) compared to that in the control areas (-0.8 point change). It appeared that the difference in the rates of increase in inequality in the study areas was significant; hence, the positive impact of the subprojects on income inequality in the project areas might be considerable. The intervention areas of FMD&WC group of subprojects contributed most to the reduction of inequality (- 1.39 points change), while the areas of WC contributed least (-0.81 point change).

Table 2.23: Income Inequality between Land-poor and Land-rich Household Categories by SP Types

| Study Area | Proportion of average household income (gross) for large farmer to that for landless category of households |  | Change in inequality (Point change*) |
| --- | --- | --- | --- |
|  | Before | After |  |
| Project area |  |  |  |
| FMD | 7.0 :1 | 5.9 :1 | -1.04 |
| FMD&WC | 5.7 :1 | 4.3 :1 | -1.39 |
| WC | 4.5 :1 | 3.7 :1 | -0.81 |
| DR&WC | 4.8 :1 | 3.9 :1 | -0.90 |
| CAD | 2.6 :1 | 1.6 :1 | -1.07 |
| All | 5.1 :1 | 3.9 :1 | -1.15 |
| Control area |  |  |  |
| FMD | 4.2 :1 | 3.0 :1 | -1.17 |
| FMD&WC | 3.1 :1 | 3.0 :1 | -0.15 |
| WC | 4.5 :1 | 6.2 :1 | +1.66 |
| DR&WC | 7.0 :1 | 3.8 :1 | -3.11 |
| CAD | 4.6 :1 | 2.5 :1 | -2.08 |
| All | 4.5 :1 | 3.7 :1 | -0.82 |

Source :  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note : See Appendix Table A2.33.

Deciles Distribution of Household Income

The distribution of household income according to deciles in the study areas of 30 subprojects is presented in Table 2.24.  The income distribution appeared to be more skewed in the project areas compared to that in the control areas. Considering two deciles, representing two extreme household groups, Decile 1 for the bottom-ranking households and Decile 10 for the top-ranking households, the evidence suggested that the top 10 percent of the households earned 8.2 times as much income as the bottom Dicile 1 in the project areas before the interventions (1:8.2).  In the control areas, the top 10 percent of the households earned nearly 6.5 times as much income as the bottom Decile 1 (1: 6.5).

After the intervention, however, the evidence suggested that the top 10 percent of the households earned 6.9 times as much income as the bottom Dicile 1 in the project areas (1:6.9).  In the control areas, the top 10 percent of the households earned nearly 5.7 times as much income as the bottom Decile 1 (1: 5.7).

The Gini coefficients were 0.34 and 0.31 for project and control areas respectively before the interventions, while these have decreased to 0.31 and 0.29 for project and control areas respectively after the interventions (Table 2.24, see also Figures 2.3 and 2.4). In other words, the rate of decline in the Gini coefficients in the project areas was a little higher in the project areas. Nevertheless, the Gini coefficients in the study areas, both project and control, compared much favorably with that for Bangladesh as a whole (0.43) (HIES 2010).

Table 2.24: Lorenz curve: Control areas (Before and After Intervention)

(30 subprojects combined)

| Decile of household (Per capita income scale) | Percentage share of income |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| Decile 1 | 3.4 | 3.8 | 3.8 | 4.2 |
| Decile 2 | 4.7 | 4.9 | 5.0 | 5.1 |
| Decile 3 | 5.6 | 5.8 | 5.8 | 6.2 |
| Decile 4 | 6.3 | 7.1 | 6.5 | 7.2 |
| Decile 5 | 7.3 | 7.6 | 7.5 | 7.7 |
| Deciles : 1-5 | 27.2 | 29.2 | 28.6 | 30.4 |
| Decile 6 | 8.2 | 8.4 | 8.5 | 9.2 |
| Decile 7 | 9.7 | 10.0 | 10.2 | 9.8 |
| Decile 8 | 11.8 | 11.4 | 12.2 | 11.5 |
| Decile 9 | 15.1 | 14.7 | 15.5 | 15.0 |
| Decile 10 | 27.9 | 26.3 | 24.8 | 24.1 |
| Deciles : 6-10 | 72.7 | 70.8 | 71.2 | 69.6 |
| Proportion of Decile 1 to Decile 10 | 1 : 8.2 | 1 :6.9 | 1 :6.5 | 1 :5.7 |
| Gini coefficient | 0.34 | 0.31 | 0.31 | 0.29 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

(30 subprojects combined)

Figure 2.3: Lorenz curve: Project areas (Before and After Intervention)

(30 subprojects combined)

Figure 2.4: Lorenz curve : Control areas (Before and After Intervention)

## Calorie Intake and Poverty

One common approach to poverty measurement is the Daily Calorie Intake (DCI) method under which food intake is converted to calorie equivalent, using standard nutritional conversion factors. In this study, quantity and value data pertaining to the consumption of various food items at the household level were collected for one week preceding the survey (Appendix Tables A2.23 and A24). The quantity of individual food item was then converted to kilocalorie intake Table 2.25, which is self-explanatory, presents information on per capita daily calorie intake and incidence of poverty in the 30 SP localities. The average per capita daily calorie intake (DCI) before the interventions has been estimated at 2,156 kilocalorie in the project areas, as against 2,129 kilocalorie in the control areas (Table 2.25). According to Bangladesh Bureau of Statistics (BBS), the daily per capita kilocalorie in rural Bangladesh was 2,253 kilocalorie for the year 2005 and 2,345 kilocalorie for the year 2010. This means, the DCI of both the project and control area households was much lower than that of the national figure in the pre-project periods.

The incidence of poverty in the study areas before the interventions appeared to be much higher, both in the project and control areas, compared to national statistics on poverty situation in rural Bangladesh (Table 2.25).  About 47.2 percent of the population in the project areas and 48.5 percent in the control areas was found to be below the poverty line before the project interventions (2007), against a national estimate of 39.5 percent (2005) in rural Bangladesh.

During the time of this impact survey (after about seven years since the baseline survey was carried out), the poverty situation appeared to have much improved. For example, the daily per capita kilocalorie in the project areas has significantly increased (from 2,156 Kcal to as high as 2,403 Kcal); similarly, the daily per capita kilocalorie in the control areas has also significantly increased (from 2,129 Kcal to 2,325 Kcal). Currently, the percentage of population below poverty line has been estimated as only 28.8 percent (from 47.2% before) in the project areas, while the percentage of population below poverty line in the control areas was found to be 34.0 percent (from 48.5% before) (see also Figures 2.5 and 2.6) (see Appendix Table A2.27 for population below poverty line by 30 SPs). Thus, the pace of poverty reduction has been much faster in the project areas compared to that in the control areas. Hence, even though the pace of poverty reduction at national level was also quite fast, the subprojects appeared to have significant positive impact in terms of poverty reduction in the localities concerned.

Table 4.25 demonstrates almost a systematic trend of poverty across households categorized according to landholding sizes (according to ownership). It shows that the calorie intake was the highest (2,705 Kcal) among the large farm households and it was the lowest (2,243 Kcal) among the landless farm households in the project area. It can also be seen that in the control areas as well, the calorie intake was the highest (2,636 Kcal) among the large farm households and it was the lowest (2,227 Kcal) among the landless and marginal farm households (see also Appendix Table A2.26 for the distribution of per capita daily calorie intake disaggregated by 30 subprojects).

A qualitative assessment of overall socio-economic impacts of the subprojects, with particular reference to women population, has been presented in the chapter on Women and Development (Chapter 6).

Table 2.25: Per Capita Daily Calorie Intake and Incidence of Poverty

| HH category by landholding size | Per capita daily calorie intake (Kcal) |  | % of households with daily calorie intake |  |  |  |  |  |  |  | % population below poverty line |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | >2122 Kcal |  | 2122-1805-Kcal |  | 1805-1600-Kcal |  | <1600-Kcal |  |  |  |
|  | Before | After | Before | After | Before | After | Before | After | Before | After | Before | After |
| Project area |  |  |  |  |  |  |  |  |  |  |  |  |
| LL | 2061 | 2243 | 46.1 | 64.9 | 26.3 | 19.3 | 16.1 | 9.6 | 11.5 | 6.2 | 53.9 | 35.1 |
| MRF | 2131 | 2410 | 50.1 | 67.0 | 27.0 | 19.7 | 12.5 | 7.2 | 10.4 | 6.1 | 49.9 | 33.0 |
| SF | 2213 | 2490 | 57.3 | 75.3 | 21.0 | 12.1 | 13.1 | 7.7 | 8.6 | 4.9 | 42.7 | 24.7 |
| MDF | 2339 | 2620 | 66.9 | 83.6 | 23.6 | 12.2 | 3.6 | 2.5 | 5.9 | 1.7 | 33.1 | 16.4 |
| LF | 2443 | 2705 | 70.1 | 88.1 | 18.2 | 7.4 | 0.0 | 0.0 | 11.7 | 4.5 | 29.9 | 11.9 |
| All | 2156 | 2403 | 52.8 | 71.2 | 24.5 | 16.1 | 12.8 | 7.5 | 9.9 | 5.2 | 47.2 | 28.8 |
| Control area |  |  |  |  |  |  |  |  |  |  |  |  |
| LL | 2060 | 2226 | 44.1 | 61.0 | 28.5 | 23.7 | 12.0 | 7.3 | 15.4 | 8.0 | 55.9 | 39.0 |
| MRF | 2098 | 2277 | 50.2 | 63.1 | 28.7 | 24.6 | 11.5 | 7.2 | 9.6 | 5.1 | 49.8 | 36.9 |
| SF | 2189 | 2380 | 56.8 | 69.2 | 30.6 | 22.5 | 7.1 | 4.9 | 5.5 | 3.4 | 43.2 | 30.8 |
| MDF | 2280 | 2594 | 68.1 | 78.5 | 23.2 | 17.3 | 3.0 | 1.9 | 5.7 | 2.3 | 31.9 | 21.5 |
| LF | 2470 | 2636 | 83.1 | 86.0 | 7.9 | 7.8 | 9.0 | 6.2 | 0.0 | 0.0 | 16.9 | 14.0 |
| All | 2129 | 2325 | 51.5 | 66.0 | 28.4 | 22.6 | 9.7 | 6.0 | 10.4 | 5.4 | 48.5 | 34.0 |
| Rural Bangladesh | 2253 | 2345 | 60.5 | 64.8 | 21.6 | - | 11.2 | - | 6.7 | - | 39.5 | 35.2 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: “Before” and “After” cases of poverty data for rural Bangladesh refer to 2005 and 2010 respectively (HIES 2010).

(30 subprojects combined)

Figure 2.5: Incidence of poverty of households in the study areas

Figure 2.6: Distribution of 30 subprojects by population below poverty line by landholding category

## Summary of Findings and Concluding Remarks

To sum up, although both the study areas experienced growth, the project areas experienced faster growth in a number of key economic and social variables over the last seven years. Quantitative assessment of three economic variables, namely assets, employment and income, indicated that the subprojects had positively impacted on assets owned by the households in the project areas during the last seven years. The impacts appeared to be adequately robust because of the significant difference in the degree of changes between the project and control areas, and differences in growth rates.

The two sets of respondent categories from the two study areas were found to have similar distribution in respect of land composition by type (see Agriculture Chapter 3). On per household land basis, there has been little change in the composition of lands over the last seven years in none of the study areas. However, households from both the study areas were largely found to own orchard and pond, irrespective of their size. This indicated that all the sample respondents had potential for integrated farming. The rental land market was also found to be vibrant in both the study areas and the sample households participated in the market both by renting in and renting out land in various modes such as sharecropping, leasing and mortgaging.

The positive impact of the subprojects on employment was found to be robust because the difference in the degree of changes in household coverage for 10-12 months-long employment was substantial. As will be seen in Chapter 4 (Water Management), apart from the direct employment opportunities (LCS) created during subproject constructions, some additional employments were also generated due to increased cropping activities in 30 individual localities.

As for household income, clear positive impact of the subprojects was evident from various empirical findings on income.

The subprojects were found to have strong impact on the agriculture sector in general and the crop sub-sector in particular in the project areas, as reflected in the changes in the composition of household income, growth in household income and value of income relatives between the two study areas. The subprojects were found to have more benefited the large landholders such as the large farmers as reflected in the faster growth in their incomes in the project areas.

Of the social issues such as living environment, food security, poverty and inequality, the project impacts varied. Of the three aspects of living environment, namely dwelling house, access to domestic water supply and sanitation arrangements, dwelling house and sanitation arrangements were found to have been positively and significantly impacted. Looking at various aspects of food security such as food surplus/deficit status of households, the subprojects were found to have positive and significant impact on all these aspects considered in the study. The findings from the qualitative assessment generally led to support to the findings of some key social variables coming out from the quantitative assessment (see chapter on women and development). Considering the above findings, it can be concluded that the subprojects made favorable/positive impact on social variables/issues such as dwelling houses, sanitary arrangements and food security through the spread of project impact on key economic variables such as employment and income. As was further evident later (see chapter on Agriculture), agriculture in general and the crop sub-sector in particular played as the engine of growth for other sectors and sub-sectors in the project areas, the faster growth of which was significant due to the project interventions.

The inequalities in the distribution of income by way of income growths among households over time were found in both the study areas, however, in a slightly favorable condition in the project areas. Nevertheless, it cannot be firmly attributed to the project interventions. The relative worsening trend in asset inequality in the project areas primarily caused by skewed benefit distribution among various categories of subprojects calls for the attention of the project designers and implementers alike to the present subprojects (to the extent it is feasible to do so) but more importantly those to be designed and implemented in the future.

# Agriculture

## Introduction

The present impact study was carried out in 30 subproject areas, encompassing five broad types of small scale water projects, namely FMD, FMD&WC, WC, DR&WC and CAD. The physical works in 30 small scale water resources development subprojects basically involved re-excavation of natural channels, construction of earthen embankments and water control structure. The subprojects aimed to improve water resource management through controlled flooding, drainage improvement, water conservation and irrigation system to increase crop production and income of the farm households. All these physical infrastructures were expected to have positive effects at least on production of crops.

This chapter deals with impact on agriculture, as a whole, but focusing impact on crop sector, through combining information from 30 subprojects.

## Distribution of Farms and their Sizes

### Farm Households and their Average Size

Farm Households and their Average Size

The size of owned lands in the study areas appeared to be lower compared to other rural areas of Bangladesh (1.5 acres). Before the interventions, the average size of cultivated land owned per farm household in the project areas was 1.14 acres, which stood at 1.15 acres after the interventions (Table 3.1). In the control areas, however, the amount of owned land remained almost the same, 0.88 acre and 0.93 acre before and after the intervention respectively. In other words, the change in terms of land ownership over the last seven years was insignificant or similar in both the project and the control areas.

As regards operated land, before the intervention, the average size of per farm household in the project areas was 1.23, which decreased by about 11 percent  (to 1.10 acres) (Table 3.2). In the control areas, the rate of decrease was about 14 percent (from 0.88 acre to 0.76 acre). In other words, the operation status over the last seven years had only slightly changed in both the project and the control areas.

Table 3.1: Ownership of Cultivated Land by Landholding Category

| HH category by landholding size | Average land owned (acre) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| Landless (LL) | - | - | - | - |
| Marginal farmer (MRF) 0.01-0.49 acre | 0.29 | 0.28 | 0.30 | 0.26 |
| Small farmer (SR) 0.50-2.49 acres | 1.27 | 1.15 | 1.20 | 1.14 |
| Medium farmer (MDF) 2.50-7.49 acres | 4.05 | 3.88 | 3.89 | 3.65 |
| Large farmer (LF) 7.50 + acres | 10.99 | 10.48 | 8.79 | 9.93 |
| All | 1.14 | 1.15 | 0.88 | 0.93 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table 3.2: Operation of Cultivated Land by Landholding Category

| HH category by landholding size | Average land operated (acre) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| Landless (LL) | 0.47 | 0.47 | 0.28 | 0.32 |
| Marginal farmer (MRF) 0.01-0.49 acre | 1.07 | 0.95 | 0.61 | 0.60 |
| Small farmer (SR) 0.50-2.49 acres | 1.40 | 1.15 | 1.23 | 1.02 |
| Medium farmer (MDF) 2.50-7.49 acres | 2.75 | 2.54 | 2.46 | 2.27 |
| Large farmer (LF) 7.50 + acres | 6.90 | 5.84 | 6.10 | 2.60 |
| All | 1.23 | 1.10 | 0.88 | 0.76 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

As regards change in pattern of land tenancy, greater change in project over control areas after the interventions was reported in the cases of lands ‘Sharecropped out’ (+35%) and ‘Sharecropped in’ (+77%). In terms of difference in project over control areas, in most of the cases there were positive changes (Table 3.3). In terms of difference of difference in project over control areas, it can be seen that a slight difference (increase) occurs in the case of sharecropped out (0.03 acre) (Appendix Table A3.3). The difference of difference in project over control areas in the cases of other land tenancies was all negative.

Table 3.3: Pattern of Land Ownership, Area Operated and Land Tenancy

| Status of land | Average amount of land (acres) |  |  |  | % difference in project over control areas |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |  |  |
|  | Before | After | Before | After | Before | After |
| Own land | 1.11 | 1.11 | 0.86 | 0.91 | +29.1 | +22.0 |
| Sharecropped in | 0.33 | 0.30 | 0.20 | 0.17 | +65.0 | +76.5 |
| Leased /mortgaged in | 0.24 | 0.25 | 0.16 | 0.18 | +50.0 | +38.9 |
| Sharecropped out | 0.28 | 0.35 | 0.22 | 0.26 | +27.3 | +34.6 |
| Leased /mortgaged out | 0.17 | 0.21 | 0.12 | 0.24 | +41.7 | -12.5 |
| Operated land (1+2+3-4-5) | 1.23 | 1.10 | 0.88 | 0.76 | +39.8 | +44.7 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

The two sets of respondent categories from the two study areas were found to have similar distribution in respect of land composition by type. On per household land basis, there has been little change in the composition of lands over the last seven years in none of the study areas. However, households from both the study areas were largely found to own orchard and pond, irrespective of their size. This indicated that all the sample respondents had potential for integrated farming. The rental land market was also found to be vibrant in both the study areas and the sample households participated in the market both by renting in and renting out land in various modes, such as sharecropping, leasing and mortgaging. (Appendix Table A3.3).

## Major Crops Grown and Acreage under Major Crops

As the selected control areas situation was largely similar to the project areas in pre-project situation, impact value on any variable amounts to difference of the two values in their post-project situations. So far the major crops produced in the previous year were concerned, the subprojects appeared to have experienced change in cropping practices after the intervention, with relatively high value crop production, in favor of Boro (+16%), pulses (+22%), vegetables (+42%) and sugarcane (+106%), for example. It can be seen that the acreage under Boro, Aman, oilseeds and jute has largely increased in the project areas as compared to that in the control areas (Table 3.4). It can be seen that the difference was statistically significant, for up to 90 percent level, for almost all the rice crops and pulses. It can also be seen that z-value for pooled data was highly significant at 99 percent level.

Table 3.4: Major Crops Grown by Acreage (Last Year)

| Name of crop | Average per HH acreage under crops |  | Acreage difference in project over control areas over years (%) | t value | Sig. |
| --- | --- | --- | --- | --- | --- |
|  | Project area | Control area |  |  |  |
| Aus | 1.06 | 0.88 | +20.5 | 2.294 | .083 |
| Aman | 1.38 | 1.25 | +10.4 | 3.843 | .001 |
| Boro | 1.43 | 1.23 | +16.3 | 1.733 | .096 |
| Jute | 0.99 | 0.85 | +16.5 | .640 | .543 |
| Wheat | 0.72 | 0.65 | +10.8 | -.133 | .898 |
| Maize | 0.78 | 0.71 | +9.9 | 1.258 | .428 |
| Pulses | 0.99 | 0.81 | +22.2 | 2.037 | .097 |
| Oilseeds | 0.94 | 0.90 | +4.4 | .866 | .420 |
| Potato | 0.31 | 0.33 | -6.1 | .139 | .902 |
| Vegetables | 0.51 | 0.36 | +41.7 | -.085 | .940 |
| Sugarcane | 0.66 | 0.32 | +106.3 | 1.129 | .461 |
| Others | 0.55 | 0.38 | +44.7 | -.032 | .978 |
| Z value (acreage under crops) project over control after intervention = 4.032 Sig. (2-tailed) = .000 * Which indicates that household’s acreage under crops is highly significantly varies on project over control area after intervention phase. |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: All vegetables combined; * highly significant.

The subprojects appeared to have changed cropping practices with more high value crop production. It was observed that in both areas the net cropped land decreased compared to that in the pre-subproject periods, by -12.4 and -17.1 percent in the project and the control villages respectively (Appendix Table 3.18).

Among non-rice crops, however, maximum increase was recorded in wheat (249.2%) and pulses (403%) in the project areas. Local rice varieties occupied the lowest share (-35.3%). Potato and maize were found to be quite important in the study areas.

Cropping patterns include mixed farming, multiple cropping, sole cropping, monoculture and crop rotation. The type of cropping pattern used will depend on the crop type as well as soil quality and availability of rainfall. Land type classification is based on depth of inundation during monsoon season due to normal flooding on agriculture land. In terms of depth of flooding, five land types are recognized (SOLARIS-SRDI, 2006). These are Fo High Land, F1 Medium High Land, F2 Medium Low Land, F3   Low land and F4   Very Lowland.

Rice dominates in cropping patterns through Bangladesh. In thirty subprojects area major cropping patterns were as follows:

| Land types | Kharif-I season | Kharif-II season | Rabi season |
| --- | --- | --- | --- |
| F0 | Aus/Jute/ S. vegetables | HYV Aman | Rabi crops* |
| F1 | Aus | HYV Aman | HYV Boro/Rabi crops |
| F2 | Fallow/ Cereal crops | Lt/HYV Aman | HYV Boro/Rabi crops |
| F3 | Fallow | Fallow/Lt Aman | HYV Boro |
| F4 | Fallow | Fallow | LT/HYV Boro |

*Rabi crops are:  Cereal crops, Tuber crops, Oilseed crops, Pulse crops, Spices crops and Vegetable crops

### Cropping Intensity

The cropping intensity in the project areas was found to be relatively low (150%) before the intervention. It has increased by about as high as 52 percentage points (to 202% from 150%). In the control areas, it has increased by only 15 percentage points (to 160% from 153%) (Table 3.5 and Figure 3.1).

However, the increasing rates were not found in all the cases of landholding categories. For example, in the project areas, highest cropping intensity of 210 percent was recorded for small farmers’ category after the intervention, followed by landless farmers (208%), marginal farmers (200%), medium farmers (188%) and large farmers (164%).

Table 3.5: Cropping Intensity by Landholding Category

| HH category by landholding size | Project area |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Average gross cropped land (acre) |  |  | Average net operated land (acre) |  |  |  | Cropping intensity (%) |  | PPC |  |
|  | Before | After |  | Before |  | After |  | Before | After |  |  |
| LL(owning no cultivated land) | 0.58 | 0.85 |  | 0.41 |  | 0.41 |  | 142 | 208 | +66 |  |
| MRF(owning 1 - 49 decimals of cultivated land) | 1.44 | 1.82 |  | 0.93 |  | 0.91 |  | 155 | 200 | +45 |  |
| SF(owning 50 - 249 decimals of cultivated land) | 2.26 | 2.54 |  | 1.45 |  | 1.21 |  | 156 | 210 | +54 |  |
| MDF(owning 250 - 749 decimals of cultivated land) | 4.42 | 4.59 |  | 2.89 |  | 2.44 |  | 153 | 188 | +35 |  |
| LF(owning 750 and above decimals of cultivated land) | 8.77 | 6.30 |  | 6.40 |  | 3.84 |  | 137 | 164 | +27 |  |
| All | 1.82 | 2.18 |  | 1.21 |  | 1.08 |  | 150 | 202 | +52 |  |
| HH category by landholding size | Control area |  |  |  |  |  |  |  |  |  |  |
|  | Average gross cropped land (acre) |  |  | Average net operated land(acre) |  |  |  | Cropping intensity (%) |  |  | PPC |
|  | Before | After |  | Before |  |  | After | Before | After |  |  |
| LL(owning no cultivated land) | 0.30 |  | 0.39 |  | 0.22 |  | 0.23 | 136 | 170 |  | +34 |
| MRF(owning 1 - 49 decimals of cultivated land) | 1.03 |  | 1.02 |  | 0.67 |  | 0.63 | 153 | 162 |  | +9 |
| SF(owning 50 - 249 decimals of cultivated land) | 1.94 |  | 1.86 |  | 1.29 |  | 1.12 | 150 | 166 |  | +16 |
| MDF (owning 250 - 749 decimals of cultivated land) | 3.71 |  | 2.86 |  | 2.63 |  | 1.96 | 141 | 146 |  | +5 |
| LF(owning 750 and above decimals of cultivated land) | 9.48 |  | 2.48 |  | 6.58 |  | 1.54 | 144 | 161 |  | +17 |
| All | 1.29 |  | 1.22 |  | 0.89 |  | 0.76 | 145 | 160 |  | +15 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

The differential level of the cropping intensity within the project areas was found more prominent in the case of landless category of farms (+66 PPC), followed by marginal farms (+45 PPC), small farms (+54 PPC), medium farms (+35 PPC), and large farms (+27 PPC). It is interesting to note that PPCs almost systematically fell as landholding sizes increased in the project areas. It can be noted that the overall difference in cropping intensities between the project and the control areas was statistically significant. One can also note the significant change in cropping intensity by landholding category after interventions in the previous year relative to time of the impact survey (see Appendix Table A3.5). Such change in cropping intensity in project over control areas was also found to be highly significant (at 95% level, not shown in the table).

Figure 3.1: Cropping intensity by landholding category

But such increasing rates were not found in all the study projects and the rates of increases were not uniform (Table 3.6). The CAD subproject areas recorded the highest cropping intensity of 216 percent, followed by FMD subprojects (212%), WC subprojects (203%), FMD&WC subprojects (196%) and DR&WC subprojects (185%). The differential level of the cropping intensity between before and after intervention situations were found more prominent in FMD subprojects (212% against 151%, – 61 PPC) and less prominent in DR&WC subprojects (185% against 146%, - 39 PPC). It can be noted that Z-value and t-values were found to be highly significant at more than 99 percent level (Appendix Table A3.6).

Table 3.6: Cropping Intensity by Landholding Category and SP Types

| Household category by landholding size | Cropping Intensity (%) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Before |  |  |  |  | After |  |  |  |  |
|  | FMD | FMD&WC | WC | DR&WC | CAD | FMD | FMD & WC | WC | DR&WC | CAD |
|  | Project area |  |  |  |  |  |  |  |  |  |
| LL | 159 | 153 | 143 | 132 | 112 | 211 | 203 | 217 | 181 | 220 |
| MRF | 142 | 177 | 159 | 150 | 136 | 202 | 220 | 194 | 173 | 217 |
| SF | 168 | 162 | 160 | 148 | 130 | 217 | 212 | 204 | 216 | 201 |
| MDF | 145 | 165 | 166 | 145 | 115 | 173 | 185 | 194 | 170 | 220 |
| LF | 150 | 136 | 148 | 107 | 118 | 158 | 142 | 186 | 129 | 172 |
| All | 151 | 156 | 159 | 146 | 127 | 212 | 196 | 203 | 185 | 216 |
| Control area |  |  |  |  |  |  |  |  |  |  |
| LL | 123 | 132 | 145 | 120 | 163 | 163 | 178 | 189 | 114 | 160 |
| MRF | 178 | 125 | 155 | 139 | 169 | 169 | 153 | 169 | 150 | 156 |
| SF | 154 | 140 | 163 | 138 | 147 | 147 | 161 | 179 | 131 | 182 |
| MDF | 142 | 128 | 151 | 135 | 149 | 149 | 148 | 135 | 135 | 166 |
| LF | 133 | 200 | 129 | 134 | 170 | 170 | . | 119 | 149 | 200 |
| All | 148 | 136 | 152 | 138 | 151 | 151 | 157 | 167 | 134 | 174 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

## Agricultural Production

### Productivity of Selected Crops

As mentioned elsewhere, so far the sample households (40 from the project and 30 from the control areas) under each subproject are concerned, information on aspects relating to crop production and productivity may not be much representative of the whole areas. Such inadequacies have been to some extent surmounted as information of all the 30 subprojects are merged in this synthesis report.

Table 3.7 presents information on productivity of a limited number of rice crops covered in the sample. Like cropping intensities, in general, higher crop yields were recorded for the project areas compared to counterparts in the control areas. The higher rate of productivity increase in the project areas was found for Boro paddy (as high as over 31%). In the control areas, however, the rate of productivity increase for Boro paddy was found to be around 11 percent. The increases in yields were found to be higher in local Aman. It can be noted that the difference in crop productivity for HYV Boro was statistically highly significant, at more than 99 percent level (not shown in the table). Crop yields in the control areas were recorded much lower compared to that in the project areas.  Thus, the increase in yield rates in all rice crops was observed to be higher in project areas than in the control areas (Table 3.7 and Figure 3.2). In fact, yields for most of the crops (except for Boro) in the control areas were observed to have decreased or remained the same compared to that before interventions.

Table 3.7: Productivity of Selected Major Rice Crops

| Crop | Project area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Area (acres) |  | Production (maunds) |  | Yield (maunds/acre) |  |  |
|  | Before | After | Before | After | Before | After | Change |
| HYV Aus | 45.90 | 39.34 | 1483 | 1188 | 32.3 | 30.2 | -6.5 |
| LV Aus | 148.44 | 101.57 | 3132 | 2285 | 21.1 | 22.5 | +6.6 |
| HYV Aman | 503.09 | 519.09 | 17306 | 20452 | 34.4 | 39.4 | +14.5 |
| LV Aman | 305.92 | 208.38 | 6577 | 6710 | 21.5 | 32.2 | +49.8 |
| HYV Boro | 825.12 | 923.37 | 40348 | 59003 | 48.9 | 63.9 | +30.7 |
| LV Boro | 25.03 | - | 476 | - | 19.0 | - | - |

| Crop | Control area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Area (acres) |  | Production (maunds) |  | Yield (maunds/acre) |  |  |
|  | Before | After | Before | After | Before | After | Change |
| HYV Aus | 19.29 | 15.36 | 685 | 406 | 35.5 | 26.4 | -25.6 |
| LV Aus | 86.65 | 8.44 | 2036 | 116 | 23.5 | 13.7 | -41.7 |
| HYV Aman | 344.40 | 307.68 | 12467 | 10553 | 36.2 | 34.3 | -5.2 |
| LV Aman | 133.38 | 74.63 | 3188 | 1791 | 23.9 | 24.0 | +0.4 |
| HYV Boro | 537.32 | 461.68 | 27296 | 26039 | 50.8 | 56.4 | +11.0 |
| LV Boro | 16.50 | - | 579 | - | 35.1 | - | - |
| Z value (Rice Crop Yield) project over control after intervention = 6.434; Sig level (2-taped) = .00* |  |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015). * Highly significant.

Figure 3.2: Changes in crop productivity of Major Rice Crops

Thus, the project areas have experienced high crop production in general and paddy production in particular. This was so mainly due to three factors: (a) increase in cultivated area, (b) shift of land under local varieties to high yielding varieties, and (c) increase in per acre yields. In both the project and the control areas, HYV Boro largely replaced local Boro varieties. On the other hand, the share of HYV to total rice areas increased to a great extent. Overall, the project areas recorded faster rate of increases in HYV area compared to that in the control areas.

As the control areas situation was similar to the project areas in pre-project situation, impact value on any variable approximately amounts to difference of the two values in their post-project situations. Table 3.8 presents information on productivity of a limited number of rice and other crops covered in the samples. Information synthesized from 30 subprojects presented relate to previous year relative to the time of the survey. Again, higher yields for all crops, rice and non-rice, were observed for the project areas compared to the counterparts in the control areas.  For the project areas, the higher rate of increase for productivity was found for Boro (10.3%), Aman (15.2%) and even Aus (23.9%). The yield rate of oilseeds in the project areas, however, experienced a decline, by 19.7 percent, compared to that in the control areas (it could be an outlier). It can be noted that the productivity increases for all the cases of rice crops were highly significant, at more than 99 percent level (not shown in the table).

Table 3.8: Productivity of Selected Major Crops (Last Year)

| Product of | Project area |  | Control area |  | Yield changes in project over control areas (%) | t value | Sig. |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Cropped land (acre/hh) | Yield per acre (maunds) | Cropped land (acre/hh) | Yield/acre (maunds) |  |  |  |
| Aus | 1.06 | 26.4 | 0.88 | 20.1 | +23.9 | 3.639 | .022 |
| Aman | 1.38 | 35.8 | 1.25 | 29.2 | +15.2 | 3.329 | .002 |
| Boro | 1.43 | 63.9 | 1.23 | 56.4 | +10.3 | 3.540 | .002 |
| Jute | 0.99 | 28.5 | 0.85 | 26.9 | +5.9 | 3.161 | .016 |
| Wheat | 0.72 | 24.8 | 0.65 | 24.4 | +1.6 | 1.278 | .242 |
| Maize | 0.78 | 78.5 | 0.71 | 72.0 | +9.0 | .990 | .503 |
| Pulses | 0.99 | 9.6 | 0.81 | 9.3 | +3.2 | 2.650 | .045 |
| Oilseeds | 0.94 | 11.0 | 0.90 | 13.7 | -19.7 | 1.089 | .318 |
| Potato | 0.31 | 249.3 | 0.33 | 167.9 | +48.5 | -1.136 | .374 |
| Vegetables | 0.51 | 131.9 | 0.36 | 99.4 | +32.7 | 1.079 | .476 |
| Sugarcane | 0.66 | 188.6 | 0.32 | 156.7 | +20.4 | -.513 | .698 |
| Others* | 0.55 | - | 0.38 | - | - | 7.667 | .083 |
| Z value (Yield) project over control after intervention = 6.366; Sig. (2-tailed) level = .00 **. |  |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note:* Chilies, onion, garlic etc.; all types of vegetables combined. ** Highly significant.

Among the study subprojects, the DR&WC intervention areas generally had the highest increase in per acre production of  HYV Boro, in the range of 67 maunds per acre, followed by FMD (66 maunds), CAD (63 maunds), WC (61 maunds) and the lowest FMD&WC (59 maunds). As regards Aman HYV, generally the FMD interventions areas had the highest increase in per acre production, in the range of 49 maunds per acre (Appendix Tables A3.11 and A3.12). It can be noted that t-values for Aus, Aman, Boro, jute and pulses were highly significant at more than 95 percent level while Z-value for pooled data was significant at more than 99 percent level.

It may thus be concluded that the increase in overall production of crops, especially in paddy, in the project villages was due to expansion of area under HYVs and higher per acre yield. In increased crop production, the contribution of agricultural extension services was generally recognized by the farmers in those project areas. This was particularly due to increase in irrigated area as well as better crop management practices in terms of fertilizer use and proper application of pesticides.

Improved crop management practices by the farm households to obtain higher crop yields could not have been possible without the physical infrastructures built there. In fact, the embankments and the sluice gates constructed and the drainage channels re-excavated in the project sites protected crops from flooding and water logging and thus, the extent of crop losses reduced substantially.

### Area under Irrigation

It is recognized that the availability of irrigation water facilitates adoption of HYV in rice production, especially in Boro season.  For irrigation, we have compared pre-project and post-project situation in both the project and the control areas. Table 3.9 (see also, Figure 3.4) presents related findings. Data on irrigation coverage show that after the project implementation, the area irrigated accounted for as high as about 73 percent  (from 60% in the pre-project situation) in the project areas, compared to around 63  percent  (from about 62% in the pre-project situation) in the control areas, the country’s average being around 63 percent of cultivated area. As the analysis was concerned with synthesized information from all the five broad types of subprojects (not just irrigation projects), overall, this amounts to significant increase in terms of irrigation coverage. It needs mention that irrigation coverage here refers to lands located both within and outside the project areas. Increase in irrigation coverage was, however, noticed in most of the household categories with different rates. The large farmer and also the landless category of households in the project areas, however, appeared to have considerably contributed to this change (14.1 PPC and 13.9 PPC respectively). In contrast, a decline in irrigation coverage was noticed in most of the household categories with negative PPCs in the control areas.

Table 3.9: Irrigation Status of Operated Land by Landholding Category

| HH category by landholding size | Project area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total gross cropped land (acre) |  |  | PPC | Irrigated area (%) |  | PPC |
|  | Before | After |  |  | Before | After |  |
| LL | 271.09 | 585.93 |  | +314.8 | 63.24 | 77.14 | +13.9 |
| MRF | 333.86 | 461.78 |  | +127.9 | 61.04 | 73.31 | +12.3 |
| SF | 766.32 | 850.79 |  | +84.5 | 63.79 | 67.96 | +4.2 |
| MDF | 536.06 | 400.84 |  | -135.2 | 60.56 | 70.95 | +10.4 |
| LF | 304.15 | 314.88 |  | +10.7 | 56.8 | 70.91 | +14.1 |
| All | 2211.5 | 2612.95 |  | +401.5 | 60.08 | 72.73 | +12.7 |
|  | Control area |  |  |  |  |  |  |
| LL | 126.12 | 175.16 | +49.0 |  | 67.27 | 65.41 | -1.9 |
| MRF | 195.01 | 228.47 | +33.5 |  | 62.32 | 65.25 | +2.9 |
| SF | 514.82 | 334.45 | -180.4 |  | 65.79 | 63.23 | -2.6 |
| MDF | 296.26 | 197.03 | -99.2 |  | 72.58 | 67.36 | -5.2 |
| LF | 126.49 | 146.11 | +19.6 |  | 75.4 | 68.48 | -6.9 |
| All | 1258.7 | 1092.72 | -166.0 |  | 61.82 | 63.38 | +1.6 |
| Z value (Irrigated area) project over control after intervention = 1.726 Sig. (2-tailed) level = .084 * |  |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change; Information above refer to lands within and outside project areas.

* Significant at 90% level.

In both type of subprojects, the irrigation coverage was more than that of the country’s coverage. Among the four types of subprojects, as expected, relatively higher irrigation coverage was achieved in CAD, FMD and WC subproject areas. (Appendix Tables A3.7 and A3.8).

Average irrigated area per farm household tended to decrease with the rise in size of farm, as expected (Table 3.9). The proportional share of irrigated area to farm size also increased in the project areas, suggesting that landless farmers obtained highest access to irrigation (Table 3.9 and Figure 3.4). The rate of increase in the proportional share of the irrigated area in the post-subproject period was found to be higher among large and landless categories.

Figure 3.3: Percentage of cultivated land irrigated inproject areas by landholding category

### Irrigation Cost

The cost of irrigation was very high (Tk. 6,604 per acre) in HYV Boro production, compared to HYV Aman (Tk. 303/acre) and HYV Aus (Tk. 316/acre) production (Table 3.10). The HYV Aman and HYV Aus require supplementary irrigation. There were, however, wide variations in the cost of irrigation among the study projects depending on the type of equipment used and the type of soil. Clay soil generally costs less as its water retaining capacity is high and, thus, irrigation requirement is lower.

Table 3.10: Cost of Production of Selected Major Rice Crops (Last Year)

| Crop | Project area |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Per acre cost of production (Tk.) |  |  |  |  |  |  |  |  |  |  |  |
|  | Land preparation |  | Seeds |  | Irrigation |  | Fertilizer and pesticides |  | Labor |  | Total |  |
|  | Before | After | Before | After | Before | After | Before | After | Before | After | Before | After |
| HYV Aus | 1289 | 2784 | 561 | 621 | 247 | 316 | 1169 | 1603 | 3985 | 8483 | 7252 | 13808 |
| LV Aus | 1665 | 2294 | 304 | 798 | 12 | 346 | 522 | 1088 | 2776 | 7203 | 5278 | 11728 |
| HYV Aman | 1277 | 2350 | 434 | 681 | 383 | 303 | 1423 | 2888 | 3877 | 8671 | 7394 | 14894 |
| LV Aman | 1430 | 1830 | 373 | 628 | 60 | 311 | 417 | 1958 | 2782 | 8591 | 5061 | 13318 |
| HYV Boro | 1310 | 2168 | 545 | 650 | 3371 | 6604 | 1900 | 3278 | 5147 | 10399 | 12273 | 23099 |
| LV Boro | 1022 | - | 540 | - | - | - | 537 | - | 2934 | - | 5033 | - |

| Crop | Control area |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Per acre cost of production (Tk.) |  |  |  |  |  |  |  |  |  |  |  |
|  | Land preparation |  | Seeds |  | Irrigation |  | Fertilizer and pesticides |  | Labor |  | Total |  |
|  | Before | After | Before | After | Before | After | Before | After | Before | After | Before | After |
| HYV Aus | 1256 | 2306 | 556 | 709 | 417 | 272 | 1206 | 1041 | 4011 | 8146 | 7447 | 12473 |
| LV Aus | 1763 | 3542 | 293 | 394 | - | - | 626 | 100 | 3057 | 6963 | 5740 | 10999 |
| HYV Aman | 1390 | 2901 | 488 | 633 | 234 | 322 | 1355 | 2239 | 4021 | 8130 | 7487 | 14224 |
| LV Aman | 1617 | 2368 | 350 | 1054 | - | 59 | 399 | 1980 | 3310 | 7351 | 5675 | 12812 |
| HYV Boro | 1266 | 2149 | 518 | 664 | 3159 | 7452 | 1895 | 2989 | 4977 | 10799 | 11815 | 24054 |
| LV Boro | 1012 | - | 498 | - | - | - | 413 | - | 3115 | - | 5038 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Labor inputs included that of family, imputed in terms of average wage of hired labor.

### Cost and Return of Selected Major Crops

As mentioned earlier, the project areas had substantially higher household income over that of the control areas (see Chapter 2). This was actually a combined effect of increased area under different crops and their higher per acre yields. The immediate question then was about the efficiency of production which was reflected mainly by costs and return of crop production. As the control areas were selected such that their pre-project situation was more or less similar to that in the project area, impact value on costs and returns should approximately amount to difference of the two values between the project and the control areas in their post-project situations. Estimates of costs and return of a few major crops grown show that the unweighted average per acre cost of production in the project areas in the previous year (relative to the survey time) was slightly higher by about 4 percent against that in the control area. However, the unweighted average per acre net return in the project areas last year was higher by at least 13.7 percent against that in the control area, of course, with wide variations among the crops (Table 3.11 and Figure 3.5; see also Table 3.12 for rice crops and Figure 3.6). Higher returns were mainly due to increased per acre yields (even if growers’ sale prices are taken to be equal). Variations in costs were also found to be within reasonable limits except for Boro in the control areas, where output prices were higher compared to that in control areas (presumably due to potential presence of some outliers).  A close look at the information shows higher increased rates of net return for Aus (162%)  Boro (43%), wheat (41%), pulse (74%). potato (92%) and sugarcane (49%) in the project villages. The unusually high figures for Aus and potato were presumably due to the potential presence of some outliers in the control areas. Table 3.12 shows much higher rates of net return for all the rice crops in the project villages compared to their counterparts in the control villages. In fact, some of the crops in the control villages have experienced significant decline in net returns.

The t values for net returns are generally statistically highly significant, mostly at more than 95 percent level, for all the crops. The Z-value for the overall net returns was also highly significant, at more than 99 percent level.

Table 3.11: Cost and Return of Selected Major Crops (Last Year)

(Taka per acre)

| Crop | Project area |  |  | Control area |  |  | Change in net return in project over the control areas (%) | t value | Sig. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Gross return | Total costs | Net return | Gross return | Total costs | Net return |  |  |  |
| Aus | 17,222 | 12,768 | 4,454 | 13,439 | 11,736 | 1,703 | +161.5 | 1.986 | .185 |
| Aman | 24,210 | 14,106 | 10,104 | 20,865 | 13,518 | 7,347 | +37.5 | 4.229 | .000 |
| Boro | 38,590 | 23,099 | 15,491 | 34,861 | 24,054 | 10,807 | +43.3 | 8.131 | .000 |
| Jute | 37,141 | 19,128 | 18,013 | 37,114 | 19,502 | 17,612 | +2.3 | 2.118 | .072 |
| Wheat | 21,437 | 16,956 | 4,481 | 19,118 | 15,950 | 3,168 | +41.4 | 1.413 | .217 |
| Maize | 37,084 | 19,016 | 18,068 | 37,730 | 23,353 | 14,377 | +25.7 | -.838 | .556 |
| Pulse | 15,133 | 6,864 | 8,269 | 9,871 | 5,124 | 4,747 | +74.2 | 2.449 | .092 |
| Oilseed | 19,931 | 9,509 | 10,422 | 18,408 | 9,107 | 9,301 | +12.1 | .744 | .481 |
| Potato | 70,527 | 37,106 | 33,421 | 47,671 | 30,292 | 17,379 | +92.3 | 38.175 | .017 |
| Sugarcane | 40,205 | 24,585 | 15,620 | 31,061 | 20,593 | 10,468 | +49.2 | -.480 | .715 |
| Vegetables | 64,117 | 34,438 | 29,679 | 65,839 | 32,345 | 33,494 | -11.4 | - | - |
| Others* | 51,860 | 20,725 | 31,135 | 68,334 | 23,590 | 44,744 | -30.4 | -.630 | .642 |
| Unweighted average | 36,455 | 19,858 | 16,597 | 33,693 | 19,097 | 14,596 | +13.7 | - | - |
| Z value (Net return All) project over control after intervention = 6.075, Sig. (2-tailed) = .00 ** |  |  |  |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Chilies, onion, garlic, etc; ** highly significant.

Figure 3.4: Change in Net Return of Rice Crops in Study Areas

Table 3.12: Net Returns from Cultivation of Major Rice Crops

| Crop | Project area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Gross value/acre (Tk.) |  | Total cost/acre (Tk.) |  | Net return/acre (Tk.) |  |  |
|  | Before | After | Before | After | Before | After | % change |
| HYV Aus | 11575 | 19027 | 6705 | 13808 | 4871 | 5219 | +7.1 |
| LV Aus | 8196 | 15417 | 4876 | 11728 | 3320 | 3689 | +11.1 |
| HYV Aman | 13200 | 25147 | 7977 | 14894 | 5223 | 10253 | +96.3 |
| LV Aman | 8464 | 23273 | 5309 | 13318 | 3155 | 9955 | +215.5 |
| HYV Boro | 18585 | 38590 | 11256 | 23099 | 6902 | 15491 | +124.4 |
| LV Boro | 6768 | - | 4915 | - | 1853 | - | - |
| Crop | Control area |  |  |  |  |  |  |
|  | Gross value/acre (Tk.) |  | Total cost/acre (Tk.) |  | Net return/acre (Tk.) |  |  |
|  | Before | After | Before | After | Before | After | % change |
| HYV Aus | 14044 | 14573 | 9005 | 12473 | 5039 | 2100 | -58.3 |
| LV Aus | 8759 | 12305 | 5807 | 10999 | 2953 | 1306 | -55.8 |
| HYV Aman | 13930 | 22072 | 8003 | 14224 | 5927 | 7848 | 32.4 |
| LV Aman | 9535 | 19658 | 5378 | 12812 | 4157 | 6846 | 64.7 |
| HYV Boro | 19418 | 34861 | 11798 | 24054 | 7620 | 10807 | 41.8 |
| LV Boro | 12627 | - | 7456 | - | 5171 | - | - |
| Z value (Net return Rice Crops) project over control after intervention = 4.259, Sig. (2-tailed) =.00 * |  |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note : * highly significant.

Figure 3.5: Percentage increase in net return in project over the control area

### Marketing of Farm Products

The increased amount of crop production generally leads to larger amount of marketed surplus at least in terms of the absolute size. The pattern of marketing in the study area has been the same. The proportion of paddy marketed from home has increased substantially in both the study areas, in the range of 51 percent (from 35% before) in the project areas, and in the range of 50 percent (from 32% before) in the control areas. In turn, the proportion of paddy sold in local markets has decreased substantially in both the study areas, in the range of 48 percent (from 61% before) in the project areas, and in the range of 50 percent (from about 63% before) in the control areas. Distress sales have come down significantly, to only 0.7 percent from 4 percent in the project areas and to only 0.2 percent from about 5 percent in the control areas.

The reasons for not selling at markets included long distance of markets, small amount of products and so on. It is encouraging to note that the reason of long distance has been mentioned by fewer farms compared to before situation.

Table 3.13: Availability of Facilities for Marketing of Output

|  | Percentage of Farm-Households Reporting |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Sell at home | 35.0 | 51.1 | +16.1 | 32.2 | 49.9 | +17.7 |
| Sell at local markets | 60.7 | 47.8 | -12.9 | 62.8 | 49.8 | -13.0 |
| Contract sale | 0.4 | 0.3 | -0.1 | 0.2 | 0.1 | -0.1 |
| Distress sale | 4.0 | 0.7 | -3.3 | 4.8 | 0.2 | -4.6 |
| Reasons for not selling at markets |  |  |  |  |  |  |
| - Local markets far off | 3.2 | 2.2 | -1.0 | 2.7 | 1.6 | -1.1 |
| - Cannot afford to sell small produce | 24.1 | 0.5 | -23.6 | 25.4 | 0.8 | -24.6 |
| - Others | 7.2 | 6.5 | -0.7 | 2.9 | 4.8 | +1.9 |
| -Not sure/no response | 65.5 | 90.8 | +25.3 | 69.0 | 92.8 | +23.8 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

## Farm Income

The subprojects implemented were expected to contribute to higher farm household income at least in terms of crop production as both the cultivated area and the HYV paddy areas already increased there, as reported earlier. Data on agricultural income show that farm households in the project villages had substantially higher income (Tk. 102,311) about 65 percent more than in the control village, where farm household income was Tk. 61,998. Of this farm income, 65 percent came from crops grown in the project areas compared to 59 percent in the control areas (Table 3.14). The rates of increases in all sub sectors of agriculture (except forestry) at evaluation time compared in the pre-project situations were substantially higher in the project villages (Table 3.14 and also see Figure 3.7. It was as high as 122.5 percent in crop agriculture, contrary to only by 58.7 percent in the control villages. The rates of increases were also higher in livestock and homestead agriculture, amounting to 162 and 115 percent in the project villages. Little improvement was, however, noticed in fisheries in both the project (77%) and the control villages (13%).

Table 3.14: Average Household Agricultural Income by Subsector in the Study Areas

| Sub-sector | Agricultural income (Tk) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project village |  |  | Control village |  |  |
|  | Before | After | Change over before situation (%) | Before | After | Change over before situation (%) |
| Crop agriculture | 30071 (62.6) | 66913 (65.4) | +122.5 | 23113 (58.2) | 36681 (59.2) | +58.7 |
| Livestock | 5924 (12.3) | 11898 (11.6) | +162.0 | 4968 (12.5) | 11078 (17.9) | +123.0 |
| Fisheries | 6711 (14.0) | 15522 (15.2) | +77.3 | 6899 (17.4) | 7813 (12.6) | +13.2 |
| Forestry | 2872 (6.0) | 2719 (2.7) | -5.3 | 2638 (6.6) | 2873 (4.6) | +8.9 |
| Homestead agriculture | 2447 (5.1) | 5259 (5.1) | +114.9 | 2069 (5.2) | 4553 (5.7) | +71.7 |
| Total agriculture | 48025 (100.0) | 102311 (100.0) | +113.0 | 39687 (100.0) | 61998 (100.0) | +56.2 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: Figures in parentheses indicate percentage of total agricultural income in each sub-sector.

Figure 3.6: Percentage increase in agricultural income by subsector over pre-project situation

## Concluding Remarks

The small scale water projects implemented in the selected study areas resulted in higher income, especially from crop production. This has been possible through, among others, wider expansion of HYV paddies and higher per acre yields in both the Boro and the Aman seasons. Cropping intensity also substantially increased, at higher rates in the project villages. Substantial yield increases have also been recorded in crops such as potato, wheat, maize and vegetables in the project villages. The increased crop income accrued to all categories of farm households, including marginal and small farmers. The extent of crop losses, caused earlier largely by flooding and drainage congestion, also reduced substantially.

Field observations revealed that agricultural extension services in the project areas have been strengthened overtime. Intensity of fertilizer use has increased more in the project areas due to higher adoption of HYV paddies. However, farming communities in the selected areas live mostly in remote locations, and thus, they pay higher prices to procure production inputs while they get lower prices of their farm products.

Towards yet faster growth in crop production and higher farm income, prices of seeds, fertilizer, pesticides, diesel and electricity for irrigation should be reduced, possibly by raising the existing levels of public subsidy on these inputs. Larger access to institutional credit is also essential to the promotion of balanced use of material inputs. Adequate availability of inputs free from adulteration and fair prices of farm products at the local markets should be ensured. This would be possible through good communication links to different rural and urban markets. At present, the markets being dominated by the middlemen the individual farm households can hardly compete with them. Suitable institutional reform with respect to marketing is urgently needed where the existing WMCAs could be actively involved. In fact, bargaining power of the farming community needs to be enhanced through suitable institutional reform where the existing WMCAs may be made more active and accountable.

# Water Management and Institutional Issues

## Introduction

The study has generated a huge quantity of information on a large number of issues and parameters, related to water management, which are expected to provide useful insights. However, not all of them have been discussed here for the sake of brevity. One can consult appendix tables to get detail insights on other aspects relating to the impact of the subprojects which are not been discussed in this chapter.

The information are obtained from two major sources: household survey and interviews with WMCA officials. Some of the findings of the household survey in this chapter are presented with respect to WMCA members and non-members while some others are presented with respect to subprojects so as to highlight differential impacts caused by different types of subprojects.

It is to be noted that impacts have two subcomponents: impacts due to SPs (e.g., via enhancement of income/asset, crop production and cropping intensity) and those due to WMCAs (e.g., via training, extension support, micro credit activities and linkages effects). Apart from this, the LGED model reveals that the success of the subprojects was largely dependent on satisfactory performance of the WMCAs. Hence, this chapter, through combining information from 30 subprojects, has largely focused on the issues related to the institutions, sustainability of the subprojects and their operation and maintenance activities, highlighting on the lessons learned, and makes recommendations towards WMCAs better performance in the future.Since there were significant interface between the activities related to agriculture and water resources management, some of the water management issues have already been covered in the agriculture part.

## Water Resources Management

### Problems and Solutions: Perception of Beneficiaries

The major reasons for constructing the subprojects as been perceived by local people were obviously the lack of irrigation facilities (58.3%), water logging and drainage congestion (40.4%), crop/property loss (40%) and flooding due to outflow of river water (33%) (Table 4.1).

Table 4.1: Reasons for Constructing the SPs in Study Areas

(as perceived by respondents)

| Reasons | Distribution of households (%) |  |  |
| --- | --- | --- | --- |
|  | WMCA Members | WMCA Non-members | All |
| Flooding due to outflow of river water | 35.2 | 28.6 | 33.0 |
| Crop loss | 38.4 | 24.6 | 33.8 |
| Property loss | 6.3 | 6.0 | 6.2 |
| Water logging and drainage congestion | 45.3 | 30.4 | 40.4 |
| Lack of irrigation water | 62.4 | 50.0 | 58.3 |
| Others* | 6.5 | 15.1 | 9.3 |
| No. of respondents | 805 | 398 | 1203 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: * Other reasons include enhanced fish production and activities related to income generating activities.

Field investigations generally indicate that the formation of WMCAs or the handover of the subprojects has been delayed due to, among others, the delay in construction (not shown here). In such cases, the problems were unlikely to be resolved satisfactorily in some places. Two issues can be mentioned here. The performance of the WMCAs was found to be not satisfactory in number of cases. As would be observed later (Section 4.3 – Intuitional Issues), in quite a number of cases the subprojects were found not to be maintained properly. However, the distribution of the respondents by the types of the subprojects on the question of solving their problem does not show a very discouraging picture as more than three-fifth (62.3%) of the respondents termed their problems as largely been solved or solved as per their expectation (Table 4.2; for a distribution as per WMCA members and non-members, see Appendix Table A4.3). 24.1 percent of the respondents only mentioned that their problems have partially/slightly been solved. All these imply that the subprojects were largely successful as per perception of the respondents (both WMCA members and non-members). The respondents to the extent of 70.0  percent termed WC subprojects to have largely been performing well (largely solved  or solved as per expectation), followed by 65.9 percent in case of FMD&WC, 65.6 percent in case of DR&WC, 51.7 percent in case of FMD and, 36.7 percent in case of CAD subprojects (Table 4.2). However, the respondents to the extent of as high as 45.7 percent termed that the problems of CAD subprojects could not be solved. There was none in cases of FMD and WC subprojects to mention that their problems could be slightly solved or could not been solved at all.  Most of the respondents (around 63%) mentioned that the problems could be partially solved in case of CAD subprojects. Thus, according to the perception of the respondent households, so far as the subprojects under study were concerned, WC, FMD&WC and DR&WC types were relatively more successful than those of the CAD and FMD types.

Table 4.2: Respondents’ Perception on Whether the Major Problems of Project area are Solved by SP

| Perception on solution | Distribution of households (%) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | FMD | FMD & WC | WC | DR & WC | CAD | All |
| Solved as expected | 25.7 | 14.0 | 19.6 | 27.7 | 8.2 | 17.7 |
| Largely solved/helpful | 26.0 | 51.9 | 50.4 | 37.9 | 28.5 | 44.6 |
| Partially solved | 39.4 | 13.6 | 28.3 | 6.2 | 10.6 | 17.2 |
| Slightly solved | - | 14.2 | - | 12.1 | 7.1 | 6.9 |
| Could not solve | - | 6.2 | - | 5.8 | 45.7 | 8.8 |
| Not sure | 8.9 | - | 1.7 | 10.3 | - | 4.8 |
| All | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

### Water logging and drainage

Improved drainage, water conservation and increased irrigation facilities were the major objectives of the DR&WC type of subprojects. The siltation in khals was the most common problem reported to be largely unresolved, which caused drainage problem in their low pockets as mentioned by 41.6 percent of the respondent households (Table 4.3; and Figure 4.1). Some of the other problems remained to be addressed were non-operation of sluice gates (11.8%), water logging due to drainage congestion (5.3%), water borne diseases (5.1%), frequent breach of embankments (4.6%), crop loss/damage to property (2.8%) and water logging due to embankment (1.2%). However, there were number of other problems including operation of sluice gates, re-excavation needs and institutional problems related to WMCAs as been mentioned by about one-third (33.0) of the respondents.

The findings according to subproject type show that the siltation was the only pressing problem in  case of DR&WC, as reported by three-fourth (75%) of the respondents (Table 4.3). Frequent breach of embankments and non-operation of sluice gates were among the most pressing problems facing in  FMD&WC  subprojects, as mentioned by two-fourth (39%) of the respondents. Crop loss or property damage appeared to be no longer a general problem, as only 2.8 percent of the respondents mentioned them to still remain unaddressed.

Table 4.3: Distribution of Respondents Suggesting Problems Still Unsolved by SP

| Existing problems/problems still unsolved | Distribution of households |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | FMD | FMD & WC | WC | DR & WC | CAD | All |
| Water logging due to embankment | 1.6 | 6.6 | - | - | - | 1.2 |
| Water logging due to drainage congestion | 10.4 | 5.5 | 3.2 | 0.6 | - | 5.3 |
| Frequent break/breach of embankment | 7.1 | 12.6 | 6.5 | 3.3 | - | 4.6 |
| Non-operation of sluice gates | 19.8 | 26.4 | 9.9 | 7.3 | - | 11.8 |
| Siltation | 31.9 | 14.4 | 49.4 | 75.6 | 16.1 | 41.6 |
| Crop loss/damage to property | 0.3 | 1.7 | 5.6 | 0.4 | 1.2 | 2.8 |
| Waterborne diseases | 1.1 | 7.3 | 7.3 | 4.0 | 9.2 | 5.1 |
| Others* | 28.0 | 44.8 | 24.6 | 29.4 | 86.0 | 33.0 |
| All | 83.3 | 35.3 | 100.0 | 40.0 | 100.0 | 78.4 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: Multiple responses; *Conflicts among WMCAs member/non member/influential persons; political conflicts/ unaccountability of WMCAs regarding income, expenditure and savings.

Figure 4.1: Distribution of households suggesting siltationproblem still unsolved by subprojects

### Changes in inundation levels and drainage system

Table 4.4 presents the changes in flood levels of operated lands by broad land types (more in Appendix Table A4.4 for distribution by land levels) in the pre and post-project situations. The distribution by broad land types in terms of flood intensity, by and large, shows that flood free areas have increased tremendously. In other words, flooded areas have substantially been reduced. For example, flood free lands have increased to as high as 93 percent from about 24 percent before interventions. The increase in the irrigated areas also rose to 90.0 percent from 43 percent. In the project area, in general, the high and very high lands (defined by flood depths) have considerably increased while low lands have decreased tremendously (Appendix Table A4.4). On the other hand, the land types by flood intensity in the control areas have remained nearly the same.

Table 4.4: Operated Land by Flooding/Drainage Characteristics

| Land characteristics | % of operated land of households |  | Average operated land (in acre) |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Project area |  |
|  | Before | After | Before | After |
| Flood |  |  |  |  |
| Flooded | 76.4 | 7.3 | 0.98 | 0.10 |
| Flood free | 23.6 | 92.7 | 0.30 | 1.24 |
| Irrigation |  |  |  |  |
| Irrigated | 43.3 | 90.0 | 0.56 | 1.24 |
| Non-irrigated | 56.7 | 10.0 | 0.73 | 0.14 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note:  Information refers to project areas only.

Figure 4.2: Changes in percentage of operated landby flood level in project areas

Table A4.1 presents the changes in flood levels of operated lands by the type of subprojects during pre- and post-project situations. The distribution by broad subprojects type in terms of flood intensity, by and large, shows that flood free areas have significantly increased. In other words, flooded areas have been substantially reduced. For example, in case of DR&WC subprojects, flood free lands have increased to as high as 1139 percent, while in case of other subprojects, within the range of 60 to 696 percent. Naturally, for DR&WC and FMD&WC subprojects, the extent of improvement was significant, 1139 and 696 percent respectively.

As regards changes in situation with water logging and drainage system, according to respondents’ perception, as high as 82 percent of them reported the decrease in water logging; in consequence, the drainage situation has been improved, as mentioned by more than 72.5 percent of the respondents (Table 4.5).

Table 4.5: Changes in Situation of Water Logging and Drainage System

(according to respondents’ perception)

| Change in situation | Mentioning situation |  |
| --- | --- | --- |
|  | No. of household | % of household |
| Water logging |  |  |
| Increased | 39 | 4.2 |
| Decreased | 772 | 82.2 |
| No change | 128 | 13.6 |
| All | 939 | 100.0 |
| Drainage |  |  |
| Improved | 679 | 72.5 |
| Deteriorated | 124 | 13.2 |
| No change | 133 | 14.2 |
| All | 936 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Question may be raised whether the positive changes with respect to inundation, irrigation and drainage could attribute or not to the subprojects. More than  50 percent of the households perceived major or large influence of the subprojects in effecting the improvement is in terms of flood-free areas (having a good drainage) (Table 4.6). Similar results is applicable for irrigation and drainage - as high as 62.7 percent of the households perceived that major or large influence of the subprojects in effecting the improvement is in terms of irrigation. Regarding drainage, over 72 percent of the households perceived major/large influence of the subprojects in effecting the improvement. Thus, the subprojects have had great influence on the condition of lands in terms of flood protection, drainage and irrigation.

Table 4.6: Influence of the Subprojects in Effecting Changes in Flood/Drainage Characteristics

(as perceived by respondents)

| Influence | % of households’ perception about subproject’s impact |  |  |
| --- | --- | --- | --- |
|  | Flood-free area | Irrigation | Drainage |
| Major influence | 34.28 | 36.09 | 45.08 |
| Large influence | 16.25 | 26.62 | 27.17 |
| Slight influence | 15.76 | 11.28 | 13.12 |
| Hardly any influence | 16.36 | 17.28 | 7.73 |
| Not sure | 17.35 | 8.73 | 6.90 |
| All | 100.00 | 100.00 | 100.00 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

### Changes in Irrigated Areas

The situation with respect to irrigation coverage appeared to have improved substantially. In some subprojects the surface water provision in general became available for irrigation (e.g., FMD subprojects) (Table A4.5) even without the irrigation component, Among the subproject types, the highest increase (444%) was found to have taken place in the WC subprojects, followed by 125 percent in the FMD& WC, 71 percent in the CAD, 65 percent in the FMD and the lowest 36 percent in the DR& WC subprojects (Table 4.7).  The overall growth in irrigated land was around 121 percent, demonstrating a growth of approximately 17 percent per year over the last seven years following implementation of the subprojects.

Table 4.7: Land Irrigated per Household in Pre- and Post-Project Situations by SP Before and After Intervention

(lands within project areas only)

| Type of SPs | No. of SPs under study | Per household irrigated land (in decimal) |  |  |
| --- | --- | --- | --- | --- |
|  |  | Before | After | % changes |
| FMD | 6 | 83 | 137 | +65.1 |
| FMD & WC | 6 | 48 | 108 | +125.0 |
| WC | 9 | 25 | 136 | +444.0 |
| DR&WC | 5 | 73 | 99 | +35.6 |
| CAD | 4 | 77 | 132 | +71.4 |
| All | 30 | 56 | 124 | +121.4 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: Respondents own perception about irrigated land before and after intervention.

### Changes in Irrigation Methods

Table 4.8, which is self-explanatory, presents irrigation modes practiced by the households by types of lands. It has been found that the irrigation modes such as DTW, STW, power pump, hand pump and traditional methods were practiced in both the project and the control areas. It can be observed from the table that in the project areas before the intervention, around 18.6 percent of the households had access to irrigation for “high” lands, 26.9 percent for “medium high” lands, 30.1 percent for “medium low” lands and nearly 24.4 percent for “low” lands.

In the control areas, however, 14.1 percent households had access to irrigation for “high” lands, followed by nearly 32.0 percent, 26.5 percent and 27.5 percent for “medium high”, “medium low” and “low” lands respectively during the pre-project situation.

After the interventions in the project areas, the access to irrigation for “high” and “medium high” lands has increased to 22.7 percent (from around 19%) and 34.5 percent (from around 27%) respectively, while the access to irrigation for “medium low” and “low” lands decreased to 21.3 percent (from about 30.1%) and 21.5 percent from 24.4 percent respectively over the last seven years.

The situation with respect to irrigation coverage thus appeared to have improved substantially. The provision of surface water in general became available for irrigation facilities.

As regards irrigation modes practiced according to land type, there has been a change in the use of irrigation methods over the last few years in the project areas. For example, the use of LLP (in terms of number of use in households) has increased to the extent of as high as 5 percent , followed by an increase by 34 percent for STW and 14 percent for Gravity (Appendix Tables A.4.5 and A4.6). Consequently, the use of DTW and traditional methods perhaps has declined, to the extent of about 30 and 45 percent. Nevertheless, the quantitative changes took place due to the interventions of the subproject could not be explored.

Table 4.8: Irrigation Modes used by Households by Types of Land

| Types of land | Project area |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | % of households irrigated by land types |  |  | % of households using different modes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | DTW |  |  | STW |  |  | Power pump |  |  | TW |  | Canal |  | Traditional method |  |
|  | Before | After |  | Before |  | After | Before |  | After | Before |  | After | Before | After | Before | After | Before | After |
| High | 18.6 | 22.7 |  | 40.5 |  | 21.6 | 15.2 |  | 24.4 | 19.2 |  | 18.6 | 50.0 | 25.0 | - | 1.1 | 16.3 | 63.3 |
| Medium high | 26.9 | 34.5 |  | 26.1 |  | 45.4 | 27.7 |  | 33.1 | 20.3 |  | 44.4 | 25.0 | 50.0 | - | 48.4 | 51.0 | 30.0 |
| Medium low | 30.1 | 21.3 |  | 15.3 |  | 12.4 | 26.9 |  | 20.2 | 39.5 |  | 26.7 | 25.0 | 25.0 | - | 35.2 | 24.5 | 3.3 |
| Low | 18.3 | 14.8 |  | 11.7 |  | 20.6 | 23.2 |  | 22.4 | 16.5 |  | 10.0 | - | - | - | 15.4 | 2.0 | 3.3 |
| Very low | 6.1 | 6.7 |  | 6.3 |  | - | 7.1 |  | - | 4.6 |  | 0.3 | - | - | - | - | 6.1 | - |
| All | 628 | 727 |  | 21.7 |  | 26.3 | 23.1 |  | 24.6 | 24.2 |  | 26.7 | 23.6 | 28.3 | - | 26.7 | 24.9 | 25.9 |
| Types of land | Control area |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | % of households irrigated by land types |  |  | % of households using different modes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | DTW |  |  | STW |  |  | Power pump |  |  | TW |  | Canal |  | Traditional method |  |
|  | Before |  | After | Before | After |  | Before | After |  | Before | After |  | Before | After | Before | After | Before | After |
| High | 14.1 |  | 21.1 | 25.0 | 20.5 |  | 12.5 | 22.0 |  | 6.8 | 3.8 |  | - | - | - | 18.2 | 14.3 | 55.6 |
| Medium high | 32.0 |  | 32.1 | 45.8 | 60.3 |  | 29.4 | 27.4 |  | 16.2 | 41.1 |  | - | - | - | 9.1 | 42.9 | 44.4 |
| Medium low | 26.5 |  | 19.8 | 15.3 | 17.9 |  | 25.1 | 24.2 |  | 41.9 | 17.1 |  | - | - | - | 18.2 | 33.3 | - |
| Low | 22.7 |  | 17.9 | 13.9 | 1.3 |  | 28.3 | 21.1 |  | 22.2 | 38.0 |  | - | - | - | 54.5 |  | - |
| Very low | 4.8 |  | 9.0 | - | - |  | 4.7 | 5.4 |  | 12.8 | - |  | - | - | - | - | 9.5 | - |
| All | 425 |  | 416 | 25.4 | 27.5 |  | 24.5 | 22.5 |  | 22.9 | 24.2 |  | - | - | - | 20.1 | 25.0 | 26.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

## Aspects related to Hydraulic Structure

### Status of infrastructure and maintenance

People’s opinions regarding the conditions of the major components of infrastructures such as, khals and canals, embankments and structures (including sluice gates) were collected. Results of which are presented in Table 4.9. The present condition of the infrastructures and their maintenance in most of the subprojects appeared to be in good condition. Overall, so far as the condition of khals and canals was concerned, as high as about two-third (64%) of the respondent households reported them as “excellent” or “good”. It is encouraging to note that less than 35 percent of them reported them as “bad” or “deplorable” (also shown in Figure 4.3). Regarding embankments, again about nearly 74 percent of the respondents perceived the condition to be “excellent” or “good”. Regarding structures or sluice gates, the status was perceived to be in a relatively good condition, since a considerable proportion of the respondents nearly 76 percent reported as “good” or “excellent while only (22.0%) mentioned them to be in “bad” state.” As regards conditions of the embankments, the status was perceived to have been relatively good, since as high as three-fourth (76%) of the respondents reported them to be “good” or “excellent” condition (Table 4.10 shows the status of infrastructure by SP types) Thus, the overall position of khals, embankments and structures were found to be satisfactory, at least compared to SSWRDSP-I subprojects (see BIDS Report on previous evaluation study).

Table 4.9: Perception of Respondents about Present Condition of SPs by components

| Present condition of SPs | Condition of SPs components (%) |  |  |
| --- | --- | --- | --- |
|  | Khal/Channel/Irrigation canals/pipe | Embankment | Structures/sluice gate/ culvert |
| Excellent | 15.5 | 18.6 | 34.4 |
| Good | 48.5 | 55.0 | 41.6 |
| Bad | 16.1 | 5.9 | 13.7 |
| Deplorable | 18.8 | 10.1 | 8.3 |
| Not sure | 1.1 | 7.4 | 2.0 |
| All | 100.0 | 100.0 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Figure 4.3: Perception of respondents about presentcondition of subprojects by components

Table 4.10: Perception of Respondents about Overall Condition of SPs by type

| Present condition of SPs | Condition of SPs components |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | % of respondent households |  |  |  |  |  |
|  | FMD | FMD & WC | WC | DR & WC | CAD | All |
| Excellent | 17.8 | 47.7 | 31.5 | 26.0 | 12.1 | 30.0 |
| Good | 44.0 | 32.0 | 42.1 | 56.3 | 29.1 | 40.5 |
| Bad | 23.6 | 14.0 | 16.7 | 1.8 | 20.4 | 16.4 |
| Deplorable | 13.2 | 3.5 | 5.1 | 14.8 | 32.0 | 9.9 |
| Not sure | 1.4 | 2.8 | 4.7 | 1.1 | 6.3 | 3.2 |
| All | 38.4 | 37.6 | 45.3 | 70.0 | 75.7 | 46.8 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Obviously, operation and maintenance has a large bearing on the condition of the subproject infrastructures. It was encouraging to note that so far the subprojects under study were concerned, more than half of the respondents (53.8%) reported of regular maintenance of the subprojects, while about two-fourth  (40.3%) of them reported that there were hardly any maintenance; the remaining 5.9 percent  reported that they were not sure about the maintenance (Table 4.11; and Figure 4.4).  The distribution by SP type shows that the CAD type of subprojects has undergone few maintenance, reported by about two-third (60%) of the respondents (such high percentage was due to the two CAD SPs, which still remained incomplete).

Field investigations generally show that O&M had not yet been developed to its required level due to a number of reasons.The reasons in most cases were difficult to explain. In general, lack of motivation of the local beneficiaries and under performance of the WMCAs can be considered to be the main causes of such under-performance.

Table 4.11: Opinion of Respondents about Maintenance of Subprojects

| Opinion | Opinions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | %. of respondent households |  |  |  |  |  |
|  | FMD | FMD & WC | WC | DR & WC | CAD | All |
| Maintained regularly | 54.5 | 50.2 | 71.1 | 41.0 | 35.0 | 53.8 |
| Few maintenance | 42.1 | 39.8 | 23.9 | 52.5 | 60.0 | 40.3 |
| Don’t know/not sure | 3.3 | 10.0 | 5.0 | 6.5 | 5.0 | 5.9 |
| All | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Figure 4.4:  Opinion of respondents about maintenance of subprojects

(canals/ embankments/ regulators)

In many subprojects, siltation was found to be a common problem, which needed to be addressed through re-excavation of khals. The WMCAs or the beneficiaries have shown little interests in this regard. This was evident from Table 4.12, which presents maintenance activities undertaken by WMCAs over the last two years. It was discouraging to note that few re-excavation activities were undertaken in the current and in the previous years. Nevertheless, small-scale repair, siltation removal, cleaning of hyacinth and embankment repair and re-sectioning, and small repairs/coloring/greasing of sluice gates door were among the activities undertaken on a larger scale.

Table 4.12: Canal/Embankment Maintenance Activities of Subprojects during Last Two Years

| Type of maintenance activities | Last two years |  |  |  |
| --- | --- | --- | --- | --- |
|  | Current year (1421) |  | Last year (1420) |  |
|  | Yes % | No % | Yes % | No % |
| Canal re-excavation | 8.6 | 91.4 | 9.3 | 90.7 |
| Small-scale repair/siltation removal | 44.2 | 55.8 | 38.9 | 61.1 |
| Cleaning hyacinth/unnecessary bushes | 25.4 | 74.6 | 26.1 | 73.9 |
| Embankment repair re-sectioning | 8.0 | 92.0 | 11.9 | 88.1 |
| Operation of sluice gates | 69.8 | 30.2 | 70.1 | 29.9 |
| Small repairs/coloring/greasing of sluice gates door | 50.6 | 49.4 | 51.5 | 48.5 |
| All | 34.4 | 65.6 | 34.6 | 65.4 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: Multiple responses.

### Perceived Problems of Maintenance

WMCAs were specifically established to (a) conduct routine operation of the structures and necessary maintenance works, with resources generated from among the members, and (b) plan for O&M for the future.

Most of the subprojects encountered few major maintenance problems, some of which were not difficult to be addressed. Some common problems in relation to the maintenance of the subprojects are identified in Table 4.13. Nearly one-fifth of the perceived problems (19.8%) were related to either indifference of WMCAs/O&M fund inadequacy or O&M group being non-functioning (15%), while some (15.8%) were related to lack of dynamism on the part of the WMCAs or lack of unity/common interest on the part of the beneficiaries (26.3%). Some of the problems (10.2%), however, were perceived to be related to subprojects design or their so-called defective construction. Some of the subproject’s designs lacked long-term planning associated with potential changes in the future water regime.

Table 4.13: Respondents’ Perception about Maintenance Problems with SPs

| Perception about maintenance problems | Distribution of responses* |  |
| --- | --- | --- |
|  | No. | % |
| Indifference of WMCA/Idle O&M fund/lack of initiative | 564 | 19.8 |
| O&M group not properly functioning | 423 | 14.8 |
| Flawed design of SP | 63 | 2.2 |
| Defective construction of SP | 152 | 5.3 |
| Lack of unity among beneficiaries | 290 | 10.2 |
| No common interest | 459 | 16.1 |
| Lack of LGED interest | 137 | 4.8 |
| Lack of dynamism | 450 | 15.8 |
| Not sure | 82 | 2.9 |
| Don’t know | 231 | 8.1 |
| All | 2851 | 100.0 |
| No. of respondents mentioning maintenance problem | 1138 | 39.9 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: * Multiple responses.

### Present Situation with Water Availability and Other Facilities

Perception of the respondents on the present situation of water availability and other facilities currently available compared to those in the pre-project situations were obtained from the survey (Table 4.14; Figure 4.5). Surprisingly though, despite of many limitations as mentioned above (e.g., malfunction of WMCAs, lack of O&M activities, inadequate funds and participation), an overwhelming proportion of the respondents mentioned a number of facilities which have increased; these include water availability in canals in dry season (60%), irrigation facilities (65%), water conservation capacity (65%) and  vegetables cultivation (81%). All these positive changes have been enormously helpful in fulfilling the target of enhanced agricultural production.

Table 4.14: Present Situation of Physical Facilities Compared to Pre-project Situation

(as perceived by respondents)

| Quantity/facility level | % of respondents* |  |  |
| --- | --- | --- | --- |
|  | Increased | Decreased | Same |
| Water availability in canal during dry season | 60.3 | 26.3 | 13.4 |
| Irrigation facilities through canal water | 64.9 | 23.5 | 11.6 |
| Water preservation capacity/quantity of canal | 64.8 | 23.3 | 11.9 |
| Improvement of vegetables cultivation in SP area | 80.9 | 9.6 | 9.6 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: * Multiple responses.

Figure 4.5: Percentage of respondents mentioning changes in physical facilities

(perceived by respondents)

## Sustainability and Institutional Issues

Most of the preceding discussions were directly related to the impacts of the subprojects’ intervention; however, the following section specifically examines the institutional procedures which could have been put into practice, particularly in relation to the subprojects identification and implementation process, participation of beneficiaries, operation and maintenance activities, trainings, LCS formation and so on. These insights are expected to be useful in the context of highlighting indirect factors influencing on impacts, and also in identifying the factors which constrained the performance and gaining lessons towards future improvement.

It was evident from this study that the success of the subprojects was largely dependent on the satisfactory performance of the WMCAs but the performance of the WMCAs depends largely on the operation and maintenance activities (see also Chapter 8:Performance of SPs/WMCAs). Unless the WMCAs were adequately active and well-organized, the impacts of the subprojects were bound to be limited. Hence, this discussion concentrates on the issues related to the institutions and sustainability of the WMCAs vis-à-vis the subprojects, on the basis of findings obtained from the interviews with the households and the WMCA officials. Some of the findings appeared to differ from those which have been obtained from the household survey. However, attempts have been made to reconcile and explain these differences.

### Involvement of Beneficiaries in the Participatory Process

The basic approach of the subprojects was that the initiation, identification, designing, construction and O&M activities should be participatory by involving the local beneficiaries in various capacities. By and large, the beneficiaries had participated in a moderate way in the activities of the WMCAs, but largely during the identification phase only (observed also in Islam et al. 2008c). To some extent, they have also participated as wage laborers during construction and during the O&M phases. They have contributed to the initial fund for the construction and occasionally to the O&M fund.They appeared to have participated to some extent in the microcredit and training activities as well (Appendix Table A4.8 for information on participation of respondents in maintenance activities).

However, field investigations generally revealed that the participation of the beneficiaries in the O&M and post-construction phases had been constrained for two factors. First of all, all of them could not be benefitted equally, as many lacked land in the project areas to directly derive the benefit. Secondly, the WMCAs being practically operated by the rural affluent people in many cases and seemed to have no full participation of the general people. It was gathered that the rules for general memberships and managing committee memberships were largely not broad-based.

Opinions were sought from the WMCA members on the problems faced during the subprojects identification and implementation (Table 4.15). Of the total respondents, more than 11.7 percent opined that the views of the villagers were largely overlooked, about 4 percent reported that discussions on identification were made with influential persons only, and more than 7.5 percent reported that no adequate discussion was made with the villagers. Importantly, about 41 percent reported about the conflicts/differences in opinions among the villagers at the identification stage. Regarding the subprojects implementation, problems, such as lack of supervision/participation (25.8%), and appropriate construction quality (21%), turned out to more dominant, as mentioned by the respondents. Besides, about 11 percent of the respondents mentioned the flaws in SP design (including long-term perspective), about 7.6 percent of the respondents mentioned the issue of land acquisition as major problem and 3 percent reported the problems related with compensation payments.  More importantly, some other reasons such as delay in implementation, delay in hand over and political and internal conflicts were among the major problems during implementation stage, as mentioned by as high as 32 percent of the respondents.

Table 4.15: Problems Faced during SP Identification and Implementation by WMCA Officials

| Problems faced | Distribution of responses* |  |
| --- | --- | --- |
|  | Number | % |
| SP identification stage |  |  |
| Inadequate discussion with villagers held | 68 | 7.5 |
| Opinion of villagers overlooked | 105 | 11.7 |
| Discussion with influential persons only | 36 | 4.0 |
| Conflicts/differences in opinions among villagers | 369 | 41.0 |
| Others/Not sure | 323 | 35.8 |
| All | 901 | 100.0 |
| Total respondents | 845 | 82.5 |
| SP implementation stage |  |  |
| Flaws in SP design (height of embankment, gates) | 101 | 11.1 |
| Land acquisition | 69 | 7.6 |
| Compensation payments | 28 | 3.1 |
| Lack of supervision/participation by WMCAs | 235 | 25.8 |
| Inappropriate/low construction quality | 189 | 20.8 |
| Others (eg,delay in implementation, conflicts/delayed hand over) | 288 | 31.6 |
| All | 910 | 100.0 |
| Total respondents | 855 | 79.9 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: * Multiple responses.

### Coverage and Membership

A distribution of sample respondent households reveals that around 62 percent of the respondent households were WMCA general members, 2.4 percent executive committee members and a bit higher than 35 percent non-members (Appendix Table A4.7). As for the reasons of not being members, nearly 35 percent complained that few people approached them for enrollment, about 44 percent reported that they had no interest and 12.2 percent reported of having no land in the project areas. Only 9 percent of the respondents mentioned of having no potential benefits perceived by them. On the other hand, 6.4 percent mentioned of dropping out from membership (Table 4.16).

Table 4.16: Respondents by Reasons for not being a Member of WMCAs at Present

| Reasons | Distribution of responses* |  |
| --- | --- | --- |
|  | No. | % |
| Had no land (owned or operated) in project areas | 51 | 12.2 |
| Nobody approached to enroll. membership | 146 | 34.8 |
| Had no interest | 186 | 44.4 |
| Dropped out from membership | 27 | 6.4 |
| No benefit perceived | 38 | 9.1 |
| Others | 16 | 3.8 |
| All | 419 | 100.0 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: * Multiple responses. This question was asked to WMCA non-members.

Office status of WMCAs

The present office status of WMCAs was considered as a good indicator for overall performance of WMCAs or the subprojects. It is encouraging to note that nearly two-third (63.3%) of the WMCAs have their own formal offices; about one-sixth (16.7%) have no office (largely operated from WMCAs key officials), around one-sixth (16.7%) operate from rented office and over 3 percent operate from other premises (Table 4.17).

Table 4.17: Present Office Status of WMCAs

| Status | Distribution of WMCAs |  |
| --- | --- | --- |
|  | No. | % |
| Rented office | 5 | 16.7 |
| WMCA’s own office | 19 | 63.3 |
| In other premises | 1 | 3.3 |
| No formal office | 5 | 16.7 |
| All | 30 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

### Trend of Savings and Operation and Maintenance Fund

It appeared that no fixed rule is followed on savings practices. Savings are collected on both monthly and weekly basis. The amount to be saved in each time was not uniform across the WMCAs. A savings of Tk 10 per installment was the general norm, as observed in most of the WMCAs.

As the WMCAs comprised the core of the subprojects from institutional perspective, the trends of savings and O&M funds over the years (since its inception) were considered to be the two good performance indicators.  Generation of fund for operation and maintenance was also treated as a good indicator for the smooth running of the SPs.

Two types of changes/trends have been estimated.  One was change in 2014 over 2009 (or year of initiation), and the other was regression trend (exponential).

Trend of savings and operation and maintenance fund of the subprojects over the last seven shows an optimistic picture (Table 4.18). It can be seen that the fund on savings has a significant positive trend, the average annual positive trend being nearly 7.7 percent over the years, which was quite encouraging. The change in saving funds in 2014 over 2009 was reported to be as high as 45 percent. The saving funds were reported to be used as a revolving fund in activities such as micro credit.

The average amount of O&M fund, which was reported to be Tk 143,843, has increased to Tk161,015 over the last seven years. The change in O&M funds in 2014 over 2009 was reported to be considerable, 11.9 percent. The saving funds were reported to be used as a revolving fund in activities such as micro credit. The interests earned from this was reported to be spent in O&M on an annual basis.  All these indicate that the subprojects under the study have developed a reasonable capacity in terms of O&M and savings, but possibly the O&M has not been given due emphasis.

Table 4.18: Trend of saving and Operation and Maintenance Fund by Subprojects

| Year | Saving | Average amount of O&M Fund (Tk.) |
| --- | --- | --- |
| 2009 | 117014 | 143843 |
| 2010 | 128116 | 158453 |
| 2011 | 132295 | 145494 |
| 2012 | 152837 | 164841 |
| 2013 | 160620 | 165555 |
| 2014 | 169738 | 161015 |
| % Change in 2014 over 2009 | 45.1 | 11.9 |
| Trend over 6 years (%) | +7.7** | +2.3* |

Source: KII- WMCA Officials Interviews: PSSWRSP- Impact Evaluation Survey (2015).

Note: ** Significant at more than 99% level; * Significant at more than 90% level. Trend results are as follows:

| Dependent variable | Standardized Coefficients | t | Sig. level |
| --- | --- | --- | --- |
| Savings over years | .987 | 12.4 | .000 |
| O&M funds over years | .707 | 2.0 | .101 |

### Information on WMCA’s Present Activities

An idea of the performance of the WMCAs under the subprojects can be obtained from a number of indicators such as membership, WMCA’s own or rented office, regularity of annual or executive committee meetings, office accounts, audit maintenance and the like. The information are presented in Table 4.19.  It can be seen that all but one indicator in the subprojects under the study shows a promising picture. Only the membership of WMCAs was not open for all the villagers unless they have own or operated lands within the project areas. All these information gathered from interviews with WMCA officials imply a reasonable performance of the present WMCAs under the subproject.

Table 4.19: Information on WMCA’s Present Activities

| Particulars | Distribution of WMCAs of 30 SPs |  | Total no. of responses |
| --- | --- | --- | --- |
|  | Yes % | No. % |  |
| Is membership of WMCAs open for all? | 66.7 | 33.3 | 30 |
| Is there any salaried employee in WMCA? | 40.0 | 60.0 | 30 |
| Is election held regularly for EC? | 86.7 | 13.3 | 30 |
| Is annual general meeting held regularly? | 83.3 | 16.7 | 30 |
| Are managing committee meetings held regularly? | 86.7 | 13.3 | 30 |
| Do WMCAs prepare annual report regularly? | 73.3 | 26.7 | 30 |
| Are all minutes maintained regularly? | 93.3 | 6.7 | 30 |
| Are all accounts maintained properly? | 96.7 | 3.3 | 30 |
| Are WMCAs activities audited regularly? | 93.3 | 6.7 | 30 |
| Own office? | 83.3 | 16.7 | 30 |
| All | 241 | 59 | 300 |

Source: KII- WMCA Officials Interviews: PSSWRSP- Impact Evaluation Survey (2015).

### Women Participation

LCS formation

Earthwork was one of the major components in the subprojects under the study, carried out through formation of labor contracting societies (LCSs). The landless, widows and destitute were expected to get priority in formation of the LCSs and their employment. Informal discussions revealed that in few cases, the formation of LCS was said to be somewhat faulty and there were conflicts of interest among the leaders on their formation at the initial stage. It was also a common complaint that the women laborers of LCSs were exploited in respect of wages.

The total number of LCSs formed (male and female) during project implementation and maintenance stages under the 30 SPs was 478, altogether employing a total of more than 6033 members (Table 4.20). On an average, a WMCA was reported to have employed nearly 411 LCS members during the project implementation stage as against only 67 members on average, during the project maintenance stage. It was encouraging to note that female participation was considerable during the implementation stage, above 28 percent. There were also substantial number of LCSs formed during project maintenance stage.

The formation of LCSs, in some cases, however, was said to be temporary and hardly could they continue (Table 4.20).  LCSs operation could continue provided any new work was available. In few cases, the WMCA leaders and traditional Sardars were said to have formed the LCS with their own people, thereby depriving some genuine destitute laborers. It was also observed that some members of the WMCAs had left the association at some stage after having failed to get any job in earthwork.

Table 4.20: Information regarding Labor Contracting Society (LCS) (as per WMCA officials)

| Particulars | Average no. of LCSs |  |  | All |
| --- | --- | --- | --- | --- |
|  | Male | Female |  |  |
| No. of LCSs formed during project implementation (PI) stage | 297 | 114 |  | 411 |
| No. of LCSs formed during project maintenance (PM) stage | 35 | 32 |  | 67 |
| No. of members of LCSs during implementation | 3598 | 1910 |  | 5508 |
| No. of members of LCSs during maintenance | 308 | 212 |  | 525 |
| Present situation of LCSs | No. and % of respondents |  |  |  |
|  | No. |  | % |  |
| LCS operation still continued as there was work always | 55 |  | 6.1 |  |
| LCS operation continued provided any work was there | 435 |  | 48.3 |  |
| Old LCS was postponed and new LCS was formed for new project | 410 |  | 45.6 |  |
| All | 900 |  | 100.0 |  |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

In many subprojects, the most common problems faced by the women members of LCSs in these subprojects were related to sanitation problem (31%), followed by low wage rate compared to that of men (29%), lack of living place (15%) and looking after children (14%) (Table 4.21). It was encouraging, however, to note that all these aspects have already been taken care of in the ongoing PSSWRSP.

Table 4.21: Problems Faced by the Women Members of LCSs

| Problems | % of responses* |  |
| --- | --- | --- |
|  | No. | % |
| Sanitation problem | 578 | 31.4 |
| Lack of living place | 283 | 15.4 |
| Rough behavior of male labors/leaders | 85 | 4.6 |
| Have to look after children | 255 | 13.9 |
| Low wage rate than male | 525 | 28.5 |
| Wage paid to husband/father/male members of family | 5 | 0.3 |
| Others | 108 | 5.9 |
| All | 912 | 49.6 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: * Multiple responses.

### Training

Substantial training programs were arranged for the project beneficiaries. The members of the WMCAs and subprojects beneficiaries received various type of trainings on different components. According to WMCA officials, these were management training for the executive committee members, O&M training for the members of the O&M subcommittee, and training in fishery, livestock, integrated pest management and so on. In total, 201 beneficiaries so far received trainings since inception (Table 4.22). Out of this, general members received highest number of trainings, to the extent of around 60 percent, followed by the executive committee members (6.0%), agriculture committee members (6.0%), fisheries committee members (5.0%), O&M committee members (4.5%), micro-credit committee members (3.5%), and so on. Among the beneficiaries, received trainings were 62 percent male members while the rest i.e. around 38 percent were female members. On an average, around 30.7 percent of WMCA male members and 48 percent of female members had some training; overall, nearly 35 percent of all WMCA members had some type of trainings, which was quite encouraging.

Table 4.22: Training Received So Far by Type of Stakeholders by Sex

| Stakeholders group | Distribution of training recipients so far (Nos.) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Male | Female | All | % |
| General members | 78 | 43 | 121 | 60.2 |
| Executive committee members | 8 | 4 | 12 | 6.0 |
| O&M committee members | 6 | 3 | 9 | 4.5 |
| Micro-credit committee members | 4 | 3 | 7 | 3.5 |
| Agriculture committee members | 7 | 5 | 12 | 6.0 |
| Fisheries committee members | 6 | 4 | 10 | 5.0 |
| Salaried employee of WMCA | 1 | 0 | 1 | 0.5 |
| Others | 14 | 15 | 29 | 14.4 |
| All | 124 | 77 | 201 | 100.0 |
| Total WMCA Members (2014) | 417 | 161 | 527 | - |
| Average per WMCA | 3 | 2 | 3 | - |

Source:  WMCA Officials Interviews; PSSWRSP- Impact Evaluation Survey (2015).

Note: * Multiple responses.

Thus, the respondent members of 201 (out of 527) received trainings (Table 2.23). The fields of trainings were crop cultivation (30.8%), technical (18.4%), handicrafts/cottage industry (14.4%), fisheries (13.9%), livestock and poultry rearing (11.4%), and IPM (8.5%). It was encouraging to note that more than 60 percent of the respondents opined that quality of the trainings were quite good, while 40 percent assessed as average (not shown in the table). However, none has reported the quality of the training as poor. In terms of relevance, again, almost all viewed that the trainings were quite relevant and fruitful. As gathered from relevant LGED officials, further enhancement of training quality has already been stepped up in the ongoing PSSWRSP, which is quite encouraging.

Table 4.23: Distribution of Respondents by Type of Training by Sex

| Broad subject of training | Distribution of beneficiaries by type of trainings received |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Male |  | Female |  | All |  |
|  | No. | % | No. | % | No. | % |
| Crop cultivation | 50 | 40.7 | 12 | 15.6 | 62 | 30.8 |
| IPM | 10 | 8.4 | 7 | 9.1 | 17 | 8.5 |
| Fish culture | 19 | 15.1 | 9 | 11.7 | 28 | 13.9 |
| Livestock & poultry rearing | 2 | 1.8 | 21 | 27.3 | 23 | 11.4 |
| Handicrafts/cottage industry | 1 | 0.6 | 28 | 36.4 | 29 | 14.4 |
| Technical | 37 | 29.5 | 0 | 0.0 | 37 | 18.4 |
| Others | 5 | 3.9 | 0 | 0.0 | 5 | 2.5 |
| All | 124 | 100.0 | 77 | 100.0 | 201 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: * Multiple responses.

## Employment Generation

### Direct Employment Generation

In general, the subprojects have generated direct employment opportunities for the disadvantaged groups of men and women, especially during their construction. Moreover, some more direct employment opportunities were created in the subprojects where repair and maintenance works have been conducted.

According to the concerned WMCA officials, total person-days generated during construction works  (excluding the work of structures) in the subprojects on the basis of information available was estimated at 301,380 (Table 4.24). On an average, an FMD subproject employed the highest number of person-days (77,265), followed by an FMD&WC (62,830 person-days), DR&WC (55,680 person-days), WC (54,860 person-days), and CAD (50,745 person-days) subproject (Table 4.25 and Figure 4.6). In other words, FMD subprojects have created 25.6 percent of the total person-days of direct employment, followed by 20.8 percent by FMD&WC, 18.5 percent by DR&WC, 18.2 percent by WC and 16.8 percent by CAD subprojects.

Table 4.24: Direct Employment Generated during Implementation and O&M Stages by SP

| Name of subproject | Employment generated |  |  |  | Total employment* generated (person-days) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Person |  | Days |  |  |  |  |
|  | Male | Female | Male | Female | Male | Female | Total |
| 1.Nishanbari-Belna FMD | 134 | 50 | 60 | 45 | 8040 | 2250 | 10290 |
| 2.Chayburia-Kuliati FMD | 27 | 4 | 30 | 30 | 810 | 120 | 930 |
| 3.Hialer Beel FMD | 161 | 110 | 90 | 90 | 14490 | 9900 | 24390 |
| 4.Gomara Beel FMD | 134 | 7 | 60 | 45 | 8040 | 315 | 8355 |
| 5.Bagha Beel FMD | 268 | 55 | 90 | 90 | 24120 | 4950 | 29070 |
| 6.Folier Beel FMD | 221 | 61 | 15 | 15 | 3315 | 915 | 4230 |
| 7.Balajtala-Kalmadanga FMD&WC | 175 | 79 | 45 | 45 | 7875 | 3555 | 11430 |
| 8.Chiratal Beel FMD&WC | 35 | 99 | 30 | 30 | 1050 | 2970 | 4020 |
| 9.Bhurburia Khal FMD&WC | 21 | 11 | 45 | 45 | 945 | 495 | 1440 |
| 10.Mesoghata FMD&WC | 145 | 45 | 45 | 45 | 6525 | 2025 | 8550 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 47 | 61 | 65 | 45 | 3055 | 2745 | 5800 |
| 12.Sreerampur FMD&WC | 187 | 164 | 90 | 90 | 16830 | 14760 | 31590 |
| 13.Lelung-Kutubchari-Kalapania WC | 54 | 27 | 30 | 30 | 1620 | 810 | 2430 |
| 14.Dolu-Mohorkhil Khal WC | 33 | 27 | 30 | 30 | 990 | 810 | 1800 |
| 15.Paglir Beel-Sikderpara WC | 64 | 16 | 45 | 45 | 2880 | 720 | 3600 |
| 16.Mandari-Gandhayapur Khal WC | 137 | 55 | 45 | 45 | 6165 | 2475 | 8640 |
| 17.Kaloir Shobaitara WC | 193 | 66 | 60 | 45 | 11580 | 2970 | 14550 |
| 18.Khorda Kalna WC | 72 | 73 | 90 | 90 | 6480 | 6570 | 13050 |
| 19.Fulbari-Sekhbandha WC | 56 | 60 | 70 | 50 | 3920 | 3000 | 6920 |
| 20.Shir Shiri Chara WC | 54 | 27 | 25 | 20 | 1350 | 540 | 1890 |
| 21.Marua Chara WC | 39 | 14 | 40 | 30 | 1560 | 420 | 1980 |
| 22.Kahalia Khal DR&WC | 19 | 42 | 30 | 30 | 570 | 1260 | 1830 |
| 23.Shail Shindur Khal DR&WC | 62 | 5 | 30 | 30 | 1860 | 150 | 2010 |
| 24.Padrishibpur DR&WC | 375 | 466 | 45 | 45 | 16875 | 20970 | 37845 |
| 25.Dewli- Subidkhali DR&WC | 43 | 44 | 30 | 30 | 1290 | 1320 | 2610 |
| 26.Madhukhali DR&IRR | 241 | 18 | 45 | 30 | 10845 | 540 | 11385 |
| 27.Ichamoti CAD | 86 | 22 | 30 | 25 | 2580 | 550 | 3130 |
| 28.Baliardi CAD | 80 | 24 | 25 | 30 | 2000 | 720 | 2720 |
| 29.Kashimpur CAD | 9 | 4 | 15 | 15 | 135 | 60 | 195 |
| 30. Agrani-Dighali-Gandharbpur CAD | 738 | 383 | 45 | 30 | 33210 | 11490 | 44700 |
| All | 3906 | 2122 | 1395 | 1265 | 201005 | 100375 | 301380 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Employment generated during implementation of SPs and O&M.

Table 4.25: Direct Employment Generated during Implementation and O&M Stages by SP Type

| SP Type | Total employment* generated |  |
| --- | --- | --- |
|  | (person-days) | % |
| FMD | 77,265 | 25.6 |
| FMD&WC | 62,830 | 20.8 |
| WC | 54,860 | 18.2 |
| DR&WC | 55,680 | 18.5 |
| CAD | 50,745 | 16.8 |
| All | 301,380 | 100.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Employment generated during implementation of SP and O&M.

Figure 4.6: Direct employment generated through LCSs duringimplementation and O&M Stages by SP Type

### Indirect Employment Generation

Apart from the direct employment opportunities created during the subproject construction, some additional employments were also generated due to increased cropping activities in 30 individual localities, which has been analyzed in this section.

Average yield of crops in general and rice crops in particular has increased due to increased irrigation and crop security (Chapter 3). The cropping intensity in the project areas was 150 percent in the pre-project situation, which has increased to 202 percent after the subproject interventions, indicating an overall increase of nearly 52 percentage (Table 3.5: Agriculture Section 3.3.1). This resulted in the increase of cultivated area by 12,044 acres (Table 4.26).

Annual employment generated for the increased agricultural activities, disaggregated by crops and hired/family labors has been estimated and presented in Table 4.26 (also Figures 4.7 and 4.8). It can be seen from the table that the gross area for not all the crops has increased; in fact, the area for some crops has declined (e.g., local rice). Person-days used in cultivation of various crops are compiled from various studies conducted by BIDS (2008; 1999). Thus, the extra indirect employment generated annually due to increased agricultural activities in the 30 intervention areas was within the range of 962,910 person-days. This implies that, on an average, a subproject generated additional employment of 32,097 person days annually due to the increase of agricultural activities. Of this incremental agricultural employment (962,910 person days), 586,665 (or 60.9%) person-days were due to family and 376,245 (or 39.1%) person-days due to hired labors. As regards, women participation in the total employment generated, it was estimated that wage employment to the extent of approximately 327,389 person-days was likely to have accounted for the female laborers.This appeared to be an enormous contribution of the SSWRD-II subprojects.

Table 4.26: Annual Indirect Employment Generated by Increased Agricultural Activities in 30 Subprojects

| Major crops | % of gross area in post-project situation | Increased area cultivated under crops (acres) | Employment generated (person-days) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Family | Hired | Total | (%) |
| Local rice | 11.9 | -5,083 | -162,662 | -127,080 | -289,742 | - |
| HYV rice | 56.7 | 3,231 | 174,458 | 164,766 | 339,224 | 35.2 |
| Wheat | 3.2 | 1,803 | 27,040 | 55,884 | 82,924 | 8.6 |
| Maize | 2.2 | 1,337 | 22,721 | 46,778 | 69,498 | 7.2 |
| Pulses | 3.5 | 797 | 17,523 | 26,285 | 43,808 | 4.5 |
| Oilseeds | 3.5 | 1,436 | 15,794 | 51,689 | 67,483 | 7.0 |
| Potato | 0.9 | 204 | 3,055 | 6,315 | 9,370 | 1.0 |
| Spices | 4.1 | 811 | 180,830 | 8,920 | 189,750 | 19.7 |
| Others (incl. jute, vegetables) | 14.0 | 7,510 | 307,906 | 142,688 | 450,594 | 46.8 |
| All | 100.0 | 12,044 | 586,665 | 376,245 | 962,910 | 100.0 |
| Women participation in employment | - | - | - | - | 327,389 | 0.34 |

Source: SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: For column 2, see Table 3.5 (Section 3.3.1: Agriculture).

Of the annually generated 962,910 person-days in agricultural employment, HYV rice cultivation alone accounted for 35.2 percent, followed by 19.7 percent for spices, 8.6 for wheat, 7.2 percent for maize, 7.0 percent for oilseeds, 4.5 percent for pulses and 46.8 percent for other crops (including vegetables).

Figure 4.7: Annual indirect employment generatedby increased agricultural activities in 30 subprojects

Figure 4.8 : Per subproject indirect employmentgenerated to family/hired labors

### Benefits to Landless and Marginal Farmers

It is evident from Chapter 3 (Agriculture) that the higher proportion of the beneficiaries belonging to higher landholding categories potentially reaped relatively higher output benefits. Even then, considerable benefits seem to have been accrued by the marginal and small farmers in the form of increased agricultural production. By and large, the landless, marginal and small farmers had been benefited from the projects in terms of agricultural production. In terms of direct employment from construction, particularly earthwork, the poor and land-poor people were benefited more. More importantly, a larger part of the indirect employment was likely to have gone to the hired agricultural laborers, small and marginal farmers through increased cropping activities. Obviously, this appeared to have contributed in reducing the severity of poverty, if not its incidence. If considerable maintenance works could be made, the subprojects could have generated more direct employment opportunities for the land-poor people.

The employment thus generated was expected to have some positive role in poverty reduction. However, not all such generation was due to the subproject interventions, following some autonomous growth and resulting from other contributing factors such as switch to HYV varieties and increased use of inputs due to lower perceived risk of crop failure or reduced losses due to flooding.

## Suggestions towards Better Functioning of WMCAs and the Subprojects

The WMCA officials were requested to give suggestions towards better functioning of the WMCAs under the study. Table 4.27, which is self-explanatory, presents the suggestions made.  Most of the suggestions made were related to O&M and WMCA officials themselves. As the O&M had not yet been developed up to its desired level of performance, naturally, most of the suggestions made (24.3%) on the basis of multiple responses, were related to ensuring adequate fund for O&M activities/making O&M committees active, followed by those towards making the WMCA officials more dynamic/active (14.9%), mobilizing funds through more contribution from rich farmers,  making the WMCA officials more committed (6.1%) and introduction of some incentive mechanism for the officials (6.0%). The other suggestions made were, reduction of local/political pressures on WMCA activities (9.8%), enhancement of manpower skill within WMCAs (9.8%), and support for technical assistance from LGED even after handover (3.8%).

During field surveys, the respondents were also asked to put forward suggestions towards better functioning of the subprojects under the study. The suggestions were nearly similar to that WMCA officials made (Appendix Table A4.14)  Likewise, most suggestions (based on multiple responses) made were related in conducting regular meetings of WMCA (management and general), followed by steps towards regular maintenance of the subprojects, making WMCAs more effective, making WMCA management more responsible, and ensuring transparency of accounts and so on.

Table 4.27: Suggestions Made by Households for Better Functioning of WMCAs

| Suggestions | Distribution of responses * |  |
| --- | --- | --- |
|  | No. | % |
| Ensure adequate fund for O&M activities/make O&M committee active | 744 | 24.3 |
| Mobilize funds through more contribution from large & medium farmers | 409 | 13.3 |
| WMCAs & their leaders should be more dynamic and active | 456 | 14.9 |
| Introduce some incentive mechanisms so leaders give more time & efforts | 185 | 6.0 |
| Ensure technical assistance from LGED even after handover of the SPs | 117 | 3.8 |
| Ensure improved monitoring/facilitation through LGED/other organizations | 357 | 11.6 |
| WMCA officials should be more committed | 187 | 6.1 |
| Increase skilled manpower within WMCA | 300 | 9.8 |
| Make cooperative rules & regulation easy and relaxed | 14 | 0.5 |
| Reduce political pressures | 298 | 9.7 |
| All | 1194 | 38.9 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: * Multiple responses.

## Summary and Conclusion

The LGED model for small-scale water resources development with the WMCA as the corner-stone was innovative. Nevertheless, the sustainability of the subprojects was largely dependent on the performance of the WMCAs via satisfactory O&M.

O&M has not been developed up to its desired level of performance due to many reasons. In general, lack of motivation on the part of local beneficiaries and lack of commitment on the part of the WMCAs can be singled out as the main reasons for under-performance of some of the subprojects.

Some of the subprojects were found to be dysfunctional reportedly due to lack of maintenance and absence of active WMCAs. Besides, delay in implementation, delayed hand over, and political and internal conflicts were among the major problems faced by the WMCAs.

Almost all the subprojects encountered some maintenance problems, most of which could have been addressed by the WMCAs. Within a few years of implementation, the siltation problem became most common in khals, which remained largely unaddressed. The problem had worsened over time.

Even then, the situation in the post-project periods with respect to inundation, flood levels and irrigation appeared to have improved substantially. The drainage system also in general been improved even though there has been the persistent problem of siltation. Surprisingly though, despite of many limitations of the WMCAs (e.g., malfunction of WMCAs, lack of O&M activities, inadequate funds and participation), an overwhelming proportion of the respondents mentioned that the water management facilities to have largely improved. The formation of LCSs was somewhat faulty and there were conflicts of interest among leaders on their formation. In some cases, the WMCA leaders and traditional Sardars formed LCS with their own people depriving some genuine destitute laborers. Despite that, considerable benefits appeared to have accrued to the marginal and small farmers in the form of increased agricultural production. The subprojects have generated direct employment opportunities for the disadvantaged groups of people, especially during their construction. Besides, a larger part of the indirect employment was perceived to have gone to the hired agricultural laborers and land-poor population through increased cropping activities. Obviously, this was likely to have contributed to the reduction of poverty. Besides, the WMCAs have, to a great extent, developed facilities towards community development at local levels, through provision of microcredit, trainings and other activities.

# Fisheries

## Introduction

Consolidate information of 30 subprojects, regarding the impact of interventions on fisheries components – both capture fisheries (inland open water) and culture fisheries (aquaculture in closed water) is described and discussed in this chapter. There are four major types of water management interventions under the current study – flood management (FM), drainage improvement (DI), water conservation (WC) and command area development (CAD). These interventions have the potentials for impact on the fisheries sector in two major dimensions: (i) reduced watershed area and reduced depth affecting fisheries habitats and (ii) restrict migration of fishes to river and floodplain breeders resulting in the depletion of fish biodiversity and reduction of natural fish production. This has an adverse effect on watershed productivity, resulting in decline the fish production; reduced fish catch and finally reduced the income of dependent fishers. In spite of the above consequences, different types of water management interventions of the Subproject-(such as FM, WC and CAD) has also created additional confined watershed ecosystems which is suitable for fish farming to some extent (Table 5.1, see also Islam et al. 2008a; 2008c) during dry season and impact of water management interventions on fish habitat are presented in the Table 5.1.

Table 5.1: Types of Water Management Interventions of SSWRDSP and their Impact on Fish Habitat

| Type of water management measures | Water management action undertaken | Impact on fisheries ecosystem |  |
| --- | --- | --- | --- |
|  |  | Negative impact | Positive impact |
| Flood Management (FMD) | - Protective embankments to contain flooding up to June | - Reduction of floodplain fish habitat - Disturbance to fish breeding migration | - Reduction of inundation risk for aquaculture in protected area - Increasing the area of protected fish habitat for aquaculture |
| Drainage Improvement (DI) | - Drainage canal re-excavated to ease water logging | - Shortened water retention period of the floodplain - Reduction of fish habitat | - Improved water quality - Drainage canal added good quality of fish habitat |
| Water Conservation (WC) | - Watershed created by re-excavation or dam building to hold water for irrigation | - Increased concentration of organic and inorganic chemicals and specially impact on fish and aquatic organisms at downstream | - Watershed functioned as additional fish habitat to some extent |
| Command Area Development (CAD) | - Irrigation facilities created /extended by making /improving drainage channels. | - Irrigation water used for paddy cultivation carries harmful chemicals, resulting in spawning complexities and mortality of fish. - Water withdrawal from shallow and small stagnant water bodies in dry season may affect the water depth and fishes. | - Irrigation channels may be used for aquaculture with rapidly growth species. |

Source: LGED SSWRD-2: 2004. Approach to Fisheries Development as reported in Impact Evaluation Report, Islam et al, 2008c; and other expert opinions.

One can also note that impacts can have two subcomponents: impacts due to subproject interventions (e.g., via income/asset enhancement) and impacts due to WMCA activities (e.g., via training, extension support and micro credit activities). One also had to keep in mind that some of the impacts are driven by auto growth or overall development in the areas concerned. Moreover, the WMCAs would have some impacts on community development via enhancement of awareness, micro credit facilities and the like.

The current survey was conducted for both capture and culture fisheries. It aimed to ascertain the changes in the fisheries components due to the intervention of the project. The parameters considered were (a) accessibility, (b) fish production and (c) income. As the situation in the selected control area was similar to that in the project area in the pre-project situation, therefore impact value on any variable roughly difference of the two values of project and control area in their post-project situations (2014). In other words, in the case of some parameters, the project and the control area have been compared in the post-project situation.

## Impact on Open Water Fisheries

### Changes in Involvement of Households in Open Water Fishing

A relatively small proportion of total sample households participated in open water fishing in both the project and the control areas in the pre-project situation (Table 5.2). About 156 out of 1,217 households (i.e., 12.8%) in the project area and 124 out of 926 households in the control area (i.e., 13.4%) participated in open water fishing in the pre-project situation. In the post-project period, there had been considerable negative changes in the participation in open water fishing for both the project and control area. There was a decline in the number of households involved in fishing in inland open water area. Overall, 12.8 percent of the households undertook open water fishing in the project area before the project intervention, which remained almost the same (13 percent) after the project interventions. In the control area, about 13.4 percent of the households undertook open water fishing before the project intervention, which decreased to about 11.7 percent after the project intervention (Table 5.2). The finding shows the declining trends of the involvement of fishers in the open water fishing in the control area over the time while project intervention has no effect about the involvement of the fishers in the open water fishing. It is worth mentioning that among five farm categories, mostly the landless and small farm categories participated in open water fishing in both the pre-project and post-project periods in both the project and the control areas. Similarly, the trend was almost the same in the case of distribution of household members involved in fishing in inland open water (not shown in the table). This indicates that there has been a little displacement of a few fishermen to other economic activities or some became unemployed in both the project and control areas.

Table 5.2: Households’ Involvement in Open Water Fishing by Landholding Category

| HH category by landholding size | Open water fisheries |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  | Control area |  |  |  |
|  | Before |  | After |  | Before |  | After |  |
|  | Yes | % | Yes | % | Yes | % | Yes | % |
| LL | 118 | 24.8 | 107 | 23.0 | 88 | 22.7 | 74 | 18.9 |
| MRF | 19 | 7.6 | 14 | 6.1 | 16 | 8.7 | 20 | 11.6 |
| SF | 18 | 5.4 | 31 | 8.9 | 17 | 6.4 | 14 | 5.4 |
| MDF | - | - | 6 | 4.4 | 3 | 3.9 | 1 | 1.1 |
| LF | 1 | 2.8 | 1 | 2.7 | - | - | - | - |
| Total responses | 156 | 12.8 | 159 | 13.1 | 124 | 13.4 | 109 | 11.7 |
| Total respondents | 1217 | 100.0 | 1203 | 100.0 | 926 | 100.0 | 901 | 100.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

### Changes in Catch and Fishing Area

The study sought opinions of the respondents on the impacts of the project in respect of quantity of open water fish catch and fishing areas. Opinion of fishers households about the changes of the quantity of fish catch in open water is presented in the Table 5.3. In respect of change in the quantity of fish catch after intervention, about 63% respondents stated that the quantity of fish catch in weight (kg) from open water is decreased (either significantly or to some extent) in the project area, while about 68% respondents fishers in the control area noted that quantity of fish catch is also decreased in the post-project situation (Table 5.3). However, this implies that the project interventions have not particularly caused this decline in the amount of fish catch; rather this in general has happened in all over the country as well as the study area. However, the rate of decline has been slightly higher in the project areas.  Only about 16.4% respondents in the project areas stated that there had been a significant increase in fish catch from open water capture fisheries in the post project situation compared to pre-project situation (Appendix Table A5.1). Across subprojects, FMD areas to the extent 22.1% reported a significant increase in the catch, followed by WC (18.9%), FMD & WC (14.6%), DR & WC (12.8%) and CAD (10%) (Appendix Table A5.1).

Table 5.3: Opinion of Fisher Households about Changes in Quantity (by Weight) of Fish Catch in Open Water

| Changes in catch* | % of opinion of the respondent (fishers households) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Increased significantly | 28.0 | 11.9 | -16.1 | 22.1 | 5.3 | -16.8 |
| Little increased | 34.0 | 19.9 | -14.2 | 26.9 | 8.6 | -18.3 |
| Decreased significantly | 10.8 | 38.9 | +28.1 | 12.0 | 40.0 | +28.0 |
| Little decreased | 21.9 | 24.5 | +2.7 | 26.0 | 28.0 | +2.1 |
| No change | 5.5 | 4.9 | -0.6 | 13.1 | 18.1 | +5.0 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: PPC – Percentage points change; * Significant increase/decrease (≥30%).

Opinion of the respondents regarding the changes of fishing area is presented in the Table 5.4. In respect of change in fishing area, Table 5.4 shows that, about 56.3 percent of the respondent households were reported about the reduced fishing areas/habitat currently in the project areas in comparison to pre-project situation (54.8%), while in the control areas about 43 percent of the respondent households was reported about the reduced fishing areas/habitat in the post-project situation in comparison pre-project situation (60%). It was difficult to conclude whether the project interventions had particularly created this situation of reduced open water fishing areas; or this had generally happened.

Table 5.4: Opinion of Fishers Households about the Changes of Open Water Fishing Area

| Change in open water fishing area | % of the opinion of respondents (fisher households) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Increased | 26.0 | 6.7 | -19.3 | 14.2 | 6.3 | -8.0 |
| Decreased | 54.8 | 56.3 | +1.5 | 60.4 | 42.9 | -17.5 |
| No Change | 18.1 | 22.4 | +4.3 | 25.2 | 24.9 | -0.3 |
| Not sure | 1.1 | 14.6 | +13.5 | 0.2 | 26.0 | +25.8 |
| Total | 100.00 | 100.00 | - | 100.0 | 100.0 | - |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: PPC – Percentage points change.

As regards reasons of decline in open water fishing areas, reduced access to open water bodies was said to be one of the main reasons in both inside and outside the project areas (not shown in the table). Informal discussion with beneficiaries, however, revealed that the reduced access often happened due to influence of non-fishers in both the project and control areas.

Moreover, as per informal information of the respondents and field observation of different SPs, there are other causes which affect the capture fisheries in terms of area and production; such as-

- siltation of the canals is increased and capacity of keeping water has tremendously decreased in some SPs’

- in some areas canals are often occupied by some local influential peoples and illegal fishing by them, even though, influential peoples also built shed on the canal by filling with earth’

- increased non-fishers  in the some water bodies due to influence of non-fishers group which reduces the quantity of fish catch per capita’

- in some area, sluice gate is out of order and create the obstruction for the fish migration and increased siltation which also impact on fish migration

- lack of enforcement of Fish Protection and Conservation Acts by concerned authorities.

### Income from Open Water Fishing

Opinion of the respondents (fishers households) regarding the income (in terms of money) from fishing in open water is presented in the Table 5.5. It can be seen from the same Table 5.5 that, according to perception of the respondents, the overall household income from open water fish catch both in the project (44.3% in the post-project situation in comparison to 11.7% in pre project situation and PPC +32.6) and the control areas (26.3 % in the post-project situation in comparison to 3.3% pre project situation and; PPC +23.0) has decreased in the post-project period, presumably because of reduced access and/or reduced fish catch. Of course, in real terms (incorporating for inflation), the income from open water fishing might have declined much more.

Table 5.5: Fisher Households Perceptions about the Changes of Income from Open Water Fishing

| Changes in income | % of respondents (fishers households) opinion about the changes of income from open water fishing |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Increased | 2.4 | 4.6 | +2.2 | 1.9 | 0.7 | -1.2 |
| Decreased | 11.7 | 44.3 | +32.6 | 3.3 | 26.3 | +23.0 |
| No Change | 85.5 | 39.3 | -46.2 | 94.4 | 53.2 | -41.3 |
| Not sure | 0.4 | 11.9 | +11.5 | 0.4 | 19.9 | +19.5 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: PPC – Percentage points change.

Annual average fish catch from open water, self consumption and amount of catch fish available for selling of the year 2014 is presented in the Table 5.6. The yearly per household average production from open water fishing in the project area in post project situation has drastically fallen, amounting to only 195 kg (358 kg in pre project situation); the corresponding figure for the control areas was 230 kg (317 kg  in pre project situation). However, the per household nominal value of fish available for selling in both the study areas (project and control area) in the post project situation was estimated as higher; about 73.0 percent higher in the project areas and nearly double or 101.0 percent higher in the control areas compared to seven years (year 2007)before in the benchmark period (Tk 32,112 against Tk 18,542 seven years before in the project areas and Tk 35,943 against Tk17,861 seven years before in the control areas) (Table 5.6).  Nevertheless, one should not conclude this higher nominal value trend to be attributable to the project interventions; rather, this may be opposite in real term, including the fact of many-fold price increase of natural fish over the span of last seven years (2007-2014).

Table 5.6: Average Household Income from Open Water Fishing (Year 2014)

| Parameter | Project area |  |  |  | Control area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Before |  | After |  | Before |  | After |  |
|  | Kg. | Tk. | Kg. | Tk. | Kg. | Tk. | Kg. | Tk. |
| Average fish catch | 358 | 22502 | 195 | 38462 | 317 | 21611 | 230 | 40710 |
| Self consumed | 55 | 3457 | 27 | 5319 | 48 | 3272 | 22 | 3894 |
| Given away | 8 | 503 | 5 | 985 | 7 | 477 | 5 | 885 |
| Sold for HH income | 295 | 18542 | 163 | 32,112 | 262 | 17861 | 203 | 35943 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

## Impacts on Aquaculture

As can be recalled, the subprojects under SSWRDSP-II comprised four major types of water management interventions – flood management, drainage improvement, water conservation and command area development. Except the subproject of CAD type, involving provision of irrigation, all the interventions were supposed to support, directly or indirectly, aquaculture practices in the fisheries sector as aquaculture activities were the main avenues under the fisheries program interventions in the project areas.

### Involvement of Households in Aquaculture

Information regarding the involvement of households in aquaculture in both the project and the control area is presented in the Table 5.7. Among the sampled households, there had been a significant involvement of households in aquaculture in both the project and control areas (Table 5.7). The households currently undertaking aquaculture in the project areas was about 28.3 percent, compared to about 23.0 percent in the control areas. Among the landholding categories, there was relatively few in the landless category undertaking aquaculture practices, presumably because of their high level of capital resource required for such activities. The highest proportion of small-farm categories, around 10.3 percent for the project and 9.0 percent for the control areas, undertook aquaculture practices.

Table 5.7: Distribution of Households Involved in Aquaculture (Year 2014)

| HH category by landholding size | Distribution of households involved in aquaculture |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | No. | % | No. | % |
| LL | 51 | 4.2 | 44 | 4.9 |
| MRF | 74 | 6.1 | 35 | 3.9 |
| SF | 125 | 10.3 | 81 | 9.0 |
| MDF | 68 | 5.6 | 35 | 3.9 |
| LF | 27 | 2.2 | 11 | 1.2 |
| All | 345 | 28.3 | 207 | 23.0 |
| Total respondents | 1203 | 100.0 | 901 | 100.0 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

### Aquaculture Practices and Production

A large proportion of the respondents who had ponds in the project and the control areas undertook pond aquaculture. It is worth noting that there had been a revolutionary growth in recent years in fish production from pond aquaculture in Bangladesh, the study areas (both project and control area) were not an exception to this.

The change in the quantity of fish production in aquaculture as perceived by the respondents is presented in the Table 5.8.  Although the findings were not conclusive, there were indications that there has been an increase in fish production from aquaculture in both the project and control areas, but production rate is higher in the project area than in the control areas after the intervention. As per opinion of fish farmer’s households, about 58.7% respondents stated the significant increase of aquaculture production in the project area after the interventions (as against only 9.9% before, and PPC 48.8%). On the other hand, about 45.2% fish farmers households also stated about the significant increase of aquaculture production in the control area after the project interventions (as against 9.7% before and PPC 36.0). This clearly shows that, the project areas were ahead in respect of aquaculture production, presumably due to enhanced support activities in the fisheries sector under the fisheries program interventions in the project areas.

Table 5.8: Opinion of Fish Farmers about the Overall Changes in Quantity of Fish Production in Aquaculture

| Changes* | % of households opinions about the changes of fish production |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Increased significantly | 9.9 | 58.7 | +48.8 | 9.2 | 45.2 | +36.0 |
| Insignificant increase | 56.0 | 19.8 | -36.2 | 58.3 | 21.5 | -36.8 |
| Decreased significantly | 7.1 | 3.5 | -3.6 | 4.2 | 7.4 | +3.2 |
| Insignificant decrease | 7.4 | 0.7 | -6.7 | 5.7 | 2.6 | -3.1 |
| No change | 19.6 | 17.3 | -2.3 | 22.6 | 23.3 | +0.7 |
| Total | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change; * Significant increase/decrease (≥30%).

Annual per decimal fish production, value of production and net return from aquaculture in both the project and control area of the year 2014 is shown in the Table 5.9.  As the situation in the selected control area was similar to the project area in pre-project situation, therefore impact value on any variable roughly amounts to difference of the two values in their post-project situations. In the project areas, there has been an increase in productivity (16.7%), compared to that in the control areas in the previous year (Year 2014). It was perceived from the local people that there were two major reasons behind the increased productivity in the project areas. These were: (i) increased pond water availability period at the depth suitable for aquaculture; and (ii) investment and caring was more as the ponds were under protection from inundation. In terms of value of per decimal production and also net income, the estimates were found to be higher in the project areas in comparison to control area, i.e., about 23.0 percent and around 31.0 percent higher for value of production and net income respectively.  It is worth mentioning that among five farm categories, larger landholding categories (e.g., medium and large) in the project areas reaped relatively higher productivity and also net income from aquaculture.

Table 5.9: Fish Production and Net Return from Ponds Aquaculture (as per Year 2014)

| Landholding size | Annual per decimal production (Kg/dec./year) |  |  | Per dec. value of production (Tk) |  |  | Per dec.net income (Tk.) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project | Control | %Change | Project | Control | %Change | Project | Control | %Change |
| LL | 8.8 | 7.1 | +23.9 | 1173 | 968 | +21.2 | 587 | 442 | +32.8 |
| MRF | 9.1 | 8.7 | +4.6 | 1275 | 1057 | +20.6 | 628 | 519 | +21.0 |
| SF | 11.0 | 9.7 | +13.4 | 1406 | 1192 | +18.0 | 674 | 560 | +20.4 |
| MDF | 11.9 | 10.0 | +19.0 | 1619 | 1204 | +34.5 | 806 | 502 | +60.6 |
| LF | 11.8 | 9.8 | +20.4 | 1582 | 1137 | +39.1 | 763 | 474 | +61.0 |
| All | 10.5 | 9.0 | +16.7 | 1323 | 1076 | +23.0 | 650 | 497 | +30.8 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: Details can be seen in Appendix Table A5.2

Annual fish production per hectare form aquaculture in the projects area and controls area in pre and post project situation are presented in the Table 5.10.  In the project areas, there has been a significant increase in productivity (26.0%), fish production is increased from 2,056 kg in the pre-project situation to 2,594 kg in the post project situation. On an average, annual household income from fish production from aquaculture in the project areas after the project interventions was estimated as Tk 13,680 in comparison to Tk 9,580 in the control areas. This means, household income (from sold fish only) has been much higher, by about 42.8 percent, compared to that in the control areas after the intervention  (see Appendix Table A5.3 for the distribution of ponds/water bodies and productivity from aquaculture, disaggregated by 30 subprojects).

It may be noted that the analyses, presented in Table 5.10 and Appendix Table A 5.3, is based on a small sample of ponds, included in the baseline survey, which does not provide a true picture of the respective areas, as a whole. Consequently, and because of a few outliers some of the sample aquaculture activities show negative net returns. In real situations, and if considered all other water bodies in the areas, aquaculture activities could be much more profitable, probably in all the subproject areas.

Table 5.10: Per Household (Fish Farmer) Income and Expenditure from Aquaculture

| Parameter | Project area |  | Control area |  |
| --- | --- | --- | --- | --- |
|  | Before | After | Before | After |
| Average fish production (Kg/ha) | 2,056 | 2,594 | 1,945 | 2,223 |
| Total cost (Tk./ha) | 54,662 | 166,231 | 55,337 | 143,013 |
| Cost per kg (Tk./kg) | 28.0 | 64.1 | 28.8 | 64.3 |
| Selling price (Tk./kg) | 76.6 | 126 | 75.5 | 120 |
| Farmers’ margin (Tk./kg) | 48.5 | 61.9 | 46.7 | 55.7 |
| Fish sold for household income (kg) | 134 | 221 | 147 | 172 |
| Household income (Tk./hh) | 6,580 | 13,680 | 6,347 | 9,580 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

## Role of Women in Aquaculture

Aquaculture gives an added opportunity to women to involve in households income to support or improve the livelihoods. Table 5.11 shed some light on the role of women in aquaculture activities. It is observed that in total 178 respondent out of 1,203 (i.e. 14.8%) sampled households in the project areas has their women involved in aquaculture, while 101 respondents out of 901 (11.3%) sampled households in the control areas had their women involved in aquaculture. Application of fish feed and guarding of ponds were the main room for women involvement in aquaculture. The other areas where women involvement was recognized by the respondents were pond preparation, application of fertilizers and keeping accounts.

Table 5.11: Involvement of Women in Aquaculture Practice by Various Activities

| Particulars of women involvement in aquaculture | Involvement of women in aquaculture practice |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  | Control area |  |  |  |  |
|  | Before |  | After |  | PPC | Before |  | After |  | PPC |
|  | No. | % | No. | % |  | No. | % | No. | % |  |
| Pond preparation | 9 | 4.1 | 77 | 33.2 | +29.1 | 5 | 3.6 | 43 | 29.5 | +25.9 |
| Application of fish feed | 127 | 57.2 | 80 | 34.5 | -22.7 | 83 | 59.7 | 53 | 36.3 | -23.4 |
| Application of fertilizer | 16 | 7.2 | 15 | 6.5 | -0.7 | 3 | 2.2 | 4 | 2.7 | +0.5 |
| Guarding | 66 | 29.7 | 58 | 25.0 | -4.7 | 47 | 33.8 | 46 | 31.5 | -2.3 |
| Keeping accounts | 4 | 1.8 | 2 | 0.9 | -0.9 | 1 | 0.7 |  |  | -0.7 |
| Total respondents | 175 | 100.0 | 178 | 100.0 | - | 98 | 100.0 | 101 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

Women involvement (shows as a percentage) in different activities of aquaculture in the project area and the control area in both post and pre-project situation are presented in the Figure 5.1.

Figure 5.1: Involvement (as percentage) of women in different kinds of aquaculture activities

## Changes in Aspects related to Aquaculture

The overall changes in various aspects of aquaculture over the last seven years, based on perception of the respondent aquaculture households, are presented in Tables 5.12 and 5.13, which are self-explanatory. It is observed that most aspects/facilities related to aquaculture activities in the project areas at present were said to have enhanced or increased to a great extent, compared to those before the interventions (Table 5.12). Different aspects related to quantity of fish production, number of ponds/new ponds, cultivable areas of water bodies, pond inundation possibility by flood, training opportunity, fish marketing facility/road communication, use of poison in aquaculture and adopting IPM have generally improved in the project area. The pattern in the control areas appeared to be similar. The level of facilities such as quantity of fish production, training opportunity, fish marketing facility /road communication, use of poison in aquaculture and adopting IPM have also largely improved in the control in post project situation. The findings were not generally conclusive but the aspects such as training facilities were said to have increased (due to WMCA) and possibility of inundation of fish ponds by flood was said to have been largely removed in the project areas (due to the pond bank raising, for example) while these were still problems in the control areas.

Table 5.12: Overall Changes in Various Aspects of Aquaculture over the Last Seven Years (2007-2014)

| Aspect of Changes | % of opinion of responded (fish farmers) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Increased | Decreased | No Change | Increased | Decreased | No Change |
| Quantity of fish production | 85.9 | 2.1 | 12.8 | 80.6 | 3.6 | 16.5 |
| Number of ponds/new ponds | 67.9 | 19.1 | 13.5 | 62.6 | 24.8 | 13.0 |
| Cultivable areas of water bodies/ponds | 68.5 | 18.5 | 13.5 | 63.3 | 24.4 | 12.9 |
| Inundation possibility by flood | 22.3 | 59.3 | 17.8 | 30.4 | 28.5 | 27.1 |
| Training opportunity | 84.2 | 12.6 | 4.6 | 49.2 | 28.2 | 17.8 |
| Availability of inputs | 85.8 | 11.6 | 4.2 | 70.3 | 25.4 | 8.8 |
| Marketing facility /road communication | 90.8 | 8.9 | 2.1 | 87.4 | 14.4 | 6.7 |
| HH income from aquaculture | 85.2 | 5.3 | 10.5 | 90.1 | 10.7 | 7.5 |
| Modern aquaculture technology | 81.4 | 16.2 | 3.8 | 55.0 | 30.8 | 13.2 |
| Use of poison in aquaculture | 17.6 | 78.4 | 4.1 | 13.4 | 70.5 | 10.7 |
| Adopting IPM | 65.4 | 26.6 | 8.7 | 58.7 | 33.1 | 10.0 |
| Land rent for ponds | 87.3 | 9.6 | 4.6 | 92.2 | 11.4 | 6.0 |
| Aquaculture suitability of canals/water bodies | 21.4 | 18.8 | 56.5 | 32.3 | 34.7 | 22.4 |
| Leasing of canals/water bodies under SP | 15.4 | 20.2 | 60.7 | 12.8 | 46.8 | 25.1 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Regarding overall changes in quantity of fish production of aquaculture after the project intervention is shown in Table 5.13. It is observed in the Table 5.13 that, the overall household fish production from aquaculture in the project areas has largely increased (60% in post project situation while 54% in pre project situation and PPC +6.0) in the post-project period according to perception of the respondents. However, the rate of increase was relatively low (54% in post project situation while 49% in pre project situation and PPC 4.6%) in control area in post project situation (Table 5.13) as per opinion of the respondents, presumably because of reduced access and/or reduced fish catch. The overall changes in various aspects of aquaculture over the last seven years (2007-2014) by SPs are shown in Appendix Table A5.4.

Table 5.13: Overall Changes in Quantity of Fish Production of Aquaculture

| Changes | % of opinion of respondent (fish farmer households) about the changes in fish production |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Increased | 54.0 | 60.0 | +6.0 | 49.4 | 54.0 | +4.6 |
| Decreased | 30.2 | 21.3 | -8.9 | 36.8 | 29.6 | -9.3 |
| Unchanged | 15.8 | 18.7 | +2.9 | 13.8 | 14.4 | +0.6 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – percentage points change.

## Problems in Open Water Fisheries and Aquaculture

During the benchmark and the impact surveys, the respondent fisher-households were asked to mention a few pressing problems related to fishing. Some of the problems were related to both fish culture and open water fishing, while some were related to only fish culture for both the project and the control areas. A list of self-explanatory problems of both open water fish and fish culture are presented in the Table 5.14.

The major problems in aquaculture sector before the project interventions mentioned by the respondents were difficulty in getting loans, lack of fingerling, lack of technology, silting of water bodies, flooding of aquaculture pond leading to escape of fish, lack of extension services and lack of capital. It is interesting to note that most of these problems have been found to be less severe in the project areas after the intervention, while the severity of the problems still exists in the control areas (Table 5.14). The major problems of open water fishing after the project interventions mentioned by the respondents were poor harvest, lack of capital and limited number of water bodies. The pattern of problems in the project and control areas appeared to be similar (Table 5.14).

Regarding open water fisheries, the common problems faced by the fishing households in both the project and control areas included siltation of water bodies, loss of connectivity, reduction in fish catch/income, and narrowing down of fishing areas for professional (Jele) fishermen  (not shown in the table).

Table 5.14: Problems Faced by Households in Aquaculture and Open Water Fishing

| Problem | % of responses |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Inadequate no. of good ponds/water bodies | 4.3 | 0.5 | -3.8 | 4.1 | 1.8 | -2.3 |
| Fish poaching /poison throw | 5.0 | 2.7 | -2.3 | 5.0 | 2.9 | -2.1 |
| Problems getting loan | 4.3 | 1.3 | -3.0 | 4.8 | 0.5 | -4.3 |
| Low production/poor harvest | 4.8 | 4.5 | -0.3 | 3.9 | 6.0 | +2.1 |
| Lack of technology | 7.8 | 6.1 | -1.7 | 8.5 | 4.9 | -3.6 |
| Silting up of water body | 13.2 | 8.6 | -4.6 | 11.7 | 7.3 | -4.4 |
| Low market price of fish | 4.0 | 6.2 | +2.2 | 4.3 | 5.5 | +1.2 |
| Fish sweep away by flood/heavy rain | 7.3 | 4.1 | -3.2 | 7.5 | 10.9 | +3.4 |
| Lack of extension services/training | 8.2 | 5.3 | -2.9 | 8.3 | 3.1 | -5.2 |
| Lack of fish feed | 3.4 | 15.3 | +11.9 | 3.5 | 18.2 | +14.7 |
| Lack of medicine | 2.5 | 3.3 | +0.8 | 3.5 | 3.4 | -0.1 |
| Lack of fish preservation facilities | 4.9 | 1.8 | -3.1 | 3.8 | 1.0 | -2.8 |
| Lack of marketing | 2.0 | 1.1 | -0.9 | 2.3 | 2.1 | -0.2 |
| Lack of capital | 5.1 | 9.2 | +4.1 | 6.0 | 14.6 | +8.6 |
| Fish mortality due to disease/pollution | 4.3 | 1.6 | -2.7 | 6.3 | 0.5 | -5.8 |
| Limited number of water bodies | 7.3 | 13.1 | +5.8 | 6.1 | 5.5 | -0.6 |
| Lack of fingerling/hatchery | 10.8 | 12.4 | +1.6 | 9.4 | 10.2 | +0.8 |
| Others | 0.8 | 3.0 | +2.2 | 0.8 | 1.6 | +0.8 |
| Total responses | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

## Conclusion

Open water fish catch (in quantity)and open water fishing area, as a whole has decreased (either significantly or to some extent) over the last seven years (2007-2014) in both the study areas (project area and control area) but this is higher in the project areas. At present, the problem of reduced fishing areas was said to have been a common problem in both the project and control areas compared to before the situation. This implies that the project interventions have not particularly created this situation; rather this had generally happened.

In contrast, involvement of households in aquaculture had been significantly increased, particularly in the project areas. Most facilities related to aquaculture activities in the project areas at present were said to have been enhanced to a great extent, compared to those in the control areas before the intervention. This has been a common development in the country as a whole, but this might have been possible, particularly in the project areas, due to considerable fisheries and improved aquaculture program and related support services extended.

# Women and Development

## Background

The overall purpose of the small-scale water resources development subprojects was to contribute to an overall reduction in poverty through flood management; drainage improvement; water conservation; and command area development, with a view to increasing agricultural and fishery resources and generating more employment and income. All these types of water management subprojects were supposed to be conducive to women’s development in the concerned areas since the lives of women, especially rural women of Bangladesh, are closely integrated to water development and water management. The jobs the rural women are used to perform related to water fetching and washing after waking up in the morning include collecting water from rivers, ponds or tube-wells, and washing utensils and dishes. Women of some villages in Bangladesh also collect fish from ponds or rivers to cook for the members of their households. Kitchen gardening or any other household chores, which are dependent on water, are normally the sole responsibility of the rural women in Bangladesh. Thus, activities of the rural women in Bangladesh are highly dependent on water. Hence, it is obvious that women suffer the most if there is a scarcity of water or if there are water related natural disasters like flood, tornado, hurricane, etc.

Women are not only the user of water but also the manager of water. They manage water use at home. They manage water use in their kitchen gardens. In some areas, particularly in the tribal areas of Bangladesh, women manage water use in the crop field also. They also supervise sanitary and drainage arrangement around their houses.

The overall reduction in poverty was the ultimate objective of the SSWRDSP. This objective was supposed to impact on women’s poverty more than men’s, since in Bangladesh women are the poorest among the poor,. On the other hand, research shows that food intake of female members in all the age groups without exception was lower than those for their male counterparts. Gendered nature of poverty was also manifested in the increase in the number of female-headed households, since findings show that in the female-headed households the incidence of poverty in terms of deprivation and powerlessness was significantly higher than that in the male-headed households.

This chapter is aimed at assessing the impact of the SSWRDSP-2 on women’s development. Attempts are also made in this section to assess the project impact on women’s empowerment, particularly in terms of decision-making power. During the survey of impact assessment study of the SSWRDSP-2, the women members of the households covered by the study were interviewed in a separate module to collect information related to women and development. Some of the issues related to women and development are also, directly or indirectly, covered in chapters on Agriculture and Water Management.

## Impact of the Small-scale Water Resources Development Subprojects on Women’s Economic Development

The extent of women’s participation in economic activities and income earned from those activities is the most important factor affecting the economic development of women. Besides, the type of occupation, pattern of workload, use of time, etc. are other worth noting factors affecting economic well-being of women. To assess the impact of the small-scale water development projects on women’s economic development, all these factors are taken into consideration.

### Participation of Women in Economic Activities

In both the project and the control areas, various categories of economic activities are identified in which women participate in various degrees (see Table 6.4). Table 6.1, which is self-explanatory, presents information on women’s participation in economic activities. It can be noticed from the table that women’s participation in direct economic activities for family is considerable but almost at the same level across project and control areas (93.4 and 93.3 % respectively). In general, the participation by landless category of households is the highest; the lowest participation is by large farm household (see also Figure 6.1). However, it is difficult to say that the project has significant impact leading to women’s participation in economic activities.

Table 6.1: Women Participation in Direct Income Earning Activities (Last Year) by Landholding Category

| HH category by landholding | Women respondents directly earning income for family |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | No. | % | No. | % |
| LL | 424 | 37.7 | 341 | 40.5 |
| MRF | 219 | 19.5 | 161 | 19.1 |
| SF | 330 | 29.4 | 238 | 28.3 |
| MDF | 120 | 10.7 | 86 | 10.2 |
| LF | 31 | 2.8 | 15 | 1.8 |
| All | 1124 | 93.4 | 841 | 93.3 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Figure 6.1:  % of Women respondents’ directly earning income for family by landholding size

Women participation in direct income earning activities by SP type considerably varies, the highest percentage (31%) is observed in the case of areas of WC subprojects and the lowest (13.5%) is observed in the case of areas of CAD subprojects in the intervention areas (Table 6.2; see also Appendix Table A6.1 for distribution by land categories and SPs). However, the impact of small-scale water development projects on women’s employment depends largely on the type of project and the category of landholding. Findings show that among the subprojects, Water Conservation (WC), Flood Management, Drainage and Water Conservation (FMD & WC) and Flood Management, Drainage (FMD) subprojects have the largest positive impacts on women’s employment (Table 6.2). These three subprojects might have spillover effect on the control areas as findings show that almost all the respondent women in the corresponding control areas are employed directly in income generating activities (Appendix Table A6.1). Lowest employment generating impact is found in the case of the CAD subprojects (Table 6.2).

The category of landholdings is also found to be an important factor affecting employment generating impact of the SSWRDSP. Findings show that employment generating impact of this project is the highest among the women of the landless households, while this impact is the lowest among the women of the large farm households (Appendix Table A6.1).

Table 6.2: Women Participation in Direct Income Earning Activities (Last Year) by SP Type

| Subproject type | Women respondents directly earning income for family |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | No. | % | No. | % |
| FMD | 218 | 19.4 | 160 | 19.0 |
| FMD & WC | 221 | 19.7 | 169 | 20.1 |
| WC | 348 | 31.0 | 255 | 30.3 |
| DR&WC | 185 | 16.5 | 142 | 16.9 |
| CAD | 152 | 13.5 | 115 | 13.7 |
| All | 1,124 | 100.0 | 841 | 100.0 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

### Women’s Employment

Some improvement in women’s participation in the project areas is observed when participation in terms of length of employment is examined. The impact study collected related data by period of employment. However, it is not feasible to assess full impacts for the subprojects.

It can be noticed from Table 6.3 that in the project areas, as high as 85.5 percent of women are fully employed (10-12 months) last year. On the other hand, the figure in the control areas is 77.6 percent (+7.9 PPC), which tentatively indicates that full employment position is likely to have been improved. However, this may not be fully attributable to the subprojects alone (Table 6.3).

Table 6.3: Distribution of Women Respondents by Length of Employment (Last Year)

| Length of employment | % of women respondents by length of employment |  |  |
| --- | --- | --- | --- |
|  | Project area | Control area | PPC |
| 1-3 months | 2.4 | 2.8 | -0.4 |
| 4-6 months | 3.3 | 4.3 | -1.0 |
| 7-9 months | 5.2 | 10.3 | -5.1 |
| 10-12 months | 85.5 | 77.6 | +7.9 |
| No work | 3.6 | 5.0 | -1.4 |
| All | 100.0 | 100.0 | - |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

### Occupational Pattern and Size of Income

Occupational pattern and level of income are important indicators of economic development and it is expected that the SSWRDSP-2 would impact on women’s occupation and income positively, as the facilities provided by this project are supposed to help women to get either more profitable jobs or make the existing jobs more profitable. However, generally not much difference in terms of occupational pattern between the project and control areas is observed, either for crop or non-crop or non-farm occupation. As can be noticed from Table 6.4, only in the case of field based agriculture and pond fishery, somewhat good difference in income is observed in favor of the control areas.

It can also be noticed from Table 6.4 that nearly 36 percent of the sample women in the project areas as opposed to about 37 percent of their counterparts in the control areas are employed in the occupation of rearing domestic animals, though it is expected that more women in the project areas would undertake rearing domestic animals as they can get credit from the WMCAs as well as they can get more market services for this type of farming activities due to the implementation of the SSWRDSP. Unfortunately, this has not taken place.

Table 6.4: Occupational Pattern and Income Directly Earned by Women from Different Occupation (Last Year)

| Occupation | Project area |  |  | Control area |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | No. of Women | % | Average income (Tk.) | No. of Women | % | Average income (Tk.) |
| Farm |  |  |  |  |  |  |
| Crops sub-sector |  |  |  |  |  |  |
| Homestead agriculture/gardening | 321 | 12.6 | 1656 | 220 | 11.8 | 1430 |
| Field based agriculture | 22 | 0.9 | 3841 | 9 | 0.5 | 4152 |
| Non-crop sub-sector |  |  |  |  |  |  |
| Livestock sub-sector | 914 | 35.8 | 8943 | 698 | 37.4 | 7468 |
| Fisheries/pond fishery/capture fishery | 11 | 0.4 | 5482 | 5 | 0.3 | 6490 |
| Non-farm |  |  |  |  |  |  |
| Wage income | 44 | 1.7 | 7876 | 29 | 1.6 | 5764 |
| Salary | 23 | 0.9 | 49122 | 13 | 0.7 | 30508 |
| Expenditure saving activities | 688 | 27.0 | 3293 | 483 | 25.9 | 2817 |
| Self employment income | 50 | 2.0 | 8444 | 29 | 1.6 | 4879 |
| Others | 477 | 18.7 | 2658 | 378 | 20.3 | 2916 |
| All (After intervention) | 2550 | 100.0 | 5582 | 1864 | 100.0 | 4681 |
| All (Before intervention) | - | - | 1964 | - | - | 1777 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: One woman respondent may be employed in more than one occupation.

Very few respondents are identified having income from wage and salaried jobs (Table 6.4). It is expected that due to the implementation of the small-scale water development projects, the mobility in the project areas would increase and as such they can find out wage and salaried jobs at distant places. But, in reality, it does not happen, indicating that the subprojects have no impact on women’s mobility, which is an important factor in development. However, may be because of high profitability of home jobs like homestead agriculture, livestock, and expenditure saving activities women in the project areas do not go out for jobs in large numbers even though there is positive impact of the SSWRDSP on their mobility.

Findings presented in Table 6.4 show that whatever meager number of the women in the project areas have salaried jobs, they can find out much more gainful jobs (with an average annual income of Tk 49,122) than their counterparts in the control areas (with an average income of Tk. 30,508). As can also be seen from Table 6.4, wage employment in the project areas also is much more gainful than those in the control areas. Gains from these jobs depend on the extent of mobility to a large extent. Hence, it is evident that the projects have certain positive impact on women’s mobility.

However, a significant difference (19% higher) between the women respondents in the project and control areas is found in the case of the amount of income they earned from different activities. Overall, the average annual income earned by the sample women is estimated at Tk 5,582 in the project areas as against Tk. 4,681 in the control areas (Table 6.4; see also Figure 6.2 for agriculture income). It can be noticed from the table that from almost all occupations, the women in the project areas earn higher income than their counterparts in the control areas; it is clear that the SSWRDSP impacted on the women of the project areas positively to earn more than their counterparts in the control areas. The only exceptions are field-based agriculture and pond fishery.  It is expected that the implementation of the small-scale water development projects would lead to increase in field-based agriculture and pond fishery. But in reality, it appears to have not happened.

Figure 6.2: Annual per HH agriculture income directly earned by women respondents

Table 6.5: Distribution of Women Respondents by Duration of Work byHousehold Landholding Category

| Stratum | Project area |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Average months worked for income last year |  | Average days worked (overlapping) last month* |  | Average hours worked a day |  | Average days (standardized) worked a month** |  |
|  | Before | After | Before | After | Before | After | Before | After |
| LL | 11 | 12 | 46.5 | 48.9 | 2.9 | 3.3 | 16.6 | 20.2 |
| MRF | 11 | 12 | 52.5 | 51.8 | 3.5 | 4.0 | 22.8 | 25.9 |
| SF | 11 | 12 | 54.0 | 53.1 | 3.5 | 4.2 | 23.6 | 27.9 |
| MDF | 11 | 12 | 52.0 | 55.2 | 3.4 | 4.4 | 21.9 | 30.4 |
| LF | 11 | 12 | 51.2 | 55.6 | 3.3 | 5.3 | 21.2 | 36.9 |
| All | 11 | 12 | 50.5 | 51.6 | 3.2 | 3.9 | 20.4 | 25.1 |
| Stratum | Control area |  |  |  |  |  |  |  |
|  | Average months worked for income last year |  | Average days worked (overlapping) last month* |  | Average hours worked a day |  | Average days (standardized) worked a month** |  |
|  | Before | After | Before | After | Before | After | Before | After |
| LL | 11 | 12 | 46.4 | 45.4 | 2.7 | 2.8 | 15.8 | 15.9 |
| MRF | 11 | 12 | 50.4 | 53.0 | 3.2 | 3.4 | 20.2 | 22.5 |
| SF | 11 | 11 | 54.3 | 52.3 | 3.4 | 3.9 | 22.7 | 25.5 |
| MDF | 11 | 11 | 52.3 | 52.5 | 3.4 | 3.6 | 22.5 | 23.6 |
| LF | 12 | 11 | 54.6 | 53.8 | 3.5 | 4.3 | 24.2 | 28.9 |
| All | 11 | 11 | 50.1 | 49.7 | 3.1 | 3.3 | 19.5 | 20.5 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: * Days worked in a month are overlapping over various activities.*Standardized to 8 hours a day.

### Pattern of Workload and Daily Activity Profile

Appendix Table A6.2, which is self-explanatory, presents level of business in daily schedule of women by month for both before and after the interventions in the study areas. However, it does not give a clear picture across months and across areas, project and control, during either busy   or moderate or less busy periods (Figure 6.3). As reported by the sample respondents, in general, Baishakh, Jaistha, Agrahayan and Poush were the four months the women in more numbers used to be most busy in the pre-project periods, similarly Baishakh, Jaistha, Agrahayan and Poush are the four months, more women become busier in the post-project periods in the project areas. In the control areas, however, Baishakh, Jaistha, Agrahayan and Poush were generally the four months women were employed in more numbers in the pre-project periods; while Baishakh, Jaistha, Agrahayan and Poush are the four months more women become busier in the post-project periods also. In other words, by and large, the depiction across areas and periods was similar.

However, there were large variations in the level of business across areas, and across months of the year. However, the impact of the subprojects in terms of changes on women’s daily schedule was not clear in this analysis.

Figure 6.3: % Change level of business (very busy) in daily schedule of women

Appendix Table A6.3, which is again self-explanatory, shows that the women respondents in the peak season spend a good chunk of their working hours in household jobs like cooking, nursing children, participating in crop production/processing or in other agriculture related work such as livestock during both before and after the intervention.  Besides household chores, sleep and leisure, during the peak and slack seasons after the intervention, the respondents spend nearly 3 to 4 hours in directly productive activities such as crop production/processing, rearing domestic animals, kitchen gardening and fuel cake making in both the study areas. Apart from these productive activities, the female respondents spend a substantial amount of time in doing their reproductive responsibilities such as nursing and caring children and the elderly, amounting to 3 to 4 hours in both the project and the control areas during peak and lean seasons after the intervention. However, the impact of the subprojects on women’s daily working hours appears to be not obvious in this analysis.

### Women’s Power of Making Decision

The impact of the project on women’s empowerment was somewhat clear in the case of spending of women’s own income. It can be noticed from Table 6.6 that a significant change has occurred so far, as increased number of women in both the project (+7.1 PPC) and control areas (+3.3 PPC) reported that they spent their own earnings on their own decision after the intervention. The difference across study areas, however, appears to be not significant. On the other hand, mainly the husband deciding on spending had also increased in both the areas. Interestingly, the decision on spending by husband and wife together has decreased significantly in the cases of both project and control areas (-8.8 PPC and -7.5 PPC respectively). The findings may not be fully attributable to the subproject interventions.

Table 6.6: Persons Deciding on Expenditure of Income Earned by Women Respondents

| Decision taken by | Project area |  |  | Control area |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | % of respondents |  | PPC | % of respondents |  | PPC |
|  | Before | After |  | Before | After |  |
| Mainly herself | 4.0 | 11.1 | +7.1 | 4.1 | 7.4 | +3.3 |
| Mainly husband/male members | 11.1 | 12.8 | +1.7 | 11.2 | 15.4 | +4.2 |
| Husband and wife together | 84.9 | 76.1 | -8.8 | 84.7 | 77.2 | -7.5 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: PPC – Percentage points change.

### Participation of Women in WMCA

The picture regarding participation of women in WMCA activities is somewhat encouraging (Table 6.7). It can be noticed that women involvement in WMCA activities such as membership, management, attendance in WMCA meetings and LCS activities has improved during the last seven years since the WMCA formation (see also Chapter 4 on water management for more insights).

Table 6.7: Participation of Women in WMCA

| Particulars | Involvement |  |
| --- | --- | --- |
|  | Before | After |
| Women respondents as general members in the WMCA (%) | 23.9 | 11.8 |
| Women employee in the WMCA (%) | 6.4 | - |
| Women member in managing committee in the WMCA (%) | 0.1 | 0.3 |
| Average no. of meetings attended by women respondents so far | 3.45 | 3.18 |
| Average no. of village meetings attended by women respondents last year | 2.84 | 2.52 |
| Average no. of female members in LCS | 59.43 | 15.71 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

### Problems faced by Women in the Study Areas

It can be concluded from all the findings presented so far that overall impact of the implementation of the small-scale water development projects on women’s development is positive. But this positive impact would have been more if the supporting facilities could be provided adequately and properly. In most of the cases, the women cannot use the facilities provided by the projects to the larger extent for lack of support services like adequate credit, skill, training etc. Problems faced by women in the project and control areas are presented in Table 6.8. It can be noticed from the table that lack of capital/indebtedness was one of the biggest problems facing the women of both the project and control areas. In fact, capital and land were the major requirements for using the facilities resulting from the implementation of the water resources development projects.

It can also be noticed from Table 6.8 that as general problems, backwardness of women in terms of education and culture was one of the biggest problems facing the women of both the project and control areas. The other general problems more frequently reported were lack of women’s security, lack of decision-making power, limited income earning opportunities for women and early marriage and dowry. The problems related to agriculture, more frequently cited ones, were low wage rate to women labor, lack of access to leased/shared-in land/water bodies, preference to male as wage labor and marketing problem of goods produced by women.

Table 6.8: List of Problems related to Women and Development

(mentioned by respondents)

| Problems | % of responses |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| General |  |  |  |  |  |  |
| Backwardness of women in terms of education & culture | 21.3 | 17.5 | -3.8 | 19.6 | 16.6 | -3.0 |
| Lack of women’s security | 6.7 | 3.8 | -2.9 | 6.4 | 3.5 | -2.9 |
| Lack of capital | 11.0 | 11.0 | - | 11.2 | 10.1 | -1.1 |
| Lack of decision-making power | 16.6 | 12.8 | -3.8 | 16.8 | 13.6 | -3.2 |
| Limited income earning opportunities for women | 15.9 | 15.3 | -0.6 | 15.6 | 16.4 | +0.8 |
| Lack of organizational activities among women | 5.2 | 7.2 | +2.0 | 6.3 | 6.2 | -0.1 |
| Early marriage and dowry | 14.6 | 18.2 | +3.6 | 14.8 | 19.2 | +4.4 |
| Lack of adequate health service for women | 7.6 | 10.4 | +2.8 | 7.7 | 11.3 | +3.6 |
| Others | 0.9 | 2.0 | +1.1 | 1.5 | 2.0 | +0.5 |
| None | 0.2 | 1.8 | +1.6 | 0.1 | 1.1 | +1.0 |
| Agriculture/Pisciculture related |  |  |  |  |  |  |
| Lack of access to leased/share in land/water bodies | 19.0 | 13.0 | -6.0 | 20.5 | 10.4 | -10.1 |
| Preference to male wage labor | 19.6 | 21.7 | +2.1 | 19.2 | 24.2 | +5.0 |
| Low wage rate to women labor | 16.3 | 22.4 | +6.1 | 16.9 | 24.4 | +7.5 |
| Marketing problem of goods produced by women | 8.1 | 8.4 | +0.3 | 8.8 | 7.4 | -1.4 |
| Problem of working in fields because of bar from society | 33.6 | 24.5 | -9.1 | 31.0 | 24.8 | -6.2 |
| Others | 3.0 | 9.3 | +6.3 | 3.1 | 6.6 | +3.5 |
| None | 0.4 | 0.7 | +0.3 | 0.5 | 2.2 | +1.7 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

### Changes in Well-being

The self-assessment of a development project by women target group is increasingly considered to be an important component of any client-focused impact assessment. The study has been complemented by a qualitative assessment, albeit limited to a few issues, in order to capture the perspective of the women respondents in general of the changes in the local economy and also changes in the well-being of the sample households over the last seven years.

This increase in the workload ultimately empowered the women of the project areas. It can be noticed from Table 6.9 that about 12.8 percent of the sample women in the project areas and 9.0 percent in the control areas reported that their empowerment improved a lot during the last seven years. Some activities like the collection of water have become easier even though the workload remains the same. The table shows that about 72 percent of the surveyed women in the project areas as opposed to 44 percent of their counterparts in the control areas reported that they perceived that water collection became easier during the last seven years. In the similar way owing to the increasing use of modern technology in agriculture and expenditure saving activities, these activities also became easier although the workload increased over time. Due to ease of these activities, workload could not affect women’s health adversely. Therefore, about 76 percent of the surveyed women in the project areas compared to 70 percent in the control areas perceived that the incidence of diseases decreased during the last seven years (Table 6.9). All these pieces of evidence reveal that the implementation of the projects had significant positive impact on women’s empowerment.

Women’s perception about the changes in their well-being during the last seven years varied greatly according to the types of subproject. It can be noticed from Appendix Table A6.6 that positive change in well-being (in terms of empowerment) was maximum in the water conservation (WC) subprojects. It is noticed from the table that 81.3 percent of the women under WC subprojects as opposed to about 80.5 percent for the flood management and drainage (FMD), 79.4 percent for the command area development (CAD), and 59.6 percent for the drainage and water conservation (DR&WC) subprojects reporting that women’s empowerment improved during the last seven years. In terms of all other indicators also, the WC subprojects brought much more positive changes in the well-being of the women. Appendix Table A6.6 shows that least changes in almost all the indicators of well-being were brought about by the drainage-cum-water conservation (DR&WC) subprojects.

Table 6.9: Changes in Well-being of Women Respondents over the Last 7 Years

(as perceived by respondents)

| Issue | Type of change | Changes in well-being |  |
| --- | --- | --- | --- |
|  |  | % of women mentioning |  |
|  |  | Project area | Control area |
| Women’s employment situation | Much worse | - | 0.1 |
|  | Somewhat worse | 4.5 | 4.8 |
|  | Stayed about the same | 13.0 | 41.3 |
|  | Somewhat better | 71.9 | 45.3 |
|  | Much better | 10.6 | 8.5 |
| Expenditure-saving activities | Decreased a lot | 0.8 | 1.6 |
|  | Decreased a little | 12.0 | 7.5 |
|  | Stayed about the same | 18.1 | 39.2 |
|  | Increased a little | 62.1 | 44.3 |
|  | Increased a lot | 6.9 | 7.4 |
| Crop processing activities | Decreased a lot | 1.6 | 1.6 |
|  | Decreased a little | 6.7 | 6.1 |
|  | Stayed about the same | 11.8 | 40.1 |
|  | Increased a little | 67.1 | 44.6 |
|  | Increased a lot | 12.9 | 7.6 |
| Overall workload | Decreased a lot | 0.4 | 0.5 |
|  | Decreased a little | 18.8 | 13.9 |
|  | Stayed about the same | 12.7 | 38.1 |
|  | Increased a little | 51.8 | 38.3 |
|  | Increased a lot | 16.3 | 9.2 |
| Collection of water | Has become easy | 71.9 | 43.6 |
|  | Stayed about the same | 21.8 | 48.9 |
|  | Has become difficult | 6.3 | 7.5 |
| Incidence of disease | Less | 75.6 | 70.3 |
|  | Stayed about the same | 8.8 | 19.8 |
|  | Greater | 15.6 | 9.9 |
| Women’s empowerment | Deteriorated a lot | - | 0.2 |
|  | Deteriorated a little | 4.5 | 2.7 |
|  | Stayed about the same | 18.4 | 35.1 |
|  | Improved a little | 64.3 | 53.0 |
|  | Improved a lot | 12.8 | 9.0 |
| Total no. of respondents | - | 1199 | 878 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

## Recommendations

Findings in the preceding sections show that the overall impact of the implementation of the water resource development projects on women’s development is positive. This positive impact would increase far significantly if the following recommendations are implemented:

Provide adequate support facilities like fishing equipment, skill training, information, marketing services, etc. along with the implementation of water development projects.

Provide adequate credit for women on easy terms and conditions, because lack of capital or indebtedness was the biggest problem faced by the women of the both project and control areas.

Capital and land are the major requirements for using the facilities resulting from the implementation of water resource development projects. So, arrange to allocate Khas land to the landless women if any land is reclaimed through water development projects.

Provide adult education and vocational training for the women in the project areas simultaneously with the implementation of water resource development projects. Because illiteracy and lack of technical education were also big problems faced by the women in both the project and control areas to undertake any employment.

Waive the requirement of financial contribution to become the members of the WMCAs in favor of the membership of the landless women.

Provide health care service for the women simultaneously with the implementation of the water resource development projects in the project areas.

# Environmental Status

## Introduction

The impacts on various environmental aspects/issues, through combining information from 30 subprojects, are presented in this chapter, with a comparison with the benchmark information gathered about seven years ago. Both the benchmark and impact analyses have followed the guidelines for environmental resources suggested in the Asian Development Bank’s reporting format. However, it may be recalled that the individual subproject areas under study were utterly small, often comprising two or only a few villages. So far the sample households (40 for project and 30 for control areas) under each subproject were concerned, information on various aspects relating to environmental status might not be representative of the whole areas so that some of cell frequencies turned out to be nil. Such inadequacies of data and analyses were a bit surmounted as the information of all the 30 subprojects were merged together.

Apart from this, it posed difficulties to segregate the effects of the project interventions on aspects relating to changes in environment such as land productivity, fertility, salinity and status of biodiversity. Nevertheless, efforts have been made to shed some lights on such changes, largely on the basis of perceptions gathered from the sample respondent households.

## Physical Resources

### Soil Health

Productivity of cultivated land

As assessed by the respondents, the current productivity of the cultivated lands has been somewhat similar across project and control area in the pre and post project period (Table 7.1). By and large, the productivity of land in both the project and control areas has been moderately productive. The productivity seems to be slightly fallen in both the project and control area during the last seven years. As can be seen, the ‘‘highly productive’’ category of lands in the project area was said to be only 5.4 percent in the pre-project period, which further declined to 2.4 percent (PPC -3.0). Almost a similar trend can be seen for control area. However, moderately productive lands have slightly increased (PPC +5.4; 90.0% against 84.6% before). Nearly 85 percent of the operated lands in the project area were assessed as “moderately productive,” while about 9 percent as “low productive” before the project intervention. Some of the “moderately productive” lands by now have become “low productive” category of lands in both the project and control area during the last seven years. The change in terms of fall of productivity was generally found to be relatively higher in the project area. Nevertheless, this lower rate of change of productivity in the project area cannot be firmly attributable to the project interventions or WMCA activities.

Table 7.1: Operated Land according to Productivity and Salinity as Assessed by Households

| Item | % of operated land |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Productivity |  |  |  |  |  |  |
| Highly productive | 5.4 | 2.4 | -3.0 | 6.0 | 3.0 | -3.0 |
| Moderately productive | 84.6 | 90.0 | +5.4 | 84.2 | 86.1 | +1.9 |
| Low productive | 9.9 | 7.6 | -2.3 | 9.8 | 11.0 | +1.2 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |
| Salinity |  |  |  |  |  |  |
| High salinity | 0.1 | - | -0.1 | - | 0.2 | +0.2 |
| Moderate salinity | 0.3 | - | -0.3 | - | 0.2 | +0.2 |
| Low salinity | 7.5 | 4.6 | -2.9 | 4.0 | 3.6 | -0.4 |
| No salinity | 92.1 | 95.4 | +3.3 | 96.0 | 96.2 | +0.2 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note : Percentage points change.

Salinity of the soil

Salinity of the soil:  As reported by the sample respondents, the soil of the cultivated land was nearly free from salinity after the interventions (95.4% in project and 96.2% in control area) (Table 7.1).  As perceived by the respondents, the current soil salinity both in the project and control area both in the pre and post-project situations has been low or nil. A slight change in terms of fall of salinity was observed in the project area. Nevertheless, there was no ground to conclude that this was attributable to the project intervention.

As reported by the respondents, there has been a slight change in the fertility trends of the soil in both the project and control area as 4.2 percent in the project area (PPC +3.9) and 5.2 percent in the control areas (PPC +4.7) reported that the lands have experienced rapid decrease in soil fertility in the post-project period (Table 7.2). Surprising though, the situation appeared to be deteriorating as a considerable proportion of the lands by now have fallen in the “mild decrease” category in both the project and control area during the last seven years.  This is, again, inconclusive as to whether or not this was due to project interventions/WMCA activities or this had generally happened.

As regards the trend of soil salinity, as perceived by the sample respondents in the project area, the cultivated lands were currently free from salinity, as it was also in the pre-project period (Table 7.2).  In fact, the soil salinity has much improved after the interventions compared to the before situation (PPC +10.8 in the project and PPC 4.5 in control area). Although the rate of improvement in the project area was observed to be higher than that in the control area, there appeared to be no firm grounds to conclude that this attributable to the project intervention.

Table 7.2: Trend in Fertility and Salinity (Operated Land Last 7 Years) as Assessed by Households

| Mode of change | % of operated land |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Fertility |  |  |  |  |  |  |
| Increasing rapidly | 0.1 | 0.2 | +0.1 | 0.0 | 1.3 | +1.3 |
| Increasing mildly | 0.9 | 0.5 | -0.4 | 0.3 | 3.5 | +3.2 |
| Decreasing rapidly | 0.3 | 4.2 | +3.9 | 0.5 | 5.2 | +4.7 |
| Decreasing mildly | 45.7 | 41.1 | -4.6 | 41.7 | 40.9 | -0.8 |
| No change | 53.0 | 54.0 | +1.0 | 57.4 | 49.1 | -8.3 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |
| Salinity |  |  |  |  |  |  |
| Increasing rapidly | 0.1 | - | -0.1 | - | - | - |
| Increasing mildly | - | 0.1 | +0.1 | - | - | - |
| Decreasing rapidly | 3.7 | 0.2 | -3.5 | 3.5 | 0.2 | -3.3 |
| Decreasing mildly | 8.3 | 1.0 | -7.3 | 4.2 | 3.0 | -1.2 |
| No change | 87.9 | 98.7 | +10.8 | 92.3 | 96.8 | +4.5 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Percentage points change.

### Quality of Water

Pollution of surface water

Table 7.3 presents perceived water quality by sources. About 4.7, 8.9 and 6.1 percent of the respondents of the project area reported that the waters of rivers, Canals/beels and ponds/tanks respectively had bacteria for water-borne diseases in the pre-project period, compared with a similar number of  the respondents in the control area (8.1, 6.0 and 6.0 percent respectively) perceiving the similar water conditions. In the post-project period, the general trend of increased improvement in water conditions in terms of bacteria, salinity and bad odor can be observed from all sources except waterborne bacterial diseases in pond/tanks/others both in the project and control areas. This deteriorating situation of bacterial diseases in the pond might be caused due to poor maintenance, spillage of wastage as well as squeezing of pond area. However, the overall water conditions of rivers, canals/beels and ponds/tanks in terms of pollution/bad odor were quite bad in the pre-project period, which to utter surprise have nearly disappeared in both the project and the control area for the post-project period. This is, again, inconclusive as to whether or not this was due to project interventions except that WMCAs might have some role in this respect through community development and awareness activities.

Table 7.3: Water Quality by Source

| Source of water | % of respondents mentioning the presence of |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |  |
|  | Bacteria for water-borne diseases |  | Salinity |  | Bad odor /pollution |  |  |
|  | Before | After | Before | After | Before | After |  |
| Rivers | 4.7 | 1.4 | 0.5 | 0.3 | 4.4 | 0.3 |  |
| Canals/beels | 8.9 | 2.0 | 0.5 | 0.2 | 11.6 | 1.5 |  |
| Ponds/tanks/others | 6.1 | 10.5 | 0.2 | 0.1 | 22.9 | 3.0 |  |
| Source of water | Control area |  |  |  |  |  |  |
|  | Before | After | Before | After | Before |  | After |
| Rivers | 8.1 | 2.6 | 0.3 | - | 3.0 |  | 0.3 |
| Canals/beels | 6.0 | 0.3 | - | - | 9.4 |  | 2.3 |
| Ponds/tanks/others | 6.0 | 7.7 | 0.2 | - | 17.1 |  | 3.4 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Multiple responses.

Contamination of Water (by arsenic)

Table 7.4, which is self explanatory, shows the distribution of the respondents according to status of arsenic contamination in drinking water, disaggregated by whether water was tested or not. It can be seen that in the project area, as high as 61.6 percent of the households were reported to have experienced arsenic contamination before the intervention, while a very small proportion of the households (12.1%) were reported to be currently experiencing arsenic contamination (PPC 49.5). The situation in the control area was largely similar (PPC 45.0).

Table 7.4: Arsenicosity in Tubewell Water

| Arsenicosity in water | % of households suggesting arsenicosity |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Water is arsenic contaminated | 61.6 | 12.1 | -49.5 | 65.9 | 20.9 | -45.0 |
| Water is arsenic free | 8.6 | 60.4 | +51.8 | 5.2 | 52.9 | +47.7 |
| No knowledge | 29.7 | 27.6 | -2.1 | 29.0 | 26.3 | -2.7 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Percentage points change.

As regards contamination of irrigation water, a large number of the respondents in both the project and control area mentioned irrigation water as free from arsenicosis, 30.8 and 31.9 percent respectively, after the intervention, compared to only 4.7 and 4.5 percent respectively before the interventions (Table 7.5). All these positive changes, however, may not be attributable to the project/WMCA intervention.

Table 7.5: Households Having Arsenic Contamination in Water

| Level of contamination | % of households mentioning level of contamination |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  | Control area |  |  |  |
|  | Drinking water |  | Irrigation water |  | Drinking water |  | Irrigation water |  |
|  | Before | After | Before | After | Before | After | Before | After |
| No arsenicosis | 61.6 | 48.7 | 4.7 | 30.8 | 65.9 | 45.7 | 4.5 | 31.9 |
| Tolerance level | 8.6 | 37.1 | 1.0 | 6.4 | 5.2 | 40.8 | 0.3 | 4.2 |
| Dangerous level | 2.8 | 2.1 | 0.1 | 0.9 | 1.4 | 0.2 | - | 0.6 |
| Don’t know | 26.9 | 12.1 | 94.2 | 61.9 | 27.6 | 13.3 | 95.2 | 63.4 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

## Ecological Resources

This section highlights the present status of main ecological resources in the subproject areas including biodiversity and crop agriculture.

### Present Status of Biodiversity

Table 7.6, which is self-explanatory, presents perceptions of the respondents on present status of biodiversity. The respondents suggested that, by and large, both the project and control area was found to be “moderately” endowed with ecological resources such as local birds, open water fish, culture fish, other aquatic resources, trees, other living creatures, etc. with some variations across the study areas.

As observed by the respondents (81.0% before and 75.8% after, in the project area; and 80.7% before and 79.8% after, in the control area), local birds were found in “moderate” number in both the study areas in the post-project period but migratory birds were moderate or few as observed by 28.6 and 59.6 percent of the respondents in the project area respectively. In the control area, however, migratory birds were moderate or few after the intervention, as opined by 22.6 and 70.4 percent of the respondents respectively.  It is, however, difficult to conclude whether this was due to project interventions or it was a general trend.

Table 7.6: Present Status of Biodiversity in Study Areas

| Biodiversity component | % of households mentioning present status |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |  |  |  |
|  | Plenty |  |  | Moderate |  | Few |  | None |  |
|  | Before | After | PPC | Before | After | Before | After | Before | After |
| A. Birds |  |  |  |  |  |  |  |  |  |
| Local bird | 0.8 | 18.6 | +17.8 | 81.0 | 75.8 | 18.2 | 5.5 | - | 0.1 |
| Migratory bird | - | 2.4 | +2.4 | 6.8 | 28.6 | 62.0 | 59.6 | 31.1 | 9.4 |
| B. Aquatic resources |  |  |  |  |  |  |  |  |  |
| Open water fish | 0.7 | 0.3 | -0.4 | 53.8 | 68.9 | 43.1 | 30.7 | 2.3 | 0.1 |
| Culture fish | 38.4 | 46.6 | +8.2 | 43.0 | 49.1 | 18.4 | 4.3 | 0.2 | 0.0 |
| Crab/Kakra | 4.1 | 4.0 | -0.1 | 37.1 | 45.2 | 58.1 | 50.6 | 0.7 | 0.2 |
| Frog | 4.4 | 6.2 | +1.8 | 43.3 | 61.6 | 52.1 | 31.9 | 0.2 | 0.3 |
| Snail | 5.0 | 3.7 | -1.3 | 35.0 | 41.5 | 57.9 | 54.3 | 2.1 | 0.5 |
| Tortoise | 0.2 | 0.2 | - | 3.2 | 5.9 | 58.3 | 68.4 | 38.3 | 25.5 |
| Other aquatic animal | 12.2 | 5.5 | -6.7 | 5.7 | 18.2 | 35.8 | 74.5 | 46.3 | 1.8 |
| C. Other creatures |  |  |  |  |  |  |  |  |  |
| Snake | 0.4 | 1.5 | +1.1 | 37.5 | 47.5 | 61.2 | 50.6 | 0.8 | 0.4 |
| D. Trees | 48.3 | 76.7 | +28.4 | 34.2 | 10.2 | 16.3 | 11.2 | 1.1 | 1.9 |
| E. Others | 36.9 | 3.7 | -33.2 | 42.3 | 6.7 | 16.8 | 87.0 | 4.0 | 2.6 |
|  | Control area |  |  |  |  |  |  |  |  |
| A. Birds |  |  |  |  |  |  |  |  |  |
| Local bird | 1.3 | 15.9 | +14.6 | 80.7 | 79.8 | 18.0 | 4.3 | - | - |
| Migratory bird | - | 0.2 | +0.2 | 8.7 | 22.6 | 54.5 | 70.4 | 36.8 | 6.8 |
| B. Aquatic resources |  |  |  |  |  |  |  |  |  |
| Open water fish | 0.9 | 0.2 | -0.7 | 53.3 | 65.0 | 43.3 | 33.6 | 2.5 | 1.2 |
| Culture fish | 38.2 | 47.3 | +9.1 | 38.4 | 49.5 | 22.0 | 3.2 | 1.4 | - |
| Crab/Kakra | 3.5 | 1.8 | -1.7 | 40.2 | 37.9 | 55.0 | 60.3 | 1.3 | - |
| Frog | 2.2 | 4.8 | +2.6 | 44.0 | 57.4 | 53.7 | 37.8 | 0.1 | - |
| Snail | 3.3 | 1.1 | -2.2 | 38.7 | 39.5 | 56.8 | 59.3 | 1.3 | 0.1 |
| Tortoise | 0.1 | 0.1 | - | 2.7 | 5.2 | 61.0 | 69.1 | 36.1 | 25.6 |
| Other aquatic animal | 2.0 | 4.5 | +2.5 | 4.0 | - | 44.4 | 81.9 | 49.5 | 13.6 |
| C. Other creatures |  |  |  |  |  |  |  |  |  |
| Snake | 1.7 | 1.6 | -0.1 | 31.3 | 47.3 | 65.8 | 51.1 | 1.2 | - |
| D. Trees | 46.7 | 73.8 | +27.1 | 37.1 | 10.9 | 15.6 | 12.6 | 0.6 | 2.7 |
| E. Others | 18.7 | 10.0 | -8.7 | 57.1 | 1.9 | 19.2 | 86.2 | 5.0 | 1.9 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Multiple responses; Percentage points change.

Aquatic Resources

A majority of the respondents viewed both the current and previous status of aquatic resources such as crab/kakra, snail, frog, etc., as “moderate” to “few” in availability in both the project and control area. In general, the declining trend has been found for crab/kakra, frog, snail and tortoise both in the project and control area. Culture fish has generally increased moderately in both the project and control area.

Trees were reported to be “plenty” in both the study areas before the intervention, but as observed by many of the respondents, the trend is said to have been generally increasing, unusually though from a national point of view.

### Crop Agriculture

Two aspects of crop agriculture, such as fertilization of crop lands and pest management, have been looked into because of their crucial importance in crop cultivation.

(a) 	Fertilization of the soil

Manuring of cultivable land

Interestingly, manuring practices were found to be popular among the farmers of both the areas in the lands under cultivation, rice or non-rice. However, the farmers in both the study areas were found to use compost/organic fertilizer to fertilize their land under cultivation of rice and non-rice crops in varying proportions of their cropped lands (Table 7.7).  As reported by the respondents, around 36.5 percent of the cultivated land under Aman rice used to be manured with compost/organic fertilizers in the project areas during post-project period; the percentage of lands has declined to 17.0 percent after the intervention. The corresponding percentages subjected to manuring in the project areas were 12.7 and 32.2 under Boro rice and 36.2 and 42.3 under Rabi crops during pre and post-project period respectively. The corresponding percentages subjected to manuring in the control area were 20.3 and 27.7 under Boro rice and 12.3 and 18.8 under Rabi crops during pre and post-project period respectively. It appeared that after the intervention, the proportions of these cropped lands using compost/organic fertilizer have significantly changed in both the project and control area. For example, the percentage of the cropped land subjected to manuring under Boro rice has increased to 32.2 percent (from 12.7%, PPC +19.5) in the project area, and the corresponding proportion   in the control area has increased to 27.7 (from 20.3%, PPC +7.4). The percentage of the cropped land subjected to manuring under Rabi crops has increased to 42.3 percent (from 36.2%, PPC +6.1) in the project area and to 18.8 percent (from 12.3%, PPC +6.5) in the control area after the intervention. It is clearly evident that, Boro rice in the project area was subjected to manuring to an extent much higher than in the control areas. Nevertheless, this higher rate of increase in the project area cannot be firmly attributable to the project interventions or WMCA activities.

Table 7.7: Use of Compost/Organic Fertilizer in Different Crops

| Crop | Estimated proportion of crop land using compost/organic fertilizer use (%) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Aus rice | 2.2 | 1.2 | -1.0 | 6.7 | 2.5 | -4.2 |
| Aman rice | 36.5 | 17.0 | -19.5 | 31.6 | 24.6 | -7.0 |
| Boro rice | 12.7 | 32.2 | +19.5 | 20.3 | 27.7 | +7.4 |
| Rabi crops | 36.2 | 42.3 | +6.1 | 12.3 | 18.8 | +6.5 |
| Others (non-rice) | 12.3 | 7.3 | -5.0 | 29.1 | 26.4 | -2.7 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Percentage points change.

(b)	Pest management

Use of Integrated Pest Management (IPM)

As an alternative approach to pest management, IPM appeared to have not become very popular among the farmers of either the project or the control area, in neither pre-project nor post-project period. In general, households in both the project and the control areas adopted IPM method for protecting their crops in the pre-project periods. Of different IPM methods used by the farmers, mechanical methods (use of net, light) were largely used in the project and the control area. Field investigations reveal no significant change in the post-project period.

(c)	Impact of chemical fertilizers and pesticides on the environment

Field reports revealed that, a large proportion of the respondents of both the study area viewed the use of chemical fertilizers and pesticides as having harmful impact on the environment such as water and land. As an adverse impact on water, the issue of water contamination owing to environmental fallout of chemical farming practices was reported by a large majority of the respondents in both the project and control area. But there were no particular differential impacts that could be identified across the study areas.

## Diagnosis of Environmental Degradation: Respondents Perspectives

### Respondent’s Perception about Environmental Degradation

As reported by the sample respondents, there were eight environment related problems; out of these, six were related to water and the rest related to flora and fauna (Table 7.8).  Of all the problems, water logging, excessive use of ground water, water pollution, siltation and water-borne diseases came out to be the “acute” to “moderately” serious problems in both the study areas in the pre-project period.

It appeared that after the intervention, severity of quite a number of problems turned out to decrease in both the study areas. For example, arsenic contamination, water logging and excessive use of ground water came out to be less “acute” in both the study areas. However, water pollution, siltation and incidence of water-borne diseases came out to be more “acute” in both the study areas. In general, in the project area, excessive use of ground water, siltation of water bodies and deforestation came out to be “acute” to “moderately acute” problems. Similarly, in the control areas, siltation of water bodies and deforestation appeared to get deteriorated after the intervention. All these positive and negative changes, however, may not be fully attributable to the project interventions or WMCA activities.

Table 7.8: Perception about the Existing Environmental Degradation in Study Areas

| Environmental problem | Project area |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | % of households mentioning problem |  |  |  |  |  |  |  |  |
|  | Acute |  |  | Moderate |  | Few |  | None |  |
|  | Before | After | PPC | Before | After | Before | After | Before | After |
| A. Water |  |  |  |  |  |  |  |  |  |
| Arsenic contamination | 7.2 | 1.8 | -5.4 | 13.5 | 14.2 | 16.6 | 49.3 | 62.7 | 34.7 |
| Water logging | 17.2 | 9.7 | -7.5 | 17.3 | 14.5 | 13.2 | 55.4 | 52.3 | 20.4 |
| Excessive use of groundwater | 26.1 | 21.7 | -4.4 | 32.9 | 36.4 | 15.1 | 18.1 | 25.9 | 23.8 |
| Incidence of water borne diseases | 0.2 | 0.5 | +0.3 | 48.5 | 21.1 | 28.7 | 57.3 | 22.6 | 21.1 |
| Water pollution | 0.5 | 5.7 | +5.2 | 56.3 | 31.5 | 27.8 | 44.2 | 15.4 | 18.6 |
| Siltation of water bodies | 6.5 | 8.5 | +2.0 | 19.3 | 37.6 | 14.2 | 24.1 | 60.0 | 29.8 |
| B. Flora and Fauna |  |  |  |  |  |  |  |  |  |
| Deforestation | 5.7 | 12.6 | +6.9 | 17.5 | 51.3 | 22.4 | 16.1 | 54.4 | 20.0 |
| Killing of wild animals | 0.1 | 0.1 | - | 7.7 | 3.5 | 10.4 | 6.5 | 81.8 | 89.8 |
| Others | 0.0 | 0.0 | - | 0.0 | 25.0 | 0.0 | 25.0 | 0.0 | 50.0 |
|  | Control area |  |  |  |  |  |  |  |  |
| A. Water |  |  |  |  |  |  |  |  |  |
| Arsenic contamination | 8.1 | 0.4 | -7.7 | 15.8 | 12.2 | 11.4 | 57.4 | 64.7 | 30.0 |
| Water logging | 13.6 | 10.1 | -3.5 | 12.7 | 31.3 | 16.6 | 37.6 | 57.2 | 21.0 |
| Excessive use of groundwater | 30.7 | 22.7 | -8.0 | 30.3 | 37.3 | 9.6 | 16.4 | 29.5 | 23.6 |
| Incidence of waterborne diseases | 0.3 | 2.0 | +1.7 | 48.3 | 29.8 | 27.9 | 55.4 | 23.5 | 12.8 |
| Water pollution | 0.7 | 7.2 | +6.5 | 56.0 | 34.7 | 25.8 | 46.1 | 17.6 | 12.0 |
| Siltation of water bodies | 6.3 | 7.4 | +1.1 | 16.6 | 36.3 | 17.6 | 21.8 | 59.5 | 34.5 |
| B. Flora and Fauna |  |  |  |  |  |  |  |  |  |
| Deforestation | 5.4 | 15.5 | +10.1 | 11.6 | 54.7 | 23.9 | 12.1 | 59.1 | 17.6 |
| Killing of wild animals | - | 0.2 | +0.2 | 6.9 | 2.6 | 3.7 | 7.6 | 89.3 | 89.6 |
| Others | - | - | - | - | - | - | - | - | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Multiple responses; Percentage points change.

### Major Causes of Environmental Degradation

The causes of the environmental degradation identified by the respondents were found to be somewhat similar in both the study areas.  Excessive use of chemical fertilizers in agricultural land, dumping of waste materials at rivers/canals, illegal grabbing of rivers/canals, limited water drainage facilities, unplanned embankment construction, excessive use of wood as fuel in brick kiln/cooking and deforestation were the most frequent causes of environmental degradation identified by the respondents in both the study areas (Table 7.9).  However, excessive use of ground water, dumping of waste materials at rivers/canals  and  unplanned construction of sluice gates in both the study areas have generally improved to some extent, which, however, may not be attributable to the project interventions or WMCA activities alone.

Table 7.9: Major Causes of Environmental Degradation in Study Areas

| Reasons for environmental problems | % of reasons |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| Excessive use of groundwater for domestic and irrigation purposes | 16.9 | 15.9 | -1.0 | 17.9 | 18.6 | +0.7 |
| Unplanned construction of sluice gates | 1.1 | 0.8 | -0.3 | 1.5 | 0.3 | -1.2 |
| Unplanned construction of polders | 0.0 | 0.1 | +0.1 | 0.1 | 0.0 | -0.1 |
| Unplanned construction of embankments | 0.5 | 1.9 | +1.4 | 0.7 | 1.6 | +0.9 |
| Limited water drainage facilities | 13.8 | 11.9 | -1.9 | 11.6 | 12.4 | +0.8 |
| Unplanned gher construction for fishery | 0.0 | 0.7 | +0.7 | 1.0 | 0.7 | -0.3 |
| Unauthorized move for salinity intrusion | 0.1 | 0.0 | -0.1 | 0.2 | 0.2 | - |
| Excessive use of chemical fertilizers in agricultural land | 18.6 | 19.9 | +1.3 | 19.8 | 20.6 | +0.8 |
| Dumping of waste materials at rivers/canals | 19.5 | 16.5 | -3.0 | 19.9 | 12.0 | -7.9 |
| Illegal grabbing of rivers/canals | 4.3 | 7.3 | +3.0 | 3.7 | 8.6 | +4.9 |
| Excessive use of wood as fuel in brick kiln and cooking | 5.4 | 6.9 | +1.5 | 6.0 | 12.6 | +6.6 |
| Deforestation for house building and cultivation | 9.7 | 8.5 | -1.2 | 9.4 | 8.0 | -1.4 |
| Others | 10.2 | 9.7 | -0.5 | 8.2 | 4.3 | -3.9 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Multiple responses; Percentage points change.

## Concluding Remarks

The subproject areas under study were utterly small, the individual subproject areas often comprising two or only a few villages. Even combining the results of 30 subprojects together on various aspects relating to environmental status may not be representative and conclusive. Besides, it posed difficulties to segregate the effects of the project interventions on aspects relating to changes in the environment such as land productivity and status of biodiversity. Efforts have, however, been made only to shed some lights on trend of such changes on the basis of perceptions gathered from the sample respondent households.

# Overall Performance of the Subprojects/WMCAs

## Introduction

The preceding chapters presented the impacts on socio-economic, agriculture, water management, fisheries and gender aspects by analyzing information synthesized from the 30 subprojects. This chapter has carried out an analysis of the performance of the sample subprojects and the respective WMCAs. Since it was hypothesized that the sustainability of the subprojects was largely contingent upon the performance of the WMCAs, it was important to carry out an assessment of the subprojects and the WMCAs separately.

This chapter has been organized into to three broad sections. Section 8.2 presents an analysis on economic effects of SSWRDSP-II interventions through carrying out econometric modeling including multi-variate analyses. Section 8.3 presents an analysis aiming at assessing the overall performance of the subprojects and WMCAs through multi-criteria analyses. Finally, Section 8.4 presents conclusion and recommendations.

## Economic Effects of SSWRDSP-II Intervention

The impact assessment of SSWRDSP-II interventions on economic variables was a formidable task because of multiple ongoing programs along with those of water management infrastructures in a particular area. Segregating the impacts poses a particular challenge in that the interventions involved a small area (comprising only up to 1,000 hectares) in the local economy. Attempts have, however, been made to capture the impact of water interventions by carrying out an econometric modeling exercise. The primary objective of the project for ensuring benefits to target population has been kept in perspective while carrying out the analysis. The economic variables considered were  income and asset of the project beneficiaries.

### Impact on Household income and Assets: A Multi-variate Econometric Analysis

The analytical framework

The projects under the study were of several types (e.g., irrigation, flood control, water conservations and drainage). In order to determine how farmers in rural areas earned their livelihoods and what the variables was that influenced their income and asset. The provision of water management facilities in rural areas was one of the major features of LGED’s infrastructure development in recent years. The villagers’ access to this facility has grown rapidly over the last few decades. The question was what we could infer about the likely impact of such water management interventions on livelihoods indicators such as household income and assets.

In rural Bangladesh, where agriculture is still the pre-dominant activity, the impact of water infrastructure such as flood protection, drainage and irrigation development may immediately lead to a higher adoption of modern high yielding variety (HYV) technology, for example, through the provision of increased irrigation facilities, and thereby enhance production and income. However, the increased adoption of modern technology was likely to result in unequal income distribution among the poor and non-poor as these are relatively resource intensive in nature, compared to traditional varieties. The interventions, such as embankments to prevent crop losses generally lead to expanded non-farm activities (e.g., processing industries and small enterprises). As was evident from the preceding chapters, the WMCA members (having greater access to such facilities) were likely to have greater economic impacts than the WMCA non-members who might not be able to reap the advantage of the created water facilities. All these aspects were kept in perspective in the analysis.

Two separate analyses were carried out to capture the aggregate impact on household income and asset: one by using information from the benchmark survey and the other by using information from the impact survey.

Households income and asset

As was reported in Chapter 2 (Socio-economic), the average household income (farm income) and value of assets in the project areas (with interventions) were respectively 32 percent and 46 percent higher than those in the control villages (having no such interventions). Not all of these differences, however, were fully attributable to the effect of the concerned subprojects. Considerable differences were evident among the households, located in two different sets of study villages, with respect to initial resource endowment as well as the level of development due to other infrastructures. In order to segregate the influence of the other factors, the household income (or asset) determination model has been estimated, using household level data to analyze the determinants of income and assets.

### The household income (assets) determination model

The income (or asset) determination model is described as follows:

Four models have been estimated using four sets of data, two from benchmark and two from impact surveys (Tables 8.1 to 8.4). The income of a household was expected to primarily depend on land owned (LAND1), land operated (LAND2), asset endowment (ASSET), credits/loans received (CREDIT), cropping intensity (INTNSTY) and the number of earning members (proxied here by the number of agriculture earners) (ERNER). The income of households was also likely to be positively correlated with the productivity of land, depicted by the proportion of area allocated to the cultivation of high yielding varieties of crops (HYV). The productivity of land and occupation choice may also vary according to the level of land, high and medium (HIGHMRD), and low (LOW) and education (represented here by years of education of household head) (EDUC). The projects under study were of several types (e.g., irrigation, flood control and drainage). In the case of benchmark data, Model 1 refers to dependent variable Income while Model 2 refers to dependent variable Asset of the study areas (project plus control areas combined). Similarly, in the case of impact data, Model 3 refers to dependent variable Income while Model 4 refers to dependent variable Asset of the study areas. All the four models have incorporated an additional set of variables, called intervention variables (Tables 8.1 to 8.4). Such variables included proportion of flood-free lands (FLDFREE), proportion of irrigated lands (IRRIG), and WMCA membership (WMCA) (relevant to impact data only) taken as dummy variable, with members assigned as 1 and 0 otherwise).

First, the analyses were carried out to capture the aggregate impact on household income and asset, using data from the benchmark survey.

Analyses on Data from Benchmark Survey (Before Intervention)

The Model 1 (Table 8.1), with household income as the dependent variable, was estimated to entire samples comprising both the project and control areas of the benchmark studies (combined). The Model 2 (Table 8.2) was estimated with the household assets as the dependent variable.

Discussion on Results

One can note that in the Model l (with total household income as the dependent variable), accumulated asset was taken as an independent variable; likewise, in the Model 2 (with assets as the dependent variable), household income was reversed as an independent variable.

The regression equations were estimated in log linear forms. Natural logarithms were taken for both the dependent (income and asset) and the independent variables (land owned, land operated, assets endowment and credits taken). The variable HYV technology was measured in ratio form, i.e., by the proportion of total cultivated area under high-yielding paddy varieties. Similarly, the variables flooded land, irrigated land and saline lands were measured in terms of relevant proportions to total cultivated lands. Likewise, the variable earner was measured in ratio form, i.e., in terms of the proportion of agricultural to total earners in the households. The highest years of education of the household head is considered as the level of education.  .

It can be seen that both the models fitted extremely well, indicated by high value of R2s (adjusted), 0.62 and 0.72 respectively, which were found to be highly significant. Interestingly, a large number of independent variables have shown statistical significance, largely at more than 99 percent level.

In the first model, using benchmark data with total household income as the dependent variable (Table 8.1), the variable credit was significant at more than 99 percent level. The operation of land rather than ownership of land was an important determinant to livelihood activities. As expected, the variable of operated land, not owned land, was an important determinant of total income in the study areas. Its independent effect was quite substantial as reflected in the relatively high elasticity of income with respect to land operation. Unexpectedly, however, the variable own land shows association with a negative sign, and was found to be highly significant. The variable asset endowment shows high significance, implying it to be an important determinant of total household income. The coefficient for the variable proportion of high/medium land was found to be statistically significant, implying that the high and medium lands had relatively more contribution to generation of income, compared to low levels of lands (in fact, sign with this variable was found to be negative, indicating negative contribution to income).

In general, the crops such as Boro rather than Aman or Aus was expected to be important in livelihood activities in Bangladesh. But the variable HYV technology (HYV), not surprisingly for benchmark data, was found to be not statistically significant with a negative sign. One can recall that data used in both the models represented pre-project (benchmark) situation (i.e. before any irrigation and drainage projects were constructed), presumably lacking adequate irrigation and extension services to support HYV at that time in these areas. The contribution of agricultural earning (ERNER) to total household income associated with a negative sign was found to be significant, implying that agriculture has relatively less contribution (compared to non-agricultural sources) to total income of the households under study. The education variable also was found to be positive and highly significant (at 99 percent level), implying that literacy has a direct and substantial bearing on household income.

As expected, the water related variables, such as drought frequency with a negative sign was found to be statistically significant, implying that lack of rain/water has significant negative impact on production vis-à-vis household income. The variables, proportion of flooded lands and irrigated lands, on the other hand, had positive and substantial impact on household income.

Almost similar findings were found to be true for the second model (Model 2) with total assets as a dependent variable (see Table 8.2). One difference was that unlike in the first model (Model 1), as expected, land ownership variable, rather than operated land, was found to be significant in this model. It can be argued that accumulated assets are very much dependent on land that has been owned by purchase while operated lands are not included in assets acquisition (the coefficient of operated land was not significant in this model). The variable income shows high significance, implying it to be an important determinant of total household asset accumulation. As usual, the variables such as level of education and cropping intensity were found to be positive and significant. In both the models, salinity variable had a negative effect on the generation of income/asset. But in the second model, the variable was found to have a significant negative effect on asset accumulation, while the association was not found to statistically significant in the first model.

Table 8.1: Results from regression using benchmark data (before intervention)

(Dependent variable - log of total household income: Model 1)

Model 1 Summary

| Model | R | R Square | Adjusted R Square | Significance level | Durbin Watson |
| --- | --- | --- | --- | --- | --- |
| 1 | .791 | .626 | .617 | .000 | 1.814 |

|  | Unstandardized Coefficients |  | t | Significance level |
| --- | --- | --- | --- | --- |
|  | B | Std. Error |  |  |
| (Constant) *** | 7.205 | .240 | 29.975 | .000 |
| LAND 1 - Log of owned land *** | -.025 | .011 | -2.194 | .029 |
| LAND 2 - Log of operated land ** | .209 | .018 | 11.691 | .000 |
| ASSET - Log of total asset value *** | .257 | .018 | 14.009 | .000 |
| HIGHMED - Proportion of (high+medium) land * | .001 | .001 | 1.815 | .070 |
| LOW - Proportion of low land | -.001 | .001 | -.920 | .358 |
| EDUC – Highest level of education *** | .014 | .004 | 3.518 | .000 |
| CREDIT - Log of credit taken *** | .010 | .004 | 2.679 | .008 |
| INTNSITY - Cropping intensity (%)* | .000 | .000 | 1.651 | .101 |
| AGERNER - Proportion of agri earner (%) *** | -.005 | .001 | -9.281 | .000 |
| NGO - NGO member of the household | -.011 | .037 | -.286 | .775 |
| DROUGHT - Frequency of drought *** | -.128 | .039 | -3.312 | .001 |
| FLDFREE - Proportion of flooded land * | .001 | .001 | 1.648 | .100 |
| HYV - Proportion of HYV land | -4.564E-05 | .000 | -.097 | .923 |
| IRRIG - Proportion of irrigated land *** | .002 | .000 | 3.197 | .001 |
| SALINITY - Proportion of highly/moderately saline land | -.004 | .004 | -.930 | .352 |

* = Significance level 90%. ** = Significance level 95%. *** = Significance level 99%.

Table 8.2: Results from regression using benchmark data (before intervention)

(Dependent variable - log of total household assets: Model 2)

Model 2 Summary

| Model | R | R Square | Adjusted R Square | Significance level | Durbin Watson |
| --- | --- | --- | --- | --- | --- |
| 2 | .854 | .729 | .723 | .000 | .994 |

|  | Unstandardized Coefficients |  | t | Significance level |
| --- | --- | --- | --- | --- |
|  | B | Std. Error |  |  |
| (Constant) *** | 2.814 | .619 | 4.547 | .000 |
| LAND 1- Log of owned land *** | .333 | .016 | 20.612 | .000 |
| LAND 2 - Log of operated land | -.002 | .034 | -.049 | .961 |
| INCOME - Log of total household income *** | .800 | .057 | 14.009 | .000 |
| HIGHMED - Proportion of (high+medium) land | .001 | .001 | -1.299 | .194 |
| LOW - Proportion of low land | - .001 | .001 | .739 | .460 |
| EDUC - Highest level of education *** | .018 | .007 | 2.416 | .014 |
| CREDIT - Log of credit taken | .001 | .007 | .122 | .903 |
| INTNSTY - Cropping intensity (%) ** | .001 | .001 | 2.085 | .037 |
| EARNER - Proportion of agri earner (%) | .000 | .001 | -.310 | .757 |
| NGO - NGO member of the household *** | -.256 | .065 | -3.957 | .000 |
| DROUGHT - Frequency of drought | -.009 | .069 | -.126 | .900 |
| FLDFREE - Proportion of flooded land * | -.002 | .001 | -1.620 | .104 |
| HYV - Proportion of HYV land | .001 | .001 | .931 | .352 |
| IRRIG - Proportion of irrigated land | .000 | .001 | .180 | .857 |
| SALNTY - Proportion of highly/moderately saline land*** | -.022 | .007 | 3.147 | .002 |

* = Significance level 90%. ** = Significance level 95%. *** = Significance level 99%.

What follows from the above analysis from regression using benchmark data (before intervention) was that literacy level was an important determinant of income generation/asset accumulations at household level. Non-farm activities rather than farm (crop) activities tend to have substantial bearing on household livelihood activities in Bangladesh.

The operation of land rather than ownership of land was an important determinant to livelihood activities. Generally, the crop like Boro rather than Aman or Aus has been important in livelihood activities in Bangladesh. The saline affected lands were found to be associated with lower level of income or asset accumulation. Surprisingly, however, the variable like NGO membership was found to be associated with unexpected negative sign, and also highly significant in the second model. This was difficult to explain, but it could be argued that the association with NGOs does not augment adequate household income because their financial assistance has been meager, or the credit conditions have not been much favorable.  Institutional credits, on the other hand, appeared to play relatively a more important role than the non-institutional credits in various livelihood activities.

Analyses by using Data from Impact Survey (After Intervention)

The analysis is now carried out to capture the aggregate impact on household income and asset, using data from the impact survey. It may be noted that three nonexistent subprojects were excluded in the analyses.

Discussion on Results: After interventions

As mentioned earlier, in the third model (with total household income as the dependent variable), asset was taken as an independent variable; likewise, in the fourth model (with assets as the dependent variable), income was reversed as an independent variable. Of course, both the models included, as already mentioned, a number of additional intervention variables, such as those related to flooding and irrigation (Tables 8.3 and 8.4). It may be recalled that the subprojects under the study were of several types in disproportionately unequal numbers, and hence benefits of the households from flood protection, irrigation and drainage in the entire sample had a skewed distribution.

The regression equations were estimated in log linear forms. Natural logarithms were taken for both the dependent variables, (income and asset), and for the independent variables, (land owned, land operated, assets endowment and credits taken). The variable HYV technology was measured in ratio form, i.e., by the proportion of total cultivated area under high-yielding paddy varieties. Similarly, the variables flooded lands and irrigated lands were measured in terms of relevant proportions to total cultivated lands. Likewise, the variable earner was measured in ratio form, i.e., in terms of the proportion of agricultural to total earners in the households. The level of education considered highest years of education of the household head.

It can be seen that both the models fitted extremely well, indicated by high value of R2s (adjusted), 0.57 and 0.73 respectively, which were found to be highly significant. Interestingly, a large number of independent variables have shown statistical significance, mostly at more than 95 percent level.

In the model (Model 3), using total household income as the dependent variable (Table 8.3), the variable credit was significant at more than 99 percent level. As expected, the variable of operated land was an important determinant of total income in the study areas. Its independent effect was quite substantial as reflected in the relatively high elasticity of income with respect to land operation. Unexpectedly, however, the variable own land showed no significant association. The variable asset endowment showed high significance, implying it to be an important determinant of total household income. The variable cropping intensity also has shown high significance, implying it to have great influence on total household income.

The variable HYV technology, not surprisingly, was found to be positive, and statistically significant. The contribution of agricultural earning to total household income associated with a negative sign, was found to be significant, implying that agriculture had relatively less contribution (compared to that from non-agricultural sources) to total income of the households under study. Importantly, the education variable was also found to be positive and highly significant (at 99 percent level), implying that literacy has direct and substantial bearing on household income.

The water related variable such as flood free lands with an unexpected negative sign was, however, not found to be statistically significant. The coefficient for the variable irrigated lands, on the other hand, was found to be statistically significant, indicating that such lands had relatively more contribution to generation of income. Interestingly, the variable WMCA, a dummy variable (with members assigned as 1 and 0 otherwise) was not found to be statistically significant. The WMCA members (having greater access to created water facilities) were likely to have reaped greater economic impacts than that by the WMCA non-members. Unfortunately, this had not happened.

Almost similar findings were found to be true for the fourth model (Model 4) with total accumulated assets as a dependent variable (see Table 8.4). One difference was that unlike in the third model (Model 3), land ownership variable was found to be significant in this model. It can be argued that accumulated assets are very much dependent on land that has been owned by purchase while operated lands are not included in assets acquisition (the coefficient of operated land was not significant in this model). The variable income shows high significance implying it to be an important determinant of total household asset accumulation. As usual, the variable level of education was found to be significant. In both the models, the irrigation variable was found to have a significant positive effect on income generation or asset accumulation.

Table 8.3: Results from regression using impact data (after intervention)

(Dependent variable - log of total household income: Model 3)

Regression (Project + Control)

Model 3 Summary

| Model | R | R Square | Adjusted R Square | Std. Error of the Estimate | Durbin-Watson |
| --- | --- | --- | --- | --- | --- |
| 3 | .758(a) | .575 | .558 | .49731 | 1.880 |

a  Predictors: (Constant), whether any membership of WMCA, cropping intensity, Log of credit received, educational level, proportion of agri. earner (%), log of operated land (acre), proportion of HYV cropped land, % of irrigated land after, log of  owned land (acre), % of flood free land after, log of per household value of asset, Project/control

b  Dependent Variable: log of annual gross income (Tk.)

|  | Unstandardized Coefficients |  | t | Sig. Level |
| --- | --- | --- | --- | --- |
|  | B | Std. Error |  |  |
| (Constant) *** | 8.631 | .781 | 11.049 | .000 |
| LAND 1 - Log of Owned land (acre) | .003 | .046 | .057 | .955 |
| ASSET-Log of Per household value of asset *** | .199 | .055 | 3.646 | .000 |
| LAND 2 - Log of Operated land (acre) *** | .355 | .045 | 7.894 | .000 |
| CREDIT - Log of Credit Received *** | .075 | .022 | 3.471 | .001 |
| HYV - Proportion of HYV Cropped Land * | .002 | .001 | 1.623 | .103 |
| INTNSITY - Cropping Intensity ** | .001 | .000 | 1.980 | .049 |
| EARNER - Proportion of agri earner (%)*** | -.008 | .001 | -7.724 | .000 |
| EDUC - Educational level * | .063 | .034 | 1.845 | .099 |
| Project/control (D) | .103 | .108 | .948 | .344 |
| FLDFREE - % of flood free lands | -5.221E-05 | .001 | -.056 | .956 |
| IRRIG - % of irrigated land * | .002 | .001 | 1.975 | .051 |
| WMCA -Whether any membership of WMCA (D) | .080 | .083 | .964 | .336 |

Note: Dependent Variable: Log of annual gross income (Tk.)

D - Dummy variable; * = Significance level 90%. ** = Significance level 95%. *** = Significance level  99%.

Table 8.4: Results from regression using impact data (after intervention)

(Dependent variable - log of total household assets: Model 4)

Regression (Project + Control)

Model 4 Summary

| Model | R | R Square | Adjusted R Square | Std. Error of the Estimate | Durbin-Watson |
| --- | --- | --- | --- | --- | --- |
| 4 | .858(a) | .735 | .725 | .50273 | 1.161 |

a  Predictors: (Constant), whether any membership of WMCA, cropping intensity, Log of credit received, educational level, proportion of agri earner (%), log of operated land (acre), proportion of HYV cropped land, % of irrigated land after, log of  owned land (acre), % of flood free land after, log of annual gross income (tk.), project/control

b  Dependent Variable: log of per household value of asset

|  | Unstandardized Coefficients |  | t | Sig. Level |
| --- | --- | --- | --- | --- |
|  | B | Std. Error |  |  |
| (Constant) *** | 11.004 | .693 | 15.870 | .000 |
| LAND 1 - Log of Owned land (acre) *** | .591 | .033 | 17.922 | .000 |
| INCOME - Log of Annual gross income (Tk.) *** | .203 | .056 | 3.646 | .000 |
| LAND 2 - Log of Operated land (acre) | .031 | .050 | .629 | .530 |
| CREDIT - Log of Credit Received *** | .105 | .021 | 4.895 | .000 |
| HYV - Proportion of HYV Cropped Land | .000 | .001 | -.107 | .915 |
| INTNSITY - Cropping Intensity | .000 | .000 | .386 | .700 |
| EARNER - Proportion of agri earner (%)** | -.002 | .001 | -2.137 | .033 |
| EDUC - Educational level * | .063 | .034 | 1.861 | .103 |
| Project/control (D) | .120 | .110 | 1.099 | .273 |
| FLDFREE - % of flood free lands | -.001 | .001 | -1.174 | .241 |
| IRRIG - % of irrigated land after *** | .002 | .001 | 3.102 | .002 |
| WMCA - Whether any membership of WMCA (D) | -.081 | .084 | -.960 | .338 |

Note: Dependent Variable: Log of per household value of asset

D - Dummy variable; * = Significance level 90%. ** = Significance level 95%. *** = Significance level  99%.

To sum up, the available evidence led to conclude that the SSWRD-II subprojects had considerable positive impacts on the income and assets of the target population in the project areas than it had been generally the case with respect to those in the control areas.

- The education variable was found to be positive and highly significant, implying that literacy has direct and substantial bearing on household income.

- Agriculture has relatively less contribution (compared to that from non-agricultural sources) to total income of the households.

- Boro rather than Aman or Aus was generally more important in livelihood activities.

- The variables, HYV technology (proportion of HYV cropped land) and cropping intensity were generally found to have positive and statistically significant relationship.

- Access to credit was positively and significantly related to income. Institutional credits appeared to play relatively a more important role than the non-institutional credits in various livelihood activities.

- The area of agricultural land operated was positively related to income

- Household with higher proportions of farmed area irrigated tended to have more contribution to generation of income.

- Greater flood and/or drought would likely to have some adverse influence on household incomes.

- Interestingly, the variable WMCA, a dummy variable (with members assigned as 1 and 0 otherwise), was not found to be statistically significant. The WMCA members (having greater access to created water facilities) were expected to have reaped greater economic impacts than that by the WMCA non-members. Unfortunately, this had not happened implying that WMCAs generally have not yet been able to come up with much attractive economic packages to their members. There were exceptions, however, as the analysis included a number of outlier cases where WMCAs were not performing well.

- All these have great policy implications, which has been discussed in chapter on conclusion (Chapter 9).

## Overall Performance Evaluation of SPs and WMCAs

It may be recalled that the subprojects under SSWRDSP-II have been implemented with a view to undertaking improvement on water management, drainage and irrigation towards generation of increased income and employment in agriculture and fisheries, thereby contributing to overall reduction in poverty in the subproject areas. The subprojects were based on a community based participatory model aiming to promote participation at all stages of the project cycle and thereby ensure sustainability of the subprojects through proper operation and maintenance.

The very SSWRD subprojects model hypothesized that the sustainability of the subprojects was largely dependent on the satisfactory performance of the WMCAs; and the performance of the WMCAs depended on their operation and maintenance activities. In other words, the Water Management Co-operative associations (WMCAs) were the key components of this model, responsible for the operation and maintenance through participation by their member-beneficiaries. The WMCAs consisted of some ancillary activities such as savings, microcredit and employment generating activities.

This section was developed to (1) assess the overall performance of the subprojects, (2) assess the overall performance of the WMCAs and (3) test the hypothesis that the success and sustainability of the subprojects are positively correlated to the satisfactory performance of the WMCAs.

### Performance Criteria

The criteria used for evaluating the performance of the sample subprojects and WMCAs are presented in Tables 8.5 and 8.6 respectively. As can be seen from the tables, a total of 13 criteria in both cases were used in the evaluation. The major evaluation indicators for the subprojects were employment, income, land endowments, irrigation, flood protection, cropping intensity and crop productivity. Percentage change over the intervention period for each of the indicators were considered. The major evaluation indicators for the WMCAs were trend in memberships, savings and micro credit, condition of infrastructures, O&M activities, training and leadership.

Table 8.5: Performance Criteria for Subprojects

| Performance criteria of SPs | Labels |
| --- | --- |
| 1. EMPLOYMENT | % of increase for full time employment of main earner |
| 2. INOCME | % change in average annual income per household |
| 3. SURPLUS | % of increase in rice surplus situation of sampled households |
| 4. LAND 1 | % change in amount of flood-free land per household |
| 5. LAND 2 | % change in amount of operating land per household |
| 6. LAND 3 | % change in size of own land per household |
| 7 LAND 4 | % change in irrigated land per household |
| 8. DRANAGE | % change in well-drainage lands in the SP area |
| 9. CROPPING INTENSITY | % change in cropping intensity |
| 10. EMPOWERMENT | % of increase in women empowerment (%) |
| 11. YIELD-1 | % change in yield (Aman HYV) (kg/per acre) |
| 12.YIELD-2 | % change in crop yield (Boro HYV) (kg/per acre) |
| 13. SOLUTION | % respondents perceived their problem as (almost) solved |

- Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table 8.6: Performance Criteria for WMCAs

| WMCA performance criteria | Labels |
| --- | --- |
| 1 MEMBERSHIP 1 | Trends in total membership (% of increase/decrease) |
| 2. MEMBERSHIP 2 | Trends in women membership (% of increase/decrease) |
| 3. SAVINGS | Trends in savings (% of increase/decrease ) |
| 4. MICRO CREDIT 1 | Micro credit amount (% of increase/decrease ) |
| 5. MICRO CREDIT 2 | Beneficiaries (as % of total members) |
| 6. MICRO CREDIT 3 | Micro credit members (% of increase/decrease ) |
| 7. O&M STATUS | Operation & Maintenance (regular? ‘yes’=1; ‘no’=2) |
| 8. O&M GROUP | Functioning/non-functioning of O&M Group |
| 9 INFRASTRUTURE 1 | River/canals conditions(very good = 10,good=8,fair=6,bad=4,very bad=2) |
| 10. INFRASTRUTURE 2 | Embankments/regulators conditions (good, fair, bad, very bad, not applicable) |
| 11. TRAINING | Training activities (no. of trainers) |
| 12. LEADERSHIP | WMCA key leaders occupation (% of agriculture ) |
| 13. OFFICE | (Own/rented/no office) |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

### Method of Evaluation

Each of the 13 evaluation criteria has been assigned a score on a scale from 0 to 10, based on quantitative information collected from the field for each of the subprojects (see Appendix Tables A8.1 and A8.2). A score of 5 generally represented the minimally required score.  Most of the performance criteria were used based on quantitative values, representing the changes over the intervention period. Average scores were assigned to a few missing values for which data were not available. Highest score of 10 was given to those with highest positive change. A lowest score 1 was given to the criterion with lowest value of change. The exercise has ignored multicolinearity, if any, among variables. There were a few negative criteria (e.g., non-functioning of O&M group) to which scores were assigned in a reverse way. The overall purpose of the subprojects, that is, the wellbeing of people, was kept in perspective in the performance evaluation.  Thus, the best performing subproject was expected to be able to provide the maximum benefits to project beneficiaries. The relative importance of the performance indicators, that is, the individual weights were predetermined based on subjective assessments of the research team. Thus, for each of the indicators, the composite index (overall scores) were estimated by applying the individual weights, the total of which was equal to one.

### Discussion of Results

Overall performance of subprojects

Distinction was made among the subprojects/WMCAs with varying scores (shown in percentage terms) – the subprojects/WMCAs scoring more than 70 percent was regarded as “excellent,” the subprojects/WMCAs scoring between 60 and 70 percent  were regarded as “good,” those with a score between 50 and 60 percent as  average”, and those with a score below 50 percent were considered as “ below average.” As mentioned earlier, the valuation of the different criteria has been based on a quantitative analysis of the responses to the questionnaires in the field surveys, in addition to the professional judgment of the members of the evaluation team.

Table 8.7 presents the results on the performance of the 30 subprojects under the study. Although the figures presented should not be interpreted as absolute scores for each of the evaluation criteria, it allowed a comparative ranking of the 30 subprojects based on some distinctive criteria. The following observations can be made:

- Four of the subprojects scored “excellent” (≥70%) performance. The subprojects were   Bagha Beel FMD, Hialer Beel FMD, Agrani-Dighali-Gandharbpur CAD and Sreerampur FMD&WC.

- Ten or one-third of the sample subprojects show a “good” score on the composite index (60-70%), a score limit which may be considered to be minimum for the sustainability of the subprojects. These were Marua Chara WC, Balajtala-Kalmadanga FMD&WC, Shir Shiri Chara WC, Mandari-Gandhayapur Khal WC, Khorda Kalna WC, Paglir Beel-Sikderpara WC, Folier Beel  FMD, Kaloir Shobaitara WC, Chiratal Beel FMD&WC, and Padrishibpur DR&WC. Thus, the 14 subprojects scoring 60 and above, as of today’s conditions, may be considered as more or less sustainable.

- Nine out of 30 subprojects with scores between 50 and 60 percent show “average” performance (Table 8.7).

- Seven out of 30 subprojects show “below average” score, below 50 percent. These are Bhurburia Khal FMD&WC, Chayburia-Kuliati FMD, Kahalia Khal DR&WC, Baliardi CAD, Ichamoti CAD, Khudra-Fulkot-Rajarampur FMD&WC and Nishanbari-Belna FMD. These subprojects demand some urgent actions to improve their performance, especially in terms of operation and maintenance.

Overall performance of WMCAs

- As regards WMCA performance, four of the 30 WMCAs scored “excellent” performance (Scoring ≥70%). The WMCAs were Agrani-Dighali-Gandharbpur CAD, Bagha Beel FMD, Balajtala-Kalmadanga FMD&WC and Hialer Beel FMD.

- Five of the sample WMCAs show a “good” score on the composite index (60-70%), a score limit which may be considered to be minimum for the sustainability of the subprojects. These were Fulbari-Sekhbandha WC, Sreerampur FMD&WC, Folier Beel FMD, Bhurburia Khal FMD&WC and Khorda Kalna WC. Thus, these nine WMCAs scoring 60 and above, as of today’s conditions, may be considered as more or less sustainable.

- Nine out of 30 WMCAs with scores between 50 and 60 percent show “average” performance. These are Dewli- Subidkhali DR&WC, Lelung-Kutubchari-Kalapania WC, Shir Shiri Chara WC, Marua Chara WC, Dolu-Mohorkhil Khal WC, Mesoghata FMD&WC, Kashimpur CAD, Madhukhali DR&IRR and Chiratal Beel FMD&WC.

- Twelve out of 30 subprojects show “average” score, below 50 percent. These were Kaloir Shobaitara WC, Paglir Beel-Sikderpara WC, Padrishibpur DR&WC, Shail Shindur Khal DR&WC, Mandari-Gandhayapur Khal WC, Gomara Beel FMD, Khudra-Fulkot-Rajarampur FMD&WC, Baliardi CAD, Kahalia Khal DR&WC, Ichamoti CAD, Nishanbari-Belna FMD, and Chayburia-Kuliati FMD. These WMCAs demand some urgent actions to improve their performance, especially in terms of operation and maintenance.

Correlation of performances between subprojects and WMCAs

Detailed ranking of the SPs and WMCAs is shown in Table 8.7. The rank correlation of the performances between the subprojects and the WMCAs was estimated at 0.70, which was statistically significant at more than 99 percent confidence level (2-tailed). As was also observed in Islam et al. (2013;2008c), the result reiterates the conclusion that the performance of the SPs was highly dependent on the performance of the WMCAs (Figure 8.1).

Table 8.7: Performance of SPs and WMCAs and their Ranks

| Name of Subprojects | Score on SP | Rank | Score on WMCA | Rank |
| --- | --- | --- | --- | --- |
| 1.Nishanbari-Belna FMD, Keraniganj, Dhaka, ID SP24170 | 3.5 | 30 | 3.5 | 29 |
| 2. Chayburia-Kuliati FM, Madan, Netrokona ID SP24122 | 4.5 | 25 | 3.4 | 30 |
| 3. Hialer Beel FMD, Mithapukur Rangpur ID SP25207 | 7.3 | 2 | 7.1 | 4 |
| 4.Gomara Beel FMD, Sadar Meherpur ID SP24135 | 5.4 | 20 | 4.4 | 24 |
| 5.Bagha Beel FMD, Golapganj Sylhet ID SP25211 | 7.7 | 1 | 7.6 | 2 |
| 6. Folier Beel FMD, Boalmari Faridpur ID SP25191 | 6.3 | 11 | 6.5 | 7 |
| 7.Balajtala-Kalmadanga, FMD&WC, Tungipara, Gopalganj, ID SP24131 | 6.8 | 6 | 7.3 | 3 |
| 8.Chiratal Beel FMD&WC, Trishal Mymensingh, ID SP24123 | 6.1 | 13 | 5.0 | 18 |
| 9.Bhurburia Khal FMD&WC, Shibppur Narsingdi, ID SP24182 | 4.8 | 24 | 6.4 | 8 |
| 10.Mesoghata FMD&WC, Baraigram Natore SP25231 | 5.5 | 19 | 5.3 | 15 |
| 11.Khudra-Rajarampur FMD&WC, Shajahanpur, Bogra ID SP23088 | 3.8 | 29 | 4.3 | 25 |
| 12.SreerampurFMD&WC, Rupsha Khulna ID SP25228 | 7.0 | 4 | 6.6 | 6 |
| 13. Lelung-Kutubchari-Kalapania WC, Fatikchari, Chittagong ID SP24157 | 5.9 | 15 | 5.8 | 11 |
| 14.Dolu-Mohorkhil Khal WC, Fatikchari, Chittagong ID SP24159 | 5.8 | 16 | 5.4 | 14 |
| 15.Paglir Beel-Sikderpara WC, Ukhaia Cox’s Bazar, ID SP25252 | 6.4 | 10 | 4.8 | 20 |
| 16. Mandari-Gandhayapur Khal WC, Sadar Laxmipur, ID SP25216 | 6.6 | 8 | 4.5 | 23 |
| 17.Kaloir Shobaitara WC, Nachole Chapai Nwabganj, ID SP25196 | 6.2 | 12 | 4.9 | 19 |
| 18.Khorda Kalna WC, Madhabpur Noagaon, ID SP25205 | 6.5 | 9 | 6.1 | 9 |
| 19.Fulbari-Sekhbandha WC, Debiganj, Panchagar ID SP24136 | 5.1 | 23 | 6.7 | 5 |
| 20.Shir Shiri Chara WC, Sadar, Sylhet ID SP25192 | 6.7 | 7 | 5.7 | 12 |
| 21.Marua Chara WC, Rajnagar Mowlavi Bazar, ID SP24169 | 6.9 | 5 | 5.5 | 13 |
| 22.Kahalia Khal DR&WC, Nawabganj Dhaka, SP24119 | 4.3 | 26 | 4.0 | 27 |
| 23.Shail Shindur Khal DR&WC, Shakhipur Tangail, ID SP25229 | 5.6 | 18 | 4.6 | 22 |
| 24.Padrishibpur DR&WC, Bakerganj Barisal, ID SP24133 | 6.0 | 14 | 4.7 | 21 |
| 25. Dewli- Subidkhali DR&WC, Mirganj Patuakhali, ID SP25210 | 5.7 | 17 | 5.9 | 10 |
| 26.Madhukhali DR&IRR, Kalkini Madaripur ID SP25187 | 5.2 | 22 | 5.1 | 17 |
| 27.Ichamoti CAD, Trishal Mymensingh, ID SP25203 | 3.9 | 28 | 3.8 | 28 |
| 28.Baliardi CAD, Bajitpur, Kisharganj, ID SP25250 | 4.1 | 27 | 4.2 | 26 |
| 29.Kashimpur CAD, Godagaro Rajshahi, ID SP25235 | 5.3 | 21 | 5.2 | 16 |
| 30 Agrani-Dighali-Gandharbpur CAD, Laxmipur ID SP25233 | 7.2 | 3 | 7.9 | 1 |
| All | 5.7 | - | 5.4 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Rank=1 for highest value, and so on.

Note: See Tables 8.5 and 8.6 for performance criteria and Section 8.3.2  for method of evaluation. See also Appendix Tables A8.1 and A8.2 in this regard.

Table 8.8: Correlation between Performances of SPs and WMCAs

| Correlation |  |  |
| --- | --- | --- |
| Ranks of performances of SPs and WMCAs | Pearson Correlation | .70*** |
|  | Sig. (2-tailed) | .000 |
|  | N | 30 |
| Correlation |  |  |
| Performance scores of SPs and WMCAs | Pearson Correlation | .73*** |
|  | Sig. (2-tailed) | .000 |
|  | N | 30 |

Note: ***Correlation is significant at more than 99% level (2-tailed).

Figure 8.1: Performance of SPs and WMCAs and their Ranks

## Conclusion

As already mentioned, one should not rely too much on the absolute figures relating to the performance of the subprojects and WMCAs. Nevertheless, subject to limitations of the survey and survey data, described in Chapter 1, it can be concluded that the SSWRD-II subprojects have had substantial positive impacts on income and asset for the beneficiary households, although the non-poor households were likely to have benefited more. Moreover, not all the incremental benefits can be attributed directly to the subproject interventions; some autonomous growth such as switch to HYV varieties and increased use of inputs due to lower perceived risk of crop failure or reduced losses due to flooding may also have contributed to these incremental benefits.

The significant positive rank correlation of the performance between the subprojects and the WMCAs led to the conclusion that the performance of the SPs was highly dependent on the performance of the WMCAs. Hence, efforts should be made to improve the performance of the WMCAs in terms of improved operation and maintenance in order to ensure the sustainability of the subprojects and avoid their costly rehabilitation in the future.

# Conclusion and Policy Direction

This is the Main Report, which has synthesized and analised the findings from all the 30 individual subprojects. This concluding chapter summarizes and reviews the major findings obtained from the previous chapters, along with suggesting policy implications and recommendations.

## Summary of findings

The study involved a survey of 30 subprojects for which a benchmark study was conducted by BIDS in 2006-07. The study followed the same approach as adopted during the benchmark study. Briefly, the methodology involved carrying out comparisons between the “before” and “after” situations for both the project and the control areas (“with-without”). Three of the subprojects under study, however, were problematic as those were not completely constructed. Hence, the evaluation methodology had to be modified for these three incomplete subprojects. Apart from that, out of the 30 subprojects for which the benchmark study was undertaken, two have been found to be nonexistent. Thus, two extra subprojects were selected as replacement of the two nonexistent subprojects. There was no alternative but to assess the effects of these two SPs by interviewing households for pre- and post-project situations. There was problem in data collection as the same set of households was difficult to be interviewed apart from their inability to recall to the past responses after a long span of time. The other limitation of this impact survey was that some of the WMCAs were non-functioning at the time of this survey.

An econometric modeling exercise was carried out to determine the likely impact of water management interventions on household incomes and assets. Besides, a multi-criteria analysis was performed to assess the overall performance of both the subprojects and the WMCAs, which allowed to verify whether the performance of the former was depended on that of the latter.

Impacts were assessed in the major areas namely socio-economic, agriculture, water management, fisheries, women and environment. It is encouraging to note that there were significant positive impacts in all the areas after the interventions in the project areas. It was, however, inconclusive whether this was due to project interventions or not.

The situation in the post-project periods with respect to inundation, flood levels and irrigation appeared to have improved substantially. The drainage system has also generally improved even though there has been severe problem of siltation.

Despite a host of problems, the overall state of khals, embankments and structures was found to be satisfactory, at least compared to SSWRDSP-I subprojects. Some common problems with regard to the maintenance of the subprojects were related to O&M fund inadequacy.

Trend of savings and O&M funds of the subprojects over the last few years, however, shows a steady picture. The fund on savings, reported to be used as a revolving fund in activities such as micro credit, has been significant but has largely remained constant over the years. Similar was the case with O&M fund.

By and large, the beneficiaries had participated in a moderate way in the activities of the WMCAs, but largely during the identification phase only. They have contributed to the initial fund for the construction and also to the O&M fund.  There were, however, few LCSs formed during project maintenance stage.

Number of LCSs were formed (male and female) during project implementation stage, and thereby employment generation, was considerable. The formation of LCS was, however, somewhat faulty and there were conflicts of interest among the leaders about their formation. It is encouraging to note that female participation was significant.  But it was gathered that the formation of LCSs was temporary and hardly could they continue. The most common problems faced by the women members of LCSs in this subprojects were related to low wage rate. However, most of these aspects were said to have already been taken care of in the ongoing PSSWRSP.

Some training facilities were made available to project beneficiaries. But this generally appeared to be not adequate, compared to requirement. Nevertheless, the trainings were largely relevant and fruitful.

Despite many limitations (e.g., malfunction of WMCAs, lack of O&M activities, inadequate funds and participation), an overwhelming proportion of the respondents mentioned a number of facilities that have increased; these included water availability in canals in dry season, irrigation facilities, water conservation capacity and  vegetables cultivation. All these positive changes have been enormously helpful in fulfilling the target of enhanced agricultural production.

Some improvement in women’s participation in the project areas was observed in terms of length of employment. In general, the positive change in well-being or increased activities was evidenced in the case of women’s employment, expenditure-saving activities, crop processing activities, women’s empowerment and collection of water. Some deteriorations were also reported in respect of such aspects as women’s workload. Qualitative field investigation revealed that the positive impact would have been more if some supporting facilities could be provided adequately.

The econometric modeling exercise carried out to analyze the determinants of income and assets revealed the following key results:

- The SSWRD-II subprojects had considerable positive impacts on the incomes and assets of the target population in the project areas.

- The variables like literacy, irrigation and credit have direct and substantial bearing on household income and assets.

- Institutional credits appeared to play relatively a more important role than the non-institutional credits in livelihood activities.

- Agriculture has relatively less contribution (compared to that from non-agricultural sources) to total income and assets at household level.

- The agricultural land operated was positively related to income.

- Greater floods and droughts were likely to have some adverse influence on household income and assets.

- High and medium lands had relatively more contribution to generation of income, compared to from low lands.

- Boro rather than Aman or Aus was generally more important in livelihood activities.

- The HYV technology (proportion of HYV cropped land) and cropping intensity were found to be positive, and statistically significant.

- The WMCA (a dummy variable) was not found to be significant, implying that WMCAs generally have not yet been able to come up with attractive economic packages to their members. There were exceptions, however, as this analysis included a number of outlier cases where WMCAs were non-functioning.

- All these have great policy implications in terms of integrated water resources management (IWRM).

- The sub-projects somewhat contributed to women’s empowerment

- Education was found to have direct and substantial bearing on household income.

Finally, the multi-criteria analysis led to the conclusion that the performance of the SPs was highly dependent on the performance of the WMCAs.

## Sustainability of the Subprojects/WMCAs and Policy Implications

In their management of Small Scale Water Resources Development (SSWRD), LGED has heavily followed the government policy, strategy, and reform initiatives such as the National Water Policy (NWPo), the National Water Management Plan (NWMP) and the Guidelines for Participatory Water Management (GPWM). In the process, LGED adopted the principles of IWRM and GPWM, with emphasis on stakeholder participation at all stages of project cycles and sustainable O&M through water management associations (WMAs).

LGED established Water Management Cooperative Associations (WMCAs) in each subproject, which was the main element of participation to ensure sustainable O&M. The SSWRD subprojects adopted a unique and innovative approach in the sense that the project collected upfront beneficiary contribution, equivalent to one year O&M costs. Few other agencies in Bangladesh have so far taken this challenging initiative.

In the WMCAs framework, a large majority of households belong to landless and marginal category, around 65 percent (Rahman 2015). One WMCA with an average number of members varying between 400 and 600 is to be seen as resourceful institution. But just a small subproject infrastructure appeared to be not sufficient as was necessary for growing of a WMCA. Organizations engaged in rural development and poverty alleviation often consider micro credit as a key instrument. The econometric analysis (Chapter 8) depicts that access to credit provide a significant contribution to household income generation and asset accumulation. Institutional credits appeared to play relatively a more important role than the non-institutional credits in various livelihood activities. Besides, although micro credit is not a component of the SSWRD Project, the study observed that micro credit often promoted cohesion and group solidarity. Monthly/weekly savings and share purchase help formation of own capital and their utilization in different livelihoods activities, eventually creating additional employment and income opportunities. Besides, a sense of ownership to WMCAs is created by means of making contribution to O&M funds out of this.

If credit is not a component of the Project, the concept of weekly meeting/weekly savings is difficult to practice (Rahman 2015). It has been gathered that regular meetings not only act as a driving engine in micro credits/savings but they also promote participation and strengthening of WMCAs. Although micro credit is not a water management component, this should be stepped up in order to engage in linkage activities and make WMCAs stronger and cohesive.

Local government plays a powerful role in any development work at the grassroots level. So, there are needs to involve local government agencies to support SSWR development and to fully internalize the subprojects development process. Coordination with partner line departments and ministries for participatory integrated water resources management has to be ensured. WMCAs creation is an opportunity for social and economic development through coordinated efforts.

It is of utmost importance that both WMCAs and LGED establish intensive linkages with other agencies responsible for development in general and water management in particular, such as the Department of Co-operatives (DoC), the Department of Agriculture Extension (DAE), Department of Fisheries, Bangladesh Academy for Rural Development (BARD), Bangladesh Water Development Board (BWDB) and NGOs. Even upazila or district development coordination committees can have a role to review performance of the WMCAs. This may play a significant role in helping towards sustainability of the WMCAs vis-à-vis the subprojects.

The Department of Cooperatives (DoC), currently engaged more in registration and audit works, needs to play an extra role with a broader objective of monitoring, supervising and after-caring the created WMCAs, right from the formation stage of the WMCA.  Membership, capital formation, loan operation, election, annual general meeting, training, office management and accountability of the WMCAs are a few areas which can be overseen by the DoC.

Effective participation at all project cycles is precondition to sustainability. A permanent office of WMCAs (by now most have one, while some still do not have) helps members sitting together every now and then to discuss various issues related to the subprojects. It has been recognized that training has no option in order to develop any activity. Enhanced training on, among others, income generating activities (e.g. aquaculture), awareness building, modern technology, financial management, administration of co-operatives and micro credit facilities were essential for successful WMCAs vis-à-vis subprojects.

There will always be socio-political factors that will influence the performance of the WMCAs but local politics and conflicts have to be avoided at any cost. Strong leaderships have to be created. For check and balance, advisory boards can be formed with members from civil society within the WMCAs structure so that they can influence decision-making and one or two key personnel of WMCAs cannot apply all controls - this can be ratified in an Annual General Meeting of WMCAs.

Climate change-induced impacts are critical issues in respect of any development activities. The climate change is recognized to have most adverse impact on water sector, in terms of, among others, shortage of water (droughts), excess of water (flooding) and sea level rise (tidal surge). Because of this, one has to be careful in planning and designing of water infrastructure projects in future in order to avoid wastage of scarce resources. In future, LGED may consider implementing projects in locations according to the country’s hydrological zones.

It may not be out of place to put a recommendation in respect of future impact studies. While it is difficult to find out a proper control area in Bangladesh, both the project (intervention) and control (non-intervention) area households at times change by types. Besides, many control areas by the span of several years turn out to be no longer control areas as in the meantime some interventions have taken place in those areas. Moreover, the same set of households is difficult to be interviewed, apart from their inability to refer to the past responses after a long span of time, in respect of key variables such as income, expenditures, consumption and employment, thus resulting in huge response and non-response errors. Besides, some response errors are also inevitable as the same set of field investigators cannot be engaged. Hence, in order to ensure efficient and fruitful data collection it is  recommend that impact data in future be collected at one point of time for both pre- and post-project periods, and for both project and control areas.

Following shows types of policy recommendations and concerned policy-making organizations /ministries.  This highlights the required policy changes that may be contemplated for deriving enhanced socio-economic development through participatory small scale water resource sector projects in rural Bangladesh.

| Type of Policy Recommendation | Concerned Organization | Concerned Ministry |
| --- | --- | --- |
| Developing suitable institutional architecture for coordination of BWDB and DAE’s activities with regard to productive cultivation of suitable crops in irrigated environment. | Bangladesh Water Development Board | Ministry of Water Resources |
|  | Department of Agricultural Extension | Ministry of Agriculture |
| Providing extension services to farmers so that they can grow newer varieties of crops resistant to pest, temperature, erratic rainfall etc. resulting from climate change adversities. | Department of Agricultural Extension | Ministry of Agriculture |
|  | Breeding organizations like BRRI, BARI BINA etc. | Ministry of Agriculture |
| Promoting integrated farming (such as poultry, livestock and fisheries along with rice) that have higher net earnings than non-integrated farming in PSSWRP project areas | Livestock Breeding organizations | Ministry of Fisheries and Livestock |
| Facilitating supplementary irrigation, rain-water harvesting and Alternate Wet and Dry (AWD) technologies for increasing irrigation efficiency in the face of projected shortage of ground-water in some PSSWRP project areas | Water Development Boards | Ministry of Water Resources |
|  | Bangladesh Agricultural Development Corporation | Ministry of Agriculture |
|  | LGED | Ministry of LGRDC |
| Promoting non-rice crops in areas of limited groundwater recharge to augment water availability. | Agricultural Extension Agencies and NGOs | Ministry of Agriculture |

## Concluding Remark

The LGED model for small-scale water resources development with the WMCAs as the foundation stone is pioneering. The impact study revealed that there were significant positive impacts in diverse areas. Despite many limitations of the WMCAs (e.g., malfunction of WMCAs, lack of O&M activities, inadequate funds and participation), an overwhelming proportion of the respondents opined that the water management facilities to have largely improved. Nevertheless, sustainability of the WMCAs has suffered due to, inter-alia, internal/political conflicts and lack of leadership, motivation, commitment and community interest. Above all, regular maintenance of the physical infrastructures must be ensured by dint of making WMCAs stronger and sustainable.

However, as also observed in Islam et al. (2014; 2008c), towards faster growth in crop production and farm income, prices of inputs should be strictly monitored through enhancement of marketing system. This is important to make farm activities profitable and thereby making the subprojects sustainable. The bargaining power of the farming community needs to be enhanced through suitable mechanism created by means of strong presence and leadership of the WMCAs.

The study revealed that the success of the subprojects largely dependents on the satisfactory performance of the WMCAs. Hence, unless the WMCAs are active and well-organized, the upshot of the subprojects are bound to be limited. Some of the subprojects and WMCAs require urgent attention to achieving a required level of performance. The WMCAs should now be treated as a platform for overall development through coordinated efforts from all concerned agencies. All efforts should be made to enhance the performance of the WMCAs for improved operation and maintenance in order to ensure the sustainability of the subprojects and avoid their costly rehabilitation in future.

# References

Asaduzzaman M and Islam K M Nabiul (2008). Adequacy and Effectiveness of Fuel Subsidies to the Poor Bangladeshi Farmers, BIDS, The World Bank, Dhaka.

Bangladesh Bureau of Statistics (2015).  Population & Housing Census 2011, Analytical Report, National volume-1, October 2015.

Bangladesh Bureau of Statistics (2010). Household Expenditure Survey Report, Dhaka.

Bangladesh Bureau of Statistics (2014). Labor Force Survey, Bangladesh 2013, Dhaka.

Bhuyan, A. R. et al. (1985). A Study on the Domestic Prices of Imports in Bangladesh and the, Derivation of Shadow Prices of Foreign Exchange Labor and Some Major Diversion and Commodities, Planning Commission, Feb, Dhaka.

BIDS-BUET-Delft Hydraulics (2003). External Evaluation of Small Scale Water Resources Development Sector Project (SSWRDSP), Dhaka.

Choudhury 1995, Omar Haider Chowdhury, "Nutritional Dimension of Poverty"; published in "Rethinking Rural Poverty, Bangladesh as a case study", edited by Hossain Zillur Rahman and Mahbub Hossain, Sage publications, New Delhi/London.

Cochran W G (1953). Sampling Techniques, John Wiley & Sons Inc., New York.

CSIRO (2014). Bangladesh Integrated Water Resources Assessment Project, AusAid, CSIRO.

Hamid S. (1995). “Gender Dimension of Poverty” in Hossain Zillur Rahman and Mahbub Hossain (ed), “Rethinking Rural Poverty: Bangladesh as a case Ssudy”, Sage Publications, New Delhi/Thailand/Osaka/London.

Haque S (2015). “Participatory Approach in Project Implementation”, Seminar Paper, Local Government Engineering Department Market Infrastructure Development Project in Charland Regions (MIDPCR), Dhaka.

Islam K M N et al. (2014). Evaluation Study of Second Small Scale Water Resources Development Sector Project, IMED, M/O. Planning, Dhaka.

Islam K M N (2013). Performance  of  Small-Scale  Water  Projects – An  Evaluation  of  LGED’s  Participatory  Interventions, Research Report N0 186, BIDS.

Islam K M N et al. (2008a). Benefit Monitoring and Evaluation of Small Scale Water Resources Sector Project – II (SSWRDSP-II), 30 BME Study Reports for 30 SPs, Local Government Engineering Department (LGED), December, Dhaka.

Islam K M N et al. (2008b). Benefit Monitoring and Evaluation of Small Scale Water Resources Sector Project – II (SSWRDSP-II), Synthesis Report, Local Government Engineering Department (LGED), December, Dhaka.

Islam K M N et al. (2008c). Impact Evaluation Study Report – Selected 10 Subprojects, SSWRDSP-1, BIDS, December, Dhaka.

Islam, K M N and Islam, N (2015). “Small-Scale Water Projects – An Econometric Analysis of Impact on Income and Assets”, Bangladesh Journal of Agricultural Economics, Vol XXXV, January and December Issue, No 1 & 2. Agricultural University, Mymensingh.

Islam, K M N and Reinhard M (2007). An Economic and Cost Benefit Analysis of Adaptation Options, Opportunities and Risks of Climate Change and Disasters, IDS, Sussex University, UK.

Kumar, K.1995. “Measuring the Performance of Agricultural and Rural Development Programs”. In Evaluation and Development, Proceedings of the 1994 World Bank Conference, World Bank Evaluation Department (OED): Washington, D.C.

LGED (2010). Report on Case Studies, Sunamganj Community Based Resources Management Project (CBRMP) Report, Dhaka.

Quasem M A (1994). Maize Production and Marketing in Bangladesh: An Indicative Exercise, BIDS IFPRI]; and BIDS (1994).

Rahman 1995, Hossain Zillur Rahman, “Rethinking the Poverty Debate’ in Hossain Zillur Rahman and Mahabub Hossain (ed), “Rethinking Rural Poverty: Bangladesh as a case Ssudy”,Sage Publications, New Delhi/Thailand/Osaka/London.

Rahman, M (2015). Institutional Development, LGED, Dhaka, Mimeo.

Sen and Hulme (ed) 2006, Binayak Sen and David Hulme, “Chronic Poverty in Bangladesh: Tales of Ascent, Descent, Marginality and Persistence” Bangladesh Institute of Development Studies (BIDS), Dhaka, Bangladesh and Chronic Poverty Research Centre (CPRC), Manchester, Uk.

Appendix A: Introduction & Study Methodology

Table A1.1: Variables and Indicators under Study

| Major Variables | Major Indicators |
| --- | --- |
| Module 1: Socio-economic |  |
| Demographic characteristics | Age, sex, occupation, education and training; reasons of and days of working outside village (if any); days of hiring wage laborers from outside village |
| Asset base | Land, houses, furniture and household goods and valuables, livestock, activities to goat rearing and cow fattening; agricultural implements, fishing gears and vessels, non-agricultural assets, stock and financial assets and liabilities |
| Employment | Wage employment (agriculture): Type of activities, mode of engagement, gender-disaggregated average daily wage rate and seasonal pattern |
|  | Wage employment (non-agriculture): Type of activities; mode of engagement, gender-disaggregated average daily wage rate and seasonal pattern |
|  | Self-employment: Type of activities, and seasonal pattern |
| Income and expenditure | Source-wise income: Agriculture, service, trade and miscellaneous |
|  | Source-wise expenditure on food and non-food items, health and education |
| Member-based institutions/organizations | NGOs engaged in development activities, involvement of household members, programs/activities; Institutional and non-institutional credits received by household members |
| Credit | Sources, quantum, purpose, use and interest rate on credit |
| Module 2: Agriculture |  |
| Land use, operation and ownership | Land use by ownership, tenancy by cropping intensity; intensity of use and type of land by degree of flood-proneness/submergence/doughtiness |
| Cost and returns, production: crops and horticulture | Tenancy and crop-wise distribution of land cultivated, production, value and cost |
|  | Production and value of homestead horticultural crops |
| Irrigation and use of fertilizer and pesticides | Crop-wise irrigated land by land level; differential outputs; irrigation by source; use of fertilizer by type in irrigated and non-irrigated land; use of pesticides and seeds by source |
|  | Availability and effectiveness of extension services received |
| Consumption and marketing of products | Consumption and sales of output; selling pattern by season and market |
| Technology used in agriculture | Type of technology used in various phases of production and processing |
| Crop loss and damage | Crop-wise value of damage and associated causes |
| Planning issues | Problems of cultivation in the SP area identified by respondents |
| Employment and Income | Number of months/days/hours worked by women and income earned by type of activities; relative share in family income |
| Household work | Intensity of workload by season/month; daily activity routine by type of activities and by season |
| Discrimination in intra- household workload | Comparison with other household members as regards length of work; perception of overwork |
| Differences in technology and workload | Comparison of and changes in workload with male counterparts due to changes in agricultural technology related to various production and processing |
| Collection of water | Sources, distance, time required, collectors, ownership of sources. by type |
| Women and poverty: Food intake | Number of meals taken; discrimination in intra-household food consumption; months of food shortage faced |
| Women and flood events | Miseries at the time of floods and intra-household differences in miseries during floods |
| Participation in decision making | Identification of family members who take major decisions related to selected issues/activities |
| Involvement in NGOs | Type of NGOs operating in the area; their activities |
| Problems of women | Major problems affecting women: General and agriculture related |
| 3. Module 3A: Water Management – Hydrology, Floods, Droughts and Other Aspects |  |
| Knowledge regarding the subproject | Major problems SP was supposed to deal with |
|  | Extent of problems solved |
|  | Outstanding problems unsolved |
| Water management-related changes | Changes in level of cultivable land |
|  | Changes in flood characteristics of cultivable land |
|  | Changes in water quality, irrigated land |
|  | Changes in wetlands and water bodies |
|  | Changes in water conservation |
|  | Changes in soil quality |
|  | Changes in flood levels, duration and frequency |
|  | Changes in crop damaged area due to floods, inundation, droughts and pests |
| WMCA and institutional issues | Membership of WMCA |
|  | Involvement in WMCA activities (Initiation and implementation) |
|  | Micro credit activities |
|  | Meetings held and attended |
| Sustainability issues | Current conditions of SP |
|  | Current maintenance activities |
|  | Participation in maintenance activities |
|  | Reasons of mismanagement, if any |
|  | Problems (if any) of maintenance |
|  | Aspects relating to savings |
|  | Role of WMCA played so far |
| Module 3B: Water Management - Interviews with WMCA Officials |  |
| WMCA and institutional issues | Villages, beneficiaries covered |
|  | General membership and Executive Committee membership by sex over the years |
|  | Problems encountered during initiation/identification/ implementation phase |
|  | Aspects related to office space, staff and meetings /election |
|  | Maintenance of documents, accounts and audit |
|  | Profile of WMCA leadership |
| Sustainability issues | No. of meetings held and attendance |
|  | Current condition of SP |
|  | Maintenance activities over the years |
|  | Members depositing savings regularly |
|  | Trend of savings and O&M funds over the years |
|  | Training received by category of members |
|  | Number and quality of training |
|  | Number of LCSs formed during construction/maintenance |
|  | Employment generated during construction/maintenance by sex over years |
|  | Problems faced by women in LCS |
|  | Suggestions towards better WMCA performance |
| Module 4: Fisheries |  |
| Culture fisher |  |
| Ponds/water bodies | Type, ownership, area and valuation of culture water bodies, aspects related to mode of cultivation, frequency of culture, rent, etc. |
| Use of ponds/water bodies | Type of water bodies, major fish species, production, cost of production, sales and returns |
| Problems of pisciculture | Listing of problems faced in culture fisheries |
| Open-water fishery |  |
| Water bodies and use | Type of water bodies for fishing: number of households; mode of arrangement of fishing water bodies, rent, etc |
| Production and marketing | Quantity of catch by season and by species, own consumption and sale of fish |
| Problems of open-water fishing | Listing of problems of open-water fishing |
| Module 5: Environmental Status |  |
| Quality of soil | Percentage of high, moderate and less productive agricultural soil; trend of changes in soil quality with respect to fertility and salinity |
| Arsenicosity | Severity of arsenicosity by drinking and irrigation water |
| Quality of surface water | Bacterial pollution of surface water and prevalence of water borne diseases; hardness of surface water and local practice of its removal |
| Fertilizer, manure and pesticides | Percentage of land manured and cause of lesser use; effects of massive use of chemical fertilizers and pesticides on water and land; IPM activities and effectiveness |
| Afforestation and deforestation | Area of afforested and deforested land by land type and species; associated purposes; number of trees felled during last one year |
| Grazing land | Number and area of grazing lands in the area |
| Biodiversity | State of various species by types such as birds, aquatic creatures, plants |
| Land erosion | Area of land affected by erosion by land type - homestead, cultivable land, fallow/grazing land and orchard land |
| Environmental problems | Listing of environmental problems in the area and associated causes |

Appendix B: Survey Questionnaires (Bangla)

Appendix C: Chapter wise Appendix Tables

Chapter 2- Appendix Tables for Socioeconomic Impacts

Table A2.1: Sample Households by Landholding Categories in Study Areas

| HH category by landholding size (Agricultural land owned in acres) | Project area |  |  |  | Control area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | No. |  | % |  | No. |  | % |  |
|  | Before | After | Before | After | Before | After | Before | After |
| Landless (LL) | 476 | 454 | 39.1 | 37.7 | 388 | 366 | 41.9 | 40.6 |
| Marginal farmer (0.01-0.49) (MRF) | 251 | 227 | 20.6 | 18.9 | 183 | 169 | 19.8 | 18.8 |
| Small farmer (0.50-2.49) (SF) | 332 | 348 | 27.3 | 28.9 | 264 | 256 | 28.5 | 28.4 |
| Medium farmer (2.50-7.49) (MDF) | 122 | 137 | 10.0 | 11.4 | 76 | 93 | 8.2 | 10.3 |
| Large farmer (7.50 +) (LF) | 36 | 37 | 3.0 | 3.1 | 15 | 17 | 1.6 | 1.9 |
| All | 1217 | 1203 | 100.0 | 100.0 | 926 | 901 | 100.0 | 100.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.2: Changes in Population, Household Size and Earner by Landholding Categories after Intervention

| HH category by landholding size | % change over past 7 years |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Population |  | Average hh size |  | No. of dependents per earner |  |
|  | Project area | Control area | Project area | Control area | Project area | Control area |
| LL | -7.84 | -5.19 | -3.31 | +0.57 | +2.42 | +10.98 |
| MRF | -14.06 | -11.11 | -4.96 | -3.81 | +8.86 | +16.77 |
| SF | -4.75 | -3.69 | -9.14 | -0.71 | +16.11 | -0.61 |
| MDF | +10.42 | +9.15 | -1.73 | -10.82 | +25.15 | +23.08 |
| LF | -27.08 | -1.82 | -29.12 | -13.84 | +21.88 | +2.46 |
| All | -7.06 | -4.55 | -5.98 | -1.81 | +10.69 | +9.09 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.3: Dependents Ratio by Landholding Categories after Intervention

| HH category by landholding size | Dependents Ratio (%) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| LL | 47.3 | 51.5 | 49.0 | 58.1 |
| MRF | 40.9 | 49.9 | 43.5 | 59.5 |
| SF | 32.9 | 46.3 | 41.3 | 42.2 |
| MDF | 34.4 | 48.3 | 30.0 | 48.0 |
| LF | 20.7 | 41.8 | 19.8 | 24.6 |
| All | 38.8 | 49.0 | 42.5 | 50.6 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.4: Population, Household Size and Earner by Landholding Categories

| HH category by landholding size | Project area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Before |  |  | After |  |  |
|  | Population | Average household size | No. of dependent members per earner | Population | Average household size | No. of dependent members per earner |
| LL | 2448 | 5.14 | 1.65 | 2256 | 4.97 | 1.69 |
| MRF | 1366 | 5.44 | 1.58 | 1174 | 5.17 | 1.72 |
| SF | 1998 | 6.02 | 1.49 | 1903 | 5.47 | 1.73 |
| MDF | 777 | 6.37 | 1.63 | 858 | 6.26 | 2.04 |
| LF | 336 | 9.34 | 1.60 | 245 | 6.62 | 1.95 |
| All | 6925 | 5.69 | 1.59 | 6436 | 5.35 | 1.76 |
| HH category by landholding size | Control area |  |  |  |  |  |
|  | Before |  |  | After |  |  |
|  | Population | Average household size | No. of dependent members per earner | Population | Average household size | No. of dependent members per earner |
| LL | 2041 | 5.26 | 1.73 | 1935 | 5.29 | 1.92 |
| MRF | 1008 | 5.51 | 1.67 | 896 | 5.3 | 1.95 |
| SF | 1491 | 5.65 | 1.65 | 1436 | 5.61 | 1.64 |
| MDF | 470 | 6.19 | 1.43 | 513 | 5.52 | 1.76 |
| LF | 110 | 7.37 | 1.22 | 108 | 6.35 | 1.25 |
| All | 5121 | 5.53 | 1.65 | 4888 | 5.43 | 1.80 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.5: Households Size and Earner by 30 Subprojects

| Subprojects | Project area |  |  |  | Control area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Household Size |  | No. of dependent members per earner |  | Household Size |  | No. of dependent members per earner |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 5.34 | 4.76 | 1.10 | 1.47 | 4.98 | 5.57 | 1.43 | 1.83 |
| 2. Chayburia-Kuliati FMD | 5.00 | 5.15 | 1.76 | 2.25 | 6.00 | 5.47 | 2.59 | 1.98 |
| 3. Hialer Beel FMD | 4.20 | 4.48 | 0.84 | 1.80 | 4.10 | 4.53 | 0.74 | 1.83 |
| 4.Gomara Beel FMD | 4.72 | 4.58 | 1.74 | 2.16 | 4.47 | 4.03 | 1.68 | 1.88 |
| 5.Bagha Beel FMD | 7.75 | 6.60 | 1.72 | 2.14 | 6.59 | 6.80 | 2.52 | 2.04 |
| 6. Folier Beel FMD | 4.95 | 5.80 | 1.87 | 1.70 | 4.77 | 5.27 | 1.55 | 1.47 |
| 7.Balajtala-Kalmadanga FMD&WC | 5.48 | 5.25 | 2.04 | 1.50 | 5.30 | 5.53 | 2.24 | 1.37 |
| 8.Chiratal Beel FMD&WC | 5.80 | 5.60 | 2.18 | 1.84 | 5.87 | 5.00 | 2.91 | 1.78 |
| 9.Bhurburia Khal FMD&WC | 6.50 | 6.48 | 2.04 | 1.98 | 5.80 | 5.10 | 1.95 | 1.73 |
| 10.Mesoghata FMD&WC | 4.70 | 4.59 | 2.19 | 2.08 | 4.40 | 4.00 | 1.85 | 1.86 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 4.63 | 3.78 | 1.53 | 1.32 | 4.10 | 3.97 | 2.08 | 1.53 |
| 12.Sreerampur FMD&WC | 5.00 | 4.58 | 1.38 | 1.73 | 5.30 | 5.23 | 1.61 | 1.96 |
| 13. Lelung-Kutubchari-Kalapania WC | 6.58 | 6.10 | 1.12 | 1.62 | 6.93 | 5.70 | 0.69 | 1.90 |
| 14.Dolu-Mohorkhil Khal WC | 6.45 | 6.03 | 2.04 | 1.90 | 5.13 | 6.73 | 1.44 | 2.48 |
| 15.Paglir Beel-Sikderpara WC | 6.48 | 6.10 | 2.05 | 2.25 | 6.60 | 6.07 | 2.19 | 2.87 |
| 16. Mandari-Gandhayapur Khal WC | 6.28 | 6.68 | 1.08 | 1.90 | 7.23 | 7.00 | 1.49 | 1.88 |
| 17.Kaloir Shobaitara WC | 4.83 | 4.63 | 0.90 | 1.06 | 5.20 | 4.70 | 0.93 | 1.20 |
| 18.Khorda Kalna WC | 4.02 | 3.88 | 0.67 | 1.38 | 4.35 | 4.10 | 0.88 | 1.51 |
| 19.Fulbari-Sekhbandha WC | 5.07 | 4.43 | 1.02 | 2.22 | 5.97 | 5.43 | 1.03 | 2.26 |
| 20.Shir Shiri Chara WC | 7.80 | 7.30 | 1.70 | 2.52 | 6.40 | 6.63 | 1.87 | 1.65 |
| 21.Marua Chara WC | 7.38 | 5.88 | 2.39 | 2.22 | 6.50 | 6.30 | 2.05 | 1.49 |
| 22.Kahalia Khal DR&WC | 6.10 | 5.20 | 1.39 | 1.12 | 5.35 | 5.63 | 1.78 | 1.91 |
| 23.Shail Shindur Khal DR&WC | 5.00 | 4.25 | 1.03 | 1.36 | 5.20 | 4.37 | 1.31 | 1.38 |
| 24.Padrishibpur DR&WC | 5.90 | 6.10 | 1.36 | 1.87 | 6.70 | 6.90 | 1.53 | 1.84 |
| 25. Dewli- Subidkhali DR&WC | 5.10 | 5.58 | 1.52 | 2.05 | 4.40 | 5.03 | 0.89 | 1.60 |
| 26.Madhukhali DR&IRR | 6.24 | 5.33 | 1.84 | 1.37 | 5.83 | 5.80 | 1.65 | 1.52 |
| 27.Ichamoti CAD | 5.70 | 5.85 | 2.23 | 1.93 | 6.00 | 6.03 | 2.12 | 2.22 |
| 28.Baliardi CAD | 6.20 | 5.20 | 1.51 | 1.36 | 5.60 | 5.13 | 1.77 | 1.66 |
| 29.Kashimpur CAD | 5.85 | 4.58 | 1.79 | 1.95 | 5.13 | 4.53 | 1.20 | 2.32 |
| 30 Agrani-Dighali-Gandharbpur CAD | 5.78 | 5.85 | 1.63 | 1.41 | 5.60 | 6.13 | 1.63 | 1.75 |
| All | 5.69 | 5.35 | 1.59 | 1.76 | 5.53 | 5.43 | 1.65 | 1.80 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.6: Population and Dependency Ratio by Landholding Categories

| HH category by landholding size | Project area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Before |  |  | After |  |  |
|  | Population (15-64) | Population Below15 + 64+ | Dependency Ratio | Population (15-64) | Population Below15 + 64+ | Dependency Ratio |
| LL | 1662 | 786 | 47.3 | 2256 | 767 | 51.5 |
| MRF | 969 | 397 | 40.9 | 1174 | 391 | 49.9 |
| SF | 1503 | 495 | 32.9 | 1903 | 602 | 46.3 |
| MDF | 578 | 199 | 34.4 | 858 | 280 | 48.3 |
| LF | 278 | 58 | 20.7 | 245 | 72 | 41.8 |
| All | 4990 | 1935 | 38.8 | 6436 | 2117 | 49.0 |
| HH category by landholding size | Control area |  |  |  |  |  |
|  | Before |  |  | After |  |  |
|  | Population (15-64) | Population Below15 + 64+ | Dependency Ratio | Population (15-64) | Population Below15 + 64+ | Dependency Ratio |
| LL | 1370 | 671 | 49.0 | 1208 | 702 | 58.1 |
| MRF | 702 | 306 | 43.5 | 555 | 330 | 59.5 |
| SF | 1056 | 435 | 41.3 | 996 | 420 | 42.2 |
| MDF | 361 | 109 | 30.0 | 342 | 164 | 48.0 |
| LF | 92 | 18 | 19.8 | 85 | 21 | 24.6 |
| All | 3593 | 1528 | 42.5 | 3203 | 1620 | 50.6 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.7: Household Heads by Level of Education

| Attainment of education | % of household heads by education level |  |
| --- | --- | --- |
|  | Project area | Control area |
| A. Illiteracy (No education) | 28.6 | 35.1 |
| B. Literacy |  |  |
| Primary | 40.9 | 37.0 |
| Secondary | 23.9 | 22.6 |
| Higher Secondary | 3.9 | 2.4 |
| Degree & above | 2.7 | 2.9 |
| All | 71.4 | 64.9 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A2.8: Households Literacy Rate by 30 Subprojects

| Subprojects | Literacy rate (%) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| 1.Nishanbari-Belna FMD | 79.30 | 82.56 | +3.3 | 81.00 | 84.25 | +3.3 |
| 2. Chayburia-Kuliati FMD | 52.00 | 63.51 | +11.5 | 46.40 | 65.85 | +19.5 |
| 3. Hialer Beel FMD | 81.70 | 82.07 | +0.4 | 64.80 | 66.91 | +2.1 |
| 4.Gomara Beel FMD | 64.30 | 68.31 | +4.0 | 58.10 | 61.16 | +3.1 |
| 5.Bagha Beel FMD | 66.50 | 74.62 | +8.1 | 61.60 | 78.43 | +16.8 |
| 6. Folier Beel FMD | 78.45 | 92.93 | +14.5 | 73.42 | 93.71 | +20.3 |
| 7.Balajtala-Kalmadanga FMD&WC | 79.70 | 81.90 | +2.2 | 70.90 | 81.93 | +11.0 |
| 8.Chiratal Beel FMD&WC | 51.90 | 69.64 | +17.7 | 79.10 | 80.00 | +0.9 |
| 9.Bhurburia Khal FMD&WC | 83.40 | 87.99 | +4.6 | 74.00 | 76.24 | +2.2 |
| 10.Mesoghata FMD&WC | 73.50 | 78.09 | +4.6 | 68.10 | 69.50 | +1.4 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 60.50 | 72.85 | +12.4 | 63.50 | 63.53 | +0.0 |
| 12.Sreerampur FMD&WC | 70.30 | 88.52 | +18.2 | 73.20 | 86.62 | +13.4 |
| 13. Lelung-Kutubchari-Kalapania WC | 85.80 | 86.79 | +1.0 | 83.00 | 83.36 | +0.4 |
| 14.Dolu-Mohorkhil Khal WC | 88.10 | 89.91 | +1.8 | 85.00 | 85.20 | +0.2 |
| 15.Paglir Beel-Sikderpara WC | 66.40 | 81.15 | +14.8 | 69.80 | 80.22 | +10.4 |
| 16. Mandari-Gandhayapur Khal WC | 80.60 | 88.76 | +8.2 | 84.10 | 88.10 | +4.0 |
| 17.Kaloir Shobaitara WC | 58.40 | 71.89 | +13.5 | 60.90 | 85.11 | +24.2 |
| 18.Khorda Kalna WC | 79.20 | 81.13 | +1.9 | 70.70 | 78.54 | +7.8 |
| 19.Fulbari-Sekhbandha WC | 71.80 | 74.41 | +2.6 | 76.70 | 79.19 | +2.5 |
| 20.Shir Shiri Chara WC | 73.00 | 73.26 | +0.3 | 67.00 | 75.38 | +8.4 |
| 21.Marua Chara WC | 70.60 | 83.40 | +12.8 | 79.30 | 79.02 | -0.3 |
| 22.Kahalia Khal DR&WC | 72.90 | 82.21 | +9.3 | 89.20 | 89.88 | +0.7 |
| 23.Shail Shindur Khal DR&WC | 67.60 | 80.00 | +12.4 | 62.00 | 80.15 | +18.2 |
| 24.Padrishibpur DR&WC | 83.00 | 84.02 | +1.0 | 83.00 | 83.09 | +0.1 |
| 25. Dewli- Subidkhali DR&WC | 95.00 | 97.00 | +2.0 | 96.00 | 96.09 | +0.1 |
| 26.Madhukhali DR&IRR | 75.80 | 85.45 | +9.7 | 73.10 | 74.11 | +1.0 |
| 27.Ichamoti CAD | 66.10 | 76.92 | +10.8 | 73.50 | 79.14 | +5.6 |
| 28.Baliardi CAD | 66.00 | 75.96 | +10.0 | 54.70 | 72.73 | +18.0 |
| 29.Kashimpur CAD | 86.80 | 87.06 | +0.3 | 93.50 | 93.65 | +0.2 |
| 30.Agrani-Dighali-Gandharbpur CAD | 83.33 | 99.13 | +15.8 | 83.15 | 96.80 | +13.7 |
| All | 74.13 | 85.23 | +11.1 | 74.23 | 83.17 | +8.9 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.9: Landownership (Homestead & Cultivable) by Landholding Categories

| HH category by landholding size | Average land owned (acres) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | % change | Before | After | % change |
| LL | 0.12 | 0.10 | -16.7 | 0.10 | 0.13 | +30.0 |
| MRF | 0.52 | 0.45 | -13.5 | 0.46 | 0.39 | -15.2 |
| SF | 1.71 | 1.48 | -13.5 | 1.53 | 1.44 | -5.9 |
| MDF | 4.88 | 4.47 | -8.4 | 4.50 | 4.50 | - |
| LF | 12.20 | 12.00 | -1.6 | 10.66 | 10.81 | +1.4 |
| All | 1.45 | 1.42 | -2.1 | 1.12 | 1.18 | +5.4 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Land includes homestead and agricultural lands in both inside and outside project areas.

Table A2.10: Per Household Livestock and Poultry Birds Owned

| Farm animal | Size and value of livestock owned* |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |
|  | Before |  |  | After |  |  |
|  | % of households having livestock | Per household no. | Per household value (Tk.) | % of households having livestock | Per household no. | Per household value (Tk.) |
| Bullock/bull | 32.3 | 1.7 | 17135 | 20.3 | 1.7 | 36302 |
| Cow | 33.9 | 1.4 | 19981 | 33.9 | 1.4 | 42194 |
| Heifer/calf | 26.5 | 1.3 | 3857 | 29.3 | 1.3 | 8723 |
| Buffalo | 1.5 | 2.3 | 55521 | 0.4 | 4.6 | 178000 |
| Goat/sheep | 24.4 | 2.6 | 2870 | 15.7 | 3.1 | 9332 |
| Chickens/duck | 88.9 | 11.5 | 1105 | 75.1 | 11.0 | 2353 |
| All | - | - | 15815 | - | - | 33292 |
|  | Control area |  |  |  |  |  |
| Bullock/bull | 27.9 | 1.7 | 17059 | 20.5 | 1.6 | 35332 |
| Cow | 30.2 | 1.3 | 18833 | 28.9 | 1.3 | 35556 |
| Heifer/calf | 24.0 | 1.2 | 3545 | 23.2 | 1.2 | 8810 |
| Buffalo | 1.2 | 1.7 | 27587 | 0.7 | 1.8 | 87500 |
| Goat/sheep | 20.2 | 2.8 | 3001 | 16.5 | 2.6 | 7887 |
| Chickens/duck | 86.1 | 11.9 | 1142 | 76.1 | 13.2 | 2392 |
| All | - | - | 13196 | - | - | 27246 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: *Valid cases.

Table A2.11: Land and Livestock Ownership by 30 Subprojects

| Subprojects | Project area |  |  |  | Control area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Per hh land owned (acres) |  | Per hh value of livestock (Tk.) |  | Per hh land owned (acres) |  | Per hh value of livestock (Tk.) |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 1.18 | 1.54 | 26146 | 70028 | 0.72 | 0.83 | 12833 | 20079 |
| 2. Chayburia-Kuliati FMD | 0.89 | 0.94 | 14962 | 20424 | 0.68 | 0.95 | 8526 | 19320 |
| 3. Hialer Beel FMD | 1.11 | 0.74 | 20196 | 38559 | 1.16 | 1.16 | 12406 | 25941 |
| 4.Gomara Beel FMD | 2.34 | 2.25 | 15333 | 48649 | 1.62 | 1.76 | 25026 | 45364 |
| 5.Bagha Beel FMD | 1.13 | 1.00 | 12287 | 37581 | 0.74 | 0.51 | 6743 | 11059 |
| 6. Folier Beel FMD | 0.79 | 0.91 | 12813 | 15078 | 1.74 | 1.82 | 11615 | 13050 |
| 7.Balajtala-Kalmadanga FMD&WC | 1.07 | 0.78 | 8399 | 33888 | 0.76 | 1.07 | 3933 | 20554 |
| 8.Chiratal Beel FMD&WC | 1.56 | 1.20 | 7195 | 16294 | 0.74 | 0.83 | 9579 | 14414 |
| 9.Bhurburia Khal FMD&WC | 1.53 | 1.73 | 8441 | 27687 | 0.86 | 0.50 | 7446 | 19165 |
| 10.Mesoghata FMD&WC | 0.96 | 1.06 | 10711 | 39674 | 1.45 | 1.43 | 13410 | 26981 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 0.96 | 0.93 | 14102 | 27455 | 0.98 | 1.03 | 20623 | 30540 |
| 12.Sreerampur FMD&WC | 1.75 | 1.70 | 7950 | 29582 | 1.02 | 1.02 | 17355 | 34273 |
| 13. Lelung-Kutubchari-Kalapania WC | 1.05 | 1.00 | 15969 | 30276 | 0.82 | 0.71 | 16638 | 24805 |
| 14.Dolu-Mohorkhil Khal WC | 1.72 | 1.88 | 29518 | 41852 | 0.75 | 0.68 | 14152 | 8843 |
| 15.Paglir Beel-Sikderpara WC | 1.03 | 1.63 | 17993 | 34463 | 0.92 | 1.16 | 7697 | 31996 |
| 16. Mandari-Gandhayapur Khal WC | 1.91 | 1.45 | 6416 | 15882 | 0.90 | 0.87 | 6100 | 19653 |
| 17.Kaloir Shobaitara WC | 1.61 | 1.69 | 33743 | 53732 | 0.59 | 1.64 | 29022 | 53113 |
| 18.Khorda Kalna WC | 1.17 | 1.18 | 16503 | 30367 | 1.43 | 1.34 | 15037 | 29307 |
| 19.Fulbari-Sekhbandha WC | 2.36 | 1.63 | 19928 | 41589 | 1.15 | 1.09 | 18590 | 28832 |
| 20.Shir Shiri Chara WC | 1.06 | 0.68 | 20926 | 54739 | 1.14 | 1.21 | 10075 | 38138 |
| 21.Marua Chara WC | 0.95 | 0.89 | 17100 | 25854 | 0.85 | 0.76 | 9567 | 28938 |
| 22.Kahalia Khal DR&WC | 1.07 | 1.16 | 18053 | 64987 | 1.28 | 1.32 | 12931 | 41338 |
| 23.Shail Shindur Khal DR&WC | 1.78 | 2.29 | 18563 | 34402 | 1.70 | 1.61 | 13041 | 51414 |
| 24.Padrishibpur DR&WC | 1.34 | 1.38 | 9420 | 23861 | 1.12 | 0.98 | 10467 | 13528 |
| 25. Dewli- Subidkhali DR&WC | 1.45 | 1.42 | 18389 | 31786 | 1.88 | 1.84 | 18413 | 40477 |
| 26.Madhukhali DR&IRR | 1.18 | 1.54 | 12159 | 17921 | 1.29 | 1.26 | 13000 | 28378 |
| 27.Ichamoti CAD | 0.89 | 0.94 | 5930 | 21754 | 0.55 | 0.59 | 3463 | 21345 |
| 28.Baliardi CAD | 1.11 | 0.74 | 15178 | 32065 | 0.76 | 0.74 | 9156 | 20898 |
| 29.Kashimpur CAD | 2.34 | 2.25 | 17388 | 33325 | 2.17 | 2.65 | 19357 | 29976 |
| 30 Agrani-Dighali-Gandharbpur CAD | 1.13 | 1.00 | 22735 | 29664 | 1.95 | 1.97 | 19680 | 22814 |
| All | 0.79 | 0.91 | 15815 | 33292 | 1.12 | 1.18 | 13196 | 27246 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.12: Land and Livestock Ownership by SP Type

| Subproject type | Project area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Per hh land owned (acres) |  |  | Per hh value of livestock (Tk.) |  |  |
|  | Before | After | % change | Before | After | % change |
| FMD | 1.87 | 1.83 | -2.1 | 16,956 | 36,524 | +115.4 |
| FMD&WC | 1.24 | 1.23 | -0.8 | 9,466 | 29,067 | +207.1 |
| WC | 1.29 | 1.32 | +2.3 | 19,788 | 36,800 | +86.0 |
| DR&WC (DR&IRR) | 1.76 | 1.33 | -24.4 | 16,106 | 31,592 | +96.2 |
| CAD | 1.24 | 1.43 | +15.3 | 14,678 | 28,858 | +96.6 |
| All | 1.45 | 1.42 | -2.1 | 15,815 | 33,292 | +110.5 |
| Subproject type | Control area |  |  |  |  |  |
|  | Per hh land owned (acres) |  |  | Per hh value of livestock (Tk.) |  |  |
|  | Before | After | % change | Before | After | % change |
| FMD | 1.11 | 1.17 | +5.4 | 12,858 | 22,838 | +77.62 |
| FMD&WC | 0.97 | 0.98 | +1.0 | 12,058 | 24,458 | +102.84 |
| WC | 0.95 | 1.05 | +10.5 | 14,098 | 29,662 | +110.40 |
| DR&WC (DR&IRR) | 1.5 | 1.4 | -6.7 | 13,713 | 35,024 | +155.41 |
| CAD | 1.34 | 1.48 | +10.4 | 12,931 | 23,383 | +80.83 |
| All | 1.12 | 1.18 | +5.4 | 13,196 | 27,246 | +106.47 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.13: Asset Base of Households by Landholding Size

| HH category by landholding size | Per household value of asset (000Tk.) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | % change | Before | After | % change |
| LL | 175 | 621 | +255.0 | 160 | 561 | +250.6 |
| MRF | 466 | 1,641 | +252.1 | 440 | 1,157 | +163.1 |
| SF | 1,122 | 4,402 | +292.3 | 1,194 | 3,455 | +189.3 |
| MDF | 2,644 | 10,008 | +278.5 | 3,029 | 7,988 | +163.7 |
| LF | 7,913 | 28,462 | +259.7 | 6,226 | 15,037 | +141.5 |
| All | 950 | 3,497 | +268.1 | 816 | 2,380 | +191.7 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.14: Asset Base of Households by 30 Subprojects

| Subprojects | Per household value of asset (000 Tk.) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | % change | Before | After | % change |
| 1.Nishanbari-Belna FMD | 5,564 | 13,586 | +144.2 | 3,176 | 7,665 | +141.3 |
| 2. Chayburia-Kuliati FMD | 322 | 1,874 | +482.0 | 150 | 846 | +464.0 |
| 3. Hialer Beel FMD | 759 | 3,653 | +381.3 | 307 | 1,444 | +370.4 |
| 4.Gomara Beel FMD | 909 | 3,830 | +321.3 | 875 | 2,962 | +238.5 |
| 5.Bagha Beel FMD | 573 | 2,998 | +423.2 | 293 | 1,299 | +343.3 |
| 6. Folier Beel FMD | 2,044 | 4,641 | +127.1 | 1,397 | 2,900 | +107.6 |
| 7.Balajtala-Kalmadanga FMD&WC | 302 | 5,034 | +1566.9 | 210 | 2,378 | +1032.4 |
| 8.Chiratal Beel FMD&WC | 514 | 2,141 | +316.5 | 530 | 1,939 | +265.8 |
| 9.Bhurburia Khal FMD&WC | 929 | 3,841 | +313.5 | 647 | 2,964 | +358.1 |
| 10.Mesoghata FMD&WC | 605 | 3,176 | +425.0 | 345 | 1,848 | +435.7 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 312 | 1,083 | +247.1 | 352 | 974 | +176.7 |
| 12.Sreerampur FMD&WC | 375 | 2,708 | +622.1 | 364 | 1,961 | +438.7 |
| 13. Lelung-Kutubchari-Kalapania WC | 905 | 2,231 | +146.5 | 747 | 1,818 | +143.4 |
| 14.Dolu-Mohorkhil Khal WC | 558 | 2,282 | +309.0 | 342 | 1,229 | +259.4 |
| 15.Paglir Beel-Sikderpara WC | 503 | 3,970 | +689.3 | 486 | 2,551 | +424.9 |
| 16. Mandari-Gandhayapur Khal WC | 1,223 | 6,878 | +462.4 | 1,405 | 4,219 | +200.3 |
| 17.Kaloir Shobaitara WC | 408 | 1,803 | +341.9 | 261 | 1,222 | +368.2 |
| 18.Khorda Kalna WC | 689 | 2,741 | +297.8 | 531 | 1,891 | +256.1 |
| 19.Fulbari-Sekhbandha WC | 238 | 1,184 | +397.5 | 260 | 946 | +263.8 |
| 20.Shir Shiri Chara WC | 1,097 | 3,373 | +207.5 | 1,867 | 4,006 | +114.6 |
| 21.Marua Chara WC | 964 | 2,832 | +193.8 | 825 | 1,841 | +123.2 |
| 22.Kahalia Khal DR&WC | 1,894 | 7,467 | +294.2 | 2,478 | 5,632 | +127.3 |
| 23.Shail Shindur Khal DR&WC | 887 | 3,213 | +262.2 | 775 | 2,149 | +177.3 |
| 24.Padrishibpur DR&WC | 546 | 1,521 | +178.6 | 488 | 1,071 | +119.5 |
| 25. Dewli- Subidkhali DR&WC | 848 | 2,276 | +168.4 | 736 | 1,887 | +156.4 |
| 26.Madhukhali DR&IRR | 529 | 1,566 | +196.0 | 664 | 1,655 | +149.2 |
| 27.Ichamoti CAD | 741 | 2,259 | +204.9 | 761 | 1,682 | +121.0 |
| 28.Baliardi CAD | 512 | 1,692 | +230.5 | 357 | 1,123 | +214.6 |
| 29.Kashimpur CAD | 910 | 5,027 | +452.4 | 1,094 | 3,873 | +254.0 |
| 30 Agrani-Dighali-Gandharbpur CAD | 1,838 | 4,033 | +119.4 | 1,748 | 3,426 | +96.0 |
| All | 950 | 3,497 | +268.1 | 816 | 2,380 | +191.7 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.15: Annual Gross Income Per Household by Sources by Landholding Categories

| Landholding category | Annual gross income (Tk.) per household |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |
|  | Agriculture |  | % change | All sources |  | % change |
|  | Before | After |  | Before | After |  |
| LL | 20,328 | 46,036 | +126.5 | 65,670 | 183,077 | +178.8 |
| MRF | 34,385 | 75,743 | +120.3 | 83,533 | 220,912 | +164.5 |
| SF | 59,814 | 119,602 | +100.0 | 125,573 | 287,584 | +129.0 |
| MDF | 103,014 | 226,991 | +120.3 | 186,733 | 471,075 | +152.3 |
| LF | 213,606 | 417,276 | +95.3 | 332,697 | 718,220 | +115.9 |
| All | 48,025 | 102,311 | +113.0 | 104,880 | 266,879 | +154.5 |
| Landholding category | Annual gross income (Tk.) per household |  |  |  |  |  |
|  | Control area |  |  |  |  |  |
|  | Agriculture |  | % change | All sources |  | % change |
|  | Before | After |  | Before | After |  |
| LL | 15,537 | 24,152 | +55.4 | 64,973 | 151,620 | +133.4 |
| MRF | 26,402 | 43,190 | +63.6 | 77,034 | 181,580 | +135.7 |
| SF | 56,327 | 92,478 | +64.2 | 117,432 | 237,308 | +102.1 |
| MDF | 91,742 | 149,004 | +62.4 | 195,930 | 342,940 | +75.0 |
| LF | 216,463 | 253,013 | +16.9 | 323,459 | 559,728 | +73.0 |
| All | 39,687 | 61,998 | +56.2 | 95,492 | 202,829 | +112.4 |
| Z value (Income) project over control after intervention = 7.326 ; Sig. level (2-tailed)= .00 * |  |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note:  Agriculture includes crop, livestock, poultry and fisheries. * highly significant

Table A2.16: Annual Gross Income Per Household by SP Type

| Subproject type | Per Household Gross Annual Income (TK) |  |  |  | Difference of difference in project over control areas (TK) |
| --- | --- | --- | --- | --- | --- |
|  | Project areas |  | Control area |  |  |
|  | Before | After | Before | After |  |
| FMD | 117,108 | 298,389 | 92,760 | 204,950 | +69091 |
| FMD&WC | 83,751 | 225,163 | 75,917 | 174,135 | +43193 |
| WC | 106,676 | 263,472 | 96,283 | 200,926 | +52154 |
| DR&WC | 115,022 | 279,879 | 109,096 | 222,922 | +51031 |
| CAD | 101,513 | 273,602 | 110,167 | 221,854 | +60402 |
| All | 104,880 | 266,879 | 95,492 | 202,829 | +54662 |

Source :  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.17: Annual Gross Income Per Household by Sources by SP Type

| Subproject type | Annual gross income (Tk.) per household |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |  |  |
|  | Agriculture |  | t value for agriculture income |  | All sources |  | T value for all sources income |  |
|  | Before | After | T value | Sig.(2-tail.) | Before | After | T value | Sig.(2-tail.) |
| FMD | 57,320 | 124,617 | 3.0638 | 0.004 | 117,108 | 298,389 | 6.044 | 0.000 |
| FMD&WC | 40,801 | 93,660 | 6.8774 | 0.000 | 83,751 | 225,163 | 8.669 | 0.000 |
| WC | 47,812 | 103,544 | 6.438 | 0.000 | 106,676 | 263,472 | 10.223 | 0.000 |
| DR&WC | 49,065 | 94,430 | 3.611 | 0.001 | 115,022 | 279,879 | 6.114 | 0.000 |
| CAD | 44,094 | 88,901 | 5.124 | 0.001 | 101,513 | 273,602 | 16.801 | 0.000 |
| All | 48,025 | 102,311 | 9.399 | 0.000 | 104,880 | 266,879 | 16.032 | 0.000 |

| Subproject type | Annual gross income (Tk.) per household |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Control area |  |  |  |  |  |  |  |
|  | Agriculture |  | t value for agriculture income |  | All sources |  | T value for all sources income |  |
|  | Before | After | T value | Sig. (2-tail.) | Before | After | T value | Sig.(2-tail.) |
| FMD | 41,555 | 68,603 | 5.532 | 0.000 | 92,760 | 204,950 | 9.716 | 0.000 |
| FMD&WC | 36,050 | 64,130 | 3.272 | 0.003 | 75,917 | 174,135 | 7.976 | 0.000 |
| WC | 33,744 | 56,306 | 3.877 | 0.000 | 96,283 | 200,926 | 5.932 | 0.000 |
| DR&WC | 45,062 | 60,817 | .587 | 0.562 | 109,096 | 222,922 | 6.084 | 0.000 |
| CAD | 48,996 | 63,176 | 1.786 | 0.089 | 110,167 | 221,854 | 6.752 | 0.000 |
| All | 39,687 | 61,998 | 6.227 | 0.000 | 95,492 | 202,829 | 14.410 | 0.000 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note:  Agriculture includes crop, livestock, poultry and fisheries.

Table A2.18: Annual per Household Expenditure by Sources by Landholding Categories

| HH category by landholding size | Annual expenditure (Tk.) per household |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |
|  | Agricultural inputs* |  | % change | All sources |  | % change |
|  | Before | After |  | Before | After |  |
| LL | 6,735 | 22,231 | +230.1 | 58,001 | 147,464 | +154.2 |
| MRF | 14,585 | 33,658 | +130.8 | 76,226 | 184,146 | +141.6 |
| SF | 21,959 | 47,242 | +115.1 | 103,085 | 233,721 | +126.7 |
| MDF | 39,120 | 94,553 | +141.7 | 158,035 | 364,085 | +130.4 |
| LF | 87,090 | 155,553 | +78.6 | 262,629 | 485,122 | +84.7 |
| All | 17,619 | 43,936 | +149.4 | 88,983 | 212,407 | +138.7 |
| HH category by landholding size | Annual expenditure (Tk.) per household |  |  |  |  |  |
|  | Control area |  |  |  |  |  |
|  | Before | After | % change | Before | After | % change |
| LL | 4,587 | 11,997 | +161.5 | 56,340 | 126,867 | +125.2 |
| MRF | 9,888 | 23,032 | +132.9 | 67,594 | 153,474 | +127.1 |
| SF | 20,224 | 44,994 | +122.5 | 91,941 | 193,902 | +110.9 |
| MDF | 35,804 | 76,357 | +113.3 | 135,957 | 275,443 | +102.6 |
| LF | 89,868 | 81,713 | -9.1 | 217,312 | 394,549 | +81.6 |
| All | 13,901 | 30,756 | +121.3 | 77,070 | 167,101 | +116.8 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: *Agricultural inputs include those of crop, livestock and fisheries; ‘other’ expenditures include loan repayment, furniture, rent, religious and marriage ceremonies, and so on.

Table A2.19: Annual Agriculture Income and Expenditure per Household by 30 Subprojects

| Subprojects | Annual agriculture income & expenditure per household |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Agriculture* income (Tk.) |  |  |  | Agricultural inputs** (Tk.) |  |  |  |
|  | Project area |  | Control area |  | Project area |  | Control area |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 69,777 | 84,154 | 32,734 | 36,379 | 28,248 | 31,845 | 13,652 | 20,694 |
| 2. Chayburia-Kuliati FMD | 48,125 | 108,427 | 33,961 | 71,008 | 19,224 | 48,129 | 7,879 | 25,382 |
| 3. Hialer Beel FMD | 82,215 | 138,168 | 51,211 | 70,030 | 29,918 | 54,909 | 13,319 | 25,880 |
| 4.Gomara Beel FMD | 71,217 | 141,603 | 66,101 | 112,192 | 29,358 | 55,722 | 26,563 | 45,995 |
| 5.Bagha Beel FMD | 39,718 | 148,694 | 46,075 | 70,991 | 10,286 | 55,885 | 5,318 | 37,927 |
| 6. Folier Beel FMD | 32,868 | 126,656 | 19,247 | 51,017 | 23,697 | 67,947 | 15,936 | 34,716 |
| 7.Balajtala-Kalmadanga FMD&WC | 41,066 | 120,431 | 32,983 | 102,724 | 14,477 | 1,680 | 8,774 | 333 |
| 8.Chiratal Beel FMD&WC | 28,194 | 65,101 | 31,582 | 55,593 | 13,196 | 26,498 | 9,270 | 17,786 |
| 9.Bhurburia Khal FMD&WC | 28,832 | 66,340 | 32,519 | 37,219 | 8,830 | 20,317 | 11,112 | 13,582 |
| 10.Mesoghata FMD&WC | 57,070 | 121,104 | 34,151 | 59,512 | 16,005 | 65,922 | 13,187 | 35,841 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 40,594 | 100,715 | 28,809 | 56,940 | 21,213 | 38,014 | 10,631 | 27,837 |
| 12.Sreerampur FMD&WC | 49,050 | 88,271 | 56,258 | 72,794 | 13,174 | 65,604 | 26,524 | 48,555 |
| 13. Lelung-Kutubchari-Kalapania WC | 47,724 | 69,470 | 46,338 | 49,216 | 16,291 | 33,367 | 24,436 | 31,067 |
| 14.Dolu-Mohorkhil Khal WC | 60,402 | 93,677 | 35,133 | 41,817 | 16,506 | 55,666 | 8,446 | 26,858 |
| 15.Paglir Beel-Sikderpara WC | 59,079 | 101,055 | 29,952 | 49,239 | 18,382 | 66,343 | 7,549 | 37,525 |
| 16. Mandari-Gandhayapur Khal WC | 48,280 | 95,046 | 25,748 | 46,398 | 5,571 | 31,481 | 4,047 | 15,133 |
| 17.Kaloir Shobaitara WC | 51,434 | 119,914 | 36,262 | 80,178 | 19,119 | 70,202 | 12,136 | 48,127 |
| 18.Khorda Kalna WC | 59,001 | 139,910 | 55,795 | 81,988 | 22,801 | 34,586 | 15,447 | 22,623 |
| 19.Fulbari-Sekhbandha WC | 43,180 | 159,846 | 39,464 | 77,576 | 17,070 | 59,382 | 15,554 | 35,589 |
| 20.Shir Shiri Chara WC | 33,265 | 77,083 | 12,573 | 28,194 | 13,268 | 44,897 | 5,213 | 14,366 |
| 21.Marua Chara WC | 27,947 | 75,897 | 22,434 | 52,151 | 6,376 | 37,631 | 11,585 | 32,479 |
| 22.Kahalia Khal DR&WC | 66,362 | 144,439 | 42,262 | 64,330 | 37,284 | 87,340 | 16,031 | 46,528 |
| 23.Shail Shindur Khal DR&WC | 45,152 | 112,638 | 50,021 | 82,257 | 14,159 | 37,644 | 19,530 | 61,817 |
| 24.Padrishibpur DR&WC | 25,505 | 46,015 | 26,550 | 33,351 | 9,106 | 20,014 | 8,862 | 19,570 |
| 25. Dewli- Subidkhali DR&WC | 66,028 | 109,815 | 65,819 | 68,895 | 23,892 | 36,986 | 24,216 | 25,691 |
| 26.Madhukhali DR&IRR | 42,278 | 59,243 | 40,657 | 55,254 | 15,313 | 21,458 | 14,025 | 26,504 |
| 27.Ichamoti CAD | 27,380 | 88,994 | 45,613 | 67,859 | 10,705 | 18,145 | 12,673 | 34,514 |
| 28.Baliardi CAD | 46,335 | 76,305 | 30,003 | 47,068 | 14,708 | 51,260 | 11,343 | 43,460 |
| 29.Kashimpur CAD | 61,228 | 105,646 | 97,062 | 99,777 | 26,373 | 28,740 | 34,341 | 37,868 |
| 30.Agrani-Dighali-Gandharbpur CAD | 41,432 | 84,660 | 23,307 | 38,000 | 14,019 | 50,475 | 9,416 | 28,441 |
| All | 48,025 | 102,311 | 39,687 | 61,998 | 17,619 | 43,936 | 13,901 | 30,756 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: *Agriculture includes crop, livestock, poultry and fisheries; **Agricultural inputs include crop, livestock and fisheries; ‘other’ expenditures include consumption, loan repayment, furniture, rent, religious and marriage ceremonies and so on.

Table A2.20: Annual Income and Expenditure per Household by 30 Subprojects

| Subprojects | Annual gross income (Tk.) per household |  |  |  | Annual expenditure (Tk.) per household |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | Project area |  | Control area |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 177,655 | 341,323 | 151,365 | 287,127 | 140,961 | 213,747 | 93,924 | 196,427 |
| 2. Chayburia-Kuliati FMD | 80,150 | 201,433 | 65,368 | 154,373 | 75,919 | 172,631 | 64,989 | 150,341 |
| 3. Hialer Beel FMD | 121,083 | 254,145 | 82,917 | 154,133 | 104,070 | 216,340 | 64,306 | 129,201 |
| 4.Gomara Beel FMD | 118,251 | 295,044 | 95,547 | 208,356 | 94,475 | 238,831 | 84,009 | 165,277 |
| 5.Bagha Beel FMD | 106,865 | 368,826 | 86,026 | 213,572 | 95,872 | 288,599 | 78,857 | 144,313 |
| 6. Folier Beel FMD | 98,644 | 329,561 | 75,335 | 212,138 | 82,791 | 254,030 | 62,936 | 153,322 |
| 7.Balajtala-Kalmadanga FMD&WC | 83,355 | 260,129 | 74,100 | 220,404 | 79,276 | 168,680 | 58,042 | 169,838 |
| 8.Chiratal Beel FMD&WC | 70,872 | 182,454 | 84,465 | 205,825 | 69,770 | 146,944 | 71,675 | 135,543 |
| 9.Bhurburia Khal FMD&WC | 91,018 | 309,121 | 80,136 | 196,280 | 68,859 | 238,350 | 64,092 | 132,334 |
| 10.Mesoghata FMD&WC | 91,157 | 205,033 | 74,350 | 127,932 | 71,318 | 179,450 | 55,358 | 113,107 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 80,065 | 206,121 | 47,417 | 120,335 | 72,987 | 163,902 | 46,745 | 127,553 |
| 12.Sreerampur FMD&WC | 86,039 | 188,119 | 95,031 | 174,035 | 82,244 | 170,059 | 93,761 | 160,712 |
| 13. Lelung-Kutubchari-Kalapania WC | 132,656 | 349,442 | 154,850 | 261,619 | 106,501 | 270,668 | 134,100 | 212,953 |
| 14.Dolu-Mohorkhil Khal WC | 125,408 | 283,635 | 92,350 | 196,439 | 90,187 | 221,626 | 65,071 | 167,325 |
| 15.Paglir Beel-Sikderpara WC | 124,902 | 280,998 | 96,912 | 206,491 | 116,504 | 210,220 | 87,103 | 176,830 |
| 16. Mandari-Gandhayapur Khal WC | 122,210 | 234,235 | 116,142 | 197,870 | 91,705 | 202,763 | 87,705 | 185,582 |
| 17.Kaloir Shobaitara WC | 85,494 | 192,380 | 71,912 | 155,162 | 79,973 | 183,073 | 67,460 | 150,899 |
| 18.Khorda Kalna WC | 82,541 | 182,717 | 77,586 | 121,440 | 78,221 | 156,636 | 57,629 | 99,839 |
| 19.Fulbari-Sekhbandha WC | 74,191 | 269,535 | 85,414 | 231,782 | 75,205 | 181,610 | 76,899 | 188,726 |
| 20.Shir Shiri Chara WC | 99,949 | 256,667 | 75,531 | 181,282 | 76,887 | 222,579 | 58,820 | 161,104 |
| 21.Marua Chara WC | 112,731 | 321,642 | 95,852 | 256,246 | 94,444 | 244,373 | 85,758 | 210,873 |
| 22.Kahalia Khal DR&WC | 166,842 | 407,672 | 147,034 | 271,265 | 148,653 | 377,828 | 92,251 | 255,268 |
| 23.Shail Shindur Khal DR&WC | 99,405 | 294,714 | 86,829 | 236,328 | 82,840 | 234,540 | 80,993 | 194,265 |
| 24.Padrishibpur DR&WC | 101,299 | 192,214 | 88,932 | 163,226 | 71,389 | 181,538 | 61,964 | 149,104 |
| 25. Dewli- Subidkhali DR&WC | 109,666 | 298,181 | 111,557 | 212,287 | 79,082 | 235,239 | 74,561 | 151,263 |
| 26.Madhukhali DR&IRR | 97,898 | 206,616 | 111,127 | 231,504 | 88,093 | 157,578 | 101,767 | 196,150 |
| 27.Ichamoti CAD | 88,215 | 269,783 | 110,470 | 252,496 | 65,654 | 201,837 | 71,845 | 208,510 |
| 28.Baliardi CAD | 93,823 | 296,280 | 87,663 | 203,387 | 103,551 | 199,719 | 82,665 | 151,263 |
| 29.Kashimpur CAD | 122,748 | 273,546 | 151,197 | 239,761 | 92,568 | 214,101 | 105,522 | 197,783 |
| 30. Agrani-Dighali-Gandharbpur CAD | 101,265 | 254,797 | 91,338 | 191,773 | 89,492 | 224,713 | 81,286 | 177,315 |
| All | 104,880 | 266,879 | 95,492 | 202,829 | 88,983 | 212,407 | 77,070 | 167,101 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.21: Annual Income and Expenditure per Capita by 30 Subprojects

| Subprojects | Annual income per capita (Tk) |  |  |  | Annual expenditure per capita (Tk) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | Project area |  | Control area |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 33,269 | 65,291 | 30,418 | 59,967 | 26,397 | 44,827 | 18,396 | 35,186 |
| 2. Chayburia-Kuliati FMD | 15,074 | 39,141 | 11,885 | 28,239 | 14,278 | 33,549 | 11,816 | 27,549 |
| 3. Hialer Beel FMD | 28,659 | 51,663 | 20,389 | 27,853 | 24,632 | 49,336 | 15,813 | 25,691 |
| 4.Gomara Beel FMD | 25,027 | 64,272 | 21,391 | 51,659 | 19,995 | 50,036 | 18,808 | 42,927 |
| 5.Bagha Beel FMD | 13,789 | 55,883 | 13,047 | 31,408 | 12,371 | 43,812 | 11,959 | 21,222 |
| 6.Folier Beel FMD | 18,990 | 58,224 | 162,221 | 40,279 | 16,404 | 41,896 | 13,395 | 29,636 |
| 7.Balajtala-Kalmadanga FMD&WC | 15,225 | 44,405 | 13,981 | 41,639 | 14,480 | 40,004 | 10,951 | 38,277 |
| 8.Chiratal Beel FMD&WC | 12,219 | 32,581 | 14,398 | 41,165 | 12,029 | 30,415 | 12,217 | 31,001 |
| 9.Bhurburia Khal FMD&WC | 14,111 | 47,741 | 13,817 | 38,486 | 10,676 | 38,522 | 11,050 | 27,474 |
| 10.Mesoghata FMD&WC | 19,395 | 44,715 | 16,898 | 31,983 | 15,174 | 41,105 | 12,581 | 29,467 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 17,311 | 43,681 | 11,565 | 35,690 | 15,781 | 32,161 | 11,401 | 32,153 |
| 12.Sreerampur FMD&WC | 17,208 | 40,026 | 17,930 | 33,255 | 16,449 | 34,288 | 17,691 | 30,741 |
| 13. Lelung-Kutubchari-Kalapania WC | 20,176 | 57,286 | 22,334 | 45,898 | 16,198 | 36,607 | 19,341 | 37,360 |
| 14.Dolu-Mohorkhil Khal WC | 19,443 | 35,597 | 17,990 | 25,012 | 13,982 | 31,219 | 12,676 | 22,696 |
| 15.Paglir Beel-Sikderpara WC | 19,290 | 36,852 | 14,684 | 34,037 | 17,993 | 31,379 | 13,197 | 29,230 |
| 16. Mandari-Gandhayapur Khal WC | 19,476 | 35,091 | 16,057 | 28,267 | 14,614 | 30,472 | 12,125 | 26,575 |
| 17.Kaloir Shobaitara WC | 17,703 | 41,596 | 13,829 | 33,013 | 16,560 | 37,422 | 12,973 | 32,177 |
| 18.Khorda Kalna WC | 20,513 | 46,789 | 17,816 | 29,620 | 19,439 | 41,327 | 13,402 | 25,124 |
| 19.Fulbari-Sekhbandha WC | 14,624 | 48,729 | 14,315 | 42,659 | 14,824 | 37,316 | 12,888 | 34,765 |
| 20.Shir Shiri Chara WC | 12,773 | 35,160 | 11,802 | 31,832 | 9,826 | 32,005 | 9,191 | 29,138 |
| 21.Marua Chara WC | 15,286 | 51,529 | 14,747 | 40,674 | 12,806 | 29,555 | 13,194 | 26,389 |
| 22.Kahalia Khal DR&WC | 27,351 | 78,281 | 27,483 | 48,739 | 24,369 | 72,679 | 17,243 | 48,302 |
| 23.Shail Shindur Khal DR&WC | 19,689 | 59,059 | 16,592 | 62,323 | 16,408 | 37,600 | 15,476 | 52,277 |
| 24.Padrishibpur DR&WC | 17,316 | 31,510 | 13,340 | 23,656 | 12,203 | 29,774 | 9,295 | 21,657 |
| 25. Dewli- Subidkhali DR&WC | 21,503 | 53,485 | 25,354 | 42,176 | 15,506 | 42,115 | 16,946 | 30,140 |
| 26.Madhukhali DR&IRR | 15,679 | 40,125 | 19,050 | 53,711 | 14,109 | 32,741 | 17,446 | 33,228 |
| 27.Ichamoti CAD | 15,613 | 40,101 | 18,313 | 41,858 | 11,620 | 34,504 | 11,910 | 34,660 |
| 28.Baliardi CAD | 15,256 | 56,977 | 15,562 | 39,621 | 16,838 | 28,450 | 14,674 | 26,252 |
| 29.Kashimpur CAD | 20,983 | 59,791 | 29,454 | 52,888 | 15,824 | 46,990 | 20,556 | 44,339 |
| 30.Agrani-Dighali-Gandharbpur CAD | 17,335 | 48,592 | 16,310 | 33,224 | 15,735 | 40,905 | 14,968 | 29,763 |
| All | 18,676 | 48,139 | 22,432 | 39,028 | 15,917 | 38,434 | 14,119 | 31,847 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.22: Surplus/Deficit Status of Households by Income-Expenditure by Landholding Categories

| HH category by landholding size | Project area |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Income (Tk.) |  | Expenditure (Tk.) |  | Surplus/Deficit (+) (-) (Tk.) |  | Income-expenditure proportion |  |  |
|  | Before | After | Before | After | Before | After | Before |  | After |
| LL | 65,670 | 183,077 | 58,001 | 147,464 | +7,669 | +35,613 | 1:0.88 |  | 1:0.81 |
| MRF | 83,533 | 220,912 | 76,226 | 184,146 | +7,307 | +36,766 | 1:0.91 |  | 1:0.83 |
| SF | 125,573 | 287,584 | 103,085 | 233,721 | +22,488 | +53,863 | 1:0.82 |  | 1:0.81 |
| MDF | 186,733 | 471,075 | 158,035 | 364,085 | +28,698 | +106,990 | 1:0.85 |  | 1:0.77 |
| LF | 332,697 | 718,220 | 262,629 | 485,122 | +70,068 | +233,098 | 1:0.79 |  | 1:0.68 |
| All | 104,880 | 266,879 | 88,983 | 212,407 | +15,897 | +54,472 | 1:0.85 |  | 1:0.80 |
| HH category by landholding size | Control area |  |  |  |  |  |  |  |  |
|  | Income (Tk.) |  | Expenditure (Tk.) |  | Surplus/Deficit (+) (-) (Tk.) |  | Income-expenditure proportion |  |  |
|  | Before | After | Before | After | Before | After | Before | After |  |
| LL | 64,973 | 151,620 | 56,340 | 126,867 | +8,633 | +24,753 | 1:0.87 | 1:0.84 |  |
| MRF | 77,034 | 181,580 | 67,594 | 153,474 | +9,440 | +28,106 | 1:0.88 | 1:0.85 |  |
| SF | 117,432 | 237,308 | 91,941 | 193,902 | +25,491 | +43,406 | 1:0.78 | 1:0.82 |  |
| MDF | 195,930 | 342,940 | 135,957 | 275,443 | +59,973 | +67,497 | 1:0.69 | 1:0.80 |  |
| LF | 323,459 | 559,728 | 217,312 | 394,549 | +106,147 | +165,179 | 1:0.67 | 1:0.70 |  |
| All | 95,492 | 202,829 | 77,070 | 167,101 | +18,422 | +35,728 | 1:0.81 | 1:0.82 |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.23: Consumption* Pattern of Households

| Selected items | Per household one week’s consumption value (Tk.) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  | Control area |  |  |  |
|  | Value (Tk.) |  | % |  | Value (Tk.) |  | % |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1. Cereals | 381 | 542 | 49.3 | 36.0 | 372 | 536 | 51.2 | 38.9 |
| 2. Potato | 28 | 47 | 3.7 | 3.1 | 27 | 46 | 3.6 | 3.3 |
| 3. Vegetables | 44 | 59 | 5.6 | 3.9 | 41 | 59 | 5.6 | 4.3 |
| 4. Fruits | 8 | 36 | 1.0 | 2.4 | 5 | 31 | 0.7 | 2.3 |
| 5. Pulses | 21 | 51 | 2.7 | 3.4 | 19 | 49 | 2.7 | 3.5 |
| 6. Milk/Milk product | 23 | 67 | 3.0 | 4.4 | 18 | 53 | 2.5 | 3.8 |
| 7. Edible oil | 48 | 84 | 6.1 | 5.6 | 46 | 76 | 6.3 | 5.5 |
| 8. Meat | 53 | 215 | 6.8 | 14.3 | 44 | 181 | 6.0 | 13.1 |
| 9. Egg | 15 | 43 | 2.0 | 2.8 | 12 | 39 | 1.7 | 2.8 |
| 10. Fish | 91 | 237 | 11.8 | 15.7 | 86 | 196 | 11.8 | 14.2 |
| 11. Spices | 49 | 102 | 6.3 | 6.8 | 45 | 94 | 6.2 | 6.8 |
| 12. Sugar | 8 | 17 | 1.0 | 1.1 | 7 | 14 | 1.0 | 1.0 |
| 13. Gur | 5 | 6 | 0.7 | 0.4 | 4 | 5 | 0.6 | 0.3 |
| All | 774 | 1505 | 100.0 | 100.0 | 727 | 1378 | 100.0 | 100.0 |
| Average household members | Project area |  |  |  | Control area |  |  |  |
|  | Before |  | After |  | Before |  | After |  |
| Adult (10+) | 4.26 |  | 3.69 |  | 4.09 |  | 3.78 |  |
| Minor (6-10) | 0.74 |  | 0.73 |  | 0.72 |  | 0.77 |  |
| Children (<=6) | 0.72 |  | 0.41 |  | 0.72 |  | 0.42 |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: *Includes expenditure on purchase as well as market value of home-grown food items, and others received from different sources.

Table A2.24: Percentage of household consumption by major items

| Selected items | Proportion of household consumption by major items (%) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| 1. Cereals | 49.3 | 36.0 | -13.3 | 51.2 | 38.9 | -12.3 |
| 2. Potato | 3.7 | 3.1 | -0.6 | 3.6 | 3.3 | -0.3 |
| 3. Vegetables | 5.6 | 3.9 | -1.7 | 5.6 | 4.3 | -1.3 |
| 4. Fruits | 1.0 | 2.4 | +1.4 | 0.7 | 2.3 | +1.6 |
| 5. Pulses | 2.7 | 3.4 | +0.7 | 2.7 | 3.5 | +0.8 |
| 6. Milk/Milk product | 3.0 | 4.4 | +1.4 | 2.5 | 3.8 | +1.3 |
| 7. Edible oil | 6.1 | 5.6 | -0.5 | 6.3 | 5.5 | -0.8 |
| 8. Meat | 6.8 | 14.3 | +7.5 | 6.0 | 13.1 | +7.1 |
| 9. Egg | 2.0 | 2.8 | +0.8 | 1.7 | 2.8 | +1.1 |
| 10. Fish | 11.8 | 15.7 | +3.9 | 11.8 | 14.2 | +2.4 |
| 11. Spices | 6.3 | 6.8 | +0.5 | 6.2 | 6.8 | +0.6 |
| 12. Sugar | 1.0 | 1.1 | +0.1 | 1.0 | 1.0 | +0.0 |
| 13. Gur | 0.7 | 0.4 | -0.3 | 0.6 | 0.3 | -0.3 |
| All | 100.0 | 100.0 | - | 100.0 | 100.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.25: Distribution of Household Income by 30 Subprojects

| Subprojects | Project area |  |  |  | Control area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Proportion of Decile 1 to 10 |  | Gini coefficient |  | Proportion of Decile 1 to 10 |  | Gini coefficient |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 1:5.9 | 1:13.4 | 0.26 | 0.32 | 1:4.4 | 1:7.1 | 0.21 | 0.24 |
| 2. Chayburia-Kuliati FMD | 1:6.7 | 1:9.6 | 0.29 | 0.37 | 1:3.7 | 1:2.6 | 0.23 | 0.21 |
| 3. Hialer Beel FMD | 1:15.0 | 1:6.3 | 0.42 | 0.32 | 1:5.9 | 1:4.9 | 0.32 | 0.24 |
| 4.Gomara Beel FMD | 1:6.6 | 1:5.7 | 0.32 | 0.27 | 1:8.1 | 1:3.4 | 0.30 | 0.25 |
| 5.Bagha Beel FMD | 1:4.3 | 1:8.9 | 0.24 | 0.36 | 1:2.0 | 1:4.0 | 0.13 | 0.24 |
| 6.Folier Beel FMD | 1:5.2 | 1:8.5 | 0.29 | 0.38 | 1:5.2 | 1:11.2 | 0.21 | 0.35 |
| 7.Balajtala-Kalmadanga FMD&WC | 1:5.3 | 1:6.6 | 0.28 | 0.26 | 1:4.6 | 1:4.9 | 0.27 | 0.25 |
| 8.Chiratal Beel FMD&WC | 1:6.5 | 1:3.4 | 0.28 | 0.25 | 1:5.7 | 1:5.8 | 0.29 | 0.27 |
| 9.Bhurburia Khal FMD&WC | 1:4.7 | 1:7.1 | 0.27 | 0.29 | 1:3.2 | 1:4.7 | 0.19 | 0.26 |
| 10.Mesoghata FMD&WC | 1:5.6 | 1:2.9 | 0.31 | 0.23 | 1:8.1 | 1:2.6 | 0.32 | 0.20 |
| 11.Khudra-Fulkot-Raja.. FMD&WC | 1:6.4 | 1:4.0 | 0.32 | 0.24 | 1:4.9 | 1:2.9 | 0.25 | 0.21 |
| 12.Sreerampur FMD&WC | 1:4.7 | 1:4.4 | 0.27 | 0.23 | 1:3.2 | 1:2.7 | 0.19 | 0.21 |
| 13. Lelung-Kutubchari-Kalapania WC | 1:6.2 | 1:3.6 | 0.27 | 0.24 | 1:4.5 | 1:6.8 | 0.22 | 0.25 |
| 14.Dolu-Mohorkhil Khal WC | 1:3.9 | 1:3.1 | 0.22 | 0.20 | 1:4.5 | 1:2.1 | 0.23 | 0.21 |
| 15.Paglir Beel-Sikderpara WC | 1:6.8 | 1:3.9 | 0.33 | 0.23 | 1:4.0 | 1:3.6 | 0.22 | 0.21 |
| 16. Mandari-Gandhayapur Khal WC | 1:9.8 | 1:6.5 | 0.36 | 0.24 | 1:8.2 | 1:2.1 | 0.36 | 0.23 |
| 17.Kaloir Shobaitara WC | 1:4.0 | 1:6.9 | 0.25 | 0.27 | 1:4.0 | 1:3.7 | 0.22 | 0.21 |
| 18.Khorda Kalna WC | 1:5.0 | 1:5.2 | 0.26 | 0.29 | 1:4.0 | 1:4.2 | 0.24 | 0.22 |
| 19.Fulbari-Sekhbandha WC | 1:4.5 | 1:18.8 | 0.23 | 0.33 | 1:5.6 | 1:11.6 | 0.25 | 0.35 |
| 20.Shir Shiri Chara WC | 1:5.3 | 1:8.2 | 0.27 | 0.22 | 1:4.8 | 1:3.1 | 0.27 | 0.23 |
| 21.Marua Chara WC | 1: 11.1 | 1:7.2 | 0.37 | 0.31 | 1:5.5 | 1:4.5 | 0.30 | 0.26 |
| 22.Kahalia Khal DR&WC | 1:7.4 | 1:10.9 | 0.32 | 0.32 | 1:4.7 | 1:6.4 | 0.26 | 0.28 |
| 23.Shail Shindur Khal DR&WC | 1:4.5 | 1:4.7 | 0.26 | 0.25 | 1:5.9 | 1:5.5 | 0.27 | 0.22 |
| 24.Padrishibpur DR&WC | 1:9.1 | 1:6.9 | 0.36 | 0.27 | 1:5.4 | 1:7.0 | 0.26 | 0.23 |
| 25. Dewli- Subidkhali DR&WC | 1:9.1 | 1:5.8 | 0.36 | 0.26 | 1:7.3 | 1:6.0 | 0.34 | 0.23 |
| 26.Madhukhali DR&IRR | 1:3.5 | 1:8.7 | 0.21 | 0.28 | 1:4.2 | 1:5.3 | 0.26 | 0.32 |
| 27.Ichamoti CAD | 1:3.7 | 1:3.3 | 0.22 | 0.19 | 1:7.6 | 1:11.7 | 0.34 | 0.30 |
| 28.Baliardi CAD | 1:3.6 | 1:4.8 | 0.21 | 0.27 | 1:6.6 | 1:9.1 | 0.32 | 0.40 |
| 29.Kashimpur CAD | 1:3.8 | 1:12.3 | 0.22 | 0.28 | 1:7.0 | 1:6.1 | 0.32 | 0.27 |
| 30.Agrani-Dighali-Gandharbpur CAD | 1:6.0 | 1:7.3 | 0.26 | 0.29 | 1:3.7 | 1:4.8 | 0.21 | 0.20 |
| All | 1:8.2 | 1:6.9 | 0.34 | 0.31 | 1:6.5 | 1:5.7 | 0.31 | 0.29 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.26: Per Capita Daily Calorie Intake by 30 Subprojects

| Subprojects | Per capita daily calorie consumed (Kcal) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| 1.Nishanbari-Belna FMD | 2223 | 2453 | +230 | 2127 | 2234 | +107 |
| 2. Chayburia-Kuliati FMD | 2159 | 2362 | +203 | 2252 | 2348 | +96 |
| 3. Hialer Beel FMD | 2195 | 2401 | +206 | 2258 | 2337 | +79 |
| 4.Gomara Beel FMD | 2480 | 2559 | +79 | 2575 | 2620 | +45 |
| 5.Bagha Beel FMD | 2106 | 2277 | +171 | 2076 | 2184 | +108 |
| 6.Folier Beel FMD | 1963 | 2213 | +250 | 2030 | 2189 | +159 |
| 7.Balajtala-Kalmadanga FMD&WC | 2165 | 2480 | +315 | 1979 | 2113 | +134 |
| 8.Chiratal Beel FMD&WC | 1865 | 2202 | +337 | 1882 | 2157 | +275 |
| 9.Bhurburia Khal FMD&WC | 2233 | 2506 | +273 | 2275 | 2517 | +242 |
| 10.Mesoghata FMD&WC | 2228 | 2565 | +337 | 2114 | 2381 | +267 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 2948 | 2987 | +39 | 2421 | 2590 | +169 |
| 12.Sreerampur FMD&WC | 2088 | 2253 | +165 | 2246 | 2357 | +111 |
| 13. Lelung-Kutubchari-Kalapania WC | 2242 | 2467 | +225 | 2223 | 2383 | +160 |
| 14.Dolu-Mohorkhil Khal WC | 2255 | 2439 | +184 | 1988 | 2350 | +362 |
| 15.Paglir Beel-Sikderpara WC | 2052 | 2441 | +389 | 2039 | 2399 | +360 |
| 16. Mandari-Gandhayapur Khal WC | 1917 | 2352 | +435 | 2066 | 2258 | +192 |
| 17.Kaloir Shobaitara WC | 2199 | 2604 | +405 | 2177 | 2438 | +261 |
| 18.Khorda Kalna WC | 2344 | 2562 | +218 | 2496 | 2543 | +47 |
| 19.Fulbari-Sekhbandha WC | 2196 | 2400 | +204 | 2152 | 2254 | +102 |
| 20.Shir Shiri Chara WC | 1851 | 2231 | +380 | 1954 | 2151 | +197 |
| 21.Marua Chara WC | 2243 | 2336 | +93 | 2279 | 2290 | +11 |
| 22.Kahalia Khal DR&WC | 2391 | 2460 | +69 | 2065 | 2170 | +105 |
| 23.Shail Shindur Khal DR&WC | 2049 | 2193 | +144 | 2089 | 2198 | +109 |
| 24.Padrishibpur DR&WC | 1814 | 2303 | +489 | 1624 | 2101 | +477 |
| 25. Dewli- Subidkhali DR&WC | 2636 | 2577 | -59 | 2159 | 2455 | +296 |
| 26.Madhukhali DR&IRR | 1859 | 2162 | +303 | 2182 | 2399 | +217 |
| 27.Ichamoti CAD | 1845 | 2301 | +456 | 1803 | 2315 | +512 |
| 28.Baliardi CAD | 1881 | 2322 | +441 | 2040 | 2324 | +284 |
| 29.Kashimpur CAD | 2041 | 2356 | +315 | 2083 | 2384 | +301 |
| 30.Agrani-Dighali-Gandharbpur CAD | 2205 | 2318 | +113 | 2213 | 2306 | +93 |
| All | 2156 | 2403 | +247 | 2129 | 2325 | +196 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.27: Population below Poverty Line by 30 Subprojects

| Subprojects | % Population below poverty line |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| 1.Nishanbari-Belna FMD | 42.0 | 29.6 | -12.4 | 42.9 | 33.0 | -9.9 |
| 2. Chayburia-Kuliati FMD | 46.3 | 30.0 | -16.3 | 53.3 | 38.0 | -15.3 |
| 3. Hialer Beel FMD | 45.0 | 27.8 | -17.2 | 43.3 | 31.8 | -11.5 |
| 4.Gomara Beel FMD | 22.5 | 16.3 | -6.2 | 13.3 | 8.3 | -5.0 |
| 5.Bagha Beel FMD | 50.0 | 32.8 | -17.2 | 56.3 | 43.8 | -12.5 |
| 6.Folier Beel FMD | 49.5 | 36.0 | -13.5 | 45.0 | 41.0 | -4.0 |
| 7.Balajtala-Kalmadanga FMD&WC | 42.5 | 23.8 | -18.7 | 66.7 | 43.3 | -23.4 |
| 8.Chiratal Beel FMD&WC | 70.0 | 47.5 | -22.5 | 73.3 | 53.3 | -20.0 |
| 9.Bhurburia Khal FMD&WC | 37.5 | 20.0 | -17.5 | 26.7 | 18.4 | -8.3 |
| 10.Mesoghata FMD&WC | 40.0 | 27.3 | -12.7 | 46.7 | 38.4 | -8.3 |
| 11.Khudra-Fulkot-Rajara FMD&WC | 7.5 | 5.0 | -2.5 | 30.0 | 22.5 | -7.5 |
| 12.Sreerampur FMD&WC | 45.0 | 26.3 | -18.7 | 40.0 | 23.3 | -16.7 |
| 13. Lelung-Kutubchari-Kalapania WC | 27.5 | 16.3 | -11.2 | 43.3 | 26.3 | -17.0 |
| 14.Dolu-Mohorkhil Khal WC | 57.5 | 30.0 | -27.5 | 60.0 | 40.0 | -20.0 |
| 15.Paglir Beel-Sikderpara WC | 62.5 | 30.0 | -32.5 | 60.0 | 35.0 | -25.0 |
| 16. Mandari-Gandhayapur Khal WC | 67.5 | 32.5 | -35.0 | 46.7 | 36.7 | -10.0 |
| 17.Kaloir Shobaitara WC | 31.7 | 20.9 | -10.8 | 36.7 | 24.4 | -12.3 |
| 18.Khorda Kalna WC | 23.8 | 16.2 | -7.6 | 22.6 | 17.7 | -4.9 |
| 19.Fulbari-Sekhbandha WC | 48.8 | 30.7 | -18.1 | 50.0 | 38.4 | -11.6 |
| 20.Shir Shiri Chara WC | 77.5 | 37.5 | -40.0 | 70.0 | 50.0 | -20.0 |
| 21.Marua Chara WC | 37.5 | 26.1 | -11.4 | 26.7 | 22.2 | -4.5 |
| 22.Kahalia Khal DR&WC | 30.0 | 17.7 | -12.3 | 55.0 | 29.2 | -25.8 |
| 23.Shail Shindur Khal DR&WC | 53.7 | 35.3 | -18.4 | 46.7 | 36.7 | -10.0 |
| 24.Padrishibpur DR&WC | 66.7 | 37.1 | -29.6 | 86.7 | 55.0 | -31.7 |
| 25. Dewli- Subidkhali DR&WC | 50.0 | 26.8 | -23.2 | 46.7 | 28.4 | -18.3 |
| 26.Madhukhali DR&IRR | 63.4 | 47.4 | -16.0 | 43.3 | 36.6 | -6.7 |
| 27.Ichamoti CAD | 67.5 | 41.3 | -26.2 | 77.4 | 46.8 | -30.6 |
| 28.Baliardi CAD | 60.0 | 33.8 | -26.2 | 66.7 | 40.7 | -26.0 |
| 29.Kashimpur CAD | 55.0 | 31.3 | -23.7 | 43.3 | 35.0 | -8.3 |
| 30.Agrani-Dighali-Gandharbpur CAD | 37.3 | 28.5 | -8.8 | 35.0 | 31.6 | -3.4 |
| All | 47.2 | 28.8 | -18.4 | 48.5 | 34.0 | -14.5 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.28: Price of Cultivable Land by Type of SP

| Level of Land | Price of Cultivable Land per Decimal (Tk) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | % change |  |
|  | Before | After | Before | After | Before | After |
| FMD |  |  |  |  |  |  |
| High | 2,256,102 | 6,480,037 | 2,301,528 | 6,222,903 | -2.0 | +4.1 |
| Medium high/low | 1,740,051 | 5,055,432 | 1,899,826 | 4,918,789 | -8.4 | +2.8 |
| Low | 1,497,913 | 3,685,273 | 1,292,702 | 3,283,428 | +15.9 | +12.2 |
| FMD & WC |  |  |  |  |  |  |
| High | 417,656 | 2,683,306 | 440,944 | 2,313,254 | -5.3 | +16.0 |
| Medium high/low | 354,332 | 2,067,659 | 363,389 | 1,874,326 | -2.5 | +10.3 |
| Low | 274,334 | 1,555,299 | 298,889 | 1,475,643 | -8.2 | +5.4 |
| WC |  |  |  |  |  |  |
| High | 656,790 | 2,499,511 | 786,963 | 2,422,629 | -16.5 | +3.2 |
| Medium high/low | 512,345 | 2,043,776 | 684,574 | 1,961,111 | -25.2 | +4.2 |
| Low | 393,204 | 1,585,757 | 542,016 | 1,523,519 | -27.5 | +4.1 |
| DR & WC |  |  |  |  |  |  |
| High | 688,231 | 2,875,241 | 730,524 | 2,736,000 | -5.8 | +5.1 |
| Medium high/low | 504,507 | 2,362,586 | 596,351 | 2,143,333 | -15.4 | +10.2 |
| Low | 365,040 | 1,651,724 | 448,890 | 1,584,667 | -18.7 | +4.2 |
| CAD |  |  |  |  |  |  |
| High | 1,091,470 | 2,769,125 | 993,610 | 2,857,788 | +9.8 | -3.1 |
| Medium high/low | 879,417 | 2,205,313 | 849,964 | 2,336,062 | +3.5 | -5.6 |
| Low | 647,491 | 1,532,500 | 678,538 | 1,633,567 | -4.6 | -6.2 |
| ALL |  |  |  |  |  |  |
| High | 992,023 | 3,530,945 | 1,038,819 | 3,271,058 | -4.5 | +7.9 |
| Medium high/low | 773,920 | 2,725,557 | 870,736 | 2,615,653 | -11.1 | +4.2 |
| Low | 619,583 | 2,003,462 | 646,210 | 1,890,790 | -4.1 | +6.0 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: Multiple responses.

Table A2.29: Price of Homestead Land by Type of SP

| Level of Land | Price of Homestead land per Decimal (Tk) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | % change |  |
|  | Before | After | Before | After | Before | After |
| FMD |  |  |  |  |  |  |
| High | 2,069,953 | 5,519,442 | 1,484,916 | 4,173,640 | +39.4 | +32.2 |
| Medium high/low | 1,736,757 | 4,492,211 | 1,420,206 | 3,402,950 | +22.3 | +32.0 |
| Low | 1,096,528 | 3,046,572 | 951,313 | 2,278,362 | +15.3 | +33.7 |
| FMD & WC |  |  |  |  |  |  |
| High | 675,459 | 5,672,723 | 593,334 | 4,691,121 | +13.8 | +20.9 |
| Medium high/low | 555,139 | 4,687,100 | 485,720 | 4,090,038 | +14.3 | +14.6 |
| Low | 397,449 | 3,321,656 | 398,389 | 3,107,682 | -0.2 | +6.9 |
| WC |  |  |  |  |  |  |
| High | 768,545 | 4,710,746 | 894,654 | 4,724,259 | -14.1 | -0.3 |
| Medium high/low | 649,636 | 3,819,535 | 780,711 | 3,870,926 | -16.8 | -1.3 |
| Low | 487,907 | 2,599,660 | 617,122 | 2,682,037 | -20.9 | -3.1 |
| DR & WC |  |  |  |  |  |  |
| High | 1,221,964 | 6,111,000 | 1,572,890 | 6,406,750 | -22.3 | -4.6 |
| Medium high/low | 955,119 | 4,682,250 | 1,314,313 | 4,913,946 | -27.3 | -4.7 |
| Low | 686,628 | 3,660,650 | 1,006,334 | 3,962,963 | -31.8 | -7.6 |
| CAD |  |  |  |  |  |  |
| High | 1,547,203 | 5,619,375 | 1,462,250 | 4,798,629 | +5.8 | +17.1 |
| Medium high/low | 1,326,479 | 4,571,250 | 1,266,564 | 3,519,892 | +4.7 | +29.9 |
| Low | 1,121,089 | 3,686,875 | 991,923 | 2,726,723 | +13.0 | +35.2 |
| ALL |  |  |  |  |  |  |
| High | 1,189,600 | 5,419,407 | 1,141,161 | 4,897,839 | +4.2 | +10.6 |
| Medium high/low | 989,321 | 4,371,598 | 1,003,326 | 3,948,185 | -1.4 | +10.7 |
| Low | 709,084 | 3,155,235 | 755,056 | 2,905,877 | -6.1 | +8.6 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: Multiple responses

Table A2.30: Number of Migration over Last 7 Years

| Reasons for migration | Number of migration |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Out | In | Out | In |
| Better earning elsewhere in the country (outside project area) | 150 | 9 | 156 | 1 |
| Desire for a better living standard in project area | 5 | 22 | 4 | - |
| Employment outside the country | 163 | - | 154 | - |
| Forming new family outside this area | 20 | 9 | 5 | - |
| Purpose of education in this country | 38 | - | 19 | 1 |
| Purpose of education outside the country | 3 | - | 2 | - |
| Marriage out | 300 | 22 | 236 | 10 |
| Married in | 4 | 170 | 5 | 123 |
| Political/Family conflict | - | 4 | - | 2 |
| Family divided | 307 | 10 | 192 | - |
| Others | 6 | 17 | 4 | 18 |
| All | 996 | 263 | 773 | 155 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: Multiple responses; migration refers to a duration ≥ 1 month.

Table A2.31: % of Reasons for Migration over Last 7 Years

| Reasons for migration | % of reasons for migration |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Out | In | Out | In |
| Better earning elsewhere in the country (outside project area) | 14.4 | 1.2 | 16.7 | 0.7 |
| Desire for a better living standard in project area | - | 1.6 | 0.5 | - |
| Employment outside the country | 18.9 | - | 21.7 | - |
| Forming new family outside this area | 1.1 | - | 0.7 | - |
| Purpose of education in this country | 4.1 | - | 3.7 | 0.7 |
| Purpose of education outside the country | 0.4 | - | 0.5 | - |
| Marriage out | 48.9 | - | 41.4 | 5.3 |
| Married in | - | 66.9 | 0.2 | 79.3 |
| Political/Family conflict | - | 1.2 | - | 0.7 |
| Family divided | 10.3 | 7.0 | 14.0 | - |
| Others | 0.7 | 9.1 | 0.5 | 13.3 |
| All | 100.0 | 100.0 | 100.0 | 100.0 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note :  Multiple responses;  migration refers to a duration for  ≥ 30 days

Table 2.32: Asset Inequality between the Land-poor and Land-rich Household Categories

| Study Area | Proportion of Average Value of Assets Owned by Large Farmer to that Owned by the Landless Categories of Households |  | Change in Inequality (Point change*) |
| --- | --- | --- | --- |
|  | Before | Now |  |
| Project area |  |  |  |
| FMD | 45.50:1 (Tk13272681: Tk 298244) | 68.87:1 (Tk 59056655: Tk 857450) | +23.37 |
| FMD&WC | 102.04:1 (Tk 6690473:Tk 65567) | 58.86:1 (Tk 25843669:Tk 439068) | -43.18 |
| WC | 38.22:1 (Tk 5079859: Tk 132915) | 17.12:1 (Tk 11759719: Tk 687061) | -21.1 |
| DR&WC | 30.30:1 (Tk 5693396: Tk 187928) | 39.02:1 (Tk 17356695: Tk 444815) | +8.72 |
| CAD | 32.05:1 (Tk 7415776: Tk 231371) | 27.96:1 (Tk 17139426: Tk 612911) | -4.09 |
| All | 45.27:1 (Tk 7913470: Tk 174807) | 45.82:1 (Tk 28462014: Tk 621279) | +0.55 |
| Control area |  |  |  |
| FMD | 21.00:1 (Tk 4474638: Tk 213008) | 28.15:1 (Tk 14419667: Tk 512235) | +7.15 |
| FMD&WC | 32.34:1 (Tk 2733070: Tk 84502) | 30.76:1 (Tk 13263930: Tk 431097) | -1.58 |
| WC | 56.08:1 (Tk 8235057: Tk 146846) | 14.66:1 (Tk 10257550: Tk 699573) | -41.42 |
| DR&WC | 34.70:1 (Tk 7157549: Tk 206255) | 27.66:1 (Tk 17751450: Tk 641801) | -7.04 |
| CAD | 42.58:1 (Tk 7066575: Tk 165952) | 42.90:1 (Tk 17866954: Tk 416443) | +0.32 |
| All | 38.90:1 (Tk 6226353: Tk 160059) | 26.80:1 (Tk 15037163: Tk 561031) | -12.10 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A2.33: Income Inequality between the Land-poor and Land-rich Household Categories

| Study Area | Proportion of Average Household Income (Gross) for Large Farmer to that for the Landless Categories of Households |  | Change in Inequality (Point change*) |
| --- | --- | --- | --- |
|  | Before | Now |  |
| Project area |  |  |  |
| FMD | 6.95:1 (Tk 476737: Tk 68583) | 5.91:1 (Tk 934579: Tk 158094) | -1.04 |
| FMD&WC | 5.67:1 (Tk 284348: Tk 50096) | 4.28:1 (Tk 702045: Tk 163910) | -1.39 |
| WC | 4.53:1 (Tk 312624: Tk 69031) | 3.72:1 (Tk 694044: Tk 186677) | -0.81 |
| DR&WC | 4.77:1 (Tk 318988: Tk 66825) | 3.87:1 (Tk 687130: Tk 177581) | -0.90 |
| CAD | 2.62:1 Tk 198306: Tk 75653 | 1.55:1 Tk 384204: Tk 248071 | -1.07 |
| All | 5.07:1 (Tk 332697: Tk 65670) | 3.92:1 (Tk 718220: Tk 183077) | -1.15 |
| Control area |  |  |  |
| FMD | 4.17:1 (Tk 249435: Tk 59746) | 3.00:1 (Tk 428007: Tk 142422) | -1.17 |
| FMD&WC | 3.10:1 (Tk 182900: Tk 58967) | 2.95:1 (Tk 379000: Tk 128254) | -0.15 |
| WC | 4.53:1 (Tk 301150: Tk 66452) | 6.19:1 (Tk 955200: Tk 154234) | +1.66 |
| DR&WC | 6.95:1 (Tk 488867: Tk 70382) | 3.84:1 (Tk 586000: Tk 152757) | -3.11 |
| CAD | 4.56:1 (Tk 327138: Tk 71732) | 2.48:1 (Tk 478657: Tk 193166) | -2.08 |
| All | 4.51:1 (Tk 323459: Tk 64973) | 3.69:1 (Tk 559728: Tk 151620) | -0.82 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Chapter 3: Appendix Tables for Agriculture

Table A3.1: Ownership of Cultivated land by 30 Subprojects

| Subprojects | Average land owned (acres) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 1.40 | 0.48 | 0.53 | 0.74 |
| 2.Chayburia-Kuliati FMD | 1.00 | 1.68 | 0.49 | 0.84 |
| 3.Hialer Beel FMD | 2.10 | 2.06 | 0.98 | 0.97 |
| 4.Gomara Beel FMD | 1.30 | 1.42 | 1.39 | 1.54 |
| 5.Bagha Beel FMD | 1.00 | 1.56 | 0.61 | 0.38 |
| 6.Folier Beel FMD | 1.77 | 1.71 | 1.44 | 1.52 |
| 7.Balajtala-Kalmadang FMD&WC | 1.00 | 1.29 | 0.66 | 0.87 |
| 8.Chiratal Beel FMD&WC | 0.71 | 0.75 | 0.48 | 0.37 |
| 9.Bhurburia Khal FMD&WC | 0.96 | 0.60 | 0.68 | 0.41 |
| 10.Mesoghata FMD&WC | 2.05 | 1.96 | 1.15 | 1.31 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | 1.00 | 0.88 | 0.87 | 0.89 |
| 12.Sreerampur FMD&WC | 0.50 | 0.52 | 0.75 | 0.77 |
| 13.Lelung-Kutubchari-Kalapania WC | 0.79 | 0.67 | 0.61 | 0.47 |
| 14.Dolu-Mohorkhil Khal WC | 1.02 | 0.98 | 0.51 | 0.55 |
| 15.Paglir Beel-Sikderpara WC | 0.92 | 1.24 | 0.60 | 0.65 |
| 16. Mandari-Gandhayapur Khal WC | 0.57 | 0.62 | 0.56 | 0.57 |
| 17.Kaloir Shobaitara WC | 0.78 | 0.74 | 0.43 | 1.23 |
| 18.Khorda Kalna WC | 1.52 | 1.50 | 1.26 | 1.20 |
| 19.Fulbari-Sekhbandha WC | 0.84 | 0.82 | 0.66 | 0.54 |
| 20.Shir Shiri Chara WC | 1.41 | 1.53 | 0.75 | 0.87 |
| 21.Marua Chara WC | 0.70 | 1.33 | 0.54 | 0.52 |
| 22.Kahalia Khal DR&WC | 1.68 | 1.28 | 0.98 | 1.15 |
| 23.Shail Shindur Khal DR&WC | 1.19 | 1.38 | 1.50 | 1.48 |
| 24.Padrishibpur DR&WC | 0.81 | 0.90 | 0.85 | 0.79 |
| 25.Dewli-Subidkhali DR&WC | 2.06 | 1.35 | 1.59 | 1.51 |
| 26.Madhukhali DR&IRR | 0.76 | 0.46 | 0.89 | 0.86 |
| 27.Ichamoti CAD | 0.70 | 0.61 | 0.36 | 0.40 |
| 28.Baliardi CAD | 0.93 | 1.02 | 0.62 | 0.62 |
| 29.Kashimpur CAD | 1.65 | 2.05 | 1.97 | 2.41 |
| 30.Agrani-Dighali-Gandarbpur CAD | 1.08 | 1.06 | 1.58 | 1.58 |
| All | 1.14 | 1.15 | 0.88 | 0.93 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.2: Operated Land by 30 Subprojects

| Subprojects | Average land operated (acres) |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 1.14 | 0.29 | 0.47 | 0.20 |
| 2.Chayburia-Kuliati FMD | 1.64 | 1.61 | 0.78 | 0.91 |
| 3.Hialer Beel FMD | 1.98 | 1.39 | 1.08 | 0.66 |
| 4.Gomara Beel FMD | 1.22 | 1.53 | 1.20 | 1.04 |
| 5.Bagha Beel FMD | 1.37 | 1.16 | 0.59 | 0.41 |
| 6.Folier Beel FMD | 1.35 | 1.24 | 0.36 | 0.57 |
| 7.Balajtala-Kalmadang FMD&WC | 0.86 | 1.44 | 0.61 | 1.11 |
| 8.Chiratal Beel FMD&WC | 0.63 | 0.71 | 0.53 | 0.18 |
| 9.Bhurburia Khal FMD&WC | 0.59 | 0.36 | 0.68 | 0.28 |
| 10.Mesoghata FMD&WC | 2.21 | 1.76 | 1.16 | 1.20 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | 1.34 | 1.01 | 0.89 | 1.02 |
| 12.Sreerampur FMD&WC | 0.98 | 0.88 | 1.17 | 0.76 |
| 13.Lelung-Kutubchari-Kalapania WC | 0.84 | 0.54 | 0.97 | 0.56 |
| 14.Dolu-Mohorkhil Khal WC | 0.99 | 1.65 | 0.52 | 0.58 |
| 15.Paglir Beel-Sikderpara WC | 1.00 | 1.08 | 0.44 | 0.63 |
| 16. Mandari-Gandhayapur Khal WC | 0.35 | 0.69 | 0.30 | 0.43 |
| 17.Kaloir Shobaitara WC | 1.63 | 1.72 | 1.00 | 1.58 |
| 18.Khorda Kalna WC | 1.43 | 1.50 | 1.20 | 0.91 |
| 19.Fulbari-Sekhbandha WC | 0.99 | 0.82 | 0.91 | 0.31 |
| 20.Shir Shiri Chara WC | 2.47 | 1.58 | 1.06 | 1.00 |
| 21.Marua Chara WC | 0.54 | 0.87 | 0.74 | 0.63 |
| 22.Kahalia Khal DR&WC | 2.02 | 2.90 | 0.93 | 1.27 |
| 23.Shail Shindur Khal DR&WC | 1.00 | 0.53 | 1.52 | 1.32 |
| 24.Padrishibpur DR&WC | 0.84 | 0.84 | 1.10 | 0.73 |
| 25.Dewli-Subidkhali DR&WC | 1.49 | 0.84 | 1.40 | 0.53 |
| 26.Madhukhali DR&IRR | 0.79 | 0.52 | 0.87 | 1.07 |
| 27.Ichamoti CAD | 0.60 | 0.40 | 0.51 | 0.47 |
| 28.Baliardi CAD | 1.20 | 0.99 | 0.69 | 0.64 |
| 29.Kashimpur CAD | 2.05 | 1.15 | 1.63 | 0.63 |
| 30.Agrani-Dighali-Gandarbpur CAD | 1.43 | 1.11 | 0.95 | 1.04 |
| All | 1.23 | 1.10 | 0.88 | 0.76 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.3: Change in Pattern of Land Ownership and Operation

| Status of land | Average amount of land (acres) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  | Difference of difference in project over control areas |
|  | Before | After | Before | After |  |
| Own land | 1.11 | 1.11 | 0.86 | 0.91 | -0.05 |
| Sharecropped in | 0.33 | 0.30 | 0.20 | 0.17 | -0.00 |
| Leased /mortgaged in | 0.24 | 0.25 | 0.16 | 0.18 | -0.01 |
| Sharecropped out | 0.28 | 0.35 | 0.22 | 0.26 | +0.03 |
| Leased /mortgaged out | 0.17 | 0.21 | 0.12 | 0.24 | -0.08 |
| Operated land (1+2+3-4-5) | 1.23 | 1.10 | 0.88 | 0.76 | -0.01 |
| Z value (Land Ownership) project over control after intervention = 2.229 Sig. (2-tailed)= .026*. |  |  |  |  |  |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015). Note: * Highly significant, at more than 95% level.

Table A3.4: Cropping Intensity by 30 Subprojects

| Subprojects | Cropping intensity (%) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Before | After | PPC | Before | After | PPC |
| 1.Nishanbari-Belna FMD | 192 | 284 | +92 | 206 | 213 | +7 |
| 2.Chayburia-Kuliati FMD | 123 | 141 | +18 | 122 | 124 | +2 |
| 3.Hialer Beel FMD | 152 | 201 | +49 | 120 | 163 | +43 |
| 4.Gomara Beel FMD | 152 | 227 | +75 | 168 | 184 | +16 |
| 5.Bagha Beel FMD | 102 | 182 | +80 | 120 | 125 | +5 |
| 6.Folier Beel FMD | 184 | 237 | +53 | 150 | 180 | +30 |
| 7.Balajtala-Kalmadang FMD&WC | 171 | 205 | +34 | 149 | 144 | +52 |
| 8.Chiratal Beel FMD&WC | 203 | 224 | +21 | 162 | 163 | +1 |
| 9.Bhurburia Khal FMD&WC | 100 | 144 | +44 | 100 | 156 | +56 |
| 10.Mesoghata FMD&WC | 199 | 229 | +30 | 151 | 174 | +23 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | 118 | 148 | +30 | 100 | 112 | +12 |
| 12.Sreerampur FMD&WC | 143 | 228 | +85 | 169 | 194 | +25 |
| 13.Lelung-Kutubchari-Kalapania WC | 152 | 200 | +48 | 191 | 168 | -23 |
| 14.Dolu-Mohorkhil Khal WC | 201 | 210 | +9 | 200 | 161 | -39 |
| 15.Paglir Beel-Sikderpara WC | 137 | 199 | +62 | 130 | 198 | +68 |
| 16. Mandari-Gandhayapur Khal WC | 189 | 200 | +11 | 125 | 126 | +1 |
| 17.Kaloir Shobaitara WC | 157 | 224 | +67 | 147 | 208 | +61 |
| 18.Khorda Kalna WC | 166 | 201 | +35 | 171 | 166 | -5 |
| 19.Fulbari-Sekhbandha WC | 190 | 207 | +17 | 144 | 180 | +36 |
| 20.Shir Shiri Chara WC | 100 | 182 | +82 | 100 | 130 | +30 |
| 21.Marua Chara WC | 142 | 200 | +58 | 159 | 166 | +7 |
| 22.Kahalia Khal DR&WC | 104 | 171 | +67 | 113 | 106 | -7 |
| 23.Shail Shindur Khal DR&WC | 105 | 175 | +70 | 100 | 120 | +20 |
| 24.Padrishibpur DR&WC | 225 | 227 | +2 | 200 | 144 | -56 |
| 25.Dewli-Subidkhali DR&WC | 175 | 190 | +15 | 172 | 187 | +15 |
| 26.Madhukhali DR&IRR | 119 | 163 | +44 | 104 | 115 | +11 |
| 27.Ichamoti CAD | 166 | 213 | +47 | 145 | 190 | +45 |
| 28.Baliardi CAD | 105 | 178 | +73 | 139 | 141 | +2 |
| 29.Kashimpur CAD | 100 | 273 | +173 | 200 | 189 | -11 |
| 30.Agrani-Dighali-Gandarbpur CAD | 138 | 200 | +62 | 121 | 175 | +54 |
| All | 150 | 202 | +52 | 145 | 160 | +15 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.5: Change in Cropping Intensity by SP Type after Intervention (Last Years)

| landholding size | Project area |  |  | Control area |  |  | PPC in cropping intensity over years |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total cropped land (acre) | Net cropped land (acre) | Cropping intensity (%) | Total cropped land (acre) | Net cropped land (acre) | Cropping intensity (%) |  |
| LL | 389.21 | 187.12 | 208 | 140.90 | 82.88 | 170 | +38 |
| MRF | 414.72 | 207.36 | 200 | 171.72 | 106.00 | 162 | +38 |
| SF | 886.41 | 422.10 | 210 | 474.49 | 285.84 | 166 | +44 |
| MDF | 629.29 | 334.73 | 188 | 265.78 | 182.04 | 146 | +42 |
| LF | 233.26 | 142.23 | 164 | 42.17 | 26.19 | 161 | +3 |
| All | 2612.95 | 1293.54 | 202 | 1092.72 | 682.95 | 160 | +42 |
| Z value (Cropping Intensity) project over control after intervention = 9.01. Sig. (2-tailed) level = .00 *. |  |  |  |  |  |  |  |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: PPC – Percentage points change; * Highly significant.

Table A3.6: Cropping Intensity by SP Categories (Last Years)

| Subproject type | Project area |  |  | Control area |  |  | PPC in cropping intensity over years | t value for cropping intensity |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total cropped land (acre) | Net cropped land (acre) | Cropping intensity (%) | Total cropped land (acre) | Net cropped land (acre) | Cropping intensity (%) |  |  |  |
| FMD | 585.93 | 276.38 | 212 | 175.16 | 106.16 | 165 | +47 | 4.798 | .000 |
| FMD & WC | 461.78 | 235.60 | 196 | 228.47 | 145.52 | 157 | +39 | 3.45 | .018 |
| WC | 850.79 | 419.11 | 203 | 334.45 | 200.27 | 167 | +36 | 5.03 | .001 |
| DR & WC | 400.84 | 216.67 | 185 | 197.03 | 147.04 | 134 | +51 | 3.81 | .019 |
| CAD | 314.88 | 145.78 | 216 | 146.11 | 83.97 | 174 | +42 | 2.96 | .059 |
| All | 2612.95 | 1293.54 | 202 | 1092.72 | 682.95 | 160 | +42 | 9.746 | .000 |
| Z value (Cropping Intensity) project over control after intervention = 9.01 Sig. (2-tailed) level = .00 *.. |

Source:  PSSWRSP, Impact Evaluation Survey 2015. Note: * Highly significant

Table A3.7: Irrigation Status of Operated Land by 30 Subprojects

| Subprojects | Project area |  |  |  | Control area |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Operated land (Acres) |  | % Irrigated |  | Operated land(Acres) |  | % Irrigated |  |
|  | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 1.14 | 0.29 | 52.50 | 64.35 | 0.47 | 0.20 | 32.80 | 53.47 |
| 2.Chayburia-Kuliati FMD | 1.64 | 1.61 | 72.50 | 86.00 | 0.78 | 0.91 | 72.10 | 77.20 |
| 3.Hialer Beel FMD | 1.98 | 1.39 | 57.90 | 70.40 | 1.08 | 0.66 | 75.00 | 67.50 |
| 4.Gomara Beel FMD | 1.22 | 1.53 | 72.00 | 89.30 | 1.20 | 1.04 | 89.00 | 73.20 |
| 5.Bagha Beel FMD | 1.37 | 1.16 | 33.00 | 80.50 | 0.59 | 0.41 | 0.00 | 19.80 |
| 6.Folier Beel FMD | 1.35 | 1.24 | 53.30 | 74.30 | 0.36 | 0.57 | 47.00 | 58.00 |
| 7.Balajtala-Kalmadang FMD&WC | 0.86 | 1.44 | 59.40 | 63.50 | 0.61 | 1.11 | 61.20 | 61.40 |
| 8.Chiratal Beel FMD&WC | 0.63 | 0.71 | 46.20 | 59.10 | 0.53 | 0.18 | 55.90 | 54.80 |
| 9.Bhurburia Khal FMD&WC | 0.59 | 0.36 | 59.60 | 60.80 | 0.68 | 0.28 | 53.20 | 63.20 |
| 10.Mesoghata FMD&WC | 2.21 | 1.76 | 21.40 | 52.90 | 1.16 | 1.20 | 51.10 | 45.70 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | 1.34 | 1.01 | 88.90 | 96.20 | 0.89 | 1.02 | 100.00 | 90.20 |
| 12.Sreerampur FMD&WC | 0.98 | 0.88 | 4.10 | 66.10 | 1.17 | 0.76 | 46.00 | 50.00 |
| 13.Lelung-Kutubchari-Kalapania WC | 0.84 | 0.54 | 77.20 | 87.40 | 0.97 | 0.56 | 50.20 | 51.40 |
| 14.Dolu-Mohorkhil Khal WC | 0.99 | 1.65 | 47.70 | 67.10 | 0.52 | 0.58 | 21.20 | 38.90 |
| 15.Paglir Beel-Sikderpara WC | 1.00 | 1.08 | 32.80 | 54.30 | 0.44 | 0.63 | 52.90 | 38.20 |
| 16. Mandari-Gandhayapur Khal WC | 0.35 | 0.69 | 49.90 | 77.30 | 0.30 | 0.43 | 76.80 | 74.80 |
| 17.Kaloir Shobaitara WC | 1.63 | 1.72 | 98.50 | 99.00 | 1.00 | 1.58 | 96.20 | 94.80 |
| 18.Khorda Kalna WC | 1.43 | 1.50 | 67.20 | 78.70 | 1.20 | 0.91 | 87.40 | 51.90 |
| 19.Fulbari-Sekhbandha WC | 0.99 | 0.82 | 50.60 | 82.70 | 0.91 | 0.31 | 48.00 | 70.40 |
| 20.Shir Shiri Chara WC | 2.47 | 1.58 | 0.00 | 60.00 | 1.06 | 1.00 | 0.20 | 50.00 |
| 21.Marua Chara WC | 0.54 | 0.87 | 37.00 | 85.00 | 0.74 | 0.63 | 46.50 | 74.10 |
| 22.Kahalia Khal DR&WC | 2.02 | 2.90 | 92.90 | 95.00 | 0.93 | 1.27 | 89.40 | 72.80 |
| 23.Shail Shindur Khal DR&WC | 1.00 | 0.53 | 76.50 | 86.40 | 1.52 | 1.32 | 98.00 | 74.40 |
| 24.Padrishibpur DR&WC | 0.84 | 0.84 | 0.00 | 23.90 | 1.10 | 0.73 | 0.00 | 0.00 |
| 25.Dewli-Subidkhali DR&WC | 1.49 | 0.84 | 0.00 | 10.50 | 1.40 | 0.53 | 0.00 | 0.00 |
| 26.Madhukhali DR&IRR | 0.79 | 0.52 | 85.70 | 91.80 | 0.87 | 1.07 | 93.70 | 93.29 |
| 27.Ichamoti CAD | 0.60 | 0.40 | 50.10 | 85.00 | 0.51 | 0.47 | 42.10 | 52.70 |
| 28.Baliardi CAD | 1.20 | 0.99 | 93.60 | 98.50 | 0.69 | 0.64 | 71.40 | 59.00 |
| 29.Kashimpur CAD | 2.05 | 1.15 | 86.00 | 97.00 | 1.63 | 0.63 | 50.00 | 76.10 |
| 30.Agrani-Dighali-Gandarbpur CAD | 1.43 | 1.11 | 0.00 | 38.40 | 0.95 | 1.04 | 0.00 | 0.00 |
| All | 1.23 | 1.10 | 52.22 | 72.72 | 0.88 | 0.76 | 53.58 | 56.24 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Note: Information above refer to lands within and outside project areas.

Table A3.8: Irrigation Status of Operated Land by SP type

| Type of Subproject | % Irrigated land |  |  |  |
| --- | --- | --- | --- | --- |
|  | Project area |  | Control area |  |
|  | Before | After | Before | After |
| FMD | 48.97 | 78.01 | 53.91 | 52.67 |
| FMD&WC | 42.27 | 58.21 | 51.63 | 49.81 |
| WC | 48.15 | 76.93 | 48.33 | 55.34 |
| DR&WC | 72.79 | 69.29 | 75.84 | 68.69 |
| CAD | 66.90 | 79.68 | 44.97 | 63.08 |
| Total | 52.22 | 72.72 | 53.58 | 56.24 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.9: Changes in Net Cultivated Area by SP Type

| Type of Subproject | Project areas |  |  | Control areas |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Before (acre) | After(acre) | % change | Before (acre) | After(acre) | % change |
| FMD | 1.45 | 1.2 | -17.2 | 0.75 | 0.63 | -16.0 |
| FMD & WC | 1.10 | 1.03 | -6.4 | 0.84 | 0.81 | -3.6 |
| WC | 1.14 | 1.16 | +1.8 | 0.79 | 0.74 | -6.3 |
| DR &WC | 1.23 | 1.13 | -8.1 | 1.16 | 0.98 | -15.5 |
| CAD | 1.32 | 0.91 | -31.1 | 0.95 | 0.70 | -26.3 |
| All | 1.23 | 1.10 | -10.6 | 0.88 | 0.77 | -12.5 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A3.10: Availability of Facilities for Processing and Storage of Crops in Study Areas

| Item | Project area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Percentage of farm-households mentioning facilities as |  |  |  |  |  |
|  | Adequate |  | Moderate |  | Inadequate |  |
|  | Before | After | Before | After | Before | After |
| Threshing | 52.5 | 80.1 | 43.4 | 19.2 | 4.1 | 0.7 |
| Drying | 64.2 | 79.6 | 32.3 | 19.6 | 3.5 | 0.8 |
| Storage | 66.7 | 81.6 | 24.1 | 17.9 | 9.3 | 0.6 |
| Item | Control area |  |  |  |  |  |
|  | Adequate |  | Moderate |  | Inadequate |  |
|  | Before | After | Before | After | Before | After |
| Threshing | 47.2 | 77.7 | 48.9 | 21.0 | 3.9 | 1.3 |
| Drying | 60.7 | 76.9 | 35.8 | 21.9 | 3.5 | 1.3 |
| Storage | 68.1 | 79.9 | 22.0 | 19.0 | 9.8 | 1.2 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.11: Productivity of Selected Major Rice Crops by 30 Subprojects

| Subprojects | Yield (maund/acre) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  | Control area |  |  |  |  |  |
|  | HYV Aus |  | HYV Aman |  | HYV Boro |  | HYV Aus |  | HYV Aman |  | HYV Boro |  |
|  | Before | After | Before | After | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | - | 23.6 | 37.7 | 40.9 | 54.7 | 68.7 | 66.7 | . | 58.8 | 42.5 | 55.0 | 55.7 |
| 2.Chayburia-Kuliati FMD | - | - | 47.7 | 50.0 | 55.2 | 69.9 | - | - | 32.9 | 30.0 | 58.6 | 55.8 |
| 3.Hialer Beel FMD | - | - | 39.8 | 58.4 | 51.4 | 74.6 | - | - | 48.6 | 48.6 | 49.9 | 66.4 |
| 4.Gomara Beel FMD | - | - | 46.1 | 56.0 | 61.6 | 69.3 | - | - | 45.1 | 47.3 | 63.2 | 59.0 |
| 5.Bagha Beel FMD | 30.0 | - | 39.3 | - | 23.8 | 59.8 | 26.7 | - | 33.4 | 38.7 | - | 54.8 |
| 6.Folier Beel FMD | - | -. | 26.0 | 38.5 | 32.0 | 55.0 | - | - | - | 31.1 | 32.4 | 46.7 |
| 7.Balajtala-Kalmadang FMD&WC | 24.0 | . | 39.0 | 35.0 | 60.0 | 73.9 | - | . | 42.0 | 29.1 | 59.0 | 63.9 |
| 8.Chiratal Beel FMD&WC | 33.2 | - | 29.2 | 36.1 | 47.7 | 70.3 | 27.1 | - | 24.4 | 35.4 | 50.1 | 63.4 |
| 9.Bhurburia Khal FMD&WC | - | - | - | - | 63.4 | 68.3 | - | - | - | - | 57.5 | 59.9 |
| 10.Mesoghata FMD&WC | - | - | 38.6 | 46.5 | 51.4 | 48.0 | - | - | 50.0 | . | 49.8 | 37.8 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | - | - | 24.2 | 34.0 | 50.9 | 64.0 | - | - | - | 30.2 | 62.3 | 61.9 |
| 12.Sreerampur FMD&WC | 45.5 | . | 26.1 | 34.4 | 39.9 | 63.6 | - | . | 26.2 | 29.8 | 36.9 | 50.0 |
| 13.Lelung-Kutubchari-Kalapania WC | - | - | 31.5 | 34.8 | 46.2 | 59.2 | - | . | 32.8 | 32.5 | 46.9 | 46.1 |
| 14.Dolu-Mohorkhil Khal WC | - | - | 34.1 | 35.5 | 58.7 | 59.4 | - | - | 31.2 | 28.6 | 54.5 | 48.3 |
| 15.Paglir Beel-Sikderpara WC | - | - | 38.4 | 33.8 | 42.6 | 62.4 | - | - | 30.6 | 29.6 | 38.5 | 58.4 |
| 16. Mandari-Gandhayapur Khal WC | 33.3 | - | - | 34.3 | 39.1 | 63.8 | - | - | - | 30.0 | 49.4 | 55.0 |
| 17.Kaloir Shobaitara WC | 27.7 | 29.9 | 25.2 | 38.5 | 36.4 | 64.1 | 27.6 | 25.4 | 27.7 | 34.4 | 37.7 | 55.6 |
| 18.Khorda Kalna WC | 26.7 | - | 37.8 | 46.9 | 52.6 | 63.0 | - | - | 40.9 | 43.2 | 55.9 | 62.3 |
| 19.Fulbari-Sekhbandha WC | - | - | 31.9 | 46.9 | 63.8 | 65.4 | - | - | 29.1 | 38.3 | 62.4 | 60.3 |
| 20.Shir Shiri Chara WC | - | - | - | 30.0 | - | 60.2 | - | - | - | 27.5 | - | 50.7 |
| 21.Marua Chara WC | 24.3 | . | 21.0 | 29.6 | 28.1 | 49.2 | - | - | 20.8 | 28.7 | 24.6 | 39.4 |
| 22.Kahalia Khal DR&WC | - | - | - | - | 48.9 | 64.4 | - | - | 42.9 | 21.7 | 59.5 | 62.5 |
| 23.Shail Shindur Khal DR&WC | - | - | 37.9 | 40.5 | 55.4 | 66.0 | - | - | 37.8 | 39.5 | 55.5 | 62.0 |
| 24.Padrishibpur DR&WC | - | - | - | 31.0 | - | 64.1 | - | - | - | 29.8 | - | - |
| 25.Dewli-Subidkhali DR&WC | - | 37.0 | - | 28.2 | - | 65.7 | - | 23.7 | - | 27.9 | - | . |
| 26.Madhukhali DR&IRR | - | - | - | 41.0 | 53.8 | 75.6 | - | - | - | 40.0 | 47.8 | 71.4 |
| 27.Ichamoti CAD | 45.6 | - | 43.5 | 44.3 | 57.4 | 63.6 | 38.5 | - | 37.9 | 36.7 | 60.4 | 60.1 |
| 28.Baliardi CAD | - | - | - | 35.6 | 44.3 | 64.5 | - | - | - | 33.9 | 49.6 | 61.4 |
| 29.Kashimpur CAD | - | - | - | 47.3 | 53.3 | 61.9 | - | 30.0 | 39.7 | 45.6 | 53.2 | 52.8 |
| 30.Agrani-Dighali-Gandarbpur CAD | - | - | 26.6 | 35.3 | - | 59.9 | 26.5 | - | 26.8 | 29.4 | - | - |
| All | 32.3 | 30.2 | 34.4 | 39.4 | 48.9 | 63.9 | 35.5 | 26.4 | 36.2 | 34.3 | 50.8 | 56.4 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.12: Productivity of Selected Major Rice Crops by SP Type

| Type of Subproject | Crop | Yield (maund/acre) |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Project area |  | Control area |  |
|  |  | Before | After | Before | After |
| FMD | HYV Aus | 30.00 | 23.60 | 46.70 | - |
|  | HYV Aman | 39.53 | 48.76 | 43.75 | 39.70 |
|  | HYV Boro | 46.44 | 66.22 | 51.81 | 56.40 |
| FMD&WC | HYV Aus | 45.50 | - | - | - |
|  | HYV Aman | 29.63 | 38.30 | 38.10 | 30.00 |
|  | HYV Boro | 47.40 | 58.53 | 49.67 | 50.20 |
| WC | HYV Aus | 28.00 | 29.90 | 27.60 | 25.40 |
|  | HYV Aman | 31.41 | 36.70 | 30.44 | 32.53 |
|  | HYV Boro | 45.94 | 60.76 | 46.24 | 52.88 |
| DR&WC | HYV Aus | - | 37.00 | - | 23.70 |
|  | HYV Aman | 37.90 | 35.17 | 40.35 | 31.78 |
|  | HYV Boro | 52.70 | 66.74 | 54.27 | 65.30 |
| CAD | HYV Aus | 45.60 | - | 32.50 | 30.00 |
|  | HYV Aman | 35.05 | 40.63 | 34.80 | 36.40 |
|  | HYV Boro | 51.67 | 62.47 | 54.40 | 58.10 |
| All | HYV Aus | 32.30 | 30.17 | 35.50 | 26.40 |
|  | HYV Aman | 34.42 | 39.49 | 36.28 | 34.34 |
|  | HYV Boro | 48.90 | 63.90 | 50.80 | 56.40 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.13: Cost of Production of Selected Major Rice Crops by 30 Subprojects (Last Year)

| Subprojects | Per acre cost of production (Tk) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | HYV Aus | HYV Aman | HYV Boro | HYV Aus | HYV Aman | HYV Boro |
| 1.Nishanbari-Belna FMD | 12,917 | 18,575 | 28,346 | - | 16,980 | 28,832 |
| 2.Chayburia-Kuliati FMD | - | 18,009 | 24,251 | - | 16,244 | 22,816 |
| 3.Hialer Beel FMD | - | 17,564 | 26,600 | - | 17,981 | 26,321 |
| 4.Gomara Beel FMD | - | 18,357 | 23,188 | - | 18,978 | 24,883 |
| 5.Bagha Beel FMD | - | 17,367 | 27,210 | - | 17,948 | 28,239 |
| 6.Folier Beel FMD | - | 13,337 | 25,087 | - | 14,151 | 25,865 |
| 7.Balajtala-Kalmadang FMD&WC | - | 10,983 | 26,645 | - | 11,342 | 30,315 |
| 8.Chiratal Beel FMD&WC | - | 15,336 | 24,948 | - | 14,805 | 25,544 |
| 9.Bhurburia Khal FMD&WC | - | - | 24,300 | - | - | 24,300 |
| 10.Mesoghata FMD&WC | - | 16,534 | 18,107 | - | - | 16,599 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | - | 15,144 | 20,244 | - | 15,533 | 23,429 |
| 12.Sreerampur FMD&WC | - | 12,202 | 20,288 | - | 12,060 | 26,963 |
| 13.Lelung-Kutubchari-Kalapania WC | - | 12,644 | 17,785 | - | 12,048 | 21,023 |
| 14.Dolu-Mohorkhil Khal WC | - | 10,650 | 15,485 | - | 11,518 | 17,065 |
| 15.Paglir Beel-Sikderpara WC | - | 12,982 | 28,204 | - | 12,956 | 30,600 |
| 16. Mandari-Gandhayapur Khal WC | - | 13,127 | 27,426 | - | 10,376 | 25,671 |
| 17.Kaloir Shobaitara WC | 11,481 | 17,064 | 26,651 | 12,013 | 15,210 | 24,383 |
| 18.Khorda Kalna WC | - | 15,559 | 17,366 | - | 15,519 | 19,212 |
| 19.Fulbari-Sekhbandha WC | - | 16,133 | 26,265 | - | 15,970 | 27,159 |
| 20.Shir Shiri Chara WC | - | 12,934 | 20,460 | - | 11,649 | 19,984 |
| 21.Marua Chara WC | - | 14,903 | 17,300 | - | 14,663 | 18,636 |
| 22.Kahalia Khal DR&WC | - | - | 21,097 | - | 10,773 | 23,418 |
| 23.Shail Shindur Khal DR&WC | - | 16,605 | 25,911 | - | 14,905 | 27,220 |
| 24.Padrishibpur DR&WC | - | 13,475 | 27,598 | - | 14,181 | - |
| 25.Dewli-Subidkhali DR&WC | 17,025 | 15,778 | 26,716 | 13,005 | 11,703 | - |
| 26.Madhukhali DR&IRR | - | 14,905 | 21,199 | . | 14,500 | 22,178 |
| 27.Ichamoti CAD | - | 14,034 | 19,989 | - | 14,824 | 21,882 |
| 28.Baliardi CAD | - | 15,619 | 23,469 | - | 14,169 | 25,908 |
| 29.Kashimpur CAD | - | 14,390 | 20,251 | 12,400 | 14,716 | 21,021 |
| 30.Agrani-Dighali-Gandarbpur CAD | - | 12,830 | 20,597 | - | 12,574 | - |
| All | 13,808 | 14,894 | 23,099 | 12,473 | 14,224 | 24,054 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A3.14: Net Returns from Cultivation of Selection Crops by 30 Subprojects (Last Year)

| Subprojects | Net return per acre (Tk) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | HYV Aus | HYV Aman | HYV Boro | HYV Aus | HYV Aman | HYV Boro |
| 1.Nishanbari-Belna FMD | 3,611 | 8,438 | 13,727 | - | 10,645 | 7,719 |
| 2.Chayburia-Kuliati FMD | - | 18,574 | 22,599 | - | 11,802 | 13,218 |
| 3.Hialer Beel FMD | - | 10,324 | 16,696 | - | 8,874 | 12,647 |
| 4.Gomara Beel FMD | - | 16,062 | 20,962 | - | 12,037 | 13,811 |
| 5.Bagha Beel FMD | - | 10,943 | 14,885 | - | 6,142 | 8,381 |
| 6.Folier Beel FMD | - | 10,866 | 12,196 | - | 6,306 | 6,625 |
| 7.Balajtala-Kalmadang FMD&WC | - | 10,983 | 16,001 | - | 8,055 | 6,930 |
| 8.Chiratal Beel FMD&WC | - | 9,556 | 17,660 | - | 7,999 | 13,518 |
| 9.Bhurburia Khal FMD&WC | - | - | 12,002 | - | - | 21,730 |
| 10.Mesoghata FMD&WC | - | 10,851 | 12,982 | - | - | 9,177 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | - | 9,136 | 14,528 | - | 9,788 | 10,193 |
| 12.Sreerampur FMD&WC | - | 9,535 | 15,075 | - | 6,910 | 7,759 |
| 13.Lelung-Kutubchari-Kalapania WC | - | 8,928 | 14,365 | - | 7,198 | 8,062 |
| 14.Dolu-Mohorkhil Khal WC | - | 8,665 | 15,749 | - | 6,486 | 12,326 |
| 15.Paglir Beel-Sikderpara WC | - | 10,701 | 13,464 | - | 7,561 | 9,959 |
| 16. Mandari-Gandhayapur Khal WC | - | 9,144 | 12,467 | - | 9,124 | 7,329 |
| 17.Kaloir Shobaitara WC | 4,969 | 6,891 | 11,365 | 2,306 | 5,456 | 8,973 |
| 18.Khorda Kalna WC | - | 15,756 | 20,749 | - | 11,908 | 18,581 |
| 19.Fulbari-Sekhbandha WC | - | 11,934 | 15,191 | - | 8,590 | 9,546 |
| 20.Shir Shiri Chara WC | - | 6,834 | 15,394 | - | 5,629 | 10,136 |
| 21.Marua Chara WC | . | 9,849 | 13,169 | - | 5,436 | 7,027 |
| 22.Kahalia Khal DR&WC | - | - | 17,543 | - | 6,959 | 14,010 |
| 23.Shail Shindur Khal DR&WC | - | 10,079 | 16,114 | - | 8,285 | 12,190 |
| 24.Padrishibpur DR&WC | - | 8,196 | 14,069 | - | 6,671 | - |
| 25.Dewli-Subidkhali DR&WC | 7,076 | 6,762 | 12,713 | 2,521 | 5,697 | - |
| 26.Madhukhali DR&IRR | - | 6,865 | 21,213 | - | 6,500 | 13,060 |
| 27.Ichamoti CAD | - | 12,235 | 14,719 | - | 9,794 | 11,865 |
| 28.Baliardi CAD | - | 8,941 | 17,048 | - | 5,456 | 10,373 |
| 29.Kashimpur CAD | - | 10,734 | 14,694 | 1,473 | 7,609 | 6,652 |
| 30.Agrani-Dighali-Gandarbpur CAD | - | 9,294 | 15,383 | - | 6,831 | - |
| All | 5,219 | 10,253 | 15,491 | 2,100 | 7,848 | 10,807 |

Source:  PSSWRSP- Impact Evaluation Survey (2015). Note: - = nil

Table A3.15: Changes in Production Share of Modern Rice in Total Rice Production

| Indicator | Project area |  |  | Control area |  |  | Changes in project over control area |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Before | After | Changes | Before | After | Changes |  |
| Share of HYV in total rice production (%) | 67.4 | 88.5 | 21.1 | 70.5 | 83.9 | 13.4 | 7.7 |
| Share of HYV Aus in total Aus production (%) | 30.9 | 68.9 | 38.0 | 31.8 | 63.5 | 31.7 | 6.3 |
| Share of HYV Aman in total Aman production (%) | 58.8 | 77.1 | 18.3 | 68.4 | 73.2 | 4.8 | 13.5 |
| Share of HYV Boro in total Boro production (%) | 84.2 | 100.0 | 15.8 | 82.6 | 94.1 | 11.5 | 4.3 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.16: Changes in Share of Modern Rice to Total Rice Area

| Indicator | Project area |  |  | Control area |  |  | Changes in project over control area |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Before | After | Changes | Before | After | Changes |  |
| Share HYV rice in total rice (%) | 47.2 | 73.0 | 25.8 | 57.9 | 71.2 | 13.3 | 12.5 |
| Share of HYV Aus in total (%) | 20.6 | 55.2 | 34.6 | 21.8 | 54.9 | 33.1 | 1.5 |
| Share of HYV Aman in total (%) | 47.1 | 65.5 | 18.4 | 57.6 | 56.5 | -1.1 | 19.5 |
| Share of HYV Boro in total (%) | 59.0 | 100.0 | 41.0 | 80.5 | 92.3 | 11.8 | 29.2 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.17: Changes in Share of Modern Rice to Total Rice Acreage by Type of Subproject

| Indicator | Project area |  |  | Control area |  |  | Changes in project over control area |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Before | After | Changes | Before | After | Changes |  |
| FMD |  |  |  |  |  |  |  |
| Share HYV rice in total rice area (%) | 75.6 | 88.0 | 12.4 | 85.9 | 96.0 | 10.1 | 2.4 |
| Share of HYV Aus in total Aus area (%) | 38.5 | 100.0 | 61.5 | 70.7 | 0.0 | -70.7 | 132.2 |
| Share of HYV Aman in total Aman area (%) | 54.1 | 70.5 | 16.5 | 66.6 | 87.6 | 21.0 | -4.5 |
| Share of HYV Boro in total Boro area (%) | 91.5 | 94.7 | 3.2 | 100.0 | 100.0 | 0.0 | 3.2 |
| FMD & WC |  |  |  |  |  |  |  |
| Share HYV rice in total rice area (%) | 45.1 | 71.9 | 26.8 | 65.8 | 87.5 | 21.7 | 5.1 |
| Share of HYV Aus in total Aus area (%) | 10.7 | 0.0 | -10.7 | 0.0 | 0.0 | 0.0 | -10.7 |
| Share of HYV Aman in total Aman area (%) | 22.9 | 51.6 | 28.7 | 64.3 | 65.6 | 1.3 | 27.4 |
| Share of HYV Boro in total Boro area (%) | 100.0 | 100.0 | 0.0 | 70.7 | 100.0 | 29.3 | -29.3 |
| WC |  |  |  |  |  |  |  |
| Share HYV rice in total rice area (%) | 68.6 | 100.0 | 31.4 | 81.5 | 100.0 | 18.5 | 13.0 |
| Share of HYV Aus in total Aus area (%) | 41.2 | 100.0 | 58.8 | 26.1 | 0.0 | -26.1 | 84.9 |
| Share of HYV Aman in total Aman area (%) | 73.8 | 100.0 | 26.2 | 82.5 | 100.0 | 17.5 | 8.8 |
| Share of HYV Boro in total Boro area (%) | 67.6 | 100.0 | 32.4 | 95.8 | 100.0 | 4.2 | 28.2 |
| DR & WC |  |  |  |  |  |  |  |
| Share HYV rice in total rice area (%) | 55.9 | 85.2 | 29.3 | 54.7 | 90.6 | 35.8 | -6.6 |
| Share of HYV Aus in total Aus area (%) | 0.0 | 79.2 | 79.2 | 0.0 | 0.0 | 0.0 | 79.2 |
| Share of HYV Aman in total Aman area (%) | 23.9 | 49.6 | 25.6 | 9.2 | 58.8 | 49.6 | -23.9 |
| Share of HYV Boro in total Boro area (%) | 100.0 | 100.0 | 0.0 | 100.0 | 100.0 | 0.0 | 0.0 |
| CAD |  |  |  |  |  |  |  |
| Share HYV rice in total rice area (%) | 99.0 | 100.0 | 1.0 | 97.6 | 100.0 | 2.4 | -1.4 |
| Share of HYV Aus in total Aus area (%) | 93.6 | 0 | 0 | 94.8 | 0.0 | -94.8 | 0.0 |
| Share of HYV Aman in total Aman area (%) | 99.5 | 100.0 | 0.5 | 94.9 | 100.0 | 5.1 | -4.7 |
| Share of HYV Boro in total Boro area (%) | 100.0 | 100.0 | 0.0 | 100.0 | 100.0 | 0.0 | 0.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A3.18: Major Crops Grown and their Acreage in the Study Year

| Name of Crop | Acreage under crops |  |  |  |  |  | Changes in project over control area over years (%) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |  |
|  | Before | After | Changes over years (%) | Before | After | Changes over years (%) |  |
| Local Rice | 479.39 (21.7) | 309.95 (11.9) | -35.3 | 236.53 (18.8) | 83.07 (7.6) | -64.9 | +29.6 |
| HYV Rice | 1374.11 (62.1) | 1481.80 (56.7) | +7.8 | 901.01 (71.6) | 784.72 (71.8) | -12.9 | +20.7 |
| Wheat | 24.11 (1.1) | 84.20 (3.2) | +249.2 | 10.38 (0.8) | 33 (3.0) | +217.9 | +31.3 |
| Maize | 13.62 (0.6) | 58.17 (2.2) | +327.1 | 13.31 (1.1) | 10.67 (1.0) | -19.8 | +346.9 |
| Pulses | 65.9 (3.0) | 92.45 (3.5) | +40.3 | 17.47 (1.4) | 33.26 (3.0) | +90.4 | -50.1 |
| Oilseeds | 44.78 (2.0) | 92.64 (3.5) | +106.9 | 29.73 (2.4) | 53.94 (4.9) | +81.4 | +25.5 |
| Potato | 17.61 (0.8) | 24.4 (0.9) | +38.6 | 4.79 (0.4) | 1.31 (0.1) | -72.7 | +111.3 |
| Spices | 76.62 (3.5) | 103.65 (4.0) | +35.3 | 6.3 (0.5) | 9.98 (0.9) | +58.4 | -23.1 |
| Others | 115.36 (5.2) | 365.69 (14.0) | +217.0 | 3.73 (0.3) | 12.34 (1.1) | +230.8 | -13.8 |
| All cropped area | 2211.5 (100.0) | 2612.95 (100.0) | +18.2 | 1258.7 (100.0) | 1092.72 (100.0) | -13.0 | +31.2 |
| Net cultivated area | 1476.2 | 1293.5 | -12.4 | 824.14 | 682.95 | -17.1 | +4.8 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Chapter 4: Appendix Tables for Water/Flood Management & Institutional Issues

Table A4.1: Distribution of Cultivated Land Acreage in Project areas Before and After Intervention

| Land characteristics | Cultivated land (decimal) |  | % Change in cultivated land |
| --- | --- | --- | --- |
|  | Before | After |  |
| FMD |  |  |  |
| Flood-free area | 74.22 | 315.27 | +324.8 |
| Flooded area | 240.77 | 13.24 | -94.5 |
| FMD & WC |  |  |  |
| Flood-free area | 32.59 | 259.27 | +695.6 |
| Flooded area | 257.35 | 22.96 | -91.1 |
| WC |  |  |  |
| Flood-free area | 109.2 | 471.84 | +332.1 |
| Flooded area | 373.06 | 30.76 | -91.8 |
| DR &WC |  |  |  |
| Flood-free area | 19.41 | 240.4 | +1138.5 |
| Flooded area | 215.74 | 35.02 | -83.8 |
| CAD |  |  |  |
| Flood-free area | 126.43 | 202.57 | +60.2 |
| Flooded area | 86.52 | 15.92 | -81.6 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Note: Land information refers to project areas only.

Table A4.2: Distribution of Respondents Suggesting Problems Still Unsolved

| Existing problems/problems still unsolved | Distribution of households (%) |  |  |
| --- | --- | --- | --- |
|  | WMCA Members | WMCA Non-members | All |
| Water logging due to embankment | 1.4 | 1.2 | 1.2 |
| Water logging due to drainage congestion | 4.7 | 4.9 | 5.3 |
| Frequent break/breach of embankment | 5.6 | 3.7 | 4.6 |
| Non-operation of sluice gates | 13.5 | 10.4 | 11.8 |
| Siltation | 42.9 | 41.1 | 41.6 |
| Crop loss/damage to property | 2.7 | 2.5 | 2.8 |
| Waterborne diseases | 5.3 | 3.5 | 5.1 |
| Others* | 29.4 | 38.1 | 33.0 |
| All | 78.4 | 78.9 | 78.4 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: *

Table A4.3: Respondents’ Perception on Whether the Major Problems ofProject area are Solved

| Perception on solution | Distribution of households (%) |  |  |
| --- | --- | --- | --- |
|  | WMCA Members | WMCA Non-members | All |
| Solved as expected | 21.4 | 17.1 | 17.7 |
| Largely solved/helpful | 45.2 | 35.6 | 44.6 |
| Partially solved | 19.1 | 23.5 | 17.2 |
| Slightly solved | 6.0 | 6.8 | 6.9 |
| Could not solve | 6.8 | 9.9 | 8.8 |
| Not sure | 1.5 | 7.1 | 4.8 |
| All | 100.0 | 100.0 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.4: Operated Land by Flood Depth by Land levels

| Study area |  | % of operated land by land level |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Very high (flood-free) | High (Flooded ≤ 3’) | Medium high (Flooded 3’ ≤ 6’) | Low (Flooded 6’ ≤ 10’) | Very low (Flooded > 10’) | Total % | Average area (in acre) |
| Project area | Before | 15.0 | 31.8 | 27.6 | 19.0 | 6.6 | 100.0 | 1.21 |
|  | After | 19.6 | 40.1 | 21.2 | 19.1 | - | 100.0 | 1.08 |
| Control area | Before | 12.7 | 39.8 | 23.1 | 20.0 | 4.4 | 100.0 | 0.89 |
|  | After | 15.6 | 45.2 | 17.9 | 18.4 | 3.0 | 100.0 | 0.76 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.5: No. of Households Using Irrigation by Methods

| Situation | No. of households using irrigation methods (Project) |  |  |  |  | All |
| --- | --- | --- | --- | --- | --- | --- |
|  | LLP | DTW | STW | Gravity | Traditional methods |  |
| Before | 261 | 111 | 225 | 65 | 49 | 628 |
| After | 275 | 78 | 302 | 74 | 27 | 727 |
| % change | 5.4 | -29.7 | 34.2 | 13.8 | -44.9 | 15.8 |
| Situation | No. of households using irrigation methods (Control) |  |  |  |  | All |
|  | LLP | DTW | STW | Gravity | Traditional methods |  |
| Before | 117 | 144 | 219 | 8 | 21 | 425 |
| After | 142 | 67 | 202 | 9 | 8 | 416 |
| % change | 21.4 | -53.5 | -7.8 | 12.5 | -61.9 | -2.1 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.6: % of Households Using Irrigation by Methods

| Situation | % of households using different modes (Project) |  |  |  |  | All |
| --- | --- | --- | --- | --- | --- | --- |
|  | LLP | DTW | STW | Gravity | Traditional methods |  |
| Before | 24.2 | 21.7 | 23.1 | 23.6 | 24.9 | 23.5 |
| After | 26.7 | 26.3 | 24.6 | 55.0 | 25.9 | 31.7 |
| % Change | +2.5 | +4.6 | +1.5 | +31.4 | +1.0 | +8.2 |
| Situation | % of households using different modes (Control) |  |  |  |  | All |
|  | LLP | DTW | STW | Gravity | Traditional methods |  |
| Before | 22.9 | 25.4 | 24.5 | 0 | 25.0 | 19.6 |
| After | 24.2 | 27.5 | 22.5 | 20.1 | 26.0 | 24.1 |
| % Increased | +1.3 | +2.1 | -2.0 | +20.1 | +1.0 | +4.5 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.7: Distribution of Respondents by WMCA Membership by Type of SP

| Type of SP | No. of SPs under study | % of respondents as |  |  |
| --- | --- | --- | --- | --- |
|  |  | General members | Committee members | None |
| FMD | 6 | 49.2 | 2.9 | 47.9 |
| FMD & WC | 6 | 58.5 | 2.5 | 39.0 |
| WC | 9 | 72.2 | 3.6 | 24.2 |
| DR & WC | 5 | 60.0 | 1.0 | 39.0 |
| CAD | 4 | 68.1 | 0.6 | 31.3 |
| All | 30 | 62.3 | 2.4 | 35.3 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.8: Participation of Respondents in Maintenance Activities

| Participation by means of | Distribution of respondent households |  |
| --- | --- | --- |
|  | Number (Yes) | % |
| Giving cash money | 348 | 28.9 |
| Providing materials | 69 | 5.7 |
| Working for wage | 100 | 8.3 |
| Providing voluntary services | 285 | 23.7 |
| Total respondents reporting any participation in maintenance so far | 487 | 40.5 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: * Multiple responses.

Table A4.9: Information on WMCA’s Present Activities

| Particulars | Distribution of WMCAs of 30 SPs |  | Total no. of responses |
| --- | --- | --- | --- |
|  | Yes % | No. % |  |
| Is membership of WMCA open for all? | 20 | 10 | 30 |
| Is there any salaried employee in WMCA? | 12 | 18 | 30 |
| Is election held regularly for EC? | 26 | 4 | 30 |
| Is annual general meting held regularly? | 25 | 5 | 30 |
| Are managing committee meetings held regularly? | 26 | 4 | 30 |
| Does WMCA prepare annual report regularly? | 22 | 8 | 30 |
| Are all minutes maintained regularly? | 28 | 2 | 30 |
| Are all accounts maintained properly? | 29 | 1 | 30 |
| Are WMCAs activities audited by regularly? | 28 | 2 | 30 |
| Own office | 25 | 5 | 30 |
| All | 241 | 59 | 300 |

Source: KII- WMCA Officials Interviews: PSSWRSP- Impact Evaluation Survey (2015).

Table A4.10: Changes in Aspects Related to Water and Flood Management after Intervention (as perceived by respondents)

| Issues | % of respondents reporting |  |  | % of households mentioning substantial influence of project |
| --- | --- | --- | --- | --- |
|  | Deteriorated | Improved | No change |  |
| Frequency of flooding on agricultural land | 0.1 | 88.0 | 11.9 | 99.9 |
| Frequency of flooding on homestead | - | 89.1 | 10.9 | 99.9 |
| Depth of flood on agricultural land | 0.1 | 88.1 | 11.8 | 99.9 |
| Depth of flood on homestead land | 1.1 | 83.1 | 15.8 | 99.9 |
| Duration of flood on agricultural land | 0.1 | 85.6 | 14.3 | 99.9 |
| Duration of flood to homestead land | 0.5 | 84.1 | 15.4 | 99.9 |
| Crop loss due to flood | 0.3 | 88.4 | 11.4 | 99.9 |
| Crop loss due to water logging/drainage congestion | 1.5 | 88.9 | 9.6 | 99.8 |
| Crop loss due to drought/lack of rain | 19.3 | 60.1 | 20.7 | 99.8 |
| Crop loss due to pest infestation | 12.2 | 70.7 | 17.1 | 99.8 |
| Asset damage by flood | - | 87.0 | 13.0 | 99.8 |
| Availability of irrigation water | 0.6 | 96.3 | 3.1 | 99.8 |
| Soil moisture content | 10.2 | 77.6 | 12.2 | 99.8 |
| Availability of drinking water | 1.9 | 90.5 | 7.7 | 99.8 |
| Availability of other domestic water | 4.4 | 85.0 | 10.6 | 99.8 |
| Navigation facilities | 29.9 | 26.0 | 44.1 | 99.8 |
| Annual duration of boatmanship | 29.4 | 25.7 | 44.8 | 99.7 |
| Incidence of water borne diseases | 0.9 | 86.1 | 13.0 | 99.5 |
| Sewerage facilities | 0.4 | 90.2 | 9.3 | 99.5 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.11: Operated Land by Flood Depth by 30 Subprojects

| Subprojects | % of operated land by land level |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  | Control area |  |  |
|  | Very high/High | Medium high | Low/Very low | Very high/High | Medium high | Low/Very low |
| 1.Nishanbari-Belna FMD | 86.1 | 13.9 | - | 93.6 | 6.4 | - |
| 2.Chayburia-Kuliati FMD | 17.7 | 0.9 | 81.3 | 24.9 | - | 75.1 |
| 3.Hialer Beel FMD | 100.0 | - | - | 96.9 | 3.1 | - |
| 4.Gomara Beel FMD | 97.2 | 2.8 | - | 100.0 | - | - |
| 5.Bagha Beel FMD | 8.9 | 38.1 | 53.0 | 78.1 | 21.9 | - |
| 6.Folier Beel FMD | 51.8 | 42.8 | 5.4 | 5.6 | 72.8 | 21.7 |
| 7.Balajtala-Kalmadang FMD&WC | 36.0 | 63.6 | 0.4 | 25.4 | 37.1 | - |
| 8.Chiratal Beel FMD&WC | 63.9 | 15.7 | 20.4 | 97.0 | 3.0 | 12.8 |
| 9.Bhurburia Khal FMD&WC | 42.4 | 28.5 | 29.1 | - | 13.8 | 76.5 |
| 10.Mesoghata FMD&WC | 93.4 | 5.0 | 1.7 | 14.6 | 43.8 | 41.7 |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | - | 34.2 | 65.8 | - | 27.2 | 72.8 |
| 12.Sreerampur FMD&WC | 100.0 | - | - | 100.0 | - | - |
| 13.Lelung-Kutubchari-Kalapania WC | 47.3 | 31.6 | 21.1 | 96.7 | 3.3 | - |
| 14.Dolu-Mohorkhil Khal WC | 45.0 | 55.0 | - | 53.0 | 47.1 | - |
| 15.Paglir Beel-Sikderpara WC | 100.0 | - | - | 100.0 | - | - |
| 16. Mandari-Gandhayapur Khal WC | - | 100.0 | - | - | 100.0 | - |
| 17.Kaloir Shobaitara WC | 71.0 | 29.0 | - | 76.5 | 23.5 | - |
| 18.Khorda Kalna WC | 86.2 | 13.8 | - | 72.8 | 27.2 | - |
| 19.Fulbari-Sekhbandha WC | 100.0 | - | - | 100.0 | - | - |
| 20.Shir Shiri Chara WC | 69.2 | 30.8 | - | 73.1 | 26.9 | - |
| 21.Marua Chara WC | 47.8 | 14.7 | 17.3 | - | 37.7 | - |
| 22.Kahalia Khal DR&WC | - | 2.2 | 97.8 | 1.1 | 1.1 | 97.8 |
| 23.Shail Shindur Khal DR&WC | 32.3 | 48.6 | 19.2 | - | - | 100.0 |
| 24.Padrishibpur DR&WC | 73.0 | 27.0 | - | 53.0 | 47.0 | - |
| 25.Dewli-Subidkhali DR&WC | 100.0 | - | - | 100.0 | - | - |
| 26.Madhukhali DR&IRR | 42.9 | 48.8 | 8.2 | 16.8 | 6.3 | 76.7 |
| 27.Ichamoti CAD | 78.9 | 4.4 | 16.7 | 93.5 | 3.0 | 3.5 |
| 28.Baliardi CAD | - | 27.4 | 72.6 | - | 31.4 | 68.6 |
| 29.Kashimpur CAD | 91.7 | 5.1 | 3.3 | 99.6 | 0.4 | - |
| 30.Agrani-Dighali-Gandarbpur CAD | 100.0 | - | - | 100.0 | - | - |
| All | 68.6 | 28.5 | 32.1 | 69.7 | 26.5 | 58.8 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: - = nil

Table A4.12: Frequency of Flooding During Last Seven Years by 30 Subprojects

| Subprojects | Project area |  |  | Control area |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Homesteads | Agricultural lands | Fishing ponds/water bodies | Homesteads | Agricultural lands | Fishing ponds/water bodies |
| 1.Nishanbari-Belna FMD | - | 1.0 | 1.0 | - | - | - |
| 2.Chayburia-Kuliati FMD | 0.3 | 6.7 | 4.0 | - | 6.5 | - |
| 3.Hialer Beel FMD | - | 7.0 | - | - | 2.4 | 1.2 |
| 4.Gomara Beel FMD | - | - | - | - | - | - |
| 5.Bagha Beel FMD | - | 1.6 | - | - | 7.0 | - |
| 6.Folier Beel FMD | - | 5.5 | 1.0 | - | 5.9 | 1.0 |
| 7.Balajtala-Kalmadang FMD&WC | 1.0 | 1.1 | 1.0 | - | 1.0 | 1.0 |
| 8.Chiratal Beel FMD&WC | - | 1.0 | 1.0 | - | 1.2 | - |
| 9.Bhurburia Khal FMD&WC | - | 7.0 | - | - | 7.0 | 0.0 |
| 10.Mesoghata FMD&WC | - | - | - | - | 2.5 | - |
| 11.Khudra-Fulkot-Rajarmpur FMD&WC | - | 7.0 | - | - | 7.0 | - |
| 12.Sreerampur FMD&WC | 1.3 | 1.9 | 1.8 | 1.4 | 1.3 | 1.8 |
| 13.Lelung-Kutubchari-Kalapania WC | 4.2 | 5.0 | 6.0 | 4.5 | 5.8 | 2.0 |
| 14.Dolu-Mohorkhil Khal WC | - | 2.0 | 2.2 | - | 2.1 | 2.0 |
| 15.Paglir Beel-Sikderpara WC | - | 1.0 | 1.0 | - | - | - |
| 16. Mandari-Gandhayapur Khal WC | - | 2.2 | 1.3 | - | 2.0 | 1.8 |
| 17.Kaloir Shobaitara WC | - | - | - | - | - | 6.0 |
| 18.Khorda Kalna WC | - | 2.0 | - | - | 3.0 | 2.0 |
| 19.Fulbari-Sekhbandha WC | 1.0 | 2.7 | - | - | 2.0 | 2.0 |
| 20.Shir Shiri Chara WC | 1.8 | 2.1 | 1.9 | 4.0 | 2.0 | 2.0 |
| 21.Marua Chara WC | - | 7.0 | - | - | 6.8 | - |
| 22.Kahalia Khal DR&WC | - | 1.7 | 1.8 | - | 2.0 | 1.3 |
| 23.Shail Shindur Khal DR&WC | - | 7.0 | - | - | 7.0 | - |
| 24.Padrishibpur DR&WC | 1.1 | 2.0 | 2.0 | 1.0 | 2.0 | 2.0 |
| 25.Dewli-Subidkhali DR&WC | 1.0 | 1.0 | 1.0 | 1.0 | 1.2 | 1.0 |
| 26.Madhukhali DR&IRR | 1.0 | 1.0 | 1.1 | - | 1.0 | 1.0 |
| 27.Ichamoti CAD | - | - | - | - | 2.0 | 2.0 |
| 28.Baliardi CAD | - | 4.2 | 2.0 | - | 5.2 | - |
| 29.Kashimpur CAD | - | - | - | - | - | - |
| 30.Agrani-Dighali-Gandarbpur CAD | 0.6 | 1.7 | 1.6 | - | 1.2 | 1.5 |
| All | 1.1 | 3.2 | 1.6 | 1.3 | 3.6 | 1.6 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.13: Problems faced by the Women Member of LCS

| Problems | % of responses* |  |
| --- | --- | --- |
|  | No. | % |
| Sanitation problem | 578 | 31.4 |
| Lack of living place | 283 | 15.4 |
| Mis-behavior of male labors/leaders | 85 | 4.6 |
| Have to look after children | 255 | 13.9 |
| Low wage rate than male | 525 | 28.5 |
| Wage paid to husband/father/male members of family | 5 | 0.3 |
| Others | 108 | 5.9 |
| Total no. of responses | 1839 | 100.0 |
| No. of respondents | 912 | - |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: * Multiple responses.

Table A4.14: Suggestions Made by Respondents Towards Better Functioning of Subproject

| Suggestions | Distribution of responses* |  |
| --- | --- | --- |
|  | No. | % |
| Make WMCA more effective | 644 | 20.2 |
| Make WMCA’s members more responsible | 431 | 13.5 |
| Ensure regular payment of all types of tax | 136 | 4.3 |
| Ensure regular maintenance of canals/embankments/regulators | 670 | 21.0 |
| Form better executive committee of WMCA | 89 | 2.8 |
| Hold regular meeting | 723 | 22.7 |
| Ensure transparency of accounts | 395 | 12.4 |
| Others | 95 | 3.0 |
| Total reponses | 1190 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Note: * Multiple responses.

Table A4.15: Changes in Situation of Water logging and Drainage System (according to respondents’ perception)

| Change in situation | Mentioning situation |  |
| --- | --- | --- |
|  | No. of household | % of household |
| Water logging |  |  |
| Increased | 39 | 4.2 |
| Decreased | 772 | 82.2 |
| No change | 128 | 13.6 |
| All | 939 | 100.0 |
| Drainage |  |  |
| Improved | 679 | 72.5 |
| Deteriorated | 124 | 13.2 |
| No change | 133 | 14.2 |
| All | 936 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A4.16: Changes in Aspects Related to Water and Flood Management after Intervention (as perceived by respondents)

| Issues | % of respondents reporting |  |  | % of households mentioning substantial influence of project |
| --- | --- | --- | --- | --- |
|  | Deteriorated | Improved | No change |  |
| Frequency of flooding on agricultural land | 0.1 | 88.0 | 11.9 | 99.9 |
| Frequency of flooding on homestead | - | 89.1 | 10.9 | 99.9 |
| Depth of flood on agricultural land | 0.1 | 88.1 | 11.8 | 99.9 |
| Depth of flood on homestead land | 1.1 | 83.1 | 15.8 | 99.9 |
| Duration of flood on agricultural land | 0.1 | 85.6 | 14.3 | 99.9 |
| Duration of flood to homestead land | 0.5 | 84.1 | 15.4 | 99.9 |
| Crop loss due to flood | 0.3 | 88.4 | 11.4 | 99.9 |
| Crop loss due to water logging/drainage congestion | 1.5 | 88.9 | 9.6 | 99.8 |
| Crop loss due to drought/lack of rain | 19.3 | 60.1 | 20.7 | 99.8 |
| Crop loss due to pest infestation | 12.2 | 70.7 | 17.1 | 99.8 |
| Asset damage by flood | - | 87.0 | 13.0 | 99.8 |
| Availability of irrigation water | 0.6 | 96.3 | 3.1 | 99.8 |
| Soil moisture content | 10.2 | 77.6 | 12.2 | 99.8 |
| Availability of drinking water | 1.9 | 90.5 | 7.7 | 99.8 |
| Availability of other domestic water | 4.4 | 85.0 | 10.6 | 99.8 |
| Navigation facilities | 29.9 | 26.0 | 44.1 | 99.8 |
| Annual duration of boatmanship | 29.4 | 25.7 | 44.8 | 99.7 |
| Incidence of water borne diseases | 0.9 | 86.1 | 13.0 | 99.5 |
| Sewerage facilities | 0.4 | 90.2 | 9.3 | 99.5 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table 4.17: Employment Generated through LCSs during Implementation and O&M Stages by SP

| Name of subprojects | Employment generated |  |  |  | Total employment* generated (person-days) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Person |  | Days |  |  |  |  |
|  | Male | Female | Male | Female | Male | Female | Total |
| 1.Nishanbari-Belna FMD | 134 | 50 | 60 | 45 | 8040 | 2250 | 10290 |
| 2.Chayburia-Kuliati FMD | 27 | 4 | 30 | 30 | 810 | 120 | 930 |
| 3.Hialer Beel FMD | 161 | 110 | 90 | 90 | 14490 | 9900 | 24390 |
| 4.Gomara Beel FMD | 134 | 7 | 60 | 45 | 8040 | 315 | 8355 |
| 5.Bagha Beel FMD | 268 | 55 | 90 | 90 | 24120 | 4950 | 29070 |
| 6.Folier Beel FMD | 221 | 61 | 15 | 15 | 3315 | 915 | 4230 |
| 7.Balajtala-Kalmadanga FMD&WC | 175 | 79 | 45 | 45 | 7875 | 3555 | 11430 |
| 8.Chiratal Beel FMD&WC | 35 | 99 | 30 | 30 | 1050 | 2970 | 4020 |
| 9.Bhurburia Khal FMD&WC | 21 | 11 | 45 | 45 | 945 | 495 | 1440 |
| 10.Mesoghata FMD&WC | 145 | 45 | 45 | 45 | 6525 | 2025 | 8550 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 47 | 61 | 65 | 45 | 3055 | 2745 | 5800 |
| 12.Sreerampur FMD&WC | 187 | 164 | 90 | 90 | 16830 | 14760 | 31590 |
| 13.Lelung-Kutubchari-Kalapania WC | 54 | 27 | 30 | 30 | 1620 | 810 | 2430 |
| 14.Dolu-Mohorkhil Khal WC | 33 | 27 | 30 | 30 | 990 | 810 | 1800 |
| 15.Paglir Beel-Sikderpara WC | 64 | 16 | 45 | 45 | 2880 | 720 | 3600 |
| 16.Mandari-Gandhayapur Khal WC | 137 | 55 | 45 | 45 | 6165 | 2475 | 8640 |
| 17.Kaloir Shobaitara WC | 193 | 66 | 60 | 45 | 11580 | 2970 | 14550 |
| 18.Khorda Kalna WC | 72 | 73 | 90 | 90 | 6480 | 6570 | 13050 |
| 19.Fulbari-Sekhbandha WC | 56 | 60 | 70 | 50 | 3920 | 3000 | 6920 |
| 20.Shir Shiri Chara WC | 54 | 27 | 25 | 20 | 1350 | 540 | 1890 |
| 21.Marua Chara WC | 39 | 14 | 40 | 30 | 1560 | 420 | 1980 |
| 22.Kahalia Khal DR&WC | 19 | 42 | 30 | 30 | 570 | 1260 | 1830 |
| 23.Shail Shindur Khal DR&WC | 62 | 5 | 30 | 30 | 1860 | 150 | 2010 |
| 24.Padrishibpur DR&WC | 375 | 466 | 45 | 45 | 16875 | 20970 | 37845 |
| 25.Dewli- Subidkhali DR&WC | 43 | 44 | 30 | 30 | 1290 | 1320 | 2610 |
| 26.Madhukhali DR&IRR | 241 | 18 | 45 | 30 | 10845 | 540 | 11385 |
| 27.Ichamoti CAD | 86 | 22 | 30 | 25 | 2580 | 550 | 3130 |
| 28.Baliardi CAD | 80 | 24 | 25 | 30 | 2000 | 720 | 2720 |
| 29.Kashimpur CAD | 9 | 4 | 15 | 15 | 135 | 60 | 195 |
| 30. Agrani-Dighali-Gandharbpur CAD | 738 | 383 | 45 | 30 | 33210 | 11490 | 44700 |
| All | 3906 | 2122 | 1395 | 1265 | 201005 | 100375 | 301380 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Chapter 5: Appendix Tables for Fisheries

Open Water Fisheries

Table A5.1: Fisher Households by Changes in Catch by SP Type

| Changes in income | % of households showing changes in catch by subproject type |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project areas |  |  |  |  |  | Control areas |
|  | FMD | FMD & WC | WC | DR& WC | CAD | All |  |
| Increased significantly | 22.1 | 14.6 | 18.9 | 12.8 | 10.0 | 16.4 | 10.6 |
| Little increased | 23.7 | 26.8 | 2.9 | 15.6 | 8.1 | 14.3 | 10.8 |
| Decreased significantly | 39.5 | 50.2 | 74.0 | 63.8 | 64.4 | 59.7 | 67.2 |
| Little decreased | 8.9 | 7.3 | 3.5 | 4.3 | 17.5 | 7.6 | 9.1 |
| No change | 5.8 | 1.0 | 0.6 | 3.5 | - | 2.0 | 2.3 |
| All | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 |

* Significant/increase (≥30%)

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A5.2: Fish Production and Net Return from Ponds (Last Year)

| SP type | Area (dec.) |  | Annual per decimal production (Kg/Dec.) |  |  | Per dec. value of production (TK.) |  |  | Per dec. production cost (TK.) |  | Per dec. net income (TK.) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project | Control | Project | Control | % Change | Project | Control | % Change | Project | Control | Project | Control | % Change |
| LL | 15.65 | 15.92 | 8.8 | 7.1 | +23.9 | 1173 | 968 | +21.2 | 586 | 526 | 587 | 442 | +32.8 |
| MRF | 25.41 | 15.40 | 9.1 | 8.7 | +4.6 | 1275 | 1057 | +20.6 | 647 | 538 | 628 | 519 | +21.0 |
| SF | 23.23 | 23.97 | 11.0 | 9.7 | +13.4 | 1406 | 1192 | +18.0 | 732 | 632 | 674 | 560 | +20.4 |
| MDF | 28.90 | 25.61 | 11.9 | 10.0 | +19.0 | 1619 | 1204 | +34.5 | 813 | 702 | 806 | 502 | +60.6 |
| LF | 40.97 | 36.67 | 11.8 | 9.8 | +20.4 | 1582 | 1137 | +39.1 | 819 | 663 | 763 | 474 | +61.0 |
| All | 21.97 | 19.50 | 10.5 | 9.0 | +16.7 | 1323 | 1076 | +23.0 | 673 | 579 | 650 | 497 | +30.8 |

Source:  PSSWRSP, Impact Evaluation Survey 2015.

Table A5.3: Distribution of Ponds and Waterbodies by 30 Subprojects

| Subprojects | Project Area |  |  |  |  |  | Control Area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Pond |  |  |  | Aquaculture productivity (Kg/ha) |  | Pond |  |  |  | Aquaculture productivity (Kg/ha) |  |
|  | Average No. Per SP |  | Average area (dec.) |  |  |  | Average No. Per SP |  | Area (dec.) |  |  |  |
|  | Before | After | Before | After | Before | After | Before | After | Before | After | Before | After |
| 1.Nishanbari-Belna FMD | 13 | 5 | 68.4 | 32.0 | 2464 | 2257 | 14 | 2 | 50.7 | 20.0 | 2032 | 1929 |
| 2.Chayburia-Kuliati FMD | 11 | 18 | 12.7 | 18.0 | 2641 | 2050 | 2 | 2 | 12.0 | 15.0 | 2196 | 2025 |
| 3. Hialer Beel FMD | 19 | 11 | 17.3 | 47.0 | 2354 | 2582 | 21 | 4 | 25.1 | 18.0 | 1473 | 2060 |
| 4.Gomara Beel FMD | 12 | 9 | 32.8 | 12.8 | 2068 | 1980 | 11 | 4 | 21.7 | 18.6 | 2282 | 1960 |
| 5.Bagha Beel FMD | 6 | 3 | 19.7 | 28.0 | 2367 | 2223 | - | 2 | - | 24.0 | - | 2223 |
| 6. Folier Beel FMD | 11 | 25 | 50.7 | 29.0 | 2567 | 2964 | 16 | 6 | 17.7 | 22.0 | 2174 | 2717 |
| 7.Balajtala-Kalmadanga FMD&WC | 5 | 12 | 13.4 | 15.8 | 2092 | 2248 | - | 2 | - | 8.0 | - | 2076 |
| 8.Chiratal Beel FMD&WC | 13 | 24 | 20.7 | 28.8 | 1839 | 2816 | 14 | 13 | 17.3 | 45.0 | 1645 | 2322 |
| 9.Bhurburia Khal FMD&WC | 3 | 9 | - | 32.5 | 2070 | 3051 | 2 | 2 | - | 20.0 | 2310 | 2470 |
| 10.Mesoghata FMD&WC | 16 | 4 | 19.3 | 30.0 | 1,971 | 3292 | 6 | 3 | 13.3 | 21.9 | 2,345 | 3072 |
| 11.Khudra-Fulkot-Rajarampur FMD&WC | 10 | 12 | 20.7 | 17.1 | 2422 | 2544 | 1 | 11 | 42.0 | 23.6 | 2352 | 2421 |
| 12.Sreerampur FMD&WC | 10 | 11 | 7.5 | 20.0 | 2230 | 2092 | 8 | 5 | 17.0 | 16.2 | 1353 | 2053 |
| 13. Lelung-Kutubchari-Kalapania WC | 22 | 4 | 16.0 | 11.0 | 1877 | 3409 | 20 | 6 | 10.6 | 8.3 | 2002 | 2437 |
| 14.Dolu-Mohorkhil Khal WC | 21 | 9 | 9.8 | 10.6 | 2429 | 3302 | 22 | 12 | 9.3 | 10.2 | 2439 | 2072 |
| 15.Paglir Beel-Sikderpara WC | 18 | 10 | 25.5 | 33.2 | 1211 | 2322 | 18 | 2 | 10.8 | 30.0 | 1635 | 2025 |
| 16. Mandari-Gandhayapur Khal WC | 33 | 28 | 27.8 | 25.0 | 2295 | 2027 | 21 | 16 | 21.9 | 16.0 | 1416 | 1930 |
| 17.Kaloir Shobaitara WC | 29 | 7 | 22.3 | 14.0 | 1781 | 2080 | 30 | 8 | 6.5 | 5.3 | 2452 | 2027 |
| 18.Khorda Kalna WC | 17 | 3 | 10.1 | 33.0 | 2005 | 3211 | 22 | 2 | 9.4 | 10.0 | 2552 | 2223 |
| 19.Fulbari-Sekhbandha WC | 14 | 4 | 11.9 | 21.0 | 2411 | 2198 | 21 | 8 | 26.2 | 16.0 | 2464 | 2100 |
| 20.Shir Shiri Chara WC | 9 | 13 | 14.6 | 11.2 | 1424 | 2124 | 2 | 5 | 7.5 | 5.8 | 1647 | 1936 |
| 21.Marua Chara WC | 13 | 13 | 20.9 | 18.6 | 1308 | 3432 | 12 | 6 | 36.6 | 14.8 | 1206 | 1990 |
| 22.Kahalia Khal DR&WC | 3 | 21 | - | 14.6 | 1606 | 2618 | 7 | 4 | - | 12.7 | 1223 | 2280 |
| 23.Shail Shindur Khal DR&WC | 4 | 3 | 43.5 | 65.0 | 2163 | 2964 | - | 2 | - | 18.2 | - | 2195 |
| 24.Padrishibpur DR&WC | 15 | 20 | 13.8 | 14.5 | 2434 | 2786 | 4 | 14 | 15.8 | 14.1 | - | 2318 |
| 25. Dewli- Subidkhali DR&WC | 11 | 7 | 17.3 | 20.9 | 2589 | 3677 | 4 | 4 | 22.8 | 18.2 | 2421 | 3260 |
| 26.Madhukhali DR&IRR | 31 | 27 | 10.4 | 16.5 | 2228 | 2594 | 28 | 28 | 12.6 | 40.8 | 2044 | 2025 |
| 27.Ichamoti CAD | 17 | 3 | 20.5 | 13.2 | 1940 | 2198 | 15 | 6 | 47.2 | 47.8 | 2144 | 2421 |
| 28.Baliardi CAD | 2 | 3 | 17.0 | 20.0 | 1894 | 2371 | 6 | 5 | 20.0 | 23.9 | 2309 | 2223 |
| 29.Kashimpur CAD | 22 | 2 | 27.4 | 45.0 | 2306 | 2181 | 20 | 2 | 27.3 | 25.0 | 2252 | 1929 |
| 30 Agrani-Dighali-Gandharbpur CAD | 27 | 25 | 21.1 | 18.0 | 1696 | 2223 | 20 | 21 | 14.7 | 17.0 | 1714 | 1976 |
| All | 437 | 345 | 21.9 | 23.9 | 2089 | 2594 | 367 | 207 | 20.6 | 19.5 | 2003 | 2223 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

- Note: The analysis above is based on a small sample of ponds,  included in the baseline survey, which does not provide a true picture of the respective areas, as a whole. Consequently, and because of the presence of a few outliers some of the sample aquaculture activities show negative net returns. In real situations, and if considered all other water bodies in the areas, aquaculture activities could be much more profitable, probably in all the subproject areas.

Table A5.4: Overall Changes in Various Aspects of Aquaculture after the Intervention

| Aspects of Change | % of pond fishers suggesting changes by SP type |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | FMD |  |  | FMD & WC |  |  | WC |  |  | DR & WC |  |  | CAD |  |  |
|  | Incre-ased | Decre-ased | Un-changed | Incre-ased | Decre-ased | Un-changed | Incre-ased | Decre-ased | Un-changed | Incre-ased | Decre-ased | Un-changed | Incre-ased | Decre-ased | Un-changed |
| Quantity of fish production | 59.2 | 8.8 | 32.0 | 85.3 | 3.7 | 11.0 | 85.2 | 2.1 | 12.7 | 60.2 | 2.8 | 36.9 | 82.0 | 3.6 | 14.4 |
| Number of ponds/new ponds | 37.2 | 8.1 | 54.7 | 52.7 | 24.7 | 22.6 | 68.0 | 9.9 | 22.1 | 21.6 | 49.6 | 28.8 | 63.6 | 17.4 | 18.9 |
| Cultivable areas of water bodies/ ponds | 36.6 | 8.2 | 55.2 | 52.2 | 25.1 | 22.7 | 69.1 | 9.2 | 21.7 | 20.2 | 50.9 | 28.9 | 62.1 | 18.6 | 19.3 |
| Inundation possibility by flood | 8.4 | 35.7 | 55.8 | 27.9 | 61.8 | 10.2 | 34.5 | 38.6 | 26.9 | 32.8 | 47.8 | 19.4 | 16.2 | 48.0 | 35.8 |
| Training opportunity | 63.1 | 1.6 | 35.2 | 89.6 | 7.1 | 3.3 | 70.7 | 13.0 | 16.2 | 83.0 | 9.6 | 7.4 | 79.9 | 14.8 | 5.3 |
| Availability of inputs | 78.5 | 0.7 | 20.8 | 85.7 | 10.9 | 3.5 | 70.8 | 11.6 | 17.5 | 81.5 | 12.0 | 6.5 | 55.2 | 38.5 | 6.3 |
| Fish marketing facility | 83.6 | - | 16.4 | 93.3 | 1.5 | 5.2 | 91.2 | 6.5 | 2.3 | 94.1 | 1.5 | 4.4 | 94.8 | - | 5.2 |
| HH income from aquaculture | 80.7 | 3.4 | 16.0 | 88.5 | 1.9 | 9.6 | 91.1 | 2.4 | 6.5 | 86.4 | 3.8 | 9.8 | 95.6 | 2.6 | 1.8 |
| Availability of modern aquaculture technology | 73.4 | 7.6 | 19.0 | 77.0 | 19.2 | 3.8 | 73.4 | 12.8 | 13.7 | 79.2 | 13.4 | 7.4 | 50.8 | 45.1 | 4.1 |
| Use of poison in aquaculture | 22.0 | 56.6 | 21.4 | 13.7 | 80.8 | 5.5 | 14.6 | 78.8 | 6.5 | 6.5 | 88.4 | 5.0 | 5.2 | 93.8 | 1.0 |
| Use of IPM method | 58.0 | 3.3 | 38.7 | 61.6 | 29.4 | 9.0 | 75.5 | 13.6 | 10.9 | 46.6 | 30.1 | 23.3 | 80.4 | 2.6 | 17.0 |
| Land rent for ponds | 74.1 | 1.2 | 24.7 | 87.9 | 0.4 | 11.7 | 95.9 | 0.5 | 3.6 | 92.2 | 2.5 | 5.4 | 98.4 | - | 1.6 |
| Aquaculture suitability of canals under subproject | 41.5 | 4.1 | 54.4 | 51.1 | 4.4 | 44.4 | 32.3 | - | 67.7 | 33.3 | 14.6 | 52.0 | 1.2 | 1.2 | 97.5 |
| Leasing system for canals under subproject | 39.0 | 4.4 | 56.6 | 46.2 | 2.2 | 51.6 | 25.8 | 1.0 | 73.2 | 13.1 | 15.2 | 71.7 | - | 2.6 | 97.4 |
| Culture system in open water under subproject | 42.5 | 5.2 | 52.3 | 53.5 | 3.5 | 43.0 | 28.4 | 2.1 | 69.5 | 12.3 | 15.4 | 72.3 | 0.8 | 1.7 | 97.5 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Chapter 6: Appendix Tables of Women & Development

Table A6.1: Women Participation in Direct Income Earning Activities (Last Year) by Landholding Categories by SP Type

| HH category by landholding size | Project area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | % of women respondents directly earning income for family |  |  |  |  |  |  |
|  | FMD | FMD & WC | WC | DR & WC/IRR |  | CAD | All |
| LL | 43.1 | 36.2 | 42.8 | 26.5 |  | 34.2 | 37.7 |
| MRF | 15.1 | 22.2 | 17.8 | 21.1 |  | 23.7 | 19.5 |
| SF | 28.0 | 28.5 | 25.0 | 40.5 |  | 28.9 | 29.4 |
| MDF | 8.7 | 10.9 | 12.4 | 10.3 |  | 9.9 | 10.7 |
| LF | 5.0 | 2.3 | 2.0 | 1.6 |  | 3.3 | 2.8 |
| Overall | 100.0 | 100.0 | 100.0 | 100.0 |  | 100.0 | 100.0 |
| HH category by landholding size | Control area |  |  |  |  |  |  |
| LL | 45.6 | 38.5 | 47.1 |  | 28.9 | 36.5 | 40.5 |
| MRF | 19.4 | 20.7 | 19.2 |  | 20.4 | 14.8 | 19.1 |
| SF | 23.8 | 30.8 | 23.9 |  | 32.4 | 35.7 | 28.3 |
| MDF | 8.8 | 9.5 | 9.0 |  | 16.2 | 8.7 | 10.2 |
| LF | 2.5 | 0.6 | 0.8 |  | 2.1 | 4.3 | 1.8 |
| Overall | 100.0 | 100.0 | 100.0 |  | 100.0 | 100.0 | 100.0 |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Table A6.2: Level of Business in Daily Schedule of Women by Month

| Month | % of women mentioning daily schedule |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |  |
|  | Very busy |  |  | Moderately busy |  | Less busy |  |
|  | Before | After | % change | Before | After | Before | After |
| Baishakh | 55.8 | 55.5 | -0.3 | 35.8 | 38.1 | 8.4 | 6.3 |
| Jaistha | 46.4 | 47.7 | +1.3 | 45.4 | 45.7 | 8.2 | 6.6 |
| Ashar | 7.6 | 15.4 | +7.8 | 67.8 | 56.6 | 24.5 | 28.0 |
| Sraban | 10.3 | 16.7 | +6.4 | 65.0 | 56.7 | 24.7 | 26.6 |
| Bhadra | 11.6 | 15.3 | +3.7 | 59.8 | 57.6 | 28.6 | 27.1 |
| Ashwin | 3.5 | 9.9 | +6.4 | 63.1 | 62.6 | 33.4 | 27.4 |
| Kartik | 7.1 | 10.6 | +3.5 | 63.1 | 63.3 | 29.9 | 26.1 |
| Agrahayan | 45.8 | 52.3 | +6.5 | 43.3 | 40.1 | 10.9 | 7.6 |
| Poush | 35.4 | 44.7 | +9.3 | 54.9 | 46.6 | 9.7 | 8.7 |
| Magh | 17.6 | 23.4 | +5.8 | 71.4 | 64.7 | 11.0 | 11.8 |
| Falgun | 7.2 | 20.7 | +13.5 | 76.4 | 68.5 | 16.4 | 10.8 |
| Chaitra | 9.6 | 27.2 | +17.6 | 72.5 | 60.4 | 17.9 | 12.4 |
| Month | Control area |  |  |  |  |  |  |
|  | Very busy |  |  | Moderately busy |  | Less busy |  |
|  | Before | After | % change | Before | After | Before | After |
| Baishakh | 53.2 | 47.6 | -5.6 | 37.5 | 45.8 | 9.3 | 6.6 |
| Jaistha | 47.8 | 41.6 | -6.2 | 43.7 | 51.1 | 8.4 | 7.3 |
| Ashar | 7.2 | 13.7 | +6.5 | 69.7 | 57.3 | 23.2 | 29.0 |
| Sraban | 8.8 | 15.4 | +6.6 | 67.9 | 56.3 | 23.4 | 28.3 |
| Bhadra | 6.4 | 9.4 | +3.0 | 68.5 | 59.6 | 25.1 | 31.0 |
| Ashwin | 4.6 | 6.2 | +1.6 | 65.1 | 63.4 | 30.3 | 30.4 |
| Kartik | 8.5 | 7.6 | -0.9 | 65.8 | 64.4 | 25.6 | 28.0 |
| Agrahayan | 42.7 | 50.2 | +7.5 | 47.2 | 42.6 | 10.1 | 7.3 |
| Poush | 33.0 | 39.8 | +6.8 | 59.4 | 49.7 | 7.6 | 10.5 |
| Magh | 15.6 | 17.0 | +1.4 | 74.2 | 70.4 | 10.3 | 12.6 |
| Falgun | 4.6 | 15.0 | +10.4 | 80.2 | 72.9 | 15.1 | 12.2 |
| Chaitra | 5.8 | 21.2 | +15.4 | 75.5 | 64.8 | 18.7 | 14.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A6.3: Average Hours Worked Per Day by Women Respondents for Different Daily Activities

| Daily activities | Average hours worked by women per day |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |
|  | Peak season |  |  | Lean season |  |  |
|  | Before | After | % change | Before | After | % change |
| Crop production/processing | 2.7 | 3.1 | +14.8 | 0.7 | 0.3 | -57.1 |
| Livestock | 1.3 | 1.1 | -15.4 | 1.5 | 1.4 | -6.7 |
| Kitchen gardening | 0.3 | 0.2 | -33.3 | 0.3 | 0.3 | +0.0 |
| Cooking/washing | 4.3 | 4.0 | -7.0 | 4.4 | 4.7 | +6.8 |
| Fuel/water collection | 1.2 | 1.2 | +0.0 | 1.3 | 1.3 | +0.0 |
| Fuel cake making (cow-dung) | 0.6 | 0.5 | -16.7 | 0.7 | 0.5 | -28.6 |
| Nursing | 2.4 | 2.6 | +8.3 | 2.7 | 3.1 | +14.8 |
| Religious | 1.1 | 1.4 | +27.3 | 1.2 | 1.7 | +41.7 |
| Leisure | 2.4 | 2.3 | -4.2 | 3.0 | 2.9 | -3.3 |
| Sleep | 7.0 | 7.3 | +4.3 | 7.5 | 7.5 | +0.0 |
| Salaried service | 0.1 | 0.1 | +0.0 | 0.1 | 0.1 | +0.0 |
| Others | 0.6 | 0.2 | -66.7 | 0.6 | 0.2 | -66.7 |
| All | 24.0 | 24.0 | - | 24.0 | 24.0 | - |
| Daily activities | Control area |  |  |  |  |  |
|  | Peak season |  |  | Lean season |  |  |
|  | Before | After | % change | Before | After | % change |
| Crop production/processing | 2.5 | 2.7 | +8.0 | 0.5 | 0.3 | -40.0 |
| Livestock | 1.2 | 1.1 | -8.3 | 1.3 | 1.3 | +0.0 |
| Kitchen gardening | 0.3 | 0.2 | -33.3 | 0.3 | 0.2 | -33.3 |
| Cooking/washing | 4.3 | 4.1 | -4.7 | 4.5 | 4.7 | +4.4 |
| Fuel/water collection | 1.2 | 1.1 | -8.3 | 1.3 | 1.2 | -7.7 |
| Fuel cake making (cow-dung) | 0.7 | 0.5 | -28.6 | 0.8 | 0.5 | -37.5 |
| Nursing | 2.5 | 2.9 | +16.0 | 2.8 | 3.4 | +21.4 |
| Religious | 1.0 | 1.4 | +40.0 | 1.2 | 1.7 | +41.7 |
| Leisure | 2.6 | 2.5 | -3.8 | 3.2 | 3.0 | -6.3 |
| Sleep | 7.0 | 7.4 | +5.7 | 7.5 | 7.6 | +1.3 |
| Salaried service | 0.1 | 0.1 | +0.0 | 0.1 | 0.1 | +0.0 |
| Others | 0.5 | 0.1 | -80.0 | 0.5 | 0.1 | -80.0 |
| All | 24.0 | 24.0 | - | 24.0 | 24.0 | - |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A6.4: Average Distance Traveled and Time Consumed in Water Collection per Day

| Use of water | Project area |  |  |  |
| --- | --- | --- | --- | --- |
|  | Average distance from source one time (in feet) |  | Time taken for each collection (in minutes) |  |
|  | Before | After | Before | After |
| Drinking water | 91.68 | 70.02 | 7.37 | 4.24 |
| Cooking | 85.48 | 56.26 | 7.44 | 4.53 |
| Washing (clothes) | 90.92 | 58.74 | 7.47 | 4.98 |
| Washing (utensils) | 82.18 | 57.70 | 7.33 | 4.91 |
| Bathing | 95.29 | 59.83 | 7.58 | 5.11 |
| Use of water | Control area |  |  |  |
|  | Before | After | Before | After |
| Drinking water | 111.48 | 79.58 | 8.52 | 4.37 |
| Cooking | 93.03 | 74.09 | 7.36 | 4.79 |
| Washing (clothes) | 100.52 | 66.81 | 8.42 | 5.23 |
| Washing (utensils) | 82.74 | 65.39 | 7.20 | 5.11 |
| Bathing | 109.00 | 71.78 | 8.51 | 5.52 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A6.5: Intensity of Sufferings during Actual/Potential Floods by Household Members (as perceived by respondents)

| Household members | % of responses by level of sufferings |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project area |  |  |  |  |  |  |  |
|  | Very high |  | High |  | Low |  | Very low |  |
|  | Before | After | Before | After | Before | After | Before | After |
| Men | 3.4 | 6.5 | 29.6 | 44.8 | 83.1 | 83.0 | 24.8 | 50.0 |
| Women | 25.1 | 49.3 | 47.7 | 45.6 | 4.6 | 3.5 | 1.0 | - |
| Children | 49.9 | 30.3 | 12.5 | 8.2 | 3.0 | 8.0 | 42.9 | 37.5 |
| Elderly | 21.7 | 14.0 | 10.1 | 1.4 | 9.2 | 5.5 | 31.4 | 12.5 |
| All responses | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 |
|  | Control area |  |  |  |  |  |  |  |
| Men | 6.3 | 5.7 | 31.9 | 50.5 | 81.1 | 82.3 | 19.0 | 27.3 |
| Women | 23.6 | 52.6 | 50.8 | 41.0 | 3.2 | 3.1 | 1.7 | 27.3 |
| Children | 47.4 | 29.6 | 9.1 | 6.8 | 5.4 | 7.7 | 56.9 | 27.3 |
| Elderly | 22.7 | 12.0 | 8.2 | 1.6 | 10.4 | 6.9 | 22.4 | 18.2 |
| All responses | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 | 100.0 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A6.6: Changes in Well-being of Women Respondents in Project areas by SP Type over Last Seven Years (as perceived by respondents)

| Issue | Type of change | Changes in well-being |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Project area (% of women respondents) |  |  |  |  |  |  |
|  |  | FMD | FMD & WC | WC | DR & WC | CAD | All |  |
| Women’s employment situation | Much worse | - | - | - | - | - | - |  |
|  | Somewhat worse | 0.4 | - | 11.4 | 5.5 | 0.6 | 4.5 |  |
|  | About the same | 9.6 | 14.6 | 8.1 | 21.1 | 16.6 | 13.0 |  |
|  | Somewhat better | 80.8 | 79.2 | 62.2 | 68.8 | 73.2 | 71.9 |  |
|  | Much better | 9.2 | 6.3 | 18.3 | 4.5 | 9.6 | 10.6 |  |
| Expenditure-saving activities | Decreased a lot | 2.1 | 1.3 | 0.3 | 0.5 | - | 0.8 |  |
|  | Decreased a little | 8.7 | 4.6 | 15.0 | 17.1 | 15.0 | 12.0 |  |
|  | Stayed about the same | 23.2 | 25.1 | 6.9 | 27.6 | 13.1 | 18.1 |  |
|  | Increased a little | 57.3 | 66.1 | 65.0 | 53.3 | 68.1 | 62.1 |  |
|  | Increased a lot | 8.7 | 2.9 | 12.8 | 1.5 | 3.8 | 6.9 |  |
| Crop processing activities | Decreased a lot | 3.8 | 2.1 | 0.3 | 2.0 | - | 1.6 |  |
|  | Decreased a little | 2.5 | 4.6 | 11.9 | 10.1 | - | 6.7 |  |
|  | Stayed about the same | 12.9 | 21.7 | 4.2 | 11.1 | 13.2 | 11.8 |  |
|  | Increased a little | 61.3 | 64.6 | 67.5 | 68.8 | 76.7 | 67.1 |  |
|  | Increased a lot | 19.6 | 7.1 | 16.1 | 8.0 | 10.1 | 12.9 |  |
| Overall workload | Decreased a lot | 1.7 | 0.4 | - | - | - | 0.4 |  |
|  | Decreased a little | 29.0 | 5.8 | 25.6 | 13.1 | 15.1 | 18.8 |  |
|  | Stayed about the same | 9.1 | 20.0 | 3.6 | 24.6 | 12.6 | 12.7 |  |
|  | Increased a little | 44.8 | 60.0 | 48.6 | 56.8 | 50.9 | 51.8 |  |
|  | Increased a lot | 15.4 | 13.8 | 22.2 | 5.5 | 21.4 | 16.3 |  |
| Collection of water | Has become easy | 73.8 | 80.3 | 78.2 | 42.2 | 79.4 | 71.9 |  |
|  | Stayed about the same | 25.0 | 19.7 | 15.1 | 34.7 | 19.4 | 21.8 |  |
|  | Has become difficult | 1.3 | - | 6.7 | 23.1 | 1.3 | 6.3 |  |
| Incidence of disease | Less | 85.5 | 71.7 | 81.0 | 57.3 | 77.5 | 75.6 |  |
|  | Stayed at the same | 10.4 | 11.7 | 4.7 | 11.1 | 8.1 | 8.8 |  |
|  | Greater | 4.1 | 16.7 | 14.2 | 31.7 | 14.4 | 15.6 |  |
| Women’s empowerment | Deteriorated a lot | - | - | - | - | - | - |  |
|  | Deteriorated a little | 0.4 | 0.8 | 10.9 | 5.6 | 0.6 | 4.5 |  |
|  | Stayed about the same | 19.1 | 18.8 | 7.8 | 34.8 | 20.0 |  | 18.4 |
|  | Improved a little | 63.5 | 69.5 | 64.8 | 58.1 | 64.4 |  | 64.3 |
|  | Improved a lot | 17.0 | 10.9 | 16.5 | 1.5 | 15.0 |  | 12.8 |
| Total no. of respondents | - |  |  |  |  |  |  |  |

Source:  PSSWRSP- Impact Evaluation Survey (2015).

Chapter 8: Appendix Tables for Overall Performance of the Subprojects/ WMCAs

Table A8.1: Multi-criteria Analysis :Performance Variables for SPs (Part 1)

| Performance variables of SP | 1.Nishanbari | 2. Chayburia | 3. Hialer | 4.Gomara | 5. Bagha | 6. Folier | 7.Balajtala | 8.Chiratal | 9.Bhurburia | 10.Mesoghata |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full time Employment Main earner (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 34.2 | 17.0 | 92.5 | 19.2 | 55.0 | 35.0 | 75.0 | 15.4 | 11.3 | 70.0 |
| Score | 5 | 2 | 9 | 2 | 7 | 5 | 8 | 2 | 1 | 8 |
| weights | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 |
| Average annual Income per hh Tk. |  |  |  |  |  |  |  |  |  |  |
| % Change | 92.1 | 151.3 | 109.9 | 149.5 | 245.1 | 234.1 | 212.1 | 157.4 | 239.6 | 124.9 |
| Score | 1 | 5 | 2 | 5 | 10 | 9 | 9 | 6 | 10 | 3 |
| weights | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 |
| Rice Surplus (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 13.3 | 2.4 | 27.5 | 2.5 | 27.5 | 27.5 | 37.5 | 17.5 | 5.9 | 36.6 |
| Score | 5 | 1 | 8 | 1 | 8 | 8 | 10 | 6 | 2 | 9 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Flood-free land situation |  |  |  |  |  |  |  |  |  |  |
| % Change | 42.82 | 90.74 | 100 | 56.5 | 93.33 | 44.29 | 95.59 | 99.91 | 43.48 | 88.29 |
| Score | 3 | 6 | 9 | 4 | 7 | 4 | 7 | 8 | 3 | 6 |
| Weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Drainage(well) situation |  |  |  |  |  |  |  |  |  |  |
| % Change | 15 | 5.1 | 100 | 97.4 | 75 | 5.2 | 100 | 100 | 40 | 72.5 |
| Score | 3 | 1 | 9 | 6 | 4 | 1 | 9 | 9 | 3 | 4 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Operated land per hh acre |  |  |  |  |  |  |  |  |  |  |
| % Change | -74.6 | -1.8 | -29.8 | 25.4 | -15.3 | -8.1 | 67.4 | 12.7 | -39 | -20.4 |
| Score | 1 | 7 | 4 | 9 | 6 | 6 | 10 | 8 | 2 | 5 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Own land per hh dec. |  |  |  |  |  |  |  |  |  |  |
| % Change | -65.7 | 68 | -1.9 | 9.2 | 56 | -3.4 | 29 | 5.6 | -37.5 | -4.4 |
| Score | 1 | 10 | 5 | 7 | 10 | 4 | 9 | 6 | 1 | 4 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Irrigated land per hh acre |  |  |  |  |  |  |  |  |  |  |
| % Change | 11.9 | 13.5 | 32.5 | 17.3 | 47.5 | 21 | 4.1 | 12.9 | 1.2 | 31.5 |
| Score | 5 | 6 | 9 | 6 | 9 | 7 | 2 | 5 | 1 | 8 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Cropping intensity (%) |  |  |  |  |  |  |  |  |  |  |
| % Change | 47.9 | 14.6 | 32.2 | 49.3 | 78.4 | 28.8 | 19.9 | 10.3 | 44 | 15.1 |
| Score | 8 | 3 | 5 | 8 | 10 | 5 | 3 | 2 | 7 | 3 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Women empowerment (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 1.7 | 4.2 | 11.1 | 10.7 | 9.0 | 9.4 | -1.5 | 5.4 | 14.3 | 1.8 |
| Score | 2 | 4 | 9 | 8 | 8 | 8 | 2 | 6 | 9 | 3 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Yield (per acre kg.) (Aman HYV) |  |  |  |  |  |  |  |  |  |  |
| % Change | 8.5 | 4.8 | 46.7 | 21.5 | -100 | 48.1 | -10.3 | 23.6 | 1.1 | 20.5 |
| Score | 6 | 5 | 9 | 7 | 1 | 10 | 1 | 7 | 2 | 7 |
| weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Yield (per acre kg.) (Boro HYV) |  |  |  |  |  |  |  |  |  |  |
| % Change | 25.6 | 26.6 | 45.1 | 12.7 | 151.3 | 76.9 | 23.2 | 47.4 | 7.7 | -6.6 |
| Score | 5 | 6 | 7 | 4 | 10 | 10 | 5 | 8 | 3 | 1 |
| weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Perception-problem solution(Almost/most problems solved) |  |  |  |  |  |  |  |  |  |  |
| %f respondents | 10 | 60 | 100 | 85.7 | 93.1 | 52.4 | 97.2 | 94.7 | 60 | 75 |
| Score | 1 | 4 | 9 | 5 | 6 | 3 | 8 | 7 | 4 | 5 |
| Weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A8.1: Multi-criteria Analysis: Performance Variables for SPs (Part 2)

| Performance variables of SP | 11.Khudra-F | 12.Sreerampur | 13. Lelung | 14.Dolu | 15.Paglir | 16. Mandari | 17.Kaloir | 18.Khorda | 19.Fulbari | 20. Shir Shiri |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full time Employment Main earner (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 15.0 | 97.4 | 30.0 | 76.9 | 95.0 | 97.5 | 97.5 | 52.5 | 20.0 | 30.0 |
| Score | 1 | 9 | 5 | 9 | 9 | 10 | 10 | 7 | 3 | 5 |
| weights | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 |
| Average annual Income per hh Tk. |  |  |  |  |  |  |  |  |  |  |
| % Change | 157.4 | 118.6 | 163.4 | 126.2 | 125 | 91.7 | 125 | 121.4 | 263.3 | 156.8 |
| Score | 6 | 2 | 7 | 4 | 4 | 1 | 4 | 3 | 10 | 6 |
| weights | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 |
| Rice Surplus (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 6.6 | 27.5 | 45 | 10.9 | 7.5 | 30 | 37.5 | 24.3 | 7.7 | 20 |
| Score | 3 | 8 | 10 | 4 | 3 | 9 | 10 | 7 | 3 | 6 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Flood-free land situation |  |  |  |  |  |  |  |  |  |  |
| % Change | 37.43 | 90 | 15.59 | 100 | 100 | 100 | 0 | 77.78 | 46.76 | 100 |
| Score | 3 | 8 | 1 | 9 | 9 | 9 | 1 | 5 | 4 | 9 |
| Weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Drainage(well) situation |  |  |  |  |  |  |  |  |  |  |
| % Change | 5.3 | 80 | 100 | 100 | 87.5 | 97.4 | 87.5 | 100 | 92.5 | 95 |
| Score | 1 | 4 | 9 | 9 | 4 | 6 | 5 | 9 | 5 | 6 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Operated land per hh acre |  |  |  |  |  |  |  |  |  |  |
| % Change | -24.6 | -10.2 | -35.7 | 66.7 | 8 | 97.1 | 5.5 | 5.9 | -17.2 | -36 |
| Score | 4 | 6 | 3 | 10 | 8 | 10 | 8 | 8 | 5 | 2 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Own land per hh dec. |  |  |  |  |  |  |  |  |  |  |
| % Change | -12 | 4 | -15.2 | -3.9 | 34.8 | 8.8 | -5.1 | -1.3 | -2.4 | 8.5 |
| Score | 3 | 6 | 2 | 4 | 9 | 7 | 3 | 6 | 5 | 7 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Irrigated land per hh acre |  |  |  |  |  |  |  |  |  |  |
| % Change | 7.3 | 62.5 | 10.2 | 19.4 | 21.5 | 27.4 | 0.5 | 21.5 | 32.1 | 60 |
| Score | 2 | 10 | 3 | 6 | 7 | 8 | 1 | 7 | 8 | 10 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Cropping intensity (%) |  |  |  |  |  |  |  |  |  |  |
| % Change | 25.4 | 59.4 | 31.6 | 4.5 | 45.3 | 5.8 | 42.7 | 21.1 | 8.9 | 82 |
| Score | 4 | 8 | 5 | 1 | 7 | 1 | 6 | 4 | 2 | 10 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Women empowerment (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 7.5 | 5.6 | 25.7 | -2.3 | 2.7 | 2 | 5.3 | 7.1 | 1.7 | 12.5 |
| Score | 7 | 6 | 10 | 1 | 3 | 3 | 5 | 7 | 2 | 9 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Yield (per acre kg.) (Aman HYV) |  |  |  |  |  |  |  |  |  |  |
| % Change | 40.5 | 31.8 | 10.5 | 4.1 | -12 | 1.2 | 52.8 | 24.1 | 47 | 1.3 |
| Score | 9 | 8 | 6 | 5 | 1 | 3 | 10 | 8 | 10 | 4 |
| weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Yield (per acre kg.) (Boro HYV) |  |  |  |  |  |  |  |  |  |  |
| % Change | 25.7 | 59.4 | 28.1 | 1.2 | 46.5 | 63.2 | 76.1 | 29.8 | 2.5 | 0.5 |
| Score | 6 | 9 | 6 | 2 | 8 | 9 | 10 | 6 | 3 | 2 |
| weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Perception-problem solution(Almost/most problems solved) |  |  |  |  |  |  |  |  |  |  |
| %f respondents | 10 | 90 | 96.2 | 100 | 100 | 100 | 88.5 | 90.9 | 52.1 | 100 |
| Score | 1 | 7 | 7 | 9 | 9 | 9 | 6 | 7 | 3 | 9 |
| Weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A8.1 Multi-criteria Analysis :Performance Variables for SPs (Part 3)

| Performance variables of SP | 21.Marua | 22.Kahalia | 23.Shail Shindur | 24.Padrishibpur | 25. Dewli | 26.Madhukhali | 27.chamoti | 28.Baliardi | 29.Kashimpur | 30. Agrani |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Full time Employment Main earner (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 22.5 | 20.0 | 25.6 | 97.4 | 61.6 | 48.7 | 36.8 | 23.7 | 15.0 | 42.5 |
| Score | 3 | 3 | 4 | 9 | 7 | 6 | 6 | 4 | 1 | 6 |
| weights | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 |
| Average annual Income per hh Tk. |  |  |  |  |  |  |  |  |  |  |
| % Change | 185.3 | 171.9 | 196.5 | 89.7 | 144.3 | 111.1 | 205.8 | 215.8 | 122.9 | 151.6 |
| Score | 8 | 7 | 8 | 1 | 5 | 2 | 8 | 9 | 3 | 6 |
| weights | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 | .15 |
| Rice Surplus (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 12.5 | 12.9 | 12.5 | 27.5 | 35 | 22.5 | 4.7 | 2.5 | 5 | 22.5 |
| Score | 4 | 5 | 4 | 8 | 9 | 6 | 2 | 1 | 2 | 6 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Flood-free land situation |  |  |  |  |  |  |  |  |  |  |
| % Change | 17.83 | 76.89 | 28.67 | 100 | 100 | 82.11 | 20 | 58.65 | 11.21 | 94.74 |
| Score | 2 | 5 | 2 | 9 | 9 | 6 | 2 | 5 | 1 | 7 |
| Weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Drainage(well) situation |  |  |  |  |  |  |  |  |  |  |
| % Change | 97.4 | 89.8 | 100 | 100 | 5.4 | 100 | 5.5 | 5.6 | 8.4 | 100 |
| Score | 6 | 5 | 9 | 9 | 2 | 9 | 2 | 2 | 3 | 9 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Operated land per hh acre |  |  |  |  |  |  |  |  |  |  |
| % Change | 61.1 | -43 | -47 | 7.0 | 43.6 | -34.2 | -33.3 | -17.5 | -43.9 | -22.9 |
| Score | 9 | 2 | 1 | 7 | 9 | 3 | 3 | 5 | 1 | 4 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Own land per hh dec. |  |  |  |  |  |  |  |  |  |  |
| % Change | 90 | -34.5 | 16 | 11.1 | -23.8 | -39.5 | -12.9 | 9.7 | 24.2 | -1.9 |
| Score | 10 | 2 | 8 | 8 | 2 | 1 | 3 | 8 | 9 | 5 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Irrigated land per hh acre |  |  |  |  |  |  |  |  |  |  |
| % Change | 48 | 10.5 | 9.9 | 23.9 | 2.1 | 6.1 | 34.9 | 9.8 | 10.5 | 38.4 |
| Score | 10 | 4 | 3 | 7 | 1 | 2 | 9 | 3 | 4 | 9 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Cropping intensity (%) |  |  |  |  |  |  |  |  |  |  |
| % Change | 40.8 | 8.6 | 66.7 | 0.9 | 64.4 | 37 | 28.3 | 69.5 | 173 | 44.9 |
| Score | 6 | 2 | 9 | 1 | 9 | 6 | 4 | 9 | 10 | 7 |
| weights | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 | .08 |
| Women empowerment (%) |  |  |  |  |  |  |  |  |  |  |
| % increase | 2 | 17 | 3.6 | 1.9 | 9.8 | 4.8 | 5.3 | 25.2 | 21.4 | 5.7 |
| Score | 3 | 9 | 4 | 3 | 8 | 5 | 6 | 10 | 10 | 6 |
| weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |
| Yield (per acre kg.) (Aman HYV) |  |  |  |  |  |  |  |  |  |  |
| % Change | 41 | 1.2 | 6.9 | 1.1 | 1.4 | 1.3 | 1.8 | 1.3 | 1.2 | 42.7 |
| Score | 9 | 3 | 6 | 2 | 4 | 4 | 5 | 4 | 3 | 9 |
| weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Yield (per acre kg.) (Boro HYV) |  |  |  |  |  |  |  |  |  |  |
| % Change | 75.4 | 0.4 | 19.1 | 2.6 | 31.7 | 36.6 | 10.8 | 45.6 | 16.1 | 58.3 |
| Score | 10 | 1 | 4 | 3 | 7 | 7 | 3 | 8 | 4 | 9 |
| weights | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 | .06 |
| Perception-problem solution(Almost/most problems solved) |  |  |  |  |  |  |  |  |  |  |
| %f respondents | 100 | 66.6 | 87.5 | 100 | 10 | 100 | 10 | 10 | 50 | 100 |
| Score | 9 | 4 | 6 | 9 | 1 | 9 | 1 | 1 | 2 | 9 |
| Weights | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 | .05 |

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A8.2: Multi-criteria Analysis - Performance Variables for WMCAs(Part 1)

| WMCA performance variables | 1.Nishanbari | 2. Chayburia | 3. Hialer | 4. Gomara | 5. Bagha | 6. Folier | 7. Balajtala | 8. Chiratal | 9. Bhurburia | 10. Mesoghata |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trends- Membership |  |  |  |  |  |  |  |  |  |  |
| (% increase) | 35.0 | -55.4 | 46.3 | -31.5 | 111.5 | 35.4 | 45.0 | 17.5 | 30.3 | 21.4 |
| Score | 4 | 1 | 6 | 1 | 10 | 4 | 6 | 2 | 3 | 2 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Trends-women member |  |  |  |  |  |  |  |  |  |  |
| (%increase) | 0.0 | -84.2 | -0.6 | -5.4 | 34.2 | 47.5 | 3.4 | 3.1 | 1.6 | 0.0 |
| Score | 5 | 1 | 2 | 2 | 10 | 10 | 7 | 6 | 7 | 5 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Trends- savings |  |  |  |  |  |  |  |  |  |  |
| (%f increase) | 5.0 | 5.0 | 14.2 | -10.0 | 4.9 | 5.0 | 0.8 | 5.0 | 29.5 | 5.0 |
| Score/Rank | 5 | 5 | 9 | 1 | 2 | 5 | 8 | 5 | 10 | 5 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Micro credit |  |  |  |  |  |  |  |  |  |  |
| (% increase) | 0.0 | 3.7 | 1.6 | 43.5 | 6.7 | 50.0 | 4.4 | 0.1 | 56.5 | 9.8 |
| Score/Rank | 2 | 4 | 3 | 8 | 5 | 9 | 4 | 3 | 9 | 5 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Loan beneficiaries |  |  |  |  |  |  |  |  |  |  |
| ( % of members) | 5 | 5 | 20 | -5 | 5 | 5 | 10 | 6 | 30 | 5 |
| Score/Rank | 4 | 4 | 9 | 1 | 4 | 4 | 8 | 7 | 10 | 4 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Micro credit |  |  |  |  |  |  |  |  |  |  |
| ( % inc. of member) | 5 | 5 | 19 | -5 | 5 | 6 | 20 | 5 | 25 | 5 |
| Score/Rank | 4 | 4 | 9 | 1 | 4 | 4 | 9 | 4 | 10 | 4 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| O&M (regularly=yes, otherwise no) |  |  |  |  |  |  |  |  |  |  |
| Status | No | No | Yes | Yes | Yes | Yes | Yes | Yes | Yes | Yes |
| Score/Rank | 2 | 2 | 6 | 5 | 9 | 7 | 6 | 3 | 3 | 5 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Non-functioning O&M |  |  |  |  |  |  |  |  |  |  |
| (% said) | 0 | 0 | 33.3 | 6.5 | 34.2 | 28.9 | 23.2 | 0 | 24.7 | 16.7 |
| Score/Rank | 2 | 2 | 9 | 6 | 10 | 7 | 8 | 2 | 6 | 6 |
| weights | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 |
| Current situation of SP |  |  |  |  |  |  |  |  |  |  |
| - River/ Canal | Bad | Bad | V.Good | Good | V.Good | Bad | Good | Good | Good | Good |
| Score/Rank | 2 | 2 | 9 | 4 | 9 | 3 | 5 | 6 | 4 | 4 |
| weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |
| - Embankment/regulators |  |  |  |  |  |  |  |  |  |  |
| Status | Bad | Bad | Good | V.Good | V.Good | Good | Good | Bad | Good | Good |
| Score/Rank | 3 | 3 | 7 | 9 | 9 | 7 | 7 | 3 | 5 | 7 |
| Weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |
| Training activities |  |  |  |  |  |  |  |  |  |  |
| ( no. of trainer) | 33 | 15 | 30 | 48 | 176 | 225 | 106 | 34 | 6 | 106 |
| Score/Rank | 4 | 3 | 4 | 5 | 10 | 10 | 8 | 4 | 2 | 8 |
| weights | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 |
| WMCA leadership occup. |  |  |  |  |  |  |  |  |  |  |
| (Agri %) | 33.3 | 66.7 | 66.7 | 33.3 | 66.7 | 33.3 | 66.7 | 100 | 33.3 | 33.3 |
| Score/Rank | 4 | 9 | 9 | 4 | 9 | 4 | 9 | 10 | 4 | 4 |
| weights | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 |
| Office (Own=1,Rent=2,other=3,no =4 |  |  |  |  |  |  |  |  |  |  |
| status | 4 | 4 | 1 | 1 | 2 | 1 | 1 | 1 | 1 | 1 |
| Score/Rank | 4 | 4 | 10 | 10 | 8 | 10 | 10 | 10 | 10 | 10 |
| weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |

Not applicable = 0/NA. * Average ranks given to BLANKS

Very good = 1; Good = 2; Fair = 3; Bad = 4; Very bad = 5. Highest = 10 Lowest = 1.

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A8.2: Multi-criteria Analysis - Performance Variables for WMCAs (Part 2)

| WMCA performance variables | 11. Khudra-F | 12. Sreerampur | 13. Lelung | 14. Dolu | 15. Paglir | 16. Mandari | 17. Kaloir | 18. Khorda | 19. Fulbari | 20. Shir Shiri |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trends- Membership |  |  |  |  |  |  |  |  |  |  |
| (% increase) | 36.7 | 56.8 | 33.3 | 31.6 | 47.1 | 46.7 | 98.0 | 46.2 | 55.1 | 66.3 |
| Score | 5 | 8 | 4 | 3 | 7 | 7 | 10 | 7 | 6 | 8 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Trends-women member |  |  |  |  |  |  |  |  |  |  |
| (%increase) | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | -2.7 | 0.0 | 1.9 | 0.0 | 0.0 |
| Score | 5 | 5 | 5 | 5 | 5 | 2 | 5 | 7 | 5 | 5 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Trends- savings |  |  |  |  |  |  |  |  |  |  |
| (%f increase) | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.3 | 5.0 | 5.0 |
| Score/Rank | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Micro credit |  |  |  |  |  |  |  |  |  |  |
| (% increase) | 12.9 | 0.0 | 42.3 | 0.0 | 0.0 | 0.0 | 100.0 | 12.2 | 48.2 | 0.0 |
| Score/Rank | 5 | 2 | 8 | 2 | 2 | 2 | 10 | 6 | 8 | 2 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Loan beneficiaries |  |  |  |  |  |  |  |  |  |  |
| ( % of members) | 5.0 | 10.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 |
| Score/Rank | 4 | 8 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Micro credit |  |  |  |  |  |  |  |  |  |  |
| ( % inc. of member) | 5.0 | 10.0 | 5.0 | 5.0 | 5.0 | 5.0 | 5.0 | 10.0 | 5.0 | 5.0 |
| Score/Rank | 4 | 8 | 4 | 4 | 4 | 4 | 4 | 8 | 4 | 4 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| O&M (regularly=yes, otherwise no) |  |  |  |  |  |  |  |  |  |  |
| Status | No | Yes | Yes | Yes | Yes | Yes | No | Yes | Yes | Yes |
| Score/Rank | 2 | 9 | 8 | 10 | 6 | 4 | 2 | 6 | 6 | 7 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Non-functioning O&M |  |  |  |  |  |  |  |  |  |  |
| (% said) | 0.0 | 30.7 | 6.2 | 6.5 | 4.5 | 1.9 | 2.5 | 20.8 | 33.3 | 22.5 |
| Score/Rank | 2 | 9 | 5 | 6 | 5 | 4 | 4 | 6 | 9 | 6 |
| weights | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 |
| Current situation of SP |  |  |  |  |  |  |  |  |  |  |
| - River/ Canal | Bad | Good | Good | Good | Good | Good | Bad | Good | Good | Good |
| Score/Rank | 2 | 6 | 8 | 7 | 4 | 6 | 2 | 5 | 6 | 6 |
| weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |
| - Embankment/regulators |  |  |  |  |  |  |  |  |  |  |
| Status | Bad | Good | V.Good | Bad | Bad | Bad | Bad | Good | Good | V.Good |
| Score/Rank | 3 | 7 | 9 | 3 | 3 | 4 | 3 | 5 | 6 | 9 |
| Weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |
| Training activities |  |  |  |  |  |  |  |  |  |  |
| ( no. of trainer) | 62 | 72 | 0 | 39 | 29 | 132 | 101 | 61 | 107 | 63 |
| Score/Rank | 5 | 7 | 1 | 4 | 4 | 9 | 7 | 6 | 9 | 6 |
| weights | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 |
| WMCA leadership occup. |  |  |  |  |  |  |  |  |  |  |
| (Agri %) | 33.3 | 33.3 | 33.3 | 66.7 | 33.3 | 33.3 | 33.3 | 33.3 | 66.7 | 33.3 |
| Score/Rank | 4 | 4 | 4 | 9 | 4 | 4 | 4 | 4 | 9 | 4 |
| weights | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 |
| Office (Own=1,Rent=2,other=3,no =4 |  |  |  |  |  |  |  |  |  |  |
| status | 1 | 2 | 1 | 2 | 1 | 4 | 1 | 1 | 1 | 2 |
| Score/Rank | 10 | 8 | 10 | 8 | 10 | 4 | 4 | 10 | 10 | 8 |
| weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |

Not applicable = 0/NA. * Average ranks given to BLANKS

Very good = 1; Good = 2; Fair = 3; Bad = 4; Very bad = 5. Highest = 10 Lowest = 1.

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Table A8.2: Multi-criteria Analysis - Performance Variables for WMCAs (Part 3)

| WMCA performance variables | 21. Marua | 22. Kahalia | 23. Shail Shindur | 24. Padrishibpur | 25. Dewli | 26. Madhukhali | 27. Ichamoti | 28. Baliardi | 29. Kashimpur | 30. Agrani |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Trends- Membership |  |  |  |  |  |  |  |  |  |  |
| (% increase) | 42.8 | 21.8 | 23.1 | 48.5 | 44.4 | 26.2 | 3.3 | 37.4 | 41.7 | 60.1 |
| Score | 5 | 2 | 3 | 7 | 7 | 2 | 1 | 5 | 6 | 9 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Trends-women member |  |  |  |  |  |  |  |  |  |  |
| (%increase) | 13.8 | 0 | 0 | 0 | 4.61 | -27.72 | -27.5 | 3.4 | 7.5 | 25.1 |
| Score | 9 | 5 | 5 | 5 | 7 | 1 | 1 | 7 | 7 | 9 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Trends- savings |  |  |  |  |  |  |  |  |  |  |
| (%f increase) | 1.9 | 5 | 5 | 5 | 5 | -0.8 | -15.1 | 15.8 | 10.7 | 15.8 |
| Score/Rank | 2 | 5 | 5 | 5 | 5 | 1 | 1 | 9 | 8 | 9 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Micro credit |  |  |  |  |  |  |  |  |  |  |
| (% increase) | 17.5 | 12.63 | 14.26 | 0 | 12.58 | 11.36 | 80 | 5.56 | 27.7 | 5.2 |
| Score/Rank | 7 | 6 | 6 | 2 | 6 | 6 | 10 | 5 | 7 | 4 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Loan beneficiaries |  |  |  |  |  |  |  |  |  |  |
| ( % of members) | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 15 | 9 |
| Score/Rank | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 8 | 8 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| Micro credit |  |  |  |  |  |  |  |  |  |  |
| ( % inc. of member) | 5 | 10 | 5 | 5 | 5 | 5 | 5 | 5 | 5 | 10 |
| Score/Rank | 4 | 8 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 8 |
| weights | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 | 0.05 |
| O&M (regularly=yes, otherwise no) |  |  |  |  |  |  |  |  |  |  |
| Status | Yes | No | Yes | Yes | Yes | No | No | No | Yes | Yes |
| Score/Rank | 10 | 1 | 8 | 9 | 4 | 2 | 2 | 2 | 4 | 10 |
| weights | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 | 0.10 |
| Non-functioning O&M |  |  |  |  |  |  |  |  |  |  |
| (% said) | 7.3 | 0 | 1.4 | 1.7 | 14.7 | 18.2 | 0 | 1.4 | 1.7 | 36.7 |
| Score/Rank | 6 | 2 | 3 | 4 | 6 | 6 | 2 | 3 | 4 | 10 |
| weights | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 | 0.15 |
| Current situation of SP |  |  |  |  |  |  |  |  |  |  |
| - River/ Canal | Good | Good | Good | Good | Good | V.Good | Bad | Bad | Good | V.Good |
| Score/Rank | 7 | 3 | 7 | 7 | 5 | 9 | 2 | 2 | 3 | 9 |
| weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |
| - Embankment/regulators |  |  |  |  |  |  |  |  |  |  |
| Status | Good | Bad | Bad | Bad | Good | Bad | NA | NA | NA | NA |
| Score/Rank | 4 | 3 | 3 | 3 | 6 | 3 | 3 | 3 | 3 | 3 |
| Weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |
| Training activities |  |  |  |  |  |  |  |  |  |  |
| ( no. of trainer) | 0 | 45 | 33 | 24 | 22 | 121 | 64 | 13 | 12 | 335 |
| Score/Rank | 1 | 5 | 4 | 3 | 3 | 9 | 6 | 2 | 2 | 10 |
| weights | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 | 0.07 |
| WMCA leadership occup. |  |  |  |  |  |  |  |  |  |  |
| (Agri %) | 33.3 | 33.3 | 33.3 | 33.3 | 100 | 66.7 | 33.3 | 33.3 | 33.3 | 33.3 |
| Score/Rank | 4 | 4 | 4 | 4 | 10 | 9 | 4 | 4 | 4 | 4 |
| weights | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 | 0.04 |
| Office (Own=1,Rent=2,other=3,no =4 |  |  |  |  |  |  |  |  |  |  |
| status | 2 | 2 | 4 | 4 | 1 | 1 | 1 | 4 | 2 | 1 |
| Score/Rank | 8 | 4 | 4 | 4 | 10 | 10 | 10 | 4 | 8 | 10 |
| weights | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 | 0.08 |

Not applicable = 0/NA. * Average ranks given to BLANKS

Very good = 1; Good = 2; Fair = 3; Bad = 4; Very bad = 5. Highest = 10 Lowest = 1.

Source:  SSWRDSP-II Benchmark Survey (2007) & PSSWRSP Impact Evaluation Survey (2015).

Appendix D: Comments and Responses on Main Report (Draft)

Responses to the Comments made on Main Report (Draft) on Impact Evaluation

Study for Benefit Monitoring and Evaluation (BME) under Participatory Small Scale Water Resources Sector Project (PSSWRSP) prepared by CEGIS

| SI. | Topics | Particulars Comments/ Observations | Suggestions/ Recommendations | Response |
| --- | --- | --- | --- | --- |
| Chapter 3: Agriculture (Md. Sohrab Hossain Khan, Sr. Agriculturist, PSSWRSP, LGED) |  |  |  |  |
| 1. | Overall Observation | In the main report cropping intensity of the project area was found 202.00% which was higher than that of control area (160.00%), it indicates that most of the subprojects are situated in the advantaged area meaning that the selected subproject areas are highly potential in terms of agricultural development due to implementation of the project | - | Yes, agreed. It is well reflected in Main Report. |
| 2. | Description of Land type | Description of land type was not found in the agriculture section | It must be mentioned either in agriculture or in the water resources section | Incorporated in Section 3.3. |
| 3. | Description of Major Crop Pattern | Description of Major Crop Pattern was not found in the agriculture section | It must be mentioned either in agriculture or in the water resources section | Agreed and Incorporated in Main Report, Section 3.3. |
| 4. | Household category | Meaning of LL, MRF, SF, MF and LF was not found | Elaboration of the forms (LL, MRF, SF, MF and LF) should be mentioned in the Tables 3.5, 3.6 & 3.9 | Incorporated. It was clearly described in Chapter-1, Subsection 1.3.8. it is also elaborated in relevant tables (e.g., Table 3.5) |
| 5. | Units of measurable parameters in the Tables No. 3.1, 3.2, 3.3, 3.4, 3.5, 3.7, 3.8, 3.9, 3.10, 3.11 and 3.12 | Units of measurable parameters should be used in metric system | MKS system should be used beside FPS system in the Tables No. 3.1, 3.2, 3.3, 3.4, 3.5, 3.7, 3.8, 3.9, 3.10, 3.11 and 3.12 | As per baseline survey (BIDS, 2007), all data were collected and presented in acres and maunds. So we preferred following the same system in this report, particularly in order to present easy comparisons between baseline and impact evaluation survey results. Apart from that, all the 30 individual subproject reports, and also the inception report followed the same system |
| 6. | Page Number | When table mentioned then page number should be included | Page number should be included | It is not usually practiced. |
| 7. | Study Text & Table | Both study Text & Table to be shown at same page | To compare both study text and table to be shown at same page | In case of small table and write up it is possible. But It was not possible in all cases. |
| 8. | Table 3.10, Page No. 59 & Paragraph No. 133 | Cost of Production of Selected Major Rice Crops (last year) | It should be added by Major Rice Crops and Others Crops such as Wheat, Potato, Oil Seeds, Vegetables etc. | Analysis for other crops such as wheat, potato, oil seeds, vegetables etc. is shown in cost and return of selected major crops: Table 3.11. |
| 9. | Page No. 60 & Paragraph No. 135 | Measurable Unit T-values & Z values need to be explained | T-values & Z values need to be explained as Footnote | Significance level was given in Main Report. Please see the note under respective tables. |
| 10. | Conclusion & Recommendation | Recommendation should be included specially Agriculture Part | Recommendation should be included specially Agriculture part | It has been incorporated in Section 3.6. |
| Whole Report (Md. Mamtaz Haidar, Sr. Socio-Economist, PSSWRSP, LGED) |  |  |  |  |
| 11. | Overall Observation | - Impact Study report may highlight as compare with DPP Log Frame assumptions and risk factor. - Reduced of Poverty 28.8% from 47.2% in project area & 34% from 48.5% in control areas it has not been faster in the project areas compared to control areas. - Executive Summary Para 10 needs added the National Poverty figure. - Page-138: 9 SPs remarked as poor condition this may be further verify. - PG. 139; Table-8.7: Need numerical indicator and also need calculation. It may not separate may do as combined. - For highlighted Impact in the report need more positive write-up. - Need some 'Recommendations' in the report. | - | - Not feasible at this stage and as per TOR. . - Yes, the impact is highly positive as it is clear that declining rate of poverty in project areas is much higher (38.98%) than in control areas (29.89%). - Incorporated. - Revised and incorporated. - Incorporated. See Tables 8.5 and 8.6 for detailed performance indicators for SPs and WMCAs respectively. See also Note under Table 8.7 and Appendix Tables A8.1 and A8.2: Multi-criteria Analysis. f. Positive tone of the report is already present. - Organization/ministry-wise recommendation has been incorporated in Chapter 9, Section 9.2. |
| 12. | Executive Summary: para-4. literacy rate | Literacy rate has increased from 74.1 to 85.2% in project and 74.1 to 85.2% in control area. | This information may be checked and compare with the national figure. | 2010 literature survey (for people above 7 yrs) posts a figure of 54.19% for rural areas. Thus literacy rate in subproject area is much higher than national level. |
| 13. | Pg.24. Farmer Landholding Categories. | May re-check clause-1.3.8 | Re-check with BBS | Landholding categories used in the report was made congruent to those of the baseline study carried out by BIDS (2007). |
| 14. | Pg.25 para-51. Household data | Household data collected weather THH or BHH? | THH is more applicable | In order to measure impact of the project, the same list of HH as included in the Benchmark study was considered. |
| 15. | Level of Education | Pg .27 Table-2.3; Pg .28. Table 2.4 Population size. | Before and After variation is low progressive. | Variation as observed from data is reflected in write-up. |
| 16. | Pg. 31. Table 2.4. Change of Livestock. | Change of ownership | Change of ownership livestock & poultry Birds PPC has Shown negative? | Probable reasons of negative PPC are incorporated in the synthesis report (Subsection 2.3.1, text before Table 2.7). |
| 17. | Pg. 119. Table 7.3. Water Quality | Bacteria increased in Ponds from 6.1 to 10.5? | Ponds bacteria have increased after project period. | This might have happened due to lack of proper maintenance and spillage of household wastes on this enclosed water bodies. |
| 18. | Pg .138. Table-8. 7. Overall performance of 30 SPs | District, Upazila & SPs ID may include in the table. | District, Upazila & SPs ID may include in the table. Need Numerical indicator. | Incorporated in Table 8.7. See Tables 8.5 and 8.6 for detailed performance indicators for SPs and WMCAs respectively. See also Note under Table 8.7 and Appendix Tables A8.1 and A8.2: Multi-criteria Analysis. |
| 19. | Pg.146 Para-333. Lacking among BWDB, Livestock, DAE, DOF | Pg.146 Para-333. Lacking among BWDB, Livestock, DAE, and DOF. What should be done? | Give suggestion in the recommendation chapter | A comparison was not feasible (within the ToR) as we had no data and information of similar projects implemented by other organizations. We have emphasized recommending on more coordinated efforts with other LG agencies for participatory IWRM. |
| 20. | 9 Pg.147 Para-9.3 Impact comparison | Impact may highlighted comparison between WMCA, BWDB, BMDA | SPs & WMCAs Impact may highlight comparison between WMCA, BWDB, BMDA. | Same as previous response (in sl. no.19). |
| Fisheries (Sankar Chandra Sutradhar, Sr. Aquaculturist, PSSWRDSP, LGED) |  |  |  |  |
| 21. | 5.1 Introduction | Introductory para is nicely written. However, last part where mentioned that additional confined water body which is stated as suitable for fish culture has a reservation. | In this statement it is better to mention that in spite of negative impact to some extent/with different degree due to these interventions. | Added in the text in main report, Section 5.1. |
| 22. | Table 5.1 | Third Colum under WC statement "Increased concentration of organic and inorganic chemicals" | - This is true partially as organic concentration may be treated positive but true that increased concentration of inorganic is bad. - However, it was expected that negative impact on: a) downstream (no water flow) affecting fish and non-fish aquatic organisms, b) increased transparency on upstream water would change species composition could be mentioned. - And next statement may valid for upstream but downstream totally negative. - Under CAD, in second last column, it should be mentioned that withdrawal of water from river in dry season may affect water depth and may affect fishes of that area. - Impact not necessarily to the Sub-project boundary. If adjoining or vicinity area impacted than SP area also subject to be impacted with degree of intensity depending on the source river/khal | - Organic deposition has also mixed impact on aquatic habitat and this is debatable. However, statement is revised as recommendation. See Table 5.1. - Statement is revised with some modification. See Table 5.1. - Statement is revised. See Table 5.1. - It’s OK, in case of high volume of water withdrawal from the shallow & small stagnant water bodies. Text is updated accordingly. See Table 5.1. - Yes, impact may proliferate from outside areas but it depends on the intensity. |
| 23 | Section 5.2.2 ‘Changes in Catch and Fishing area’ | Comments made mostly okay but in few case has reservation. | - Structural interventions made on migratory route (sluice), seasonally connectivity (embankment on floodplain) or any other form that affect habitat or quality of habitat bring negative impacts. However, negative impacts start 4-7 years time or more and if biological study conducted can find out impact early. So, by questioning people (indirect approach) impact may be noticed after 10 years also. Base situation to survey situation not yet 10 years yet. Thus, responded who opined not changes, increased or little changes does reflect time depended changes which will come within few year. We expected such indication. - Overall decline of fisheries resources all over the country cannot be an excuse to say not to concern on indicative/little reduction. Further, possible cumulative effects of similar interventions continue in nearby areas would be high. Thus, impacts should be properly mentioned. - Some times with more water depth or extent situation difficult to catch fish but when reduced easy to catch fish. Thus, it is seen in many big interventional project (BWDB projects) first few years catch is high which not necessarily indicate that situation is not bad. This might have happened in some subprojects/ respondents which could be further investigated/ questioned with additional points to verify this aspect whether it is true or not. - Note: This finding is based on only a households Survey. The actual productions incorporating a large number of leased water bodies in the project areas are expected to be much higher. - HH Survey included few indicators on fisheries but several Biological indicators not included in the HH survey for which real impact could not be assessed properly. However, few, examples from EME data also used in this connection. - It is observed that significant increment in Agrani (increased 1027), Foliar Beel, Marua Chhara and also in Hialar Beel. On the other hand in Bagha Bee! SP it is rather decreased (Table 1*). Production rate of 144 kg/ha reduced in post project in this SP. | - Obviously, it is better to conduct the impact study after long period of intervention to know the reality. But, immediate impact such as quantity of fish catch, fish migration, effect on fishing area can be assessed (at least the trends) after 4-7 years. Pls note that this study is designed and conducted on recall method of individual fishers’ households, not by catch assessment or intensive observation of other biological indicators. The opinions of fishers HHs were collected and data analyzed on the basis of the perception of the respondents. Estimated the level of changes (both positive and negative trends) as per the percentages of the opinions. - Usually findings of the project area are compared with baseline data and/or with the findings of the control areas. National level information is mentioned here only to get familiar with the average trends, not to establish the findings of study. - Might be possible in ideal condition as described but the situation of the present study area is different and also varied across SPs. Pls note that reduction of the fish habitat/fishing area in the project area does not necessarily imply that the project intervention has particularly created this situation; rather in general this has happened in the studied areas. Moreover, project intervention may not be responsible for the decline in the open water fishing area, but- - Sometimes this also generally happened due to filling up of the open water bodies for other purposes. - Additionally, the influence of non-fishers and non-fishing activities may also have impact on this - It is also noted that number of surveyed households was very small and we had to follow the pre-determined list of HH included in the benchmark survey, the sample size of which was again miserably low. - Yes, this might have happened as the sample size was very small . - Already mentioned in response above ‘a and d’. - f. It may be noted that the analyses, presented in Table 5.10 and Appendix Table A 5.3, is based on a small sample of ponds, included in the baseline survey, which does not provide a true picture of the respective areas, as a whole. Consequently, and because of a few outliers some of the sample aquaculture activities show negative net returns. In real situations, and if considered all other water bodies in the areas, aquaculture activities could be much more profitable, probably in all the subproject areas. Aquaculture production in Bhaga Beel SP area has slightly decreased (0.6kg/decimal) in the project area after the intervention and similar production trends are also observed in the control area of the study in Bagha Beel SP. Field observation in Bhaga Beel SP area also indicates that, most of the settlements and ponds are situated in the high land (Tilla) area and water retention period in the ponds is short; therefore fish farmers do not practice modern/intensive culture system. Moreover, sample size is very low in project area. However, a similar trend of the control area and the project area indicated that there was no direct impact of the project intervention in the aquaculture although production became slightly low. [See text before Table 5.10] See also Note under Appendix Table A5.3, for aspects related to productivity of aquaculture activities. |
| 24 |  |  | Pls. explain what type of causes Capture fishery production will be decreased. | Incorporated in text below Table 5.4 Subsection 5.2.2. These were also mentioned in the individual 30 SP reports. |
|  |  | Individual Household Income and Expenditure of Aquaculture (kg/ha). | - | Individual household income and expenditure of aquaculture was presented in individual 30 SP reports but Table 5.10 presents results synthesized from 30 SPs. See also Appendix Table A 5.3 for those of 30 SPs. |

*Table 1: Pre and post project changes on fisheries aspects

| Sl | Name of Sub- Projects | Average fish production (kg/ha) |  | Incremental Production (kg/ha) |
| --- | --- | --- | --- | --- |
| 1 | Hialar Bee! FMD SP, Mithapukur, Rangpur | 2354* | 2582* | 228 |
| 2 | Bagha Bee! SP, Golapgonj, Sylhet | 2267 | 2223 | -144 |
| 3 | Agrani Dighali Gandhabpur SP, Sadar, Laxmipur | 1196 | 2223 | 1027 |
| 4 | Foliar Beel FMD SP, Boalmari, Faridpur | 2150 | 2964 | 814 |
| 5 | Marua Chhara WC SP, Moulvibazar | 1308 | 2116 | 808 |

Source: SSWRDSP-II Benchmark Survey (2007) & Impact Evaluation Survey by CEGIS- 2015

Appendix E: Study Team

The core study team was as follows:

- Dr. K M Nabiul Islam, Team Leader/Economist

- Dr. Dilruba Ahmed, Sociologist

- Dr. Anil Chandra Aich, Agronomist

- Md. Motaleb Hossain Sarker, Environment  Specialist

- Mr. Ashoke Kumar Das, Fisheries Specialist

- Ms. Fatema Zohora, GAD Specialist

- Md. Abdul Awal, Statistician

- Mr. A T M Shamsul Alam, Socio-economist

- Md. Sarfaraz Wahed, Water Management Specialist.

In addition to the above team following Professionals were engaged in the study:

- Dr. Chowdhury Saleh Ahmed, Benefit Monitoring and Evaluation Expert

- Mr. Apurba Kumar Sarker, Economist

- Mr. K M Sahadat Hossain, Data Management and Analysis Specialist

- Md Nazrul Islam, Research Officer

- Mohammed Mukteruzzaman, Fishery Biologist

- Mohammad Saidur Rahman, Remote Sensing Specialist

- Mr. Hifzur Rahman, Junior Statistician

- Md Mahedi Hasan, Data Analyst

- Ms. Laila Sanjida, Junior GIS Specialist

The Field Researchers for this Study were:

- Md Manzurul Huda

- Md Habibur Rhaman

- Md. Khairul Hossain Azad

- Mr. Jehadul Islam

- Mr. Narendra Nath Halder

- Mr. Moyen Uddin

- Mr. Nurul Islam Khandoker

- Md Moslem Uddin

Out of the 30 subprojects for which the benchmark study was undertaken by BIDS, however, two have been found to be nonexistent. Later, in consultation with LGED experts, two new subprojects were selected as replacement of the two nonexistent SPs. CEGIS collected data for these two new SPs, for both before and after the situation at one point of time during the impact survey, the methodology of which was presented in individual subproject reports in question.

The individual reports of 30 subprojects of SSWRD-II under study have been submitted.

In general, design effect is considered to range from 2 to 3. Since the survey was enormously large (covering as many as 25 districts across the country), and as five landholding strata had to be represented, to be on the safe side  the design effect for this survey was taken as 5.

The insights in this regard were also expected to provide inputs to gaining lessons for the upcoming phases of SSWRD.

In the first two SPs were concerned, all the main buried pipe-line networks including the major component - the header tank, were constructed in due time but the water lifting to header tank through motor and electric line has not been established. As a result, the main purpose of the subproject vis-à-vis irrigation water provision was yet to be achieved. So far the third subproject is concerned, no embankment has been constructed nor any canal excavation undertaken. Only the sluice gate has been properly constructed in due time, which was, however, found to be not properly maintained at the time of the survey. As a result, again, the main purpose of the subproject vis-à-vis flood management, drainage and water conservation was yet to be achieved. The local Union Parishad, however, has recently constructed a road along the alignment of the embankment originally planned by LGED under the subproject.

Justification Reports for Performance Enhancement: The three incomplete subprojects, December 2015, LGED, Dhaka.

Field reports encompassing field observations were prepared for each of the SP areas.

Kumar, K.1995. “Measuring the Performance of Agricultural and Rural Development Programs”, In Evaluation and Development, Proceedings of the 1994 World Bank Conference, World Bank Evaluation Department (OED): Washington, D.C.

Peatman, J. G. 1947. Descriptive and Sampling Statistics. USA : Harper & Brothers Publishers.

Dependency ratio is defined here in simple term as (Population Below 15 + Population 64+)/(Population aged 15-64).

Asset relative = value of an asset for the project areas/value of an asset for the control areas. Asset relative with value greater than 1 shows higher value for the project areas compared to that for the control areas.

Mort, David. 2003. Understanding Statistics & Market Research Data. London: Europe Publications.

Income relative = income for the project areas/income for the control areas. Income relative with value greater than 1 shows higher income in the project areas compared to that in the control areas.

Bangladesh Bureau of Statistics, 2011, Agriculture Sample Survey of Bangladesh – 2008, Government of the People’s Republic of Bangladesh, Dhaka.

The national cropping intensity is 173% (Census of Agriculture, 2008, National Series, Vol. IV, 2011)

It may be recalled that our sample under study included two incomplete CAD subprojects.

BBS, Census of Agriculture, 2008, National Series Vol. 1, 2010.

In actual situation, the per acre net return in the project areas is likely to be much greater than 13.7. Because, unweighted average per acre net return does not reflect a true picture; it is only indicative as weights of acreage under rice crops would be much higher, for example.

See Islam, K M N 2014. Performance  of  Small-scale  Water  Projects – An  Evaluation  of  LGED’s  Participatory  Interventions, Research Report, BIDS; Also, see Islam, et al. (2008b) : Impact Evaluation Study Report – Selected 10 Subprojects, SSWRDSP-1, BIDS.

The insights are also expected to contribute to gaining lessons for the upcoming phases of SSWRD.

Such high percentage for this was due to two CAD SPs, the construction of which was not yet completed.

This was a common observation made by Impact Evaluation Study (Islam et al. 2008c). However, the situation has generally improved over the last few years.

The issues discussed in this section have also been taken up later in the assessment of the overall performance of both the subprojects and WMCAs. The insights in this regard are also expected to contribute to gaining lessons for the upcoming SSWRDSP subprojects.

Informal discussion with general people, however, revealed that the initial fund was largely arranged by major contribution of the local elites on behalf of the beneficiaries. This had some implications in the exertion of control by them over the WMCAs.

One may note that there was a decrease of gross area, as well, under local rice due to the intervention, which has been incorporated in the calculation of total gross areas under all crops.

BIDS (2008) (Draft) [M Asaduzzaman and K M Nabiul Islam: Adequacy and Effectiveness of Fuel Subsidies to the Poor Bangladeshi Farmers, The World Bank, Dhaka]; BIDS (1999) [Quasem M A, Maize Production and Marketing in Bangladesh: An Indicative Exercise, BIDS-IFPRI].

According to Labor Force Survey (2013), the coefficient for women participation to total labor force in 2013 was 0.34. This coefficient has been used to estimate women’s employment.

For a more concrete assessment, made through econometric models in this regard, see Chapter 8.

By and large, the people’s perception on decline in open water fish catch was observed. However, one can note that the sample size was miserably low, and the sample of households mentioning increase of capture catch could be outliers.

One can note that SSWRDSP-II provided some aquaculture extension services and trainings.

Rahman, Hossain Zillur 1995. “Rethinking the Poverty Debate,” in Hossain Zillur Rahman and Mahabub Hossain (ed), Rethinking Rural Poverty: Bangladesh as a Case Study, Sage Publications, New Delhi/Thailand/ Osaka/London.

Sen, Binayak and David, Hulme (ed) 2006. ” Chronic Poverty in Bangladesh: Tales of Ascent, Descent, Marginality and Persistence, Bangladesh Institute of Development Studies (BIDS), Dhaka, Bangladesh and Chronic Poverty Research Centre (CPRC), Manchester, UK.

Choudhury, Omar Haider 1995. “Nutritional Dimension of Poverty,” in Hossain Zillur Rahman and Mahbub Hossain (eds.), Rethinking Rural Poverty, Bangladesh as a Case Study, Sage publications, New Delhi/Thailand/ Osaka/London.

Hamid, Shamim 1995. “Gender Dimension of Poverty,” in Hossain Zillur Rahman and Mahbub Hossain (eds), “Rethinking Rural Poverty: Bangladesh as a Case Study”, Sage Publications, New Delhi/Thailand/Osaka/London.

Other than from the impact survey, the recommendations are also drawn on the qualitative data and information collected in the form of field notes.

See Environmental Assessment Requirements of the Asian Development Bank, Appendix 1, p. 2.

See Section 2.3. Economic Impacts in socio-economic chapter (Chapter 2).

These effects may be applicable over a short period. The long term effects of these infrastructures may not be captured with the cross-sectional data. This can probably be assessed from panel data on a same set of households.

The model specification follows Hossain and Sen 1992 [Mahabub Hossain and Binayak Sen (1992) “Rural Poverty in Bangaldesh:Trends and Determinants”, Asian Development Review, vol. 10, No. 1]; and Sen  (1998): [Binayak Sen (1998) “Economic Effects of Rural Electrification,” Chapter 6, Unnayan Shamannay, Dhaka].

One can compare results using the data from impact survey (Model 3 and Model 4 (Tables 8.3 and 8.4).

One can mention that while we used impact data (for situations after water interventions) for the same analyses, the variable HYV was found to be positive and significant, implying its great contribution to income.

Flooded lands in this study did not mean anything related to flood hazard or disaster but simply land inundations, which are more often beneficial for land productivity through increase in soil fertility and reduction in salinity.

One can mention findings from a separate analysis using impact data later in this chapter. Controlling for the variation in initial resource endowment of the household (e.g. land, non-land capital, labor, modern technology and education), one can observe a significant positive income effect of the water investments. Households in the project areas (with irrigation/water intervention) have generally significantly higher income than those in the control areas (without irrigation/water intervention).

Ideally, this could be incorporated if the models were run on the households of individual subprojects separately. Hence, as would be seen later, independent income effects of all such variables (e.g., flood protection) were generally not found to be statistically significant. Besides, the variables for all the models were beset with the problem of multicollinearity; however, these were assumed to be balancing such effects.

One can mention findings from a separate analysis not shown here (Islam 2013, BIDS Research Report). Controlling for the variation in initial resource endowment of the household (e.g., land, non-land capital, labor, modern technology and education), one can observe a significant positive income effect of the water investments. Households in the project areas (with irrigation/water intervention) had generally, on average, 10 percent higher income than those in the control areas (without irrigation/water intervention).

At the same time, one must also note that while some of the WMCAs were non-functioning some also had shown excellent performance, eventually recognized by conferring national awards.