Visit date :16,May to 18,May,2016

Daflapara Bridge:

- Bridge  :   The Structure of Bridge is complete.

- Slop Protection work: Casting of C.C. Block and Casting & Driving of Precast pile work is on going.

- Road work  : WBM of Approach portion and Earth filling, ISG,AS,WBM of Remaining portion of Road is on going.

Piling Ghat Bridge  :

(1) Bridge :  The Structure of Bridge is complete.

(2) Slop Protection work: Casting of C.C. Block and Casting & Driving of Precast  pile work is on going.

(3) Road work :  Earth filling of Approach portion and ISG,AS Sub-base & WBM of Remaining portion of Road (Mohalgiri Road) is on going.

(4) Drainage Structure : Layout of U-drain and Box Culvert is complete. Construction of U-drain at west side is on going.