Visit date :04 April to 05 April,2016

Daflapara Bridge:

- Bridge  :   The Structure of Bridge is complete.

- Slop Protection work: Casting of C.C. Block and Precast pile  is on going.

- Road work  : Preparation of ISG of Approach portion and Earth filling of Remaining portion of Road is on going

Piling Ghat Bridge  :

(1) Bridge :  The Structure of Bridge is complete.

(2) Slop Protection work: Casting of C.C. Block and  Precast  pile work is on going.

(3) Road work :  Earth filling of Approach portion& Mohalgiri Portion and Preparation of ISG of  Remaining portion of Road (Mohalgiri Road) is on going.